TSG-RAN Working Group 4 (Radio) meeting #116-bis	R4-2515091

Prague, EU, 13th to 17th October 2025

Source:	Ericsson

Title:	Way-Forward for NR_BS_RF_Ph2

Agenda item:	7.2

Document for:	Approval

# Introduction

At RAN4#116-bis the work related to NR BS RF requirement evolution phase 2 started.

Based on the discussions related to thread [116bis][317] NR_BS_RF_Ph2 this way-forward contribution was created to captured agreements and provide guidance for coming meetings.

# Way-forward

  - General

Agreements:

- Use work-plan in R4-2513998 (ZTE) as starting point. As guidance for coming meetings adopt the work-plan in section 3 of this document.

- For SBFD BS to SBFD BS adjacent channel coexistence work technical background create new TR.

- As starting point have one agenda per WI objective. If needed later ask for sub-agendas.

  - Enhancement of co-location requirements

Agreements:

- At this point give equal priority to both option 1 and option 2.

- As starting point consider side-by-side co-location scenario with 10 cm separation. Further investigate typical scenarios for bands in upper region of FR1.

- At this point focus on licensed bands when coupling loss is evaluated.

  - SBFD BS to SBFD BS adjacent channel coexistence

Agreements:

- For next meeting further consider following options, with the intention to down-select:

Option 1: UD (Operator 1) and DU (Operator 2)

Option 2: DUD (Operator 1 and 2)

Option 3: UD and DUD

Provide more description on each specific case.

- As baseline use simulation parameters defined in TR 38.858. For 6 GHz, new parameters for BS antenna should be established for SBFD.

# Work plan

| Timeline | Work plan |
| --- | --- |
| RAN4#116bis (0.5 TU) -Core part October, 2025 | Agree on WI work plan Enhancement of co-location requirements: - Initial discussion SBFD BS to SBFD BS adjacent channel co-existence: - Initial discussion - Approve the TR skeleton |
| RAN4#117 (0.5 TU) -Core part November, 2025 | Enhancement of co-location requirements - Continue the discussion on co-location scenario assumptions and the impacts on the OTA co-location requirements. - Continue the coupling loss analysis for missing cases from Rel-19 (e.g. band combination). - Continue the discussion on OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Establish simulation assumptions and measurement assumption - Initial simulation results for SBFD BS to SBFD BS adjacent channel coexistence |
| RAN4#118 (1 TU) -Core part February, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Continue the coupling loss analysis for missing cases from Rel-19 (e.g. Band combination). - Continue the discussion on the OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Updated simulation results for SBFD BS to SBFD BS adjacent channel coexistence - Initial discuss the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements. |
| RAN4#118bis (1 TU) -Core part April, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Collect input for coupling loss based on simulation and measurement results - Continue the discussion on OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Align the simulation results and try to draw conclusion on the simulation results for SBFD coexistence - Continue discussing the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study. |
| RAN4#119 (1 TU) -Core part May, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Collect input for coupling loss based on simulation and measurement results - Continue the discussion on OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics - TP to TR if needed SBFD BS to SBFD BS adjacent channel co-existence - Identify the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study - Initial discuss how to define the RF requirements based on the conclusion of co-existence simulation study. - TP to TR if needed |
| RAN4#120 (1 TU) -Core part August, 2026 | Enhancement of co-location requirements - Draw the conclusion on the coupling loss analysis for missing cases from Rel-19 - Continue the discussion on OTA co-location requirements improvement including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#120bis (1 TU) -Core part October, 2026 | Enhancement of co-location requirements - Continue the discussion on OTA co-location requirement improvements including: - CLRA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#121 (1 TU) -Core part November, 2026 | Enhancement of co-location requirements - Draw the conclusion on the core requirement improvement - Discuss and endorse all draft CRs SBFD BS to SBFD BS adjacent channel co-existence - Agree on the definition of the new RF requirements. - Discuss and endorse all draft CRs. |
| RAN4#122 (0.5+0.5 TU)-Core part + Perf. part February, 2027 | Core: Enhancement of co-location requirements - Complete the core requirement for co-location requirement improvement - Agree all formal CRs SBFD BS to SBFD BS adjacent channel co-existence - Complete the RF requirements for SBFD-SBFD BS adjacent channel co-existence. - Agree all formal CRs - Agree the final TR. Perf: Enhancement of co-location requirements - Initial discussion on conformance test aspects for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Initial discussion on the conformance testing of the new RF requirements including MU, test configuration, test procedures, and etc. |
| RAN4#122bis (0.5 TU)-Perf. part April, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing the conformance testing of the new RF requirements including MU, test configuration, test procedures, etc. |
| RAN4#123 (0.5 TU) -Perf. part May, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location - Discuss and endorse all draft CRs. SBFD BS to SBFD BS adjacent channel co-existence - Agree on the conformance testing of the new RF requirements including MU, test configuration, test procedures, etc. - Discuss and endorse all draft CRs |
| RAN4#124 (0.5 TU) -Perf. part August, 2027 | Enhancement of co-location requirements - Complete the discussion on the conformance testing for the improved of co-location - Agree all final CRs. SBFD BS to SBFD BS adjacent channel co-existence - Complete the discussion on the conformance testing of the new RF requirements - Agree all final CRs. |

# References

[1]	R4-2514440, “Topic summary for [116bis][317] NR_BS_RF_Ph2”, Moderator (Ericsson)

[2]	R4-2515092, “Ad-hoc summary for [116bis][317] NR_BS_RF_Ph2”, Moderator (Ericsson)