TSG-RAN Working Group 4 (Radio) meeting #117	R4-2522977

Dallas, US, 17th to 21st November 2025

Source:	Ericsson

Title:	Way-Forward for NR_BS_RF_Ph2

Agenda item:	7.2

Document for:	Approval

# Introduction

Based on the discussions related to thread [117][317] NR_BS_RF_Ph2 this way-forward contribution was created to captured agreements and provide guidance for coming meetings.

Topic summary and ad-hoc meeting summary is captured in [1, 2].

# Way-forward

  - General

Agreement:

For coming meetings follow guidance in the workplan attached in section 3 of this document.

  - Enhancement of co-location requirements

As overview, the outcome of Rel-19 coupling loss evaluation is captured in table below.

| Band regions | 3.5 GHz | 4.9 GHz | 7 GHz |
| --- | --- | --- | --- |
| 3.5 GHz | A-to-SA: M: 35 (R4-2507633) S: 55±15 (R4-2506307) A-to-A: FFS dB | A-to-SA: FFS dB A-to-A: FFS dB | A-to-SA: S: 57±10 (R4-2506307) A-to-A: S: 54±10 (R4-2506307) |
| 4.9 GHz | -- | A-to-SA: M: 51 (R4-2507445) M: 69 (R4-2507511) A-to-A: FFS dB | A-to-SA: FFS dB A-to-A: FFS dB |
| 7 GHz | -- | -- | A-to-SA: M: 55 (R4-2507633) S: 70±15 (R4-2506307) A-to-A: S: 77±15 (R4-2506307) |

For coming meetings focus on cases marked FFS.

Agreement:

Consider side-by-side 10 cm separation as baseline for coupling loss evaluation.

  - SBFD BS to SBFD BS adjacent channel coexistence

Agreements:

- For co-existence evaluation consider following configurations:

  - UD (Operator 1) and DU (Operator 2)

  - DUD (Operator 1) and DUD (Operator 2).

- Companies are encouraged to indicate ACIR model assumption.

- For co-existence evaluation adopt 100 MHz carrier bandwidth.

# Work plan

| Timeline | Work plan |
| --- | --- |
| RAN4#116bis (0.5 TU) -Core part October, 2025 | Agree on WI work plan Enhancement of co-location requirements: - Initial discussion SBFD BS to SBFD BS adjacent channel co-existence: - Initial discussion - Approve the TR skeleton |
| RAN4#117 (0.5 TU) -Core part November, 2025 | Enhancement of co-location requirements - Continue the discussion on co-location scenario assumptions and the impacts on the OTA co-location requirements. - Continue the coupling loss analysis focusing on missing cases from Rel-19 (e.g. band combination and coupling types). - Establish measurement and simulation assumptions (co-location scenario, coupling type, bands, etc.) - Continue the discussion on OTA co-location requirement improvements including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Establish simulation assumptions - Initial simulation results for SBFD BS to SBFD BS adjacent channel coexistence |
| RAN4#118 (1 TU) -Core part February, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Continue the coupling loss analysis for missing cases from Rel-19 (e.g. band combination and coupling types). - Establish measurement and simulation assumptions (co-location scenario, coupling type, bands, etc.) - Continue the discussion on the OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Updated simulation results for SBFD BS to SBFD BS adjacent channel coexistence - Initial discuss the necessity and feasibility of BS Tx unwanted emission and Rx blocking RF requirements |
| RAN4#118bis (1 TU) -Core part April, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Collect input for coupling loss based on simulation and measurement results - Continue the discussion on OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Align the simulation results and try to draw conclusion on the simulation results for SBFD coexistence - Continue discussing the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study. |
| RAN4#119 (1 TU) -Core part May, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Collect input for coupling loss based on simulation and measurement results - Continue the discussion on OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics - TP to TR if needed SBFD BS to SBFD BS adjacent channel co-existence - Identify the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study - Initial discuss how to define the RF requirements based on the conclusion of co-existence simulation study. - TP to TR if needed |
| RAN4#120 (1 TU) -Core part August, 2026 | Enhancement of co-location requirements - Draw the conclusion on the coupling loss analysis for missing cases from Rel-19 - Continue the discussion on OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#120bis (1 TU) -Core part October, 2026 | Enhancement of co-location requirements - Continue the discussion on OTA co-location requirement improvements including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#121 (1 TU) -Core part November, 2026 | Enhancement of co-location requirements - Draw the conclusion on the core requirement improvement - Discuss and endorse all draft CRs SBFD BS to SBFD BS adjacent channel co-existence - Agree on the definition of the new RF requirements. - Discuss and endorse all draft CRs. |
| RAN4#122 (0.5+0.5 TU)-Core part + Perf. part January 2027 | Core: Enhancement of co-location requirements - Complete the core requirement for co-location requirement improvement - Agree all formal CRs SBFD BS to SBFD BS adjacent channel co-existence - Complete the RF requirements for SBFD-SBFD BS adjacent channel co-existence. - Agree all formal CRs - Agree the final TR. Perf: Enhancement of co-location requirements - Initial discussion on conformance test aspects for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Initial discussion on the conformance testing of the new RF requirements including MU, test configuration, test procedures, and etc. |
| RAN4#122bis (0.5 TU)-Perf. part April, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing the conformance testing of the new RF requirements including MU, test configuration, test procedures, etc. |
| RAN4#123 (0.5 TU) -Perf. part May, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location - Discuss and endorse all draft CRs. SBFD BS to SBFD BS adjacent channel co-existence - Agree on the conformance testing of the new RF requirements including MU, test configuration, test procedures, etc. - Discuss and endorse all draft CRs |
| RAN4#124 (0.5 TU) -Perf. part August, 2027 | Enhancement of co-location requirements - Complete the discussion on the conformance testing for the improved of co-location - Agree all final CRs. SBFD BS to SBFD BS adjacent channel co-existence - Complete the discussion on the conformance testing of the new RF requirements - Agree all final CRs. |

# References

[1]	R4-2522228, “Topic summary for [117][317] NR_BS_RF_Ph2”, Moderator (Ericsson)

[2]	R4-2522976, “Ad-hoc summary for [117][317] NR_BS_RF_Ph2”, Moderator (Ericsson)