## Slide 1: RAN5#92-e Meeting Concluding Joint Session Outcomes
26 Aug 13 – 15 UTC

## Slide 2: Agenda
Review of progress of E-meeting (comments/concerns)
  Open CRs/tdocs – deadlines, final tdoc allocation and decision making
    Last revision upload: Thu 26 Aug 15:00 UTC (17:00 CEST)– Ingo will allocate final tdoc for revised documents (independent of verdict)
    Last comments: Fri 27 Aug 15:00 UTC (17:00 CEST)– objection for agreement (if objection not explicitly stated, will be agreed)
    Deadline to submit final tdoc: Fri 27 Aug 20:00 UTC (22:00 CEST) – ‘Not Pursued’ verdict for missing final version of agreed CRs
Closing agenda
  7.1 – Pointer CRs
    R5-215151 Removal of technical content in 36.579-7 v14.2.0 and substitution with pointer to the next Release - Agreed
  7.2.1 – RF group docs still requiring WG verdict/confirmation
    R5-215823 NB-IoT Test Frequency Corrections to align with RAN4 and US FCC
      Shared for info. Ericsson request to inform GCF & PTCRB about the branches introduced in NB-IoT test cases accepted - to be included in the RAN5 Chair summary to CAG & PVG
    R5-215812 Discussion on addition of Rel.16 EN-DC RF tests to 38.521-3
      Proposal already endorsed by RF Group, no comments from SIG

## Slide 3: Agenda
Closing agenda (Contd.)
  7.2.2 – SIG group docs still requiring WG verdict/confirmation
    None
  7.2.3 – Joint docs still requiring WG verdict/confirmation
    R5-215766 Way forward on how to handle Option 4 test cases
      Endorsed Proposals – 1; 2; 3; 6; 8; 9; 10; 11; 12
      Conditionally Endorsed Proposals
        5 – Implementation plan and CRs to be further reviewed
        7- ‘For Multi-layer, HO test cases for Option4 are needed in TS 38.523-1 clause 11’ to be reviewed
      Proposal 4 covers normal way of working in RAN5, i.e. follow up work in RAN5 based on RAN4 core requirements
    R5-215129r1 MU workplan for NR FR1 TRP-TRS
      Endorsed in R5-215771

## Slide 4: Agenda
Closing agenda
  7.3 – iWD/PRD updates
    R5-214613 RAN5 PRD12 version 6.7 - Approved
    R5-215770 Update to iWD-003 – Post meeting email approval
  7.4.1 – New WI/SI Proposals
    R5-215704 High power UE (power class 1.5) for NR band n79 (CMCC)
    R5-215705 High power UE (power class 2) for NR band n34 (CMCC)
    R5-215706 High power UE (power class 2) for NR band n39 (CMCC)
      All 3 WI proposals endorsed. Title of the tdoc to be corrected in the RAN Plenary version
    R5-215707 PC2 EN-DC with x LTE band + y NR band (x= 2, 3, 4, y=1; x=1, 2, y=2) (Ericsson)
      Endorsed. China Unicom & T-Mobile USA to be added as supporting company in the RAN Plenary version
  7.4.2 – Revised WID/SID
    R5-214576r1 NR Positioning Support (CATT) – Endorsed in R5-215772
    R5-215190 LTE_B24_mod-UEConTest (Ligado Networks) - Endorsed
    R5-215467 Rel-14 LTE CA configurations (Ericsson) - Endorsed
    R5-215712 Study on 5G NR UE full stack testing for Network Slicing (CMCC) - Endorsed
    R5-215765 NR RF Requirement Enhancements for FR2 (Apple, Nokia) - Endorsed

## Slide 5: Agenda
  7.5 – Docs still needing agreement/endorsement/approval
    MCC TF160 Status Report – R5-215683
      Approved. 2022 Tasks List and Funding Request endorsed.
    Outgoing LS
      R5-215763 Response LS to RAN4 on MU work for FR1 TRP TRS WI (R&S) - Approved
      R5-215764 LS on Revision of Recommendations ITU-R M.2070 and ITU-R M.2071 on Unwanted Emissions of IMT-Advanced (Ericsson) - Approved
      R5-215806 Response LS to MSG TFES on the editorial issues of 5G-NR UE specifications in TSG RAN WG5 & TSG RAN WG4 (Orange) - Approved
    TS release upgrade confirmation based on CR
      TS 38.523-3;; TS 38.533 (Rel-17) – TR 38.903 to Rel-17 administratively
      TS 36.508; TS 36.521-1; TS 36.523-3 (Rel-17)
  7.6 Confirmation of Future RAN5 Matters
    R5-215674 - Review deadlines for next quarter
    RAN5 Vice Chair election to be held in RAN5#93-e (Nov 2021)
  7.7 - AOB