3GPP TSG-RAN5 Meeting #96-e	R5-224977

Electronic Meeting, 15th - 26th Aug, 2022

3GPP TSG RAN Meeting #97-e	RP-22XXXX

Electronic Meeting, 12th – 16th Sep, 2022

Status Report to TSG

Agenda item:			13.4.27

| WI / SI Name | UE Conformance – Support of reduced capability NR devices |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_redcap_plus_ARCH-UEConTest |  |  |  |  |
| Unique ID | 950066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222830 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 6/2023 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 31% (+18%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#96-e meeting, 16 CRs were agreed, 6 discussion papers were noted.

This WI is estimated to be 31% complete. The Work Plan was updated in [1].

2.5.2	Remaining Open issues

Handling of SUL in RedCap in RAN5 is still under discussion.

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

[1] R5-224975	WP on NR_redcap_plus_ARCH-UEConTest for RAN5#96e; Source: China Unicom; RAN5#96e

TS 38.508-1

R5-223784 Addition of RedCap default test channel bandwidth; Source: Huawei, HiSilicon; RAN5#95e

R5-223410 Addition of abbreviations for RedCap test; Source: Huawei, HiSilicon; RAN5#95e

R5-222650 Correction to general functional requirements for RedCap test; Source: Huawei, HiSilicon; RAN5#95e

R5-225682 Correction of test channel bandwidth for n79; Source: CAICT, Tejet; RAN5#96e

R5-225766 Corrections on Mid test channel bandwidth for band n66 for Redcap; Source: ZTE Corporation; RAN5#96e

R5-224725 Update the SN-FieldLength of PDCP-Config and RLC-Config for RedCap test; Source: Huawei, Hisilicon; RAN5#96e

R5-225342 Addition of RedCap default test channel bandwidth for signaling MFBI test; Source: Huawei, Hisilicon; RAN5#96e

R5-225343 Addition of RedCap default test channel bandwidth for signaling test; Source: Huawei, Hisilicon; RAN5#96e

TS 38.508-2

R5-222827 Add PICS for RedCap test; Source: Huawei, HiSilicon; RAN5#95e

R5-225767 Update PICS for RedCap UE; Source: Huawei, HiSilicon; RAN5#96e

TS 38.521-1

R5-223785 Addition of Redcap MOP 6.2I.1; Source: Huawei, HiSilicon; RAN5#95e

R5-223786 Addition of Redcap MPR 6.2I.2; Source: Huawei, HiSilicon; RAN5#95e

R5-223787 Addition of Redcap AMPR 6.2I.3; Source: Huawei, HiSilicon; RAN5#95e

R5-223788 Addition of Redcap configured output power 6.2I.4; Source: Huawei, HiSilicon; RAN5#95e

R5-223789 Addition of Reference sensitivity TC for RedCap; Source: China Unicom; RAN5#95e

R5-223198 Addition of redcap requirement into sub-clause 7.1 and 7.2; Source: China Unicom; RAN5#95e

R5-223790 Addition of redcap general requirement into clause 3-5; Source: China Unicom, ZTE Corporation; RAN5#95e

R5-224245 Removing of n91, n92, n93 and n94 from 7.3I.2; Source: CAICT; RAN5#96e

R5-225683 Update of  Refsens TC for RedCap UE in 7.3I; Source: China Unicom; RAN5#96e

TS 38.522

R5-223791 Addition of test applicability for RedCap test cases; Source: China Unicom; RAN5#95e

TS 38.523-1

R5-225344 Addition of RedCap TC 7.1.1.8.3 - Separate BWP; Source: Huawei, HiSilicon; RAN5#96e

R5-225345 Addition of RedCap TC 7.1.1.1.16 - MSG3 identification on CCCH1; Source: Huawei, HiSilicon; RAN5#96e

R5-225346 Addition of RedCap TC 6.1.2.26 - Cell Selection; Source: Huawei, HiSilicon; RAN5#96e

R5-225347 Addition of RedCap TC 7.1.1.1.17 - Msg1-based UE identification; Source: Huawei, HiSilicon; RAN5#96e

R5-225348 New RedCap test case 8.1.3.4.1; Source: Ericsson; RAN5#96e

R5-225173 New RedCap test case 11.7.2; Source: Ericsson; RAN5#96e

TS 38.523-2

R5-225350 RedCap UE Test applicability for new test cases; Source: Huawei, HiSilicon; RAN5#96e

R5-225174 Applicabilities for new RedCap test cases; Source: Ericsson; RAN5#96e

TS 38.905

R5-222903 Addition of TP analysis for FR1 RedCap requirements; Source: China Unicom; RAN5#95e

Discussion Paper

R5-222804 Discussion paper on legacy test cases extension for Redcap Source: Huawei, HiSilicon; RAN5#95e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template