# 3GPP TSG RAN WG5 Meeting #109	R5-256056

# Dallas, Texas, USA, November 17th  – November 21st  , 2025

3GPP TSG RAN Meeting #110	RP-25XXXX

Baltimore, USA, December 8th - December 11th , 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2026 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 67% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#109 (the details can be found in R5-256057):

- 67% overall completeness achieved

- For test environment, 4 Tdocs were agreed.

- For ICS, 3 Tdocs were agreed.

- For RF, 12 Tdocs were agreed.

- For TT analysis, 5 Tdocs were agreed.

- For Applicability, 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-256057	WP NR_Rel-16_CA_DC after RAN5#109, CMCC

- R5-255957	PRD21 CDS: NR CA FR1 intra-band CA and 2-band CA Rel-16, Nokia

TS 38.508-1 CRs

- R5-256802	Test frequencies for Rel-16 FR1 intra-band CA and 2-band CA, Nokia

- R5-256929	Update of frequencies for CA_n77C, Ericsson

- R5-256375	Adding test frequency for CA_n78C BCS1, Huawei, HiSilicon

- R5-256801	Adding test frequency for CA_n78D, Huawei, HiSilicon

TS 38.508-2 CRs

- R5-255961	ICS for Rel-16 FR1 intra-band CA and 2-band CA, Nokia

- R5-256322	Corrections on supported release for three bands EN-DC configuration, ZTE Corporation

- R5-256371	Adding PICS for R16 CA configurations, Huawei, HiSilicon

TS 38.521-1 CRs

- R5-256811	Transmitter requirements for CA_n25A-n41A, CA_n41A-n71A, Nokia

- R5-256372	Updating Tx test cases to add R16 CA configurations, Huawei, HiSilicon

- R5-256823	Removing not applicable test IDs for CA_n41A-n79A while BCS 4 and 5 is not commited, Keysight Technologies UK Ltd

- R5-255963	Receiver requirements for Rel-16 FR1 intra-band CA and 2-band CA, Nokia

- R5-256967	Updating Rx test cases to add R16 CA configurations, Huawei, HiSilicon

- R5-256824	Update of Rel-16 interferer CA test cases, ROHDE & SCHWARZ

- R5-255908	General updates of TS 38.521-1 clause 5 for R16 CA configurations, China Unicom, Nokia, Huawei, HiSilicon

TS 38.521-3 CRs

- R5-256841	Addition of EVM equalizer spectrum flatness for inter-band EN-DC including FR2 (2NR to 4NR CCs), Sporton International INC.

- R5-256842	Addition of EVM equalizer spectrum flatness for inter-band EN-DC including FR2 (5NR to 8NR CCs), Sporton International INC.

- R5-256840	Introduction of maximum output power test requirements for DC_4A_n41A, DC_4A_n78A and DC_20A_n41A, vivo

- R5-256812	Update spurious emission band co-existence for inter-band R16 configurations DC_39_n41 and DC_66_n41, ZTE Corporation

- R5-256978	Cleanup of Reference sensitivity for FR1 3CC EN-DC, Anritsu

TS 38.522 CRs

- R5-256058	Update to R16 NR CADC configuration test cases applicability, CMCC, Sporton

TS 38.905 CRs

- R5-255958	Referense sensitivity test point analysis for Rel-16 FR1 intra-band CA and 2-band CA, Nokia

- R5-255959	UE co-existence spurious emission test point analysis for CA_n25A-n41A and CA_n41A-n71A, Nokia

- R5-256340	Update spurious emission TP analysis for inter-band R16 configurations DC_39_n41 and DC_66_n41, ZTE Corporation

- R5-256813	Adding TP analysis for R16 CA configuration, Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template