TSG SA Meeting #100	SP-230770 (revision of SP-230585)

12 - 16 June 2023, Taipei

Source:	SA WG3

Title:	Rel-18 Work Item Exception for 5MBS_SEC_Ph2

Document for:  Approval

3GPP™ Work Item Exception

# Title : 		Security enhancements for MBS Phase 2

## Acronym : 	5MBS_SEC_Ph2

## Unique Identifier :	To Be assigned in SA plenary

Release 18 Submission form

| Feature / Item: | 5MBS_SEC_Ph2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | September 2023 |  |  |  |  |
| Service(s) impacted: | Multicast/Broadcast service |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | Security handling in MOCN network sharing scenario |  |  |  |  |
| Consequences if not included in Release 18: | Failure in security handling in MOCN scenario |  |  |  |  |

Abstract of document:

Exception sheet for Rel-18 WID on security protection for 5MBS.

Contentious Issues:

None