TSG SA Meeting #107	SP-250095

12 - 14 March. 2025, Incheon, South Korea

Source:	TSG SA WG3

Title:	Rel-19 Work Item Exception for UAS security enhancements Phase 3 (UAS_Ph3_Sec)

Document for:	Approval

Agenda Item:	6.3.3

3GPP™ Work Item Exception

# Title : 		Security of Uncrewed Aerial System Phase 3

## Acronym  : 	UAS_Ph3_Sec

## Unique Identifier :	1060058

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: Yes | Others (specify): No |
| Expected Completion Date: | June 2025, SA#108 |  |  |  |  |
| Service(s) impacted: | UAS |  |  |  |  |
| Specification(s) affected: | 33.256 |  |  |  |  |
| Task(s) within work which are not complete: | WT#1: Security enhancements to NEF services for supporting the following: -The scenario of multiple USS serving different geographical areas corresponding to the UAV UE flight path. -Support a changeover from one USS to another USS for UAV UE assisted by 5GC. |  |  |  |  |
| Consequences if not included in Release 19: | The security enhancements to NEF services in case of multiple USS is not supported. |  |  |  |  |

Abstract of document:

The work item UAS_Ph3_Sec has one work task. WT1 is about the Security enhancements to NEF services in case of multiple USS. This work tasks depend on the work item progress of other workgroups. This document requests an exception of the work item to be able to specify the incomplete aspects by June 2025.

Contentious Issues:

None