## Slide 1: SA2 Rel-20 capacity
History
  SA2‘s capacity regarding Rel-20 was discussed in SA2#166 (Orlando) and endorsed, and a contribution submitted to SA#106 (Madrid)
  SA#106 endorsed SA2’s numbers
  Due to the approval by SA#106 for AmbientIoT to pursue normative work in Q2 2025 4 TU’s need to be allocated to that work
  This required some adjustment of the SA2 planning (shown on the next slide)
  The outcome is that the Rel-20 TU budget is reduced from 157 to 156

## Slide 2: Rel-20 budget
 |  |  | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 |  | 2026 |  | 2026 | 2026 | 
 |  | Totals (between March 2025 and September 2026) | Jan #166 AHE | Feb #167 Athens | Apr #168 Goteborg | May #169 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Stage 2 80% complete | Aug #176 EU | Stage 2 100% complete | Oct #177 EU | Nov #178 US | 6G Study complete (TBD)
 | TU count | 324 | 31.5 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 |  | 36 |  | 36 | 36 | 
 | TU's for Rel-19 | 62 | 23.5 | 18 | 13 | 13 | 9 | 6 | 6 | 4 | 4 | 4 |  | 3 |  | 3 | 3 | 
 | TU's for Rel-20 (ex TEI20) | 156 | 0 | 3 | 10 | 10 | 15 | 18 | 19 | 21 | 21 | 21 |  | 21 |  | 15 | 15 | 
 | TU's for pre Rel-19 | 29 | 8 | 5 | 4 | 4 | 3 | 3 | 3 | 3 | 3 | 3 |  | 3 |  | 3 | 3 | 
 | Buffer TU's | 62 | N/A | 10 | 9 | 9 | 6 | 7 | 6 | 6 | 6 | 6 |  | 7 |  | 6 | 6 | 
5.x, 6.x, 7.x | Pre-Rel-17 maintenance | 4.5 | 1 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 |  | 0.5 | 0.5 | 
8.x | Rel-17 maintenance | 4.5 | 1 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 |  | 0.5 | 0.5 | 
9.x | Rel-18 maintenance | 20 | 6 | 4 | 3 | 3 | 2 | 2 | 2 | 2 | 2 | 2 |  | 2 |  | 2 | 2 | 
19.x | Rel-19 maintenance | 58 |  |  | 11 | 11 | 9 | 6 | 6 | 4 | 4 | 4 |  | 3 |  | 3 | 3 | 
20.x | Rel-20 maintenance | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 9 | 9 | 
19.14.x | AmbientIoT |  | 2 | 2 | 2 | 2 |  |  |  |  |  |  |  |  |  |  |  | 
19.48 | Generic Rel-19 CR’s |  |  | See 19.49 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19.49 | Generic Rel-19 LSs |  | 1 | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19.50 | Rel-19 Cat B/C alignment |  | 1 | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Previous vs New (changes highlighted in blue)

## Slide 3: SA2 Rel-20 capacity summary
SA2 capacity (March 2025 – September 2026):
  Max TU’s for release planning purposes: 156
    For 5G Advanced SIDs and WIDs, and 6G SID
  Max number of SIs/WIs: 7- 9 (5G Advanced) – Note: this doesn’t have consensus
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: 2 TU’s per meeting (excluding the 6G study)
  Max TU’s overall per feature: 14 TU (excluding the 6G study)
Additional TU’s for 6G study after September 2026: 30 (if study is to complete by December 2026)
Assumptions
  Number of meetings: 9
  Expected total TUs per meeting (for all releases): 30
  Total TUs (for all releases): 270
  TUs for maintenance of past releases: 86
  TUs for additional buffer: 27