## Slide 1: Proposal on 6G SA2 SI Completion Date
China Mobile, Boost Mobile Network, BT, China Telecom, China Unicom, KPN, KT Corp., Orange, Rakuten Mobile, Telefonica, TIM, Vodafone
TSG SA Meeting #SP-107
12 - 14 March 2025, Incheon, South Korea
SP-250320
AI#5.4

## Slide 2: Background and Proposal
Background and Proposal
  The following timeline for the 6G study items (SI) has been endorsed at TSG#103 (see SP-240458):
  6G SI Approval:
    SA1 SI Approval: TSG#105 (September 2024)
    SA2 SI Approval: TSG#108 (June 2025)
    Other SA Working Groups (SA3, SA4, SA5, SA6): to be determined at a future TSG meeting.
  6G SI Completion:
    SA1 SI Completion: March 2026
    SA2 SI Completion: December 2026 or March 2027 (to be confirmed at a future TSG meeting).
This paper propose to set the SA2 6G SI Completion date as March 2027

## Slide 3: Rational
With early 5G-A commercial deployment just starting from 2024, R20 will be key to deliver and support 5G-A markets and serve as basis for 6G.
In R20, 5G-A and 6G SI wil run in parallel. 5G-A exceptions and heavy maintenance are expected in 2026 Q4 as usual.
6G SI in SA1 progress 5% after 1 meeting. There are lot of discussions and clarification on new terms and use cases. The architecture design shall aim for a clear driving service goal. The industry still struggling for the “killer services” of 5G, it is even ambiguous for 6G.
Requirements/pain points need to be well considered for 6G Study, therefore it is proposed to have sufficient time for SA2 work on the study and conclusion discussions.
RAN WGs has decided 21 months (SP-240458_RP-240823) for R20 6G and there is no urgency for SA2 to complete the SI in a short 18 months period
In view of related progress/plan, as well as the lessons learned from 5G, it is proposed to set the SA2 6G SI Completion date as March 2027.

## Slide 4: 3GPP R20 Timeline
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
Workshop 6G TSGs
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
SA2 6G Study(ies)
Stage 3 6G Study(ies)
Rel-20 – FS_6G part
2025
2026
2027
SA2 6G SID def.
SA3/4/5/6 SID def. and compl. TBD
TBD
5GA SA1 Completion
5GA Stage 2 Completion
5GA Stage 3 Completion
Rel-20 – 5GA part