## Slide 1
Andrew Bennett (SA2 Chair)
SA Guidance to SA2 on Rel-20 5GA studies

## Slide 2: Guidance to SA2 on Rel-20 5GA studies
General
  All SIDs submitted to SA#108 (June 2025) should have agreed TU estimates
  Further revision of Rel-20 5GA SIDs approved at TSG#107 is allowed during Q2 2025 if required
  Rel-20 5GA prioritization will take place in SA#108 also including Study Items with Approved SIDs in SA#107, i.e. those SIDs may be reduced in scope depending on the outcome of a Rel-20 package
  SA2 should attempt to limit the max number of TU per SID/WID to 14 (as endorsed in SP-250341)
  NOTE: The SA2 Chair indicated that each of the approved Rel-20 SIDs will be allocated a maximum of 3 TU’s in Q2 2025
SMS to Emergency
  Moderated discussion in SA2 should start in Q2 2025
  Scope of moderated discussion shall be limited to the approved stage-1 requirements
Ambient IoT
  Moderated discussion in SA2 should start in Q2 2025
  Discussion papers are invited for SA2#168 (April) and moderated discussion should happen after the SA2#168 (April) meeting

## Slide 3: Guidance to SA2 on Rel-20 5GA studies
User Identities and Authentication Architecture
  No moderated discussion should start in SA2 until SA3 provides input.
IMS resiliency
  This topic is added to the list of potential Rel-20 5GA topics (See SP-250246 for reference)
  Based on CT WGs feedback, moderated discussion in SA2 can start after SA2#168 (April) meeting, if needed
Architecture Enhancement to support Integrated Sensing and Communication
  Work can start on the study in Q2 2025
  Any study work on Sensing in Q2 should be limited to common aspects for the study without any RAN specific or UE specific sensing modes. Any UE/RAN aspects will be aligned with RAN after TSG#10

## Slide 4: Guidance to SA2 on Rel-20 5GA studies
Energy Efficiency and Energy Saving Phase 2
  Work can start on the study in Q2 2025
Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) Phase 2
  Work can start on the study in Q2 2025
  For WT#1, SA2 should prioritize WT#1 and attempt to provide response to RAN as requested in their LS.
  For WT#2, SA2 can discuss use cases and document agreed use cases and corresponding KI in the TR and, if needed, update the description of WT#2 accordingly in the SID for approval at SA#108
Integration of satellite components in the 5G architecture Phase 4
  Work can start on the study in Q2 2025
  SA2 should prioritize WT#1
  Work can start on WT#2.2 but SA2 should wait for GSMA input before starting work on WT#2.1