3GPP TSG SA Meeting #108	SP-250746

# Prague, Czech Republic, 10 – 13 June 2025

Source:	SA1 (from S1-252431)

Title:	Rel-20 Work Item Exception for FRMCS_Ph6-REQ

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title: 	FRMCS Phase 6

# Acronym: 	FRMCS_Ph6-REQ

# Unique Identifier:	1070054

Release 20 Submission form

| Feature / Item: | FRMCS_Ph6-REQ |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | TSG#109 (September 2025) |  |  |  |  |
| Service(s) impacted: | MC Services |  |  |  |  |
| Specification(s) affected: | TS 22.280, TS 22.179, TS22.281 |  |  |  |  |
| Task(s) within work which are not complete: | 1.Call status of an MCX user, for MCPTT and for MCVideo. 2.Combining MCPTT Ad hoc Group Calls and Ad hoc Group Emergency alerts |  |  |  |  |
| Consequences if not included in Release 20: | Delay in standardized implementation solution by industry for FRMCS (Future Railway Mobile Communication System), as there will not be finalized normative work by downstream groups in the timeline of Rel.20 |  |  |  |  |

Abstract of document:

Exception sheet for Rel-20 work item on remaining SA1 aspects of FRMCS Phase 6.

Contentious Issues:

None at this stage.