## Slide 1: SA WG6 status report to TSG SA#108
Atle Monrad
SA6 Chair (InterDigital Communications)

## Slide 2: SA6 Leadership
Chair:
  Mr. Atle Monrad 1 InterDigital Corporation / ATIS
Vice-chairs:
  Mr. Jukka Vialen 2 Airbus DS SLC / ETSI
  Mr. Basavaraj (Basu) Pattan 3 Samsung Electronics Ind. Co., Ltd. / TTA
Secretary:
  Bernt Mattsson (MCC)
1 Elected in February 2024
2 Re-elected for fourth term in April 2025
3 Re-elected for second term in August 2024

## Slide 3: Executive Summary
Two meetings held in Q2 2025
  SA6#66, 7 – 11 April 2025
  SA6#67, 19 – 23 May 2025
Rel-15/Rel-16/Rel-17/Rel-18 activities
  42 CRs Agreed
Rel-19 activities
  Alignments and cleanups in progress
  144 CRs Agreed
Rel-20 5GA activities
  Work on Approved SIDs & WIDs in progress
  21 CRs Agreed
  102 pCRs Approved
  2 revised SIDs Agreed
  6 new SIDs & 1 new WID Agreed

## Slide 4: Ongoing and upcoming topics
Release 19 Progress
  Alignment and clarifications performed. Some work is pending due to protocol details from SA3.
  Several of the outstanding Editor’s Notes resolved but the work is not completed.
Release 20
  The work on the approved Rel-20 5GA SIDs / WIDs progress well
  Several sessions held at SA6#66 and SA6#67 to seek agreement of the remaining SIDs / WIDs planned for 5GA.
Other topics
  The work to remove Editor’s Notes in release-18 progress well but is not completed.
Meeting Schedule for next quarter
  Two meetings will be held:
    June – virtual workshop on Rel-20 6G-study
    August – SA6#68.

## Slide 5: Planned Virtual workshop on Rel-20 6G-study
Meeting dates: 25 – 26 June 2025
  3 + 3 hours of online meetings
Intention
  Exchange of company views and thoughts on content of Rel-20 for 6G-study to aim for easier agreements of SID(s) on 6G-study at SA6#68
  Detailed timeline and plan for the SA6 Rel-20 6G-study can be found on slide 25

## Slide 6: SA6#66 Statistics
Meeting dates: 7 – 11 April 2025
  5 quarters on Monday - Tuesday, 6 quarters on Wednesday, 4 quarters on Thursday - Friday
Statistics
  259 Tdoc numbers initially reserved, 473 Tdoc numbers used by end-of-meeting
  104 Agreed CRs - 1 for pre Rel-18, 15 for Rel-18, 79 for Rel-19, 9 for Rel-20
  48 Approved pCRs for Rel-20
  4 incoming LSs, 1 Approved outgoing LSs
  10 new SIDs / WIDs on Rel-20 - 5GA discussed – 8 Postponed / 2 Merged
  Time allocation: Pre-Rel-19: ~10%; Rel-19: ~30%; Rel-20 5GA: 60%
Conference calls (pre-SA6#66)
  1 informal conference call

## Slide 7: SA6#67 Statistics
Meeting dates: 19 – 23 May 2025
  5 quarters on Monday - Tuesday, 4 quarters on Wednesday – Friday
Statistics
  269 Tdoc numbers initially reserved, 496 Tdoc numbers used by end-of-meeting
  103 Agreed CRs - 3 for pre Rel-18, 23 for Rel-18, 65 for Rel-19, 12 for Rel-20
  54 Approved pCRs for Rel-20
  6 incoming LSs, 5 Approved outgoing LSs
  7 new SIDs / WIDs on Rel-20 - 5GA discussed and Agreed
  2 revised SIDs on Rel-20 - 5GA discussed and Agreed
  Time allocation: Pre-Rel-19: ~10%; Rel-19: ~20%; Rel-20 5GA: 70%
Conference calls (pre-SA6#67)
  3 informal conference calls

## Slide 8: Number of Tdocs in SA6

## Slide 9
Number of approved pCRs & agreed CRs per SA6-meeting

## Slide 10: Progress of approved Release 20 5GA Study Items
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1070024 | Study on Discreet listening and monitoring of mission critical services, Phase 2 | FS_MCDISC_Ph2 | SA#111 (03/2026) | - | SP-250379 | 10%
1070025 | Study on Logging and recording of mission critical services, Phase 2 | FS_MCLOG_Ph2 | SA#111 (03/2026) | - | SP-250380 | 10%
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 | FS_SEAL_Ph4 | SA#110 (12/2025) | 40% | SP-250374 | 75%
1070029 | Study on Stage 2 for AI/ML service Phase 2 | FS_AIML_App_Ph2 | SA#110 (12/2025) | - | SP-250384 | 40%
1070026 | Study on Application enabler for XR Services Phase 3 | FS_XRM_Ph3_APP | SA#110 (12/2025) | - | S6-250381 | 35%
1070028 | Study on Stage 2 for MMTel Phase 2 | FS_MMTel_Ph2_APP | SA#111 (03/2026) | - | SP-250383 | 30%
1070027 | Study on SEAL data delivery Phase 3 | FS_SEALDD_Ph3 | SA#110 (12/2025) | - | SP-250382 | 30%

## Slide 11: Progress of approved Release 20 5GA Work Items
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070032 | Stage 2 for Enhanced Mission Critical Services Architecture Phase 2 | enhMC_Ph2-MC | SA#112 (06/2026) | - | SP-250391 | 15%
1070031 | Stage 2 for FRMCS Phase 6 | FRMCS_Ph6 | SA#112 (06/2026) | - | SP-250390 | 35%
1070030 | Stage 2 for Mission Critical Services for UE-to-UE and UE-to-Network over multi-hop relay | MultiHop-MC | SA#111 (03/2026) | - | SP-250389 | 75%
1070033 | Stage 2 for mobile metaverse services Phase 2 | Metaverse_Ph2-APP | SA#110 (12/2025) | - | SP-250392 | 45%

## Slide 12
Future SA6 meetings
Meeting | Date | Location
2025 |  | 
SA6#68 | 25 – 29 August 2025 | Gothenburg, Sweden
SA6#69 | 13 – 17 October 2025 | Wuhan, P.R. China
SA6#70 | 17 – 21 November 2025 | Dallas (TX), USA
2026 |  | 
SA6#71 | 9 – 13 Feb 2026 | India, Location TBC
SA6#72 | 13 – 17 April 2026 | EU, Location TBC
SA6#73 | 18 – 22 May 2026 | Japan, Location TBC
SA6#74 | 24 – 28 August 2026 | EU, Location TBC
SA6#75 | 12 – 16 October 2026 | EU, Location TBC
SA6#76 | 16 – 20 November 2026 | North America, Location TBC

## Slide 13: FS_SEAL_Ph4
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 | FS_SEAL_Ph4 | Dec-2025 | 40% | SP-250374 | 75%
Progress since SA#107:
  New Gaps (Gap#4-3-2-2, Gap 4.5.2-1, Gap 4.6.2-1, Gap 4.7.2-1)
  Gaps modification (Gap 4-1-2-1, Gap#5-7-2-1)
  New solutions (Technical Solution#5~ 12, Adoption Solution#7)
  Solutions modification (Technical solution#1 and #2: Adoption Solution#1, #5, #6)
  Solutions evaluation of technical solution#1~6, #9, #11,and adoption solution# 1~4, # 7)
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  New solutions (e.g for Gap#4-7-2-1 and Gap#5-7-2-1)
  Solutions evaluation (for unevualated solutions)
  Overall evaluation and conclusions
  TR for approval

## Slide 14: FS_MCDISC_Ph2
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070024 | Study on discreet listening and monitoring of mission critical services, Phase 2 | FS_MCDISC_Ph2 | March-2026 | - | SP-250379 | 10%
Progress since SA#107:
  Revised SID agreed
    New rapporteur
    2 extra supporting individual members
  Skeleton agreed
  1 key issue agreed
  Informal meeting with SA3-LI
  LS out asking SA1 to evaluate the current service requirements
RAN and other impacts and dependencies:
  No RAN dependencies
  Possible re-use of solutions developed in FS_MCLOG_Ph2
  Possible future re-use of Discreet listening by SA3-LI
Contentious Issues:
  None
Next steps:
  Further contact with SA3-LI
  Identify key issues
  Develop solutions

## Slide 15
FS_MCLOG_Ph2
Progress since SA#107:
  Revised SID agreed
    Interconnected MC systems added to the objectives
    TR number added
    Two new supporting individual members
  Skeleton agreed
  Approved 1 scenario, 5 key issues, 2 solutions
RAN and other impacts and dependencies:
  No RAN dependencies
  Co-operation with SA3 will be necessary for several key issues and solutions
  Potential reuse of MCLOG solutions for MCDISC to be analyzed in FS_MCDISC_Ph2
Contentious Issues:
  None
Next steps:
  Add more scenarios
  Identify key issues
  Develop solutions

## Slide 16: FS_AIML_App_Ph2
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070029 | Study on Stage 2 for AI/ML service Phase 2 | FS_AIML_App_Ph2 | Dec-2025 | - | SP-250384 | 40%
Progress since SA#107:
  Skeleton, Scope and introduction added
  Progress on Architecture Assumptions and principles
  7 new Key Issues approved:
    KI #1: Key issue on support for ML model inference
    KI #2: Support enhancements for evaluation and determination of ML model performance and correctness within the AIML Enablement Layer
    KI #3: Key issue on AIMLE Mobility Support for Cross-PLMN and Roaming Scenarios
    KI #4: Support for Split AI/ML Operations Involving Multiple AIMLE clients, edge AIMLE servers and central AIMLE servers
    KI #5: Support for AI Inference Exposure
    KI #6: Support for Architecture and Functions Enhancement on diverse AIMLE deployments scenarios
    KI #7: VFL sample alignment across VAL servers
  9 new solutions approved for above KIs
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Further work on KIs, Solutions and architecture enhancements

## Slide 17: FS_XRM_Ph3_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070026 | Study on Application enabler for XR Services Phase 3 | FS_XRM_Ph3_APP | Dec-2025 | - | SP-250381 | 35%
Progress since SA#107:
  SA6#66: 5 pCRs agreed
  SA6#67: 4 pCRs agreed
  Progress made for
    Skeleton, Scope and introduction of the FS_XRM_Ph3_APP
    KIs on Transmission enhancement in application layer, Analytics and provisioning of traffic characteristics, Support QoS differentiation and policy control for non-3GPP tethered, Enhancement to utilize the XR related network information exposure
    Solutions on Policy enforcement notification, Transmission enhancement based on traffic characteristics, Support for QoS information setting and adjustment based on available bitrate, Data transmission quality guarantee in complex tethered device scenarios based on PIN
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Potentional new KIs
  Solutions for the unsolved key issues

## Slide 18: FS_MMTel_Ph2_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070028 | Study on Stage 2 for MMTel Phase 2 | FS_MMTel_Ph2_APP | March-2026 | - | SP-250383 | 30%
Progress since SA#107:
  SA6#66 & #67: 8 pCRs agreed
  Progress made for:
    TR skeleton
    TR Scope
    5 new Key Issues: Alignment eMMTel service flows with SA2 Rel-19; DC Application list search; enablement of standalone DC; northbound interface of DCAR; Support of virtual number
    1 new solution for KI#2 DC Application list search;
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  architecture enhancements

## Slide 19: FS_SEALDD_Ph3
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070027 | Study on SEAL data delivery Phase 3 | FS_SEALDD_Ph3 | Dec-2025 | - | SP-250382 | 30%
Progress since SA#107:
  SA6#66: 6 submitted, 5 agreed
  SA6#67: 3 submitted, 1 agreed
  Progress made for:
    Skeleton, Scope and introduction
    3 key issues on broadcast/multicast data delivery, user plane protocol and description, Application traffic pattern and SEALDD data delivery optimization
    1 solution to KI#2 on user plane protocol and description
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Potential new KIs
  Solutions for the unsolved key issues

## Slide 20: enhMC_Ph2-MC
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070032 | Stage 2 for Enhanced Mission Critical Services Architecture Phase 2 | enhMC_Ph2-MC | June-2026 | - | SP-250391 | 15%
Progress since SA#107:
  5 CR's Agreed
  Progress made so-for:
    Contributions agreed:
      Updates to Ambient viewing involving MCVideo interaction
    Discussion and contributions in progress :
      Enabling and disabling of UE by remote user
      Mosaic viewing support for MCVIDEO
      Pause and resume functionality support for Ambient Listening
      Inter-MCX Group call procedures supporting IWF use-cases
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Completing the remaining work towards identified objectives.

## Slide 21: FRMCS_Ph6
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070031 | Stage 2 for FRMCS Phase 6 | FRMCS_Ph6 | June-2026 | - | SP-250390 | 35%
Progress since SA#107:
  SA6#66 (3 CRs agreed)
    Adding interworking support for ad hoc group emergency alerts (MCPTT user initiated)
    Interworking support for ad hoc group emergency alerts (LMR initiated)
    Interworking support for ad hoc group emergency alerts (Information flows)
  SA6#67 (2 CRs agreed)
    Adding MCData to generic procedure for migration during an ongoing private communication
    Adding MCData to generic procedure for migration during an ongoing group communication
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Work on the remaining list of objectives:
    Combining of adhoc groups
    Adhoc group call forwarding
    Adhoc group informing about important events
    Architecture and procedures to provide the call status
    MC gateway UE (migration, interconnection, multiple gateway UEs support)
    Resolving open issues from previous releases

## Slide 22: MultiHop-MC
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070030 | Stage 2 for Mission Critical Services for UE-to-UE and UE-to-Network over multi-hop relay | MultiHop-MC | March-2026 | - | SP-250389 | 75%
Progress since SA#107:
  Agreed 1 CR at SA6#66 for UE-to-network relay
  Agreed 2 CRs at SA6#66 for UE-to-UR relay
  No progress at SA6#67, one CR was postponed
RAN and other impacts and dependencies:
  No RAN dependencies
Contentious Issues:
  None
Next steps:
  Investigate how to support a previously missed requirement in TS 22.261 clause 6.9.2.2. This is the only known open item.

## Slide 23: Metaverse_ph2-APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070033 | Stage 2 for mobile metaverse services Phase 2 | Metaverse_Ph2-APP | Dec-2025 | - | SP-250392 | 45%
Progress since SA#107:
  In total 11 CRs are agreed
  Below are the topics which made progress :
    Spatial Anchor Group Management operations
    Enhancements to spatial anchor related information (state, expiry, associated name etc.)
    Digital assets permission management procedures
    Spatial map objects tracking
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Continue work on the pending objectives and completion of the same.

## Slide 24: For TSG SA information and action

## Slide 25: SA6 Rel-20 6G-study planning (1/6)
For information: at SA#107, the SA-chair asked for planning of the SA6-component of the 6G-study for Rel-20
  Timeline / plan for SA6 Rel-20 6G-study:
    Discussion and presentation of Rel-20 SID(s) for 6G-study will take place from Q3-25. Similar approach as for Q1-25 on 5GA-work:
      A virtual workshop on June 25-26 (12.30 – 15.30 UTC) on Rel-20 6G SID(s) where companies express their views.
      SA6#68 in August where Rel-20 6G-SID(s) are discussed and agreed.
    Target to have approval of Rel-20 6G SID(s) at SA#109. SA6 can then start work on Rel-20 6G SID(s) in Q4-25.
    Content of SA6 work in Q4 will depend on whether the work is standalone or dependent on other WGs.
    The Rel-20 6G study item completion date is still not decided, Tentative completion is Q4-26 or Q1-27.
The timeline / plan was discussed at SA6#66 and SA6#67 and the above was agreed at SA6#67

## Slide 26: CR packs for approval (2/6)
For Action: CR packs for Approval
  SP-250590 Rel-18 CRs to TS 23.434 for 5GFLS
  SP-250591 Rel-18 CRs to TS 23554 for 5GMARCH_Ph2
  SP-250592 Rel-19 CRs to TS 23.433, TS 23.434, and TS 23.558 for 5GSAT_Ph3_App
  SP-250593 Rel-19 CRs to TS 23.482 for AIML_App
  SP-250594 Rel-19 CRs to TS 23.222 for CAPIF, TEI19
  SP-250595 Rel-18 CRs to TS 23.946 for CAPIF_EXT
  SP-250596 Rel-19 CRs to TS 23.222 for CAPIF_Ph3
  SP-250597 Rel-17 CRs to TS 23.558 for EDGEAPP, EDGEAPP_Ph2
  SP-250598 Rel-18 CRs to TS 23.958 for EDGEAPP_EXT

## Slide 27: CR packs for approval (3/6)
For Action: CR packs for Approval
  SP-250600 Rel-19 CRs to TS 23.222 for EDGEAPP_Ph3
  SP-250601 Rel-19 CRs to TS23434 for eLSAPP
  SP-250602 Rel-18 CRs to TS 23.282 and TS 23.283 for enh4MCPTT
  SP-250603 Rel-19 CRs to TS 23.280, TS 23.281, TS 23.282 and TS 23.379 for enhMC
  SP-250604 Rel-20 CRs to TS 23.281 and TS 23.289 for enhMC_Ph2-MC
  SP-250605 Rel-19 CRs to TS 23.280, TS 23.281,TS 23.283, TS 23.289 amd TS 23.379 for FRMCS_Ph5
  SP-250606 Rel-20 CRs to TS 23.280 and TS 23.283 for FRMCS_Ph6-MC
  SP-250607 Rel-19 CRs to TS 23.180 and TS 23.289 for Generic_IOPS
  SP-250608 Rel-18 CRs to TS 23.281, TS 23.282 and TS 23.379 for MC_AHGC
  SP-250609 Rel-19 CRs to TS 23.280 for MCShAC
  SP-250610 Rel-19 CRs to TS 23.437, TS 23.438 and TS 23.558 for Metaverse_App
  SP-250611 Rel-20 CRs to TS 23.437 and TS 23.438 for Metaverse_Ph2-APP

## Slide 28: CR packs for approval (4/6)
For Action: CR packs for Approval
  SP-250612 Rel-19 CRs to TS 23.392 for MMTel_App
  SP-250613 Rel-20 CRs to TS 23.289 for MultiHop-MC
  SP-250614 Rel-18 CRs to TS 23.542 for PINAPP
  SP-250615 Rel-19 CRs to TS 23.434 for SEAL_Ph3
  SP-250616 Rel-19 CRs to TS 23.433 for SEALDD_Ph2
  SP-250617 Rel-19 CRs to TS 23.222 for SNAAPP
  SP-250618 Rel-19 CRs to TS 23.434 for TEI19, SEAL
  SP-250619 Rel-19 CRs to TS 23.436 for TEI19_ADAES
  SP-250620 Rel-19 CRs to TS 23.255 for UASAPP_Ph3
  SP-250621 Rel-19 CRs to TS 23.433 and TS 23.434 for XRM_Ph2_App

## Slide 29: Specifications for information and approval (5/6)
For Information: Technical Reports/Specifications
  SP-250589 Presentation of TR 23.700-35 v1.0.0 “Study on Service Enabler Architecture Layer (SEAL) Phase 4” for information
For Action: Technical Reports/Specifications for Approval
  None

## Slide 30: New and revised work & study items (6/6)
For Action: Revised SIDs/WIDs for Approval
  SP-250580 Revised SID on Discreet listening and monitoring of mission critical services Phase 2
  SP-250581 Revised SID on Logging and recording of mission critical services Phase 2
For Action: New SIDs/WIDs for Approval
  SP-250582 New SID on application enablement for Ambient IoT services
  SP-250583 New SID on Application Enablement to support Energy Saving
  SP-250584 New SID on Application User (app-user) Consent NOTE
  SP-250585 New SID on CAPIF Phase 4 NOTE
  SP-250586 New SID on enhancements to application enablement for satellite access enabled 5G services
  SP-250587 New SID on Utilization of Sensing Results for Vertical Applications
  SP-250588 New WID on Guidelines for Application Enablement usage and alignment with External Organizations
For Potential Action: Endorsed SIDs/WIDs
  None
NOTE: The content of these SIDs is coordinated and the SIDs are expected approved as a package.

## Slide 31: Thank You