## Slide 1
SA1 Report to TSG SA#108 SP-250622
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-250622 - 3GPP TSG#108, 9-13 June 2025, Prague, Czech Republic
© 3GPP 2025

## Slide 2: Short Summary

## Slide 3: Summary – overall
5G Advanced (5GA)
  Stage-1 Release 20 is frozen for 5GA
  All 5GA topics are 100% completed except for FRMCS_Ph6, for which an extension of one quarter is requested to complete the normative work.
  QUESTION TO SA: Will Rel-21 contain 5GA aspects? If so, when will Rel-21 5GA work start? [See SP-250623]
6G
  Once more, exceptionally high number of contributions to this topic. All contributions were treated.
  Completion 66%.
  6G Timeline planning to completed the study has been endorsed in SA1 (see tdoc S1-252010)
  Consensus on some areas is becoming challenging e.g., 6G Interworking w/4G (EPC) and AI Agents.
A new SA1 chair has been elected: Vasil Aleksiev [Slide 5]

## Slide 4: General Information and statistics

## Slide 5: SA1 Leadership
Chairman:
  Vasil Aleksiev (Deutsche Telekom) 1
Vice Chairs:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
MCC Technical Officer:
  Alain Sultan (ETSI)
1 Elected May 2025
2 Re-elected for second term Nov 2023
3 Elected Nov 2023

## Slide 6: Statistics
 | Q4 23 | Q1 24 | Q2 24 | Q3 24 | Q4 24 | Q1 25 | Q2 25
Attended delegates | 260_F2F + 134_remote | 299_F2F + 49_remote | 277_F2F + 68_remote | 200_F2F + 74_remote | 359_F2F + 83_remote | 318_F2F + 85_remote | 338_F2F + 58_remote
Docs at meeting end | 487 | 314 | 425 | 551 | 871 | 806 | 972
Docs at meeting start | 248 | 175 | 231 | 212 | 376 | 314 | 370
Incoming LS | 20 | 25 | 36 | 20 | 29 | 13 | 13
Outgoing LS | 3 | 3 | 2 | 4 | 6 | 0 | 3
Agreed CRs | 30 | 17 | 18 | 22 | 20 | 15 | 11
Agreed alignment CRs | 1 | 9 | 4 | 3 | 10 | 0 | 7
New Study Items | 0 | 3 | 0 | 1 | 0 | 0 | 0
New Work Items | 3 | 1 | 1 | 6 | 3 | 4 | 1
Revised WID/SID | 0 | 0 | 0 | 1 | 1 | 1 | 0
TR/TS for Information | 0 | 0 | 0 | 0 | 2 | 0 | 0
TR/TS for Approval | 6 | 1 | 0 | 0 | 0 | 1 | 1

## Slide 7: Meeting Calendar
Meeting | Date | Location
SA1#111 | 25-29 Aug 2025 | Göteborg, SW
SA1#112 | 17-21 Nov 2025 | Dallas, USA
SA1#113 | 9-13 Feb 2026 | TBD, India
SA1#114 | 18-22 May 2026 | China
SA1#115 | 24-28 Aug 2026 | EU
SA1#116 | 16-20 Nov 2026 | US

## Slide 8: Previous SA1 reports
TSG Meeting | Tdoc number | SA1 meeting(s) covered & location
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Chicago
SA#103 | SP-240192 | SA1#105, Athens
SA#104 | SP-240784 | SA1#106, Jeju
SA#105 | SP-240784 | SA1#107, Maastricht
SA#106 | SP-241759 | SA1#108, Orlando
SA#107 | SP-250326 | SA1#109, Athens

## Slide 9: Work Summary: Rel-19 and earlier & Maintenance

## Slide 10
Rel-19 and earlier & Maintenance
Stage 1 CRs to Rel-16
Agenda item 16.1 SA WG1 Rel-16 CRs: |  |  |  |  |  | 
SP-250625 | S1-252422 | Correct the definition of 5G LAN-type service | 5GLAN | 22.261 | 0840r1 | Rel-16
 | S1-252423 | Correct the definition of 5G LAN-type service | 5GLAN | 22.261 | 0841r1 | Rel-17
 | S1-252424 | Correct the definition of 5G LAN-type service | 5GLAN | 22.261 | 0842r1 | Rel-18
 | S1-252425 | Correct the definition of 5G LAN-type service | 5GLAN | 22.261 | 0843r1 | Rel-19
 | S1-252426 | Correct the definition of 5G LAN-type service | 5GLAN | 22.261 | 0844r1 | Rel-20
Stage 1 CRs to Rel-17
Agenda item 19.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-250624 | S1-252049 | Remove Satellite NG-RAN due to CT1 feedback | 5GSAT | 22.268 | 0087r- | Rel-17
 | S1-252392 | Remove Satellite NG-RAN due to CT1 feedback (mirror) | 5GSAT | 22.268 | 0088r1 | Rel-18
 | S1-252418 | Add back figure that was removed by mistake in v18.3.0 | 5GSAT_Ph3 | 22.268 | 0089r1 | Rel-19

## Slide 11: Rel-20

## Slide 12
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G_REQ | 03/03/2025 | 25% | SP-241391 | 66% | 
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 85% | SP-241824 | 100% | 
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4 | 03/03/2025 | 60% | SP-241822 | 100% | Study sent for approval at SA#108
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 03/03/2025 | 40% | SP-241392 | 100% | 
1070054 | Stage 1 for FRMCS Phase 6 | FRMCS_Ph6-REQ | 03/03/2025 | 10% | SP-250277 | 10% | Exception sheet sent to SA1#108
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/03/2025 | 55% | SP-240494 | 100% | 
1070051 | Stage 1 for Energy Efficiency as Service Criteria Phase 2 | EnergyServ_Ph2-REQ | 03/03/2025 | 90% | SP-250271 | 100% | 
1050105 | Indirect Network Sharing on Satellite Access Network | INS_SAT | 09/09/2024 | 100% | SP-241393 | - | 
1050106 | Indirect Network Sharing Phase 2 | NetShare_Ph2 | 09/09/2024 | 100% | SP-241147 | - | 
1050107 | Resident Phase 2 | Resident_Ph2 | 09/09/2024 | 100% | SP-241149 | - | 
1050108 | Combined QoS configuration and monitoring | CombQoS | 09/09/2024 | 100% | SP-241150 | - | 
1050109 | Legacy Residential Gateway Supporting 5G LAN-type Service | LegacyRG_5GLAN | 09/09/2024 | 100% | SP-241151 | - | 
1050111 | Exposure for Virtual Network information and capability | VNExposure | 09/09/2024 | 100% | SP-241153 | - | 
SA1 Work Plan Rel-20 (1/2)

## Slide 13
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1060070 | Vehicle-Mounted Relays Phase3 | VMR_Ph3 | 12/12/2024 | 100% | SP-241821 | - | 
1060072 | MPS support in 3GPP system with satellite | MPS_Sat | 12/12/2024 | 100% | SP-241823 | - | 
1070052 | Stage 1 for SMS to emergency centre Phase-2 | SMS2EC_Ph2-REQ | 03/03/2025 | - | SP-250273 | 100% | 
1070053 | Stage 1 for Ambient listening enhancements | ALPR-REQ | 03/03/2025 | - | SP-250275 | 100% | 
xxxxxxx | Stage 1 for CPAS specific requirement | CPAS_REQ | 06/06/2025 | - | SP-250627 | 100% | New Mini-WID
SA1 Work Plan Rel-20 (2/2)

## Slide 14: Rel-20 5G Advanced

## Slide 15: FRMCS Phase 6
Progress since previous SA meeting
  Normative:
  Exception sheet in SP-250625 (S1-252431)
  No technical input documents to this meeting
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#111(08/25): Study 100%
    - Normative CRs on the WID’s topics
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 12/12/2024 | 100% | SP-240199 | 100% | 
1070054 | FRMCS Phase 6 | FRMCS_Ph6-REQ | 06/06/2025 | 10% | SP-250277 | 10% | Exception sheet sent to SA1#108

## Slide 16: Energy as Service Criteria - Phase2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Ph2 | FS_EnergyServ_Ph2 | 03/03/2025 | 100% | SP-240200 | 100% | 
1070051 | Stage 1 on Energy Efficiency as Service Criteria Phase 2 | EnergyServ_Ph2-REQ | 06/06/2025 | 90% | SP-250277 | 100% | 
Progress since previous SA meeting
  Normative:
  One CR agreed in this meeting -> further consolidation of requirements on service adjustments based on energy-related characteristics
Impacts and dependencies on other WGs: none identified
Next steps
  N/A
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250626 | S1-252450 | Further consolidation of requirements on service adjustments based on energy-related characteristics | EnergyServ_Ph2-REQ | 22.261 | 0836r1 | Rel-20

## Slide 17: Satellite access - Phase 4 (1/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 85% | SP-240198 | 100% | TR sent for approval
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4-REQ | 06/06/2025 | 60% | SP-241822 | 100% | 
Progress since previous SA meeting
  Study:
  TR sent for approval in SP-250629 (TR in S1-252933 + Cover page in S1-252932)
  Final consolidation and conclusion
  Final Clean up
  Normative:
  CR for 22.261 related to 5GSAT_Ph4 agreed
Impacts and dependencies on other WGs: none identified
Next steps
  N/A
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250626 | S1-252452 | Addition of normative inputs based on FS_5GSAT_Ph4 | 5GSAT_Ph4-REQ | 22.261 | 0839r1 | Rel-20

## Slide 18: Rel-20 5G Advanced – Mini WIDs

## Slide 19: Mini WID: CPAS_REQ
Progress since previous SA meeting
  New Mini-WID in SP-250627 (S1-252911)
  The objective of this work is to specify additional requirements for CPAS.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxxx | Stage 1 for CPAS specific requirement | CPAS_REQ | 06/06/2025 | - | SP-250627 | 100% | New Mini-WID
Agenda item 6.5.1 SA WG1 New Release 20 Work Item Descriptions: |  |  |  |  |  | 
SP-250628 | S1-252912 | Add new specific service requirements for CPAS | CPAS_REQ | 22.268 | 00902r3 | Rel-20

## Slide 20: Rel-20 6G Study

## Slide 21: FS_6G_REQ
Progress since previous SA meeting
  136 contributions are approved
  Discussed and endorsed 6G interworking with 5G, non-3GPP access, data collection and control for 6G system, intent definition, computing definition
Controversial or Open issues from this meeting
  6G Interworking w/4G (EPC) and AI Agents.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#111 (08/25): Study 70%
  New use cases
  Update approved use cases
  Clean up ENs & address FFS
  SA1#112 (11/25): Study 85%
  Update approved use cases
  Clean up ENs & address FFS
  Begin Requirements Consolidation
  Send to SA for Information!!
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G_REQ | 03/03/2025 | 25% | SP-241152 | 65% | 

## Slide 22
Thank you