## Slide 1
Timeline discussion for Stage-1 Rel-21
-SA#108 plenary-
SP-250623 - 3GPP TSG#108, 9-13 June 2025, Prague, Czech Republic
© 3GPP 2025

## Slide 2
Releases 19 to 21 timelines
#108
Release 19
Note: All starting dates are indicative
#110
#112
#114
#116
#118
#120
#122
#124
#126
2025
2026
2028
*: +3 months for RAN4
**: - 3 months for RAN1 & + 3 months for RAN4 perf
#111
#113
#115
#119
#121
#123
#125
2027
2029
5GA Stage 1
RAN Completion**
Stage 3 (CT & SA)
ASN.1
&
Open
APIs
Stage 2
#117
#109
2024
#104
#106
#107
#105
Mar.
#103
TSGs
Mar.
Mar.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Dec.
Dec.
Dec.
Now
SA1 St.1, Content Definition (RAN & SA St.2): completed Dec. 2023
Release 20 5GA
Release 20 FS_6G
5GA Stage 2
5GA RAN Completion**
5GA Stage 3
Chart showing Normative dates
(timeline for 5GA studies not shown)
Chart showing Studies dates
(no 6G normative work in Rel-20)
FS_6G Stage 1
FS_6G RAN P
FS_6G Stage 2
or
FS_6G RAN WG**
FS_6G Stage 3
TBD
Release 21 6G
Rel-21 timeline to be decided no later than June 2026
ITU deadlines for 6G: March 2029 for technology proposal, mid-2030 for specifications
ASN.1

## Slide 3
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop IMT-2030 use cases
SA1 6G Study
Rel-20 - 5GA (st.+norm.)
Rel-20 - 6G st.
2025
Release 21 initial date?
SA1#110 May
presentations
SID(s) agreement
6G SID definition
SA Workshop on 5GA SA1 input expected
TSG Workshop on 6G SA1 input provided
5GA SID definition
SA1 5GA Studies + Norm 80%
100%
Is Rel-21 5GA starting here?
Or, is Rel-21 starting here? And is there space for 5GA work?

## Slide 4
Thank you