TSG SA Meeting #SP-110	SP-251343

09 - 12 December, 2025, Baltimore, USA

# Title:	New WID on Energy Efficiency and Energy Saving Phase 2

# Source:	SA WG2

# Document for:	Approval

# Agenda Item:	6.3.2

SA WG2 Meeting #172	S2-2511311

17 – 21 November 2025, Dallas, USA

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Energy Efficiency and Energy Saving Phase 2

Acronym:	EnergySys_Ph2-ARC

Unique identifier:	1100002

Potential target Release:	Rel-20

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X |  |  |  |
| Don’t know |  |  | X |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| x | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| EnergyServ Phase2 | SA1 | 1030044 | Energy Efficiency as service criteria Phase2 |
| FS_EnergySys_Ph2 | SA2 | 1070058 | Study on Energy Efficiency and Energy Saving Phase2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 940037 | Enhancements of EE for 5G Phase 2 | The Rel-18 WI in SA5 may be potentially related to the proposed SA2 study. |
| 870022 | Enhancements on EE for 5G networks | The Rel-17 WI in SA5 may be potentially related to the proposed SA2 study. |
| 810023 | Energy efficiency of 5G | The Rel-16 WI in SA5 may be potentially related to the proposed SA2 study. |
| 981137 | Network energy savings for NR | The Rel-18 work in RAN1 and RAN2 may be potentially related to the proposed SA2 study, depending on the agreed Rel-19 scope. |
| 1050112 | Energy Efficiency and Energy Saving | The Rel-18 WI in SA2 may be potentially related to the current proposed SA2 study. |

# 3	Justification

This work item is to address the new requirements from the SA1 EnergyServ Phase 2 and continue the enhancements from the previous release in the system perspective for further improvement on the network energy efficiency and energy saving.

Release 19 EnergySys has defined a basic set of functional enhancements, including the EIF (Energy Information Function) for supporting energy efficiency and energy saving in the network. Some features that were left over from the previous release, together with new identified ones, will need to be addressed in Release 20.

It is proposed to complete the design of stage 2 solutions and document the normative specifications, based on the conclusions in TR 23.700-67 of the FS_EnergySys_Ph2 study.

# 4	Objective

This work aims to specify required enhancements on 5GS to improve energy efficiency and to support energy saving in the network, for the following aspects, based on the conclusions in the TR 23.700-67:

WT#1: The objective of this WT is to enhance the collection, determination and exposure of energy related information in the 5GS.

WT#2: The objective of this WT is to support service adjustments for the UE to enable energy saving.

WT#3: The objective of this WT is to support NF (re)selection and/or UP path adjustment based on energy related information.

NOTE: For WT#3 feedback from CT WGs is required to assess the feasibility and complexity of the proposed solutions. Based on the CT WG feedback SA2 will decide if the benefits of the proposed solutions outweigh the complexity of their introduction.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA5 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency |
| --- | --- | --- | --- | --- | --- |
| WT #1 | 2.5 | 1.5 | No | Yes | - |
| WT #2 | 2.5 | 2.5 | Maybe | Yes | WT#1 |
| WT #3 | 1 | 2 | No | Maybe | WT#1 |

Total TU estimates for the study phase: 6

Total TU estimates for the normative phase: 6

Total TU estimates: 12

# 5	Expected Output and Time scale

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 23.501 | System architecture for support of Energy Efficiency and Energy Saving | TSG SA #113 (Sept., 2026) |  |
| 23.502 | Procedures for support of Energy Efficiency and Energy Saving | TSG SA #113 (Sept., 2026) |  |
| 23.503 | Policy control for support of Energy Efficiency and Energy Saving | TSG SA #113 (Sept., 2026) |  |

# 6	Work item Rapporteur(s)

Primary Rapporteur: Konstantinos Samdanis (Lenovo), ksamdanis@lenovo.com

Secondary Rapporteur: Zhuoyi Chen, China Telecom, chenzy34@chinatelecom.cn

# 7	Work item leadership

SA2

# 8	Aspects that involve other WGs

Potential RAN issues are covered by RAN WGs (e. g. RAN2, RAN3)

Collaboration with SA5 for data collection and possible charging impact.

Collaboration with CT4 related to WT#3.

# 9	Supporting Individual Members

Supporting IM name

Lenovo

China Telecom

AT&T

BT

CEWiT

CATT

China Mobile

Deutsche Telekom

Ericsson

Hisilicon

Huawei

Interdigital

KPN

LG Electronics

MediaTek

NEC

Nokia

NTT DOCOMO

Rakuten Mobile

Samsung

SK Telecom

vivo

ZTE