## Slide 1
Rajavelsamy R (SA3 Chair, Samsung)
Mirko Cano Soveri (SA3 Support, MCC)
SA3 Status Report to
TSG SA#110
SP-251593 (Revision of SP-251573)
3GPP TSG SA Meeting #110
09 – 12 Dec 2025, Baltimore, USA

## Slide 2: Contents
1) General aspects (WG officials, WG meetings, statistics)
2) SA3 Work Report
  2.1) Rel-19 Work and Maintenance
  2.2) Rel-20 5G-Ad Work and Maintenance
  2.3) Rel-20 6G Study
3) SA3 Work Planning
4) External SDOs interaction (including IETF dependencies)
5) Collected Items for information to SA
6) Documents for Information and Approval
7) Status Report for SA3-LI

## Slide 3: 1) General Aspects – SA3 Officials
   Both VCs were re-elected (acclamation) for 2nd term in SA3#125 meeting
SA3 Officials
  Chair: Rajavelsamy R (Samsung)
  Vice-chairs:
    Alf Zugenmaier (NTT DOCOMO)
    Marcus Wong (OPPO)
  Secretary: Mirko Cano Soveri (MCC)

## Slide 4: 1) General Aspects – SA3 meetings
SAx meetings held since SA#109
  SA3#124 13 – 17 October 2025, Wuhan, China
  SA3#125 17 – 21 November 2025, Dallas, USA
Upcoming SA3 meetings (Q1 2026)
  SA3#125adhoc-e 19 – 23 Jan 2026, Online*
  SA3#126 9 – 13 February 2026, Goa, India
  SA3#127 4 – 17 April 2026, Malta, MT
*Refer to Slide 34

## Slide 5: 1) General Aspects – SA3 statistics
Statistics at SA3#124 (13 – 17 October 2025, Wuhan, China)
  160 delegates ‘attended’ (checked-in)
  50 registered for the on-line broadcast
Statistics at SA3#125 (17 – 21 November 2025, Dallas, USA)
  267 delegates ‘attended’ (checked-in)
  39 registered for the on-line broadcast
676 Subscribers registered on the SA WG3 e-mail reflector on 1 December 2025

## Slide 6: 1) General Aspects – SA3 statistics
- SA3 meeting attendance
Chart: 
| SA3#100e | SA3#100Bise | SA3#101e | SA3#102e | SA3#102Bise | SA3#103e | SA3#104e | SA3#104eAd-hoc | SA3#105e | SA3#106e | SA3#107e | SA3#107Adhoce | SA3#108e | SA3#108Adhoce | SA3#109 | SA3#109 Adhoce | SA3#110 | SA3#110Adhoce | SA3#111 | SA3#112 | SA3#113 | SA3#114e | SA3#115 | SA3#115e | SA3#116 | SA3#117 | SA3#118 | SA3#119 | SA3#120 | SA3#121 | SA3#122 | SA3#123 | SA3#124 | SA3#125
Delegates | 117 | 114 | 119 | 135 | 121 | 261 | 155 | 111 | 194 | 171 | 213 | 136 | 203 | 162 | 275 | 131 | 226 | 180 | 237 | 115 | 150 | 120 | 258 | 60 | 145 | 267 | 170 | 116 | 342 | 240 | 298 | 276 | 160 | 267

## Slide 7: - Document Handling
1) General Aspects – SA3 statistics
Chart: SA3 Tdocs and CRs (Agreed)
| SA3#100e | SA3#100Bise | SA3#101e | SA3#102e | SA3#102Bise | SA3#103e | SA3#104e | SA3#104e Ad-hoc | SA3#105e | SA3#106e | SA3#107e | SA3#107Adhoce | SA3#108e | SA3#108Adhoce | SA3#109 | SA3#109 Adhoce | SA3#110 | SA3#110Adhoce | SA3#111 | SA3#112 | SA3#113 | SA3#114-e | SA3#115 | SA3#115e | SA3#116 | SA3#117 | SA3#118 | SA3#119 | SA3#120 | SA3#121 | SA3#122 | SA3#123 | SA3#124 | SA3#125
Tdocs | 747 | 493 | 753 | 789 | 532 | 988 | 862 | 390 | 736 | 586 | 687 | 696 | 724 | 785 | 1028 | 577 | 1025 | 527 | 1102 | 831 | 675 | 138 | 876 | 546 | 929 | 1013 | 719 | 774 | 873 | 529 | 612 | 560 | 746 | 750
CRs (Agreed) | 98 | 55 | 61 | 72 | 34 | 149 | 182 | 57 | 69 | 11 | 0 | 58 | 0 | 26 | 98 | 127 | 66 | 95 | 0 | 123 | 24 | 4 | 25 | 44 | 32 | 62 | 37 | 33 | 22

## Slide 8: 2.1) Rel-19 and before Maintenance
Rel-12 | None
Rel-13 | None
Rel-14 | MCSec CR (with mirrors)
Rel-15 | None
Rel-16 | None
Rel-17 | CryptPr CR (with mirrors)
Rel-18 | None
Rel-19 | XRM_Ph2-SEC: 2 CRs, NG_RTC_SEC_Ph2: 1 CR, SBA_KDATV-SEC: 2 CRs, 5G_Femto_Sec: 2 CRs, AmbientIoT-SEC: 8 CRs, CAPIF_Ph3_sec: 1 CR, NR_Mob_Ph4_Sec: 2 CRs, MonStra-Sec: 1 CR, UAS_Ph3_Sec: 1 CR, FS_CryptoInv: 2 CRs, TEI19: 6 CRs

## Slide 9: 2.2) Rel-20 5G-A Work and Maintenance
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New %
1080041 | Security related Events Handling | SECHAND | 12/2025 | 20% | SP-250876 | 70%
1080044 | New WID on Mission Critical security* | MCX20-SEC | 06/2026 | 10% | SP-250653 | 30%
1080042 | New WID on Security Assurance Specification for 5G-Advanced | SCAS_5GA | 09/2026 | 0% | SP-250877 | 50%
1090024 | New WID on PRINS Refinement | RefinePRINS | 03/2026 | 0% | SP-251251 | 60%
1090026 | New WID on SCAS for NR Femto | SCAS_NR_Femto | 06/2026 | 0% | SP-251252 | 30%
1090027 | New WID on SCAS for NR Femto SeGW | SCAS_Femto_SeGW | 06/2026 | 0% | SP-251253 | 50%
- Work Items Summary
*SA3 endorsed increase in TU from 0.4TU to 1 TU for MCX20-SEC WID

## Slide 10
General
  Sending the TS for information to SA#110. Approval is expected at SA#111
Dependencies:
  The stage 2 of the configuration interface needs to be aligned with SA5
Contentious Issue:
  None
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1080041 | Security Related Events Handling | SECHAND | Rel-20 | S3 | Dec 2025 | 20 | 70 | TS 33.502
2.2) Rel-20 5G-A WID:

## Slide 11
General
  Feature is progressing according to plan.
  Fundamental security for MC Recording, MC Logging, MC Ambient Listening, and MC over IOPS is under development.
  Maintenance CRs may be required if additional security requirements are identified following conclusion of SA6#68.
Dependencies:
  SA6 MC Recording, Discreet Listening, and Ambient Listening Architecture
  SA6 MC over IOPS Operation
  SA6 architectural enhancements to existing MC features
Contentious Issue:
  None
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1080044 | Mission Critical security enhancements for Rel 20 | MCX20-SEC | Rel-20 | S3 | Jun 2026 | 10 | 30 | TS 33.180
2.2) Rel-20 5G-A WID:

## Slide 12
General
  Created 8 living CRs in this meeting.
    Living CR for TR33.926
    Living CR for TR33.117
    Living CR for TS33.511
    Living CR for TS33.514
    Living CR for TS33.513
    Living CR for TS33.216
  The living CRs will be maintained based on the rule of 3GPP.
Dependencies:
  NULL
Contentious Issue:
  NULL
Risks:
  NULL
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1080042 | Security Assurance Specification for 5G-Advanced | SCAS_5GA | Rel-20 | S3 | Sep-2026 | 0% | 50% | Living CRs are created
    Living CR for TS33.512
    Living CR for TS33.517
    Living CR for TS33.518
    Living CR for TS33.519
    Living CR for TS33.521
    Living CR for TS33.523
    Living CR for TS33.226
    Living CR for TS33.116
2.2) Rel-20 5G-A WID:

## Slide 13
General
  TS 33.546 v0.2.0 contains 2 NR Femto-specific test cases
  Technical baseline was added
Dependencies:
  None identified
Contentious Issues:
  None identified
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090026 | Security Assurance Specification (SCAS) for NR Femto | ‘SCAS_NR_Femto’ | Rel-20 | S3 | Jun-2026 | 0% | 30% | -
2.2) Rel-20 5G-A WID:

## Slide 14
General
  TS 33.546 v0.2.0 contains 3 SeGW-specific test cases
Dependencies:
  None identified
Contentious Issues:
  None identified
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090026 | 5G Security Assurance Specification (SCAS) for NR Femto Security Gateway (SeGW) | ‘SCAS_Femto_SeGW’ | Rel-20 | S3 | Jun-2026 | 0% | 50% | -
2.2) Rel-20 5G-A WID:

## Slide 15: 2.2) Rel-20 5G-A Work and Maintenance
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New %
1090015 | New SID on Security Aspects for IMS resiliency | FS_IMSRE_SEC | 03/2026 | 0% | SP-251237 | 5%
1090016 | New Study on AIMLE Service Security | FS_AIMLE_SEC | 03/2026 | 30% | SP-251238 | 60%
1090017 | New Study on security for PLMN hosting a NPN phase 2 | FS_PLMNNPN_Ph2 | 06/2026 | 0% | SP-251239 | 35%
1090018 | New SID on providing PSK for MPQUIC/TLS | FS_PSK_MQC_TLS | 03/2026 | 0% | SP-251240 | 79%
1090019 | New Study on Security for Core Network Enhanced Support for Artificial Intelligence (AI) / Machine Learning (ML) Phase 2 | FS_AIML_CN_Ph2_SEC | 03/2026 | 20% | SP-251241 | 40%
1090020 | New Study on Security and Privacy Aspects of Integrated Sensing and Communication | FS_Sensing_SEC | 06/2026 | 0% | SP-251242 | 50%
1090021 | New Study on Security Assurance Specification (SCAS) for Container-based Product | FS_SCAS_CP | 09/2026 | 0% | SP-251243 | 79%
1090022 | New Study on Security Aspects of Satellite Access in 5G Phase 4 | FS_5GSAT_Ph4_SEC | 06/2026 | 0% | SP-251244 | 50%
1090023 | New Study on Security aspects of CAPIF Phase 4 | FS_CAPIF_Ph4_SEC | 09/2026 | 0% | SP-251245 | 50%
1090025 | New Study on security aspect of support of Ambient power-enabled Internet of Things-Phase 2 | FS_AIoT_SEC_Ph2 | 06/2026 | 0% | SP-251246 | 30%
1090029 | New Study on best security practices for SBA | FS_BSP4SBA | 03/2026 | 0% | SP-251248 | 75%
1090030 | New SID on Security Aspect for NR Femto Phase 2 | FS_NR_Femto_SEC_Ph2 | 06/2026 | 20% | SP-251249 | 40%
1090045 | New SID on Security aspects of WAB nodes for NR | FS_5G_WAB_SEC | 06/2026 | 20% | SP-251250 | 25%
- Study Items Summary

## Slide 16
General
  TR 33.768 v0.1.9 currently includes only scope of the study.
Dependencies:
  Depends on CT4 progress
Contentious Issues:
  Study would progress only if there is security implications from solution(s) concluded in CT4 to resolve the number of failure scenarios at the P-CSCF.
  From current observation on solutions in TR 29.867, there seems to be no direct security implications.
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090015 | Study on Security Aspects for IMS resiliency | ‘FS_IMSRE_SEC’ | Rel-20 | S3 | Mar-2026 | 0% | 5% | -
2.2) Rel-20 5G-A SID:

## Slide 17
General
  TR 33.786 v0.3.0 contains the following aspects:
    Security Assumptions
    2 Key Issues
      Key Issue #1: Authorization for AIMLE Service Security for AIML members
      Key Issue #2: Secure AIMLE ML Model Access
    5 Solutions
      Solution #1: Authorization for AIMLE Services
      Solution #2: Authorization of AIMLE clients acting as FL members for access to AIMLE Service Security
      Solution #3: Re-using existing mechanisms
      Solution #4: Authorization for Secure AIMLE based ML Model Access
      Solution #5: FL member authorization for AIMLE services
Dependencies:
  None (the SID has no RAN impacts)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090016 | Study on AIML Enablement Service Security | FS_AIMLE_SEC | Rel-20 | S3 | Dec 2024 | 30% | 60% | TR 33.786
2.2) Rel-20 5G-A SID:

## Slide 18
General
  TR 33.758 v0.1.0 currently includes 2 KIs and evaluation for SBA interface protection of the study.
Dependencies:
  None
Contentious Issues:
  None.
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090017 | Study on security for PLMN hosting a NPN phase 2 | ‘FS_PLMNNPN_Ph2’ | Rel-20 | S3 | Jun-2026 | 0% | 35% | -
2.2) Rel-20 5G-A SID:

## Slide 19
General
  TR 33.778 v0.2.0 currently includes scope, 1 key issue and 6 solutions.
Dependencies:
  NA
Contentious Issues:
  Reach conclusions.
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090018 | Study on providing PSK for MPQUIC/TLS | ‘FS_PSK_MQC_TLS’ | Rel-20 | S3 | Mar-2026 | 0% | 79% | -
2.2) Rel-20 5G-A SID:

## Slide 20
General
  TR 33.785 v0.3.0 contains 2 key issues and 11 solutions
Dependencies:
  SA2 TR 23.700-04 conclusions
Contentious Issue:
  None identified
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090019 | Study on Security for Core Network Enhanced Support for Artificial Intelligence (AI) / Machine Learning (ML) Phase 2 | FS_AIML_CN_Ph2_SEC | Rel-20 | S3 | March-2026 | 20% | 40% | -
2.2) Rel-20 5G-A SID:

## Slide 21
General
  TR 33.777 v0.3.0 currently includes 5 KIs and 10 solutions.
Dependencies:
  Depends on SA2 progress.
Contentious Issues:
  None.
Risks:
  None.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090020 | Study on Security and Privacy Aspects of Integrated Sensing and Communication | ‘FS_Sensing_SEC’ | Rel-20 | S3 | June-2026 | 0% | 50% | -
2.2) Rel-20 5G-A SID:

## Slide 22
General
  TR 33.730 v0.3.0 is only missing the conclusion of the study
Dependencies:
  None
Contentious Issues:
  Conclusion of the study and whether to create a new SCAS TS for container-based products or include test cases to TS 33.527, Security Assurance Specification (SCAS) for 3GPP virtualized network products
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090021 | Study on Security Assurance Specification (SCAS) for Container-based Product | ‘FS_SCAS_CP’ | Rel-20 | S3 | Sep-2026 | 0% | 79% | -
2.2) Rel-20 5G-A SID:

## Slide 23
General
  TR 33.700-30 v0.2.0 currently includes one key issue and 8 solutions in the study.
Dependencies:
  Coordination with SA2/RAN may be needed for architectural and procedural impacts during conclusion phase of the study
Contentious Issues:
  None
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090022 | Study on Security Aspects of Satellite Access in 5G Phase 4 | ‘FS_5GSAT_Ph4_SEC’ | Rel-20 | S3 | Jun., 2026 | 0% | 50% | -
2.2) Rel-20 5G-A SID:

## Slide 24
General
  TR 33.700-23 v0.2.0 contains the following aspects:
    High-level architectures;
    4 Key issues:
    11 Solutions
Dependencies:
  KI#4 depends on SA6 study progress
Contentious Issues:
  Only when the procedures for credentials unavailability are stable in SA6, security study for this issue (i.e., KI#4 security aspects of Credentials unavailability) can be progressed.
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090023 | Study on Security aspects of CAPIF Phase 4 | ‘FS_CAPIF_Ph4_SEC’ | Rel-20 | S3 | Dec-2026 | 0% | 50% | TR 33.700-23
2.2) Rel-20 5G-A SID:

## Slide 25
General
  20 contributions from SA3#124
  32 contributions from SA3#125
Dependencies:
  SA2 on stable architecture and conclusions, e.g., whether there will be the registration-like procedure for DO-A capable devices.
  RAN on architecture and protocol stack, e.g., which type(s) of AIoT device supports Topology 2.
Contentious Issue:
  Solution detail requires more discussion.
Risks:
  SA3 requires input from other WGs (e.g., SA2) for R20 AIoT scope alignment and security design. If late conclusion from other WGs, the security work will be lack of time to discuss.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090025 | Study on security aspects of ambient IoT services phase 2 | ‘FS_AIoT_SEC_Ph2’ | Rel-20 | S3 | Jun-2025 | 0% | 30% | +30%
2.2) Rel-20 5G-A SID:

## Slide 26
General
  TR 33.755 V0.2.0 has 33 best security practice clause and most of them have EN captured in various section i.e description, usage and assessment
Dependencies:
  None
Contentious Issues:
  None
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090029 | Study on best security practice for SBA | ‘FS_BSP4SBA’ | Rel-20 | S3 | March-2026 | 0% | 75% | -
2.2) Rel-20 5G-A SID:

## Slide 27
General
  TR 33.746 v0.3.0 contains 5 key issues and 6 solutions
Dependencies:
  None identified
Contentious Issue:
  None identified
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090030 | New SID on Security Aspect for NR Femto Phase 2 | FS_NR_Femto_SEC_Ph2 | Rel-20 | S3 | March-2026 | 20% | 40% | -
2.2) Rel-20 5G-A SID:

## Slide 28
General
  TR 33.724 v0.2.0 contains 4 key issues and 1 solution.
Dependencies:
  None
Contentious Issues:
  None
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090045 | New SID on Security aspects of WAB nodes for NR | ‘FS_5G_WAB_SEC’ | Rel-20 | S3 | May-2026 | 20% | 25% | -
2.2) Rel-20 5G-A SID:

## Slide 29: 2.4) Rel-20 6G Study
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New %
1080045 | Study on transitioning to Post Quantum Cryptography (PQC) in 3GPP | FS_CryptoPQC | 06/2026 | 15% | SP-250858 | 50%
1090044 | 6G Security SID | FS_6G_SEC | 06/2027 | 0% | SP-251233 | 4%
1090028 | New Study on supporting AEAD algorithms | FS_AEAD | 09/2026 | 0% | SP-251247 | 20%
- Study Items Summary

## Slide 30
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1080045 | Study on Transitioning to PQC | FS_CryptoPQC | Rel-20 | S3 | Jun-2026 | 15% | 50% | +35%
General
  The TR 33.703 v0.3.0 approved.
  Clauses 4-6 are nearly complete: Overview, Principles and attributes of PQC, and Protocols expected to be updated for PQC by other SDOs.
  Clause 7 “Protocols expected to be updated for PQC by 3GPP” – two key issues were identified and 17 solutions were included.
Dependencies:
  None.
Contentious Issue:
  None.
Risks:
  None identified.
2.4) Rel-20 6G SID: FS_CryptoPQC

## Slide 31
General
  Sending the TS for information to SA#114. Approval is expected at SA#116
Progress:
  6 Security areas (Security Architecture, RAN Security, UE to Core Network Security, Core Network Security, Subscription Authentication and Authorization, Exposure security) agreed . Annexes on 1)Attacker model, 2)Risk analysis of MAC-CE agreed.
  Key Issue definitions yet to start.
Dependencies:
  RAN impact to be covered by RAN WGs.
  Architecture impact to be covered by SA2.
  Multimedia and codecs aspects to be covered by SA4.
  Charging and OAM impact to be covered by SA5.
  Application enabler related aspects to be covered by SA6
Contentious Issue:
  None
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090044 | Study on Security for the 6G System | FS_6G_SEC | Rel-20 | S3 | Jun 2027 | 0 | 4 | TS 33.801-01
2.4) Rel-20 6G SID: FS_6G_SEC

## Slide 32
General
  TR 33.771 v0.2.0 currently includes scope, 3 key issues and 11 solutions.
Dependencies:
  The conclusion may have NAS impact (CT1) and AS impact (RAN2)
Contentious Issues:
  None
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090028 | Study on supporting AEAD algorithms | ‘FS_AEAD’ | Rel-20 | S3 | Sept-2026 | 0% | 20% | -
2.4) Rel-20 6G SID: FS_AEAD

## Slide 33: 2.4) Rel-20 6G Study (FS_6G_ARC)
- Summary
Progress:
  6 Security areas (Security Architecture, RAN Security, UE to Core Network Security, Core Network Security, Subscription Authentication and Authorization, Exposure security) agreed .
  Annexes on 1)Attacker model, 2)Risk analysis of MAC-CE agreed.
  Key Issue definitions yet to start.
In SA3#126 (upcoming) meeting:
  RAN Security area KIs and MAC CE risk analysis
  Attacker model
  New security areas
  Start discussion on KIs in other security areas

## Slide 34: 4) External SDOs interaction
To handle CRs to SA3 TSs from GSMA’s NESAS,
  SA3 decided to hold a e-meeting only on SCAS topic
  SA3#125ah-e, 19 –23 Jan 2026
  SA3 reply LS to GSMA in S3-254634

## Slide 35: 5) Collected Items for information to SA
  LS on User consent for Data collection at the UE for NW-side model training (S3-254024 from RAN2, Rel-19, NR_AIML_air-Core): postponed
    No consensus to send the reply
  LS on Security parameter in A-IoT paging (S3-254010 from RAN2, Rel-19, Ambient_IoT_solutions): postponed
    No consensus to change the specification and also to send the reply

## Slide 36: 6) Documents for Information and Approval
New SID/WID for Approval
TSG SA TDoc# | Type | Title
SP-251514 | WID | New WID on Security Assurance Specification (SCAS) for the CAPIF Core Function
SP-251515 | SID | New Study on enhanced security management service for security configuration provisioning
SP-251516 | SID Revision | Revised Study on Security aspects of CAPIF Phase 4
SP-251517 | WID Revision | Revised WID on Security related Events Handling
SP-251518 | SID Revision | Revised SID on Study on Security Aspect for NR Femto Phase 2
SA3-LI TOR for Approval
TSG SA TDoc# | (S)WG | Title
SP-251521 | SA3-LI | Update of SA3 Terms or Reference: Lawful interception part

## Slide 37: 6) Documents for Information and Approval
TSs/TRs for Information
TSG SA TDoc# | Title | Release | TR/TS | WI Acronym
SP-251519 | Draft TR 33.730:Study on Security Assurance Specification (SCAS) for Container-based Product | Rel-20 | TR | FS_SCAS_CP
SP-251520 | Draft TS 33.502: Security-related events handling | Rel-20 | TS | SECHAND

## Slide 38: (7) Status Report on SA3-LI

## Slide 39: SA3-LI officials
SA3 LI Officials
  Chair: Alex Leadbeater (Maketh Secure Limited)
  Vice-chair: Maurizio Lovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 40: SA3-LI Meetings since previous SA
SA3-LI
  3GPPSA3#99-LI 4 – 7th Nov 2025, Overland Park, USA.

## Slide 41: Next SA3-LI meetings
SA3-LI
  SA3#100-LI 27th - 30th Jan 2026, ETSI, France

## Slide 42: SA3-LI: Progress
WI Title | SA-LI rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-19 | Nag Rao / Koen Jaspers | LI19 | 30% | 45% | March 2026 | June 2026 |  | 33.126/127/128/928/ 33.107/108 | 19
Normative work on Lawful Interception Rel-20 | Nag Rao / Koen Jaspers | LI20 | 5% | 5% | March 2027 | n/a |  | 33.126/127/128/129/928/ 33.107/108 | 20
LI Handling of Protected Services | Mats Näslund | FS_LIHOPES | 10% | 10% | March 2026 | June 2026 |  | 33.727 | 19
TR 33-929 | Nag Rao | LI19_Guide | 65% | 85% | March 2026 | n/a |  | 33.929 | 19
SP-251307 | Rel-16 CRs on Lawful Interception | SA WG3-LI
SP-251308 | Rel-17 CRs on Lawful Interception | SA WG3-LI
SP-251309 | Rel-18 CRs on Lawful Interception | SA WG3-LI
SP-251310 | Rel-19 CRs on Lawful Interception | SA WG3-LI
SP-251311 | New SID: Lawful Interception Rel-20 | SA WG3-LI
SP-251521 | Update of SA WG3 Terms or Reference: Lawful interception part | SA WG3-LI / SA WG3

## Slide 43: SA3-LI statistics
SA3#99-LI: 4 – 7th Nov 2025, Overland Park, USA.
  Delegates Attended: 29
  Number of documents: 81
  Incoming LS: 2
  Outgoing LS: 1
  Number of CRs: 14 + 28 pCRs + 1 ToR CR
  Number of WIDs: 1 (Revision)
  US shutdown had a significant impact on level of input and attendance for SA3#99-LI.

## Slide 44: Thank You !
Rajavelsamy R
3GPP SA3 Chair
mail: rajvel@Samsung.com