3GPP TSG SA meeting #110										SP-251314

Baltimore, United States, 9 - 12 December, 2025

## Status Report to TSG

Agenda item:			9

| WI / SI Name | Study on Modernization of Specification Format and Procedures for 6G |
| --- | --- |
| Acronym | FS_6GSpecs |
| Unique ID | 1080064 |
| TSG Tdoc of latest approved WI/SI description (if any) | SP-250802 |
| Target Completion Date | 03/2026 |  |
| Overall Completion level | 60% |  |

| Leading TSGs |  | TSG SA, TSG RAN, TSG CT |
| --- | --- | --- |
| Rapporteur | Name | Matthew Baker Suresh Chitturi Yue Song |
|  | Company | Nokia Samsung CMCC |
|  | Email | matthew.baker@nokia.com s.chitturi@samsung.com songyue@chinamobile.com |

## 1.	Progress since last TSG meeting

Two conference calls have been held since TSGs #109:

CC#3, Thu 9th Oct: Focused on objectives 2 and 3 of the SI.

CC#4, Mon 10th Nov: Focused on objective 2 and 3 of the SI.

These two conference calls and subsequent related email discussions gathered information on:

- Proposals for new formats for 3GPP specifications, including OpenDocument, AsciiDoc, Markdown, Multiple formats for single specification with Markdown as baseline, DOCX with restrictions, and Multiple formats for single specification with Word as baseline.

- Proposals for tools and ways of working, including tools and ways of working for OpenDocument, Git for version control, Ways of Working on CRs during meetings when using Gitlab for collaborative drafting of CRs, and the OneM2M workflow.

A repository on ETSI FORGE has also been set up where companies are sharing examples of their proposals for a Git-based workflow.

This information is captured in TR 21.802, v0.2.0 of which is scheduled to be presented to the joint session of TSGs SA/RAN/CT on 12th December 2025.

## 2.	Next steps

Subsequent conference calls after TSGs #110 will continue to focus primarily on objectives 2 and 3 of the SI, as well as examining practical examples of the workflow using ETSI FORGE.