3GPP TSG SA Meeting #110	SP-251451

# Baltimore, United States; 9-12 December 2025

Source:	AT&T

Title:	Release 21 Planning

Agenda item:	21.1

Document for:	Discussion

1. Discussion

SA1 WG is currently on track for completion of 6G stage 1 study in Q1 2026 with normative 6G stage 1 to get started thereafter as part of Release 21. In addition there have been discussions on what else in stage 1 should be worked on as part of Release 21. There could potentially be for example

- New 6G topics with studies getting started in Release 21

- 5GA enhancement studies

Some of this stage 1 work could potentially also assume completion of normative work in Release 21. While discussion on work in these areas is important and necessary, we feel

- A timely completion of normative 6G stage 1 in Release 21 is most important for SA1

- Timely completion of 6G normative work in Release 21 will be the priority area for other SA WGs as well and other TSGs (RAN and CT). Any additional workload on downstream working group caused by additional stage 1 work should be carefully assessed.

It would be prudent for SA, before agreeing to new work in SA1, to coordinate any SA1 Release 21 proposals with significant work for downstream SA and CT WGs as well as TSG RAN. SA2 WG for example should be consulted if they can take on significant workload in Release 21 beyond normative work on 6G.

2. Proposal

It is requested that TSG SA discuss the topic and provide guidance on Release 21 planning.