## Slide 1
Erik Guttman, SA2 Chairman (Samsung)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#67 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) Exceptions, New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#66
  SA2#107: Jan 26-30, 2015, Sorrento, Italy
  SA2#107E: Feb 3-11, 'Elbonia' (Electronic Meeting)
Future SA2 meetings
  SA2#108: Apr 13-17, 2015, San Jose del Cabo, MX
  SA2#109: May 2015, Fukuoka, Japan
  SA2#110: July 2015, Dubrovnik, HR
  SA2#111: Oct 2015, TBD, China
  SA2#112: Nov 2015, TBD, USA

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Erik Guttman (Samsung)
  Vice Chairmen: Ivano Guardini (Telecom Italia), Frank Mademann (Huawei).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Parallel Sessions chaired by Vice Chairmen Ivano Guardini (Telecom Italia) and Frank Mademann (Huawei).
  Thanks very much to Maurice, drafting session chairmen (Tricci So (ZTE), Hans Rönneke (Ericsson), Haris Zisimopoulos (Qualcomm Incorporated), Puneet Jain (Intel)), and parallel session chairmen (the vice chairmen and vice chairmen candidates Puneet Jain (Intel), Krisztian Kiss (Apple), Gyuri Wolfner (Nokia Networks), Curt Wong (Samsung)) for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
SA2 Leadership remains unchanged since SA#66
  Chairman: Erik Guttman (Samsung).
  Vice Chairmen: Ivano Guardini (Telecom Italia), Frank Mademann (Huawei).
Future Elections:
  SA2 Chairman: April 2015, currently held by Erik Guttman (Samsung).
  SA2 Vice Chairman Position: April 2015, currently held by Ivano Guardini (Telecom Italia)
  SA2 Vice Chairman Position: July 2016, currently held by Frank Mademann (Huawei).

## Slide 7: 1) General Aspects (4/8)
Statistics at SA2 #107 :
144 delegates attended SA2 #107
  316 Submitted documents, 536 Tdocs handled (including revisions), including
    156 CRs (including revisions)
    23 Incoming LSs, of which 15 were postponed
    8 Outgoing LSs Approved
  73 Tdocs postponed / not handled
Total CRs agreed: 19
Statistics at SA2 #107E :
54 mailing list participants posted SA2 #107E
  72 submitted documents, 102 Tdocs handled (including revisions), including
    73 CRs (including revisions)
    14 Incoming LSs, of which 0 were postponed
    3 Outgoing LSs Approved
  0 Tdocs postponed / not handled
Total CRs agreed: 51 (total after both meetings)
1038 people registered on the SA2 e-mail reflector on 19.02.15

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159

## Slide 9: 1) General Aspects (6/8) Maintenance vs. Non-Maintenance
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 78 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101bis | 102 | 103 | 104 | 105 | 106 | 107
Maintenance | 43 | 28 | 22 | 18 | 14 | 14 | 14 | 20 | 19 | 14 | 19 | 9 | 3 | 9 | 11 | 7 | 12 | 10 | 9 | 7 | 8 | 5 | 4 | 18 | 17 | 11.5 | 9 | 11 | 5.5 | 6 | 7 | 7 | 8 | 3 | 30 | 16 | 20 | 19.5 | 13.5 | 9 | 8.5 | 2
Non-Maintenance | 0 | 8 | 20 | 19 | 27 | 23 | 25 | 2 | 14 | 16 | 14 | 23 | 25 | 26 | 10 | 8 | 16 | 18 | 13 | 21 | 22 | 20 | 21 | 8 | 10 | 12.5 | 13 | 14 | 19.5 | 25 | 24 | 25.5 | 27 | 27 | 0 | 0 | 5 | 9 | 20.5 | 18 | 21 | 29
SA2 meetings
Number of Sessions
Rel-10
Rel-12
Rel-11
Rel-9
Rel-13
Rel-12 correction
Rel-11 correction
Rel-10 correction

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E
#approved/endorsed (total) | 306 | 249 | 289 | 201 | 252 | 393 | 355 | 196 | 228 | 284 | 193 | 184 | 290 | 337 | 176 | 108 | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162
#not handled, postponed | 155 | 93 | 61 | 63 | 109 | 145 | 121 | 29 | 202 | 187 | 167 | 225 | 165 | 114 | 55 | 195 | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73
#noted | 187 | 162 | 178 | 142 | 141 | 183 | 178 | 130 | 169 | 180 | 175 | 125 | 161 | 237 | 210 | 164 | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141
SA2 meetings
Number of Tdocs
Rel-10
Rel-12
Rel-11
Rel-9
Rel-13

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E
r8 CR | 168 | 174 | 174 | 89 | 76 | 78 | 94 | 52 | 34 | 29 | 18 | 11 | 9 | 13 | 4 | 0 | 2 | 3 | 3 | 1 | 2 | 1 | 2 | 0 | 1 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0
r9 CR | 0 | 8 | 4 | 6 | 14 | 57 | 131 | 66 | 91 | 50 | 38 | 39 | 28 | 30 | 15 | 13 | 15 | 5 | 7 | 7 | 6 | 5 | 1 | 1 | 1 | 1 | 0 | 3 | 1 | 1 | 1 | 2 | 1 | 0 | 1 | 1 | 1 | 0 | 1 | 0 | 0
r10 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 7 | 0 | 5 | 0 | 32 | 130 | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0
r11 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14
Rel-10
Rel-12
Rel-11
Rel-9
SA2 meetings
Number of CRs
Rel-13
Yellow indicates Rel-8 only. Rel-7 and before are not shown.

## Slide 12: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Pre-Rel-12 Maintenance (1/1)
Work Progress on Corrections
TEI extensively used to maintain past stable releases
SA | 56 | 57* | 58 | 59* | 60 | 61* | 62 | 63* | 64 | 65* | 66 | 67*
# Approved | 144 | 50 | 48 | 24 | 25 | 8 | 3 | 5 | 4 | 1 | 14 | 0
# Approved TEI | 28 | 0 | 11 | 3 | 23 | 10 | 17 | 3 | 18 | 0 | 11 | 1
# Noted | 146 | 20 | 43 | 11 | 22 | 10 | 9 | 2 | 8 | 4 | 11 | 0
# Postponed / Not Handled | 75 | 74 | 32 | 26 | 17 | 4 | 7 | 3 | 2 | 0 | 0 | 0
* short cycle (only one SA2 meeting)
 e.g. TEI11 during the Rel-13 time frame
Note: Only category F or D CRs are counted. Category A CRs are not counted.
ALMOST NO Pre-Rel-12 Maintenance.

## Slide 14: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2 Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-12 Maintenance (1/3) Completed SA 67 or before
Work Progress on Corrections
SA | 59* | 60 | 61* | 62 | 63* | 64 | 65* | 66 | 67*
# Approved (Maintenance of Rel-12 Work Items) | 1 | 6 | 9 | 16 | 24 | 95 | 35 | 69 | 14
# Approved (TEI12: Maintenance of features added in previous releases) | 0 | 4 | 0 | 11 | 5 | 19 | 4 | 19 | 7
# Noted | 4 | 1 | 2 | 17 | 24 | 26 | 25 | 28 | 20
# Postponed / Not Handled | 1 | 3 | 3 | 7 | 2 | 33 | 19 | 46 | 6
* short cycle (only one SA2 meeting allowing corrections)
Note: Only category F or D CRs are counted. Category A CRs are not counted.
Rel-12 Maintenance has stabilized.

## Slide 16: 2.2) Rel-12 Work Maintenance (2/3)
WI | Work Item | WP | CRs approved
MTCe-UEPCOP | UE Power Consumption Optimizations | 100% | 0
MTCe-SDDTE | Small Data and Device Triggering Enhancements | 100% | 0
WLAN_NS | WLAN Network Selection for 3GPP Terminals | 100% | 1
P4C-F | Policy and Charging Control for supporting traffic from fixed terminals and NSWO traffic from 3GPP UEs | 100% | 0
eSaMOG | Enhanced S2a Mobility Over Trusted WLAN access to EPC | 100% | 1
NETLOC_TWAN | Network-provided Location information for IMS Trusted WLAN Access Network (TWAN) case | 100% | 0
CNO_ULI | User Location Information reporting improvements | 100% | 2
ProSe | Proximity Services | 100% | 1
GCSE_LTE | Group Communication System Enablers for LTE | 100% | 0
IMS_WebRTC | Web Real Time Communication access to IMS | 100% | 2

## Slide 17: 2.2) Rel-12 Work Maintenance (3/3)
WI | Work Item | WP | CRs approved
LIMONET | Stage 2 for LIPA Mobility and SIPTO at the Local Network | 100% | 0
P4C-TI | Stage 2 for Support for BBF Accesses Interworking | 100% | 0
BusTi | Business Trunking for IP-PBX in static mode of operation | 100% | 0
ABC | Application Based Charging | 100% | 0
UMONC | Usage Monitoring Control enhancement | 100% | 0
SMSMI | Short Message Service (SMS) submit and delivery without MSISDN in IMS | 100% | 0
OPIIS | Operator Policies for IP Interface Selection | 100% | 0
WORM | Optimizing Offloading to WLAN in 3GPP RAT mobility | 100% | 0
TEI12/other | Various, including WLAN_NS | N/A | 7

## Slide 18: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.3) Rel-13 Work (1/18)
Managing the Work is needed.
  Please see SP-150003. Summary (shows up to SA#68 only):
  SA is asked to review SA2 work and consider actions: What is the status after SA#67 of work items on hold? Whether to approve HLCom, FS_CSIPTO_St2, FS_SEW WIDs, SeDoC? Other actions?
Status | 3GPP Track Completion: SA#68 | Other Track Completion: SA#68
Approved + TEI13 | 26,5 | 22
Maintenance | 4 | 2
ON HOLD | 2 (eCSFB) | 3 (SETA)
Not yet approved by SA | 1,5 (HLCom) 6 (FS_CSIPTO_St2) | 4 (FS_SEW) 5 (SeDoC)
Total Above | 40 (exceeds available) | 36 (exceeds available)
Available Time | 29 | 29

## Slide 20: 2.3) Rel-13 Work Ongoing (2/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
UPCON | User Plane Congestion Management, TR Phase | 98 => 100% | 7 | 3 => 0
UPCON | Normative (Other Track) | 100% | 3,5 | 0
Progress since SA#66
  An enhancement to the CN based UPCON solution was discussed but not adopted
  From SA#65 Report:
    The study phase is at 98% to allow for additional study of solution 2.1 Flow priority-based traffic differentiation on the same QCI (FPI) if requested by RAN. This is left open, 3 TU budget is requested contingent upon RAN agreement on the solution.
  UPCON can be considered now as 100% complete and needs no further time budget in the Rel-13 time frame
Next Steps: Maintenance continues.

## Slide 21: 2.3) Rel-13 Work Ongoing (3/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
MCPTT | Mission Critical Push to Talk over LTE, TR Phase | 20 => 30% | 10,5 | 4
MCPTT | Normative (3GPP Track) | 0% | 0 | TBD
Progress since SA#66
  TR 23.779 has been transferred to SA6, with the following changes
    The scope was modified in SA6.
  It was left open whether a TR would be created for the SA2 part of MCPTT or whether work would be done in response to LSs, and under the auspices of other work items upon which MCPTT functionality might depend (MBMS_enh, eProSe, etc.)
  WID modified to modify distribution of responsibilities, time scale and support.
Next Steps
  SA2's MCPTT time will largely be spent in Joint Meetings to respond directly to SA6 questions, requests, etc.

## Slide 22: 2.3) Rel-13 Work Ongoing (4/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
DRuMS | Resource Reuse for Multiple Media Sessions Normative, (Other Track) | 95 => 100% | 2,5 | 0,5 => 0
Progress since SA#66
  The remaining 5% was left for responding to requests via LS from CT1. No such request was made, so the completion is now 100% and the '0,5' time unit is not needed.
  No more Cat B or C CRs are needed.
Next steps:
  Maintenance.

## Slide 23: 2.3) Rel-13 Work Ongoing (5/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
DECOR | Dedicated Core Networks | 100% | 6 | -0,5
DECOR | Normative (3GPP Track) | 0 => 70% | 1,5 | 0,5 => 2
Progress since SA#66
  Study phase has concluded, but discussion continues during normative work on:
    MME Offload / Load Balancing detailed discussion is ongoing. A solution must be selected.
  After this the study is concluded – the TR is sent for approval.
  Normative CRs for 23.401, 23.060 and 23.236 were discussed and progress endorsed as input to the next meeting.
Next Steps:
  Conclude the CRs required to complete the feature.

## Slide 24: 2.3) Rel-13 Work Ongoing (6/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
NBIFOM | IP Flow Mobility support for S2a and S2b interfaces | 60 => 70% | 9 | 1,5 => 2
NBIFOM | Normative (Other Track) | 0% | 0 | 3
Progress since SA#66
  Control plane signalling solution selected.
  Work on solutions advanced:
    23.861 P-CR: IP flow mobility using the IFMP protocol
    23.861 P-CR: On the transfer of Routing Rule negotiation between UE and PGW (user plane versus Control Plane) (Open Issue 2)
Next steps:
  Complete solutions, Evaluate and Conclude the TR.
  Normative specification.
    • 23.861 P-CR: Conclusion on UE-initiated and NW-initiated coexistence
• 23.861 P-CR: Merged proposal for IP flow mobility solutions for S2b (GTP) - UE-initiated and Network-initiated IP flow mobility
• 23.861 P-CR: NBIFOM Routing Rules Inclusion
• 23.861 P-CR: PCC aspects of UE-initiated NBIFOM, Routing Rule delivery and handling of SCM
• 23.861 P-CR: Conclusions for NBIFOM study

## Slide 25: 2.3) Rel-13 Work Ongoing (7/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
AESE | Architecture Enhancements for Service Exposure | 65 => 75% | 4,5 | 1
AESE | Normative (3GPP Track) | 20% | 0 | 2
Progress since SA#66
  P-CRs agreed:
    23.708 P-CR: Updates for informing about a UE's connection properties key issue
    23.708 P-CR: Set up and change of the chargeable party - AS authorization and reporting
    23.708 P-CR: Updates for key issue on informing about potential network issues
    23.708 P-CR: Solution for 3GPP resource management for background data transfer
    23.708 P-CR: Communication Patterns for CN assisted eNB parameters tuning
    23.708 P-CR: Setting up an AS session with required QoS
Next Steps
  Completion and Evaluation of solutions, Conclusion of TR, Normative specification

## Slide 26: 2.3) Rel-13 Work Ongoing (8/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
MONTE | Monitoring Enhancements | 85 => 100% | 4 | 0
MONTE | Normative (3GPP Track) | 0% | 0 | 2
Progress since SA#66
  TR and study phase complete – TR sent for approval to SA#67.
  Agreed P-CRs:
    23.789 P-CR: Clarification on loss of connectivity
    23.789 P-CR: Clarification on the usage of SCS/AS provided time period value for loss of connectivity monitoring via HSS
Next Steps
  Normative specification
    • 23.789 P-CR: Correction on monitoring event reporting via HSS
    23.789 P-CR: Monitoring events in PCC
    • 23.789 P-CR: Update of HSS aspects for Solution 3
    • 23.789 P-CR: Update for Specific Monitoring Event Handling
    • 23.789 P-CR: Proposal for communication failure event
    • 23.789 P-CR: MONTE Event Analysis - Change in Location
    • 23.789 P-CR: Pseudo-CR on Notification configuration in HSS
    • 23.789 P-CR: Conclusions for MONTE
    • 23.789 P-CR: Conclusions for MONTE on reporting of number of UEs
    • 23.789 P-CR: Removing Key issue 2

## Slide 27: 2.3) Rel-13 Work Ongoing (9/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
GROUPE | Group based Enhancements | 70 => 90% | 4,5 | 0,5
GROUPE | Normative (3GPP Track) | 20% | 0 | 1,5
Progress since SA#66
  Further work on solutions in the TR.
    23.769 P-CR: Removal of Editor's Note in the T4 Group Message Delivery Solution
    23.769 P-CR: Solution Evaluation on Message delivery to a group of devices
  Normative work begun
    23.401 CR2822R3: Group specific NAS Level Congestion Control
    23.060 CR1943R3: Group specific NAS Level Congestion Control
Next steps:
  Complete and evaluate solutions. Conclude the TR. Complete normative work.

## Slide 28: 2.3) Rel-13 Work Ongoing (10/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
eWebRTCi | Enhancements to WEBRTC interoperability | 45 => 55% | 8 | 1 => 3
eWebRTCi | Normative (Other Track) | 0% | 0 | 3
Progress since SA#66
  The following P-CRs were agreed:
    23.706 P-CR: Additional clarification for Solution 2
    23.706 P-CR: Clarification on S-CSCF selection for solution 1
    23.706 P-CR: Clarification on S-CSCF selection for solution 4
Next steps:
  Aim to complete solutions, evaluation and arrive at conclusions at the next meeting.
    • 23.706 P-CR: Discussion on the database used in the section 5
    • 23.706 P-CR: Removal of ENs of the decomposed architecture
    • 23.706 P-CR: Solution 3 supports multiple contacts using same Web ID / IMPU
    • 23.706 P-CR: Data accessible via Sh interface
    • 23.706 P-CR: Discussing the different solutions in clause 5.2
    • 23.706 P-CR: Evaluation Criteria
    • 23.706 P-CR: Removal of e2e media path ENs related to SDP
    • 23.706 P-CR: OMR-based e2m media transport solution

## Slide 29: 2.3) Rel-13 Work Ongoing (11/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
eProSe-Ex-TRt | Enhancements to Proximity-based Services - Extensions | 40 => 60% | 10 | 7
eProSe-Ext-SA2 | Normative (3GPP Track) | 0% | 0 | TBD
Progress since SA#66
  Study phase continues. Conclusions captured for a number of topics (e.g. restricted discovery.)
  Agreed P-CRs:
    23.713 P-CR: Group Relay Discovery for public safety
    23.713 P-CR: Input to evaluation of transport options for Public Safety Discovery
    23.713 P-CR: Interim conclusion on service continuity
    23.713 P-CR: Procedures for UE-to-UE Relay discovery
    23.713 P-CR: Forwarding of ProSe Group Communications by Stateless ProSe UE-UE Relay
    23.713 P-CR: Multicast from UE-Network relay using 'unicast' link to network

## Slide 30: 2.3) Rel-13 Work Ongoing (12/18)
Progress since SA#66 on eProSe_Ext, continued
  Agreed P-CRs:
    23.713 P-CR: Resolution of TR 23.713 section 7.2 FFS topics
    23.713 P-CR: Closing open issues regarding ProSe Discovery UE ID for restricted discovery
    23.713 P-CR: Conclusions on Restricted Discovery basic operations
    23.713 P-CR: Restricted Discovery with on demand announcing
    23.713 P-CR: Enhancement for ProSe service authorization and provisioning for restricted direct discovery
    23.713 P-CR: Restricted Discovery Authorization Update
    23.713 P-CR: ProSe discovery with application controlled extension
    23.713 P-CR: Correction on Discoverer UE procedure for Model B
    23.713 P-CR: Update of model B direct discovery procedure
    23.713 P-CR: New procedures for Open Direct Discovery
    23.713 P-CR: Protocol stack for a PC5 Signalling Protocol
  Some topic areas well advanced, all topic areas now part of the study.
  TR 23.713 sent to SA for Information.
Next steps:
  Complete study phase. Proceed to normative work.

## Slide 31: 2.3) Rel-13 Work Ongoing (13/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
FMSS | Flexible Mobile Service Steering , TR Phase | 15 => 20% | 4 | 5 => 6
FMSS | Normative Phase | 0% | 0 | TBD
Progress since SA#66
  Work on this WID began at SA2 106.
  Agreed P-CRs:
    23.718 P-CR: Architectural Assumption for Roaming Scenario
    23.718 P-CR: Input Factors for Generation of Traffic Steering Policies
    23.718 P-CR: Traffic steering solution and ADC feature
Next steps:
  Proceed with study.
    • 23.718 P-CR: Solution of leveraging the existing PCC framework with Sd/Gx interface
    • 23.718 P-CR: Policy Based TCF Solution for FMSS
    • 23.718 P-CR: Solution for FMSS: New interface for traffic steering
    • 23.718 P-CR: Solution to key issue#2: Semantics of traffic steering policy

## Slide 32: 2.3) Rel-13 Work Ongoing (14/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
FS_HLCom | Study on Optimizations to Support High Latency Communications | 30 => 70% | 2,5 | 2,5 => 1,5
HLCom | Optimizations to Support High Latency Communications (Normative Work) | 0% | 0 | 1,5
Progress since SA#66
  Ongoing work on study. The TR was sent for information.
  Agreed P-CRs:
    23.709: HLCOM PCR - Solution X - Notification via HSS
    23.709 P-CR: Solution for Scenario B, coordination of maximum latency
    23.709 P-CR: SGW buffering solution with SCS/AS assistance
Next steps:
  Further study of solutions and completion of the study.
  If HLCom WID approved by SA, proceed to normative work.
    • 23.709 P-CR: Enhanced power saving mode for efficient MT communication
• 23.709 P-CR: SGW solution based on PPD
• 23.709 P-CR: Update of solution 3
• 23.709 P-CR: Clean-up of scenario A solutions

## Slide 33: 2.3) Rel-13 Work Ongoing (15/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
FS_IOPS_St2 | Feasibility Study on Isolated E-UTRAN Operation for Public Safety | 0 => 25% | 1,5 | 2 + 0,5 (work with SA3)
Progress since SA#66
  Began study. Agreed P-CRs:
    Skeleton TR 23.797
    23.797 P-CR: Addition of Scope clause to Stage 2 IOPS TR 23.797
    23.797 P-CR: public safety services in IOPS network
    23.797 P-CR: IOPS alternatives
Next steps:
  Further study.
  SA2 will focus principally on the 'no backhaul case'.

## Slide 34: 2.3) Rel-13 Work Ongoing (16/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
FS_eDRX | Feasibility study on Extended DRX cycle for Power Consumption | 0% => 30% | 1 | 2
Progress since SA#66
  Began study. Agreed P-CRs:
    23.770 P-CR: FS_eDRX TR Skeleton
    23.770 P-CR: Scope for FS_eDRX
    23.770 P-CR: List of Issues for FS_eDRX
Next steps:
  Further study.
    23.770 P-CR: Issue for eDRX
    23.770 P-CR: Idle mode DRX assignment
    23.770 P-CR: On Mobile Terminated Location services support in conjunction with idle mode eDRX
    23.770 P-CR: Solutions for FS_eDRX in Idle mode

## Slide 35: 2.3) Rel-13 Work Ongoing (17/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
MBMS_enh | MBMS Enhancements TR phase | 0% => 10% | 0,5 | 3,5
MBMS_enh | Normative phase | 0% | 0 | TBD
Progress since SA#66
  Began study. Agreed P-CRs:
    Skeleton of TR 23.741 on Study on Enhancements to MBMS for LTE (FS_MBMS_enh)
    23.741:P-CR: Scope of MBMS_enh TR
    23.741 P-CR: Key issue: Establishment of MBMS bearers using a list of cell identifiers
Next steps:
  Further study.
  Consider questions, requests, etc. from SA6 related to group communication.

## Slide 36: 2.3) Rel-13 Work Ongoing (18/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
TEI13 Cat B/C | None: Enhancement and Improvement CRs for 3GPP Packet Access, PCC/QoS, Non-3GPP access or IMS-Related/IMS features. | N/A | 4 | 1
Progress since SA#66
  Agreed CRs:
    23.246 CR0391: eMBMS alternative IP multicast distribution address
    23.203 CR0966R2: Removing restrictions to report RAT type to the AF
    23.203 CR0968R1: Activate PCC function per UE based on subscription information when BBERF is deployed
    23.402 CR1339R1: GTP-C overload control from TWAN/ePDG to PGW
    23.402 CR1343R2: Support prefix delegation in PMIP-based S5/S8
    23.402 CR1344R2: PMIP Prefix Delegation reference correction
Next steps:
  TEI13 Cat B/C will be on the agenda of future SA2 meetings before Rel-13 stage 2 freeze.

## Slide 37: 2.3) Rel-13 Work Maintenance (1/3) Completed SA 67 or before
Work Progress on Corrections
SA | 65* | 66 | 67*
# Approved (Maintenance of Rel-13 Work Items) | 1 | 6 | 1
# Approved (TEI13: Maintenance of features added in previous releases) | 1 | 1 | 2
# Noted | 1 | 0 | 20
# Postponed / Not Handled | 0 | 0 | 0
* short cycle (only one SA2 meeting allowing corrections)
Note: Only category F or D CRs are counted. Category A CRs are not counted.
Significant Rel-13 maintenance has not yet begun.
Maintenance CRs have begun to appear for Cat F TEI13 already.

## Slide 38: 2.2) Rel-13 Work Maintenance (2/3)
WI | Work Item | WP | Cat F CRs approved
UPCON | User Plane Congestion Management (TR Phase) Normative Phase | 100% | 0
CSPS_Coord | Improvements to CS/PS coordination in UTRAN/GERAN Shared Normative Phase | 100% | 1
DRuMS | Resource Reuse for Multiple Media Sessions | 100% | 0
voE-UTRAN-PPD | voice over E-UTRAN Paging Policy Differentiation | 100% | 0
eUMONC | Usage Monitoring Control PCC Extension | 100% | 0
AESE | Architecture Enhancements for Service Exposure | 20% | 0
GROUPE | Group based Enhancements | 20% | 0
TEI13 Cat B/C | None: Enhancement and Improvement CRs for 3GPP Packet Access, PCC/QoS, Non-3GPP access or IMS-Related/IMS features. | - | 2
ONLY MAINTENANCE CRs (Cat F or D) are listed. Any Cat A/B/C category CRs are NOT shown on this slide.

## Slide 39: 2.2) Rel-13 Work Maintenance (3/3)
CSPS_Coord
  23.251 CR0105R3: CSPS Coordination Annex A.1 and A.3 updates
TEI13, SAES
  23.401 CR2842R1: Fixing the MME behaviour for NAS message transfer
TEI13
  23.402 CR1355R1: Removing incorrect references to I-WLAN specifications

## Slide 40: Rel-13, Work ON HOLD (1/1)
WI | Work Item | WP | Spent Total | Planned Time Budget
eCSFB | Enhanced CSFB (3GPP Track) | 85% ON HOLD | 3 | 1
eCSFB | Normative (3GPP Track) | 0% | 0 | 1
SETA | SRVCC Enhancements for Transcoding Avoidance , TR Phase (Other Track) | 70% ON HOLD | 2 | 2
SETA | Normative (Other Track) | 0% | 0 | 1

## Slide 41: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 42: 2.4) New and Updated WIDs and SIDs
New WID ' Optimizations to Support High Latency Communications' (HLCom) [SP-150030] – Time Budget proposed: 1,5. Completion: SA#68.
New WID 'Feasibility study on the Support of Emergency services over WLAN' (FS_SEW) [SP-150zzz] – Time Budget proposed: 4. Completion: SA#68.
Updated WID 'Enhancements to Proximity-based Services extensions ' (eProSe-Ext-SA WG2) [SP-150028] – Time Budget proposed: 7 TR phase + TBD Normative phase. Completion: SA#69.
Updated WID ' Study on Usage Monitoring Enhancements for Service, Application and Subscriber Groups' (FS_UMONC_sas) [SP-150029] – Time Budget proposed: 0. Completion: SA#65. Aligns with work actually completed.
Updated WID 'Mission Critical Push to Talk over LTE' (MCPTT) [SP-150031] – Time Budget proposed: 4 TR phase + TBD Normative phase. Completion: SA#69.
CHAIRMAN'S ESTIMATE

## Slide 43: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 44: 2.5) IETF and External SDO Normative Reference Update (1/1)
No new IETF dependencies to internet-drafts.
Prefix delegation support for PMIP-based S5/S8 was added to Rel-13 as a TEI-13 Category B CR. This adds normative references to RFC 3633 and RFC 7148.
  Please see (SP-150027/S2-150429), 23.402CR1343R2

## Slide 45: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 46: 3) Action Items
There were the following action items assigned for SA2 at SA 61:
  AP 61/2: SA WG2 were asked to check the use of specific versions for external references in their TSs and TRs (in particular, TR 23.896). [Not done / In progress]
    SA2 has begun to work on this task. It will require coordination with CT WGs. SA2 will (on a contribution driven basis, by volunteers) review specifications, identify changes in references and propose recommended changes to stage 3 groups.
    PROGRESS SINCE SA#66: SA2 has begun 'specification adoption' to ensure there are rapporteurs for all actively maintained TSs. These rapporteurs will lead external reference review.

## Slide 47: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 48: 4) Documents for Information and Approval
For Information
  Study on Optimizations to Support High Latency Communications (FS_HLCom) TR 23.709 "Study on Optimizations to Support High Latency Communications; Stage 2" [SP-150036]
  Enhancements to Proximity-based Services – Extensions (eProSe-Ex-TRt) TR 23.713 "Study on extended architecture support for Proximity-based services " [SP-150034]
For Approval
  Monitoring Enhancements (MONTE) TR 23.789 "Monitoring Enhancements" [SP-150035]
  Usage Monitoring Control PCC Extension (FS_eUMONC) TR 23.858 "Usage Monitoring Control PCC Enhancement" [SP-150032]
  Policy and Charging Control for supporting fixed broadband access networks (including all building blocks in all WGs) (P4C) TR 23.896 "Technical Report on Support for fixed broadband access network convergence; Stage-2" [SP-150033]

## Slide 49: Contents
1) General aspects (events since SA#66, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 5) Collected Items requiring action from SA
    [Slide 19] Based on time budget estimates, the 3GPP track and Other Track will not have sufficient time to conclude all work and study items by SA#68 (see SP-150003.) SA is asked to take action.

## Slide 51
Thank You!

## Slide 52: Abbreviations (1/2)
ADC Application Detection and Control
AMBR Aggregate Maximum Bitrate
ANDSF Access Network Discovery and Selection Function
APN Access Point Name
ARP Allocation / Retention Priority
BBF BroadBand Forum
CSFB CS Fallback
CSG Closed Subscriber Group
DDN Downlink Data Notification
ECN Explicit Congestion Notification
eMPS Enhanced Multimedia Priority Services
EPC Evolved Packet Core
EPS Evolved Packet Switched System
GTP GPRS Tunneling Protocol
GTT Global Text Telephony
HLR Home Location Register
HSS Home Subscriber Service
ICS IMS Centralized Services
IFOM IP Flow Mobility
ISC IMS Session Continuity
IUT Inter-UE Transfer
IP-CAN IP Connectivity Access Network
ISR Idle mode Signaling Reduction
LIPA Local IP Access
MTC Machine Type Communication
MBR Maximum Bitrate
MO-LR Mobile Originated Location Request
MT-LR Mobile Terminated Location Request
NIMTC Network Improvements for Machine-Type Communications
NMO Network Mode of Operation
OCS Online Charging System
OMR Optimal Media Routing
PCC Policy Control and Charging
PCO Protocol Configuration Option
PCRF Policy and Charging Rules Function
PMIP Proxy Mobile IP
RAB Radio Access Bearer
RAT Radio Access Technology
QCI QoS Class Identifier
SAE System Architecture Evolution
SIPTO Selected IP Traffic Offload
SPR Subscriber Profile Repository
SRB Single Radio-Bearer
SR-VCC Single Radio VCC
T-ADS Terminating Access Domain Selection
TAU Tracking Area Update
TDF Traffic Detection Function
TEID Tunnel End Point Identifier
TFT Traffic Flow Template
TOF Traffic Offload Function
VCC Voice Call Continuity

## Slide 53: Abbreviations (2/2)
GCSE_LTE Group Communication System Enablers for LTE
ProSe Proximity-based Services
MuSe Multipoint Service
PtP Point to Point
PtM Point to Multipoint
IOPS Isolated E-UTRAN operation for public safety