## Slide 1: SA5 Status Report to SA#83 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Jean-Michel Cornily (Orange) VC since 08/2013 Christian Toche (Huawei) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2019 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#123 | 21-25 Jan 2019 | Montreal | Canada | NAF3 | 
SA5#124 | 25 Feb – 1 Mar 2019 | Taipei | Taiwan | ChT | 
SA5#125 | 8-12 Apr 2019 | Newport Beach | USA | NAF3 | SA4, SA6
SA5 Ad-hoc | 25-28 June 2019 | Sapporo | Japan | JF3 | SA2, SA3
SA5#126 | 19-23 Aug 2019 | Bruges | Belgium | EF3 | 
SA5#127 | 14-18 October 2019 | Sophia Antipolis | France | ETSI | 
SA5#128 | 18-22 Nov 2019 | TBD | China | CF3 | 

## Slide 4: Statistics at SA5 level
 | SA5#118 | SA5#119 | SA5#119Ad-Hoc | SA5#120 | SA5#121 | SA5#122 | SA5#123 | SA5#124
Delegates | 50 | 43 | 21 | 39 | 30 | 49 | 44 | 38
Docs at meeting start | 295 | 305 | 144 | 325 | 243 | 259 | 272 | 236
Docs at meeting end | 552 | 597 | 355 | 605 | 469 | 514 | 478 | 437
Agreed CH CRs | 13 | 18 | - | 23 | 43 | 56 | 45 | 40
Agreed OAM CRs | 37 | 65 | - | 11 | 61 | 45 | 55 | 40
LS in | 25 | 10 | 6 | 22 | 21 | 11 | 16 | 6
LS out | 11 | 6 | 5 | 6 | 12 | 8 | 6 | 6

## Slide 5
 | SA#76 | SA#77 | SA#78 | SA#79 | SA#80 | SA#81 | SA#82 | SA#83
CRs | 117 | 24 | 42 | 43 | 120 | 34 | 201 | 180
TR/TS for information | 0 | 4 | 3 | 1 | 10 | 1 | 2 | 1
TR/TS for approval | 13 | 1 | 9 | 4 | 5 | 13 | 2 | 1
New or updated WIDs | 13 | 2 | 17 | 4 | 5 | 16 | 12 | 5
SA5 exploder | 388 | 388 | 393 | 401 | 406 | 402 | 409 | 406
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR/pCR history

## Slide 8: CR history

## Slide 9: WI history

## Slide 10: Summary of ongoing WIs/SIs (1/3)
WI code | WI Title | Completion rate | Target date
VBCLTE | Volume Based Charging Aspects for VoLTE | 0->50% | SA#84 (06/2019)
OFSBI_CH | Nchf Online and Offline Charging Services | 0->40% | SA#84 (06/2019) -> SA#85 (09/2019)
5GIEPC_CH | Charging Enhancement of 5GC interworking with EPC | 0->30% | SA#85 (09/2019)
5GS_Ph1_NEFCH | Network Exposure Charging in 5G System Architecture | 0->20% | SA#86 (12/2019)
5GS_Ph1_AMFCH | Charging AMF in 5G System Architecture Phase 1 | 0->20% | SA#85 (09/2019)
FS_NETSLICE_CH | Study on Charging Aspects of Network Slicing | 0->30% | SA#84 (06/2019) -> SA#85 (09/2019)

## Slide 11: Summary of ongoing WIs/SIs (2/3)
WI code | WI Title | Completion rate | Target date
QOED | Management of QoE measurement collection | 40%->55% | SA#85 (09/2019)
EE_5G | Energy efficiency of 5G | 20%->40% | SA#86 (12/2019)
OAM_LTE_WLAN | OAM aspects of LTE and WLAN integration | 50%->100% | SA#84 (06/2019)
NETPOL | Network policy management for mobile networks based on NFV scenarios | 10%->10% | SA#85 (09/2019)
METHOGY | Methodology for 5G management specifications | 60%->85% | SA#83 (03/2019) -> SA#84 (06/2019)
IDMS_MN | Intent driven management services for mobile network | 20%->30% | SA#84 (06/2019) -> SA#86 (12/2019)
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 30%->60% | SA#84 (06/2019) -> SA#86 (12/2019)
5GDMS | Discovery of management services in 5G | 0%->25% | SA#84 (06/2019) -> SA#85 (09/2019)
eNRM | NRM enhancements | 0%->10% | SA#84 (06/2019) -> SA#85 (09/2019)

## Slide 12: Summary of ongoing WIs/SIs (3/3)
WI code | WI Title | Completion rate | Target date
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 0->0% | SA#84 (06/2019)
FS_ONAPDCAE | Study on integration of ONAP DCAE and 3GPP management architecture | 80%>100% | SA#83 (03/2019)
FS_ONAPCINT | Study on integration of ONAP and 3GPP configuration management services for 5G networks | 60%>100% | SA#83 (03/2019)
FS_MAN_EC | Study on management aspects of edge computing | 20%->50% | SA#83 (03/2019) -> SA#85 (09/2019)
FS_PROTIMP | Study on protocol enhancement for real time communication | 0->0% | SA#83 (03/2019) -> SA#86 (12/2019)
FS_TENANCYC | Study on tenancy concept in 5G network and network slicing management | 20%->26% | SA#84 (06/2019) -> SA#85 (09/2019)
FS_CSMAN | Study on management aspects of communication services | 40%->70% | SA#84 (06/2019) -> SA#85 (09/2019)
FS_SON_5G | Study on Self-Organizing Networks (SON) for 5G | 10%->40% | SA#84 (06/2019) -> SA#86 (12/2019)
FS_OAM_RTT | Study on non-file-based trace reporting | 0->0% | SA#84 (06/2019)

## Slide 13
Charging TSs & TRs
Number | Title | For
- | - | -

## Slide 14
Charging WIDs
Number | Title
- | -

## Slide 15
OAM&P TSs & TRs
Number | Title | For
SP-190135 | TS 28.404: Quality of Experience (QoE) measurement collection; Concepts, use cases and requirements | Information
SP-190136 | TR 28.890: Management and orchestration; Study on integration of Open Network Automation Platform (ONAP) and 3GPP management for 5G networks | Approval

## Slide 16
OAM&P WIDs
Number | Title
SP-190137 | New Study on non-public networks management
SP-190138 | New Study on management and orchestration aspects with integrated satellite components in a 5G network
SP-190139 | New WID Integration of ONAP and 3GPP 5G management framework
SP-190140 | Revised WID on NRM enhancements
SP-190141 | Revised WID on Performance assurance for 5G networks including network slicing

## Slide 17
Rel-16 CH WIs (1/5)
Work Item | Volume Based Charging Aspects for VoLTE |  | VBCLTE
 |  |  | 810021
Rapporteur | China Mobile | Percentage of completion | 0% -> 50%
Target | SA#84 – June 2019 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | It is clarified that IMS charging is based on duration only. Two specific "VoLTE bearer normal release" and "VoLTE bearer abnormal release" were introduce as new causes for CDRs closing. |  | 
Outstanding issues | - |  | 
Documents | Rel-16 CRs |  | 

## Slide 18
Rel-16 CH WIs (2/5)
Work Item | Nchf Online and Offline Charging Services |  | OFSBI_CH
 |  |  | 820030
Rapporteur | Huawei | Percentage of completion | 0% -> 40%
Target | SA#84 – June 2019 -> SA#85 September2019 | Main TSs | TS 32.240, TS 32.255, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 on: 5G data connectivity converged charging architecture applicability to "offline only" charging Requirement of optional support of ""offline only" charging by SMF Applicability to "offline only" charging of the following specified for converged charging: Charging Data messages contents (i.e. applicable Information elements) Default Trigger conditions in SMF and their category Triggers for CHF CDR PDU session establishment message flow CRs were agreed to TS 32.290 on: "offline" charging scenarios which are referring to those described in Diameter-based specification, to indicate Nchf SBI Interface Reference architecture for the Nchf Interface applicability to "offline only" charging. |  | 
Outstanding issues | - |  | 
Documents | Rel-16 CRs |  | 

## Slide 19
Rel-16 CH WIs (3/5)
Work Item | Charging Enhancement of 5GC interworking with EPC |  | 5GIEPC_CH
 |  |  | 820031
Rapporteur | Huawei | Percentage of completion | 0% -> 30%
Target | SA#85 – September 2019 | Main TSs | TS 32.255, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 to address handover EPS to/from 5GS with N26 and without N26: 3 new charging triggers "Handover cancel, Handover start, Handover complete" New flows for EPS and 5G interworking reflecting SMF interaction with CHF and start/close for the counts. |  | 
Outstanding issues | - |  | 
Documents | Rel-16 CRs |  | 

## Slide 20
Rel-16 CH WIs (4/5)
Work Item | Network Exposure Charging in 5G System Architecture |  | 5GS_Ph1_NEFCH
 |  |  | 820033
Rapporteur | Ericsson | Percentage of completion | 0% -> 20%
Target | SA#86 – December 2019 | Main TSs | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.254 "Exposure function Northbound Application Program Interfaces (APIs) charging" for introduction of: Northbound API converged charging architecture. Basic principles for Northbound API converged charging. Message flows on NEF interaction with CHF using Nchf for: API Invocation to NEF in both IEC (Immediate Event Charging) and ECUR (Event Charging Unit Reservation) modes API Notification from NEF in both IEC and ECUR modes CHF CDRs generation mechanism for NEF charging |  | 
Outstanding issues | - |  | 
Documents | Rel-16 CRs |  | 

## Slide 21
Rel-16 CH WIs (5/5)
Work Item | Charging AMF in 5G System Architecture Phase 1 |  | 5GS_Ph1_AMFCH
 |  |  | 820034
Rapporteur | Nokia | Percentage of completion | 0% -> 20%
Target | SA#85 – September 2019 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297
Summary of progress | A CR was agreed to TS 32.240 umbrella charging specification to introduce the new TS 32.256 "5G connection and mobility domain charging; Stage 2" and the AMF in the CHF Service-based interface architecture pCRs were agreed to TS 32.256 on: Charging architecture with AMF embedding a CTF Charging principles: covering Registrations and N2 connections Message flows for registration event based offline charging: Registration UE-Initiated Deregistration Network-Initiated Deregistration |  | 
Outstanding issues | - |  | 
Documents | Rel-16 CR |  | 

## Slide 22
CH SIs (1/1)
Study Item | Study on Charging Aspects of Network Slicing |  | FS_NETSLICE_CH
 |  |  | 820029
Rapporteur | Huawei | Percentage of completion | 0% -> 30%
Target | SA#84– June 2019 -> SA#85 September | Main TR | TR 32.845
Summary of progress | The following were introduced in TR 32.845 under new "Business to Business" topic : TS 28.530 Business Roles model as a preliminary input (to be further adapted from charging's perspective) use cases based on Network Slice Instance(s) provided by Network Operator (NOP) and consumed by Communication Service Provider (CSP) 2 Key issues: "Performance based charging" with 2 solutions, both based on Charging system interacting with appropriate "Management Function" in a subscribe/notify model. "Usage based charging" with 2 solutions based on reporting the S-NSSAI per PDU session. A set of OAM TSs were identified for further progress on "Performance based charging" key issue. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 23
Rel-16 OAM&P WIs (1/10)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 40% -> 55%
Target | SA#85 – Sep. 2019 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | The QoE measurement collection IRP Requirements scope specifies that it is DASH and MTSI measurements are collected. In the QoE measurement collection IRP Requirements, the note that the use cases may apply to other 3GPP system than UMTS and LTE is changed to only apply to UMTS and LTE as QoE measurement collection is not supported in 5G (yet). Activating and reporting in UTRAN are clarified with sequence diagram and textual description; Handling of QoE measurement handling during handover between RNCs in UTRAN is specified; TS 28.404 is updated according to comments from Edithelp. Etc. |  | 
Outstanding issues | None. |  | 
Documents | Draft TS 28.404 for information. |  | 

## Slide 24
Rel-16 OAM&P WIs (2/10)
Work Item | Energy efficiency of 5G |  | EE_5G
 |  |  | 810023
Rapporteur | Orange | Percentage of completion | 20% -> 40%
Target | SA#86 – Dec. 2019 | Main TSs | TS 28.310
Summary of progress | pCR approved: use cases and requirements on data streaming pCR approved: use case on PEE fault supervision, actor roles and telecommunication resources CR agreed: Rel-16 28.552 Add PDCP data volume measurements for EE Agreed that, due that gNB can be multi-vendor and split (or not), it is necessary to define PEE measurements per gNB component, and aggregate them at gNB level. For non-split gNBs, the PEE measurement could be done at the ManagedElement level, provided that the subject ME does not contain other network functions (e.g. UPF) as well. It was agreed that more discussion is needed on this. |  | 
Outstanding issues | None. |  | 
Documents | Rel-16 CR |  | 

## Slide 25
Rel-16 OAM&P WIs (3/10)
Work Item | OAM aspects of LTE and WLAN integration |  | OAM_LTE_WLAN
 |  |  | 810024
Rapporteur | Intel | Percentage of completion | 50% -> 100%
Target | SA#84 – June 2019 | Main TSs | 
Summary of progress | CRs agreed: CR Rel-16 28.658 Enhance ENBFunction for LWIP management CR Rel-16 28.659 Enhance ENBFunction for LWIP management CR Rel-16 32.425 Add measurements related to user data transmission via WLAN for LWIP CR Rel-16 32.425 Add measurements related to RRC procedures for LWIP Rel-16 CR 32.425 Add measurements related to WLAN connection status report The WI was agreed to be completed. |  | 
Outstanding issues | None. |  | 
Documents | Rel-16 CRs |  | 

## Slide 26
Rel-16 OAM&P WIs (4/10)
Work Item | Network policy management for mobile networks based on NFV scenarios |  | NETPOL
 |  |  | 810025
Rapporteur | China Mobile | Percentage of completion | 10% -> 10%
Target | SA#85 – Sept. 2019 | Main TSs | TS 28.311
Summary of progress | No sessions |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 27
Rel-16 OAM&P WIs (5/10)
Work Item | Methodology for 5G management specifications |  | METHOGY
 |  |  | 810026
Rapporteur | Ericsson | Percentage of completion | 60% -> 85%
Target | SA#84 – June 2019 (Previously SA#83 – March 2019) | Main TSs | TS 32.160
Summary of progress | As input to the two meetings were 14 contributions covering: introduction of stage 2 datatype definition template, edithelp comments, and discussion on style guide for Yang, JSON and XML. An action point was created regarding the question if different consumers can have access to same attribute but with different access rights. Further discussion is needed to resolve the question on which rules/style guidelines are needed for stage 2 to stage 3 mapping to Yang, XML and JSON. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 28
Rel-16 OAM&P WIs (6/10)
Work Item | Intent driven management services for mobile networks |  | IDMS_MN
 |  |  | 810027
Rapporteur | Huawei | Percentage of completion | 20% -> 30%
Target | SA#86 – Dec. 2019 (Previously SA#84 – June 2019) | Main TSs | TR 28.812, TS 28.312
Summary of progress | The following new intent scenarios have been discussed and agreed: BSS layer intent scenario, Physical layer intent scenario, Intent driven NSI capacity planning scenario, Intent driven NSI performance assurance scenario. Concept of IDMS, some intent driven use cases, and the relation between intent and automation. Percentage of completion: overall 30%. The work item includes a study phase and a work item phase: Study phase 65 % (previously 60%); Work item phase is not started. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 29
Rel-16 OAM&P WIs (7/10)
Work Item | Enhancement of performance assurance for 5G networks including network slicing |  |  | 5G_SLICE_ePA
 |  |  |  | 810031
Rapporteur | Intel, China Mobile | Percentage of completion |  | 30% -> 60%
Target | SA#86 – Dec. 2019 (Previously SA#84 – June 2019) | Main TSs |  | TS 28.550, 28.552, 28.554
Summary of progress | The group discussed the following topics and among them agreed 23 CRs: |  |  | 
 | Threshold monitoring service; Threshold monitor IOCs; Performance data streaming operations; Update of the WID; Restructure of TS 28.552; E-UTRA-NR Dual Connectivity related measurements; Measurements related to RRC connection re-establishment; Measurements related to RRC connection resume; RSRP measurements for Beams; TA related measurements; PDCP data volume in DC scenario; PDCP throughput measurements; |  | QoS flow measurements for N3; Packet loss rate measurement over N3; Measurements related to registration via untrusted non-3GPP access; Measurements related to inter-AMF handover; PDCP split volume measurements; Mean radio resource utilization of network slice instance measurements; KPI and measurements on DRB retainability; LS to RAN on data activity reporting; Update definition of mean number of PDU sessions KPI; Correction of percentage unrestricted volume measurements. | 
Outstanding issues | None. |  |  | 
Documents | Rel-16 CRs |  |  | 

## Slide 30
Rel-16 OAM&P WIs (8/10)
Work Item | Discovery of management services in 5G |  | 5GDMS
 |  |  | 820035
Rapporteur | Huawei | Percentage of completion | 0% -> 25%
Target | SA#85 – Sept. 2019 (Previously SA#84 – June 2019) | Main TSs | 
Summary of progress | As input to the meeting there were 5 contributions, amongst which 1 was a late contribution. All available contributions, besides 1 late contribution, were treated. The group discussed (but could not agree on): MnS discovery content placement and way forward in release 15 & 16; Stage 1 high level MnS discovery UC; Information about available IT technologies for stage 3 MnS discovery solution set. MnS discovery approach available options and way forward; Stage 1 discovery of MnS access information use case; Stage 1 discovery of MnS access information use case related requirements; Stage 1 MnS exposure governance use case; Stage 1 MnS exposure governance use case related requirements. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 31
Rel-16 OAM&P WIs (9/10)
Work Item | NRM enhancements |  | eNRM
 |  |  | 820032
Rapporteur | Nokia | Percentage of completion | 0% -> 10%
Target | SA#85 – Sept. 2019 (Previously SA#84 – June 2019) | Main TSs | 
Summary of progress | 3 contributions for the Network Resource Model (NRM) were discussed and endorsed regarding the following topics: Definition for managed service IOC and constituted attributes Traditional state management of a managed service Registration state of a managed service Revised the WID to add more impacted TSs and update target date. |  | 
Outstanding issues | None |  | 
Documents | Revised WID |  | 

## Slide 32
Rel-16 OAM&P WIs (10/10)
Work Item | Trace Management in the context of Services Based Management Architecture |  | TM_SBMA
 |  |  | 820036
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#84 – June 2019 | Main TSs | 
Summary of progress | No session. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 33
OAM&P SIs (1/8)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 80% -> 100%
Target | SA#83 – March 2019 | Main TR | TR 28.890 (Previously TR 28.900)
Summary of progress | Some minor technical improvements have been made, enhancing the quality of the TR Information on event throttling has been removed from the TR, as it appears that event throttling is not triggered by DCAE in ONAP R3, hence it is out of scope of the TR A statement that alarm lifecycle management is not supported in ONAP R3 has been introduced. A pCR dealing with Heartbeat and Communication Surveillance was approved. The study was agreed to be declared completed. |  | 
Outstanding issues | None |  | 
Documents | TR 28.890 for Approval |  | 

## Slide 34
OAM&P SIs (2/8)
Study Item | Study on integration of ONAP and 3GPP configuration management services for 5G networks |  | FS_ONAPCINT
 |  |  | 800038
Rapporteur | Ericsson | Percentage of completion | 60% -> 100%
Target | SA#83 – March 2019 | Main TR | TR 28.890 (Previously TR 28.900)
Summary of progress | The following pCRs on ONAP integration for CM have been approved: Replacement of 3GPP management system with 3GPP MnF Configuration Management handling Add Handling of configuration notification Technical Corrections Add the description of SDNC add the description of 3GPP provisioning management service Conclusion on CM The study was agreed to be declared completed. |  | 
Outstanding issues | None |  | 
Documents | TR 28.890 for Approval |  | 

## Slide 35
OAM&P SIs (3/8)
Study Item | Study on protocol enhancement for real time communication |  | FS_PROTIMP
 |  |  | 800037
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#86 – Dec. 2019 (Previously SA#83 – March 2019) | Main TR | TR 28.823
Summary of progress | No session. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 36
OAM&P SIs (4/8)
Study Item | Study on management aspects of edge computing |  | FS_MAN_EC
 |  |  | 800039
Rapporteur | Intel | Percentage of completion | 20% -> 50%
Target | SA#85 – Sept. 2019 (Previously SA#83 – March 2019) | Main TR | TR 28.803
Summary of progress | The group approved an LS and pCRs on the following topics: Reply LS to ETSI ISG MEC on PCF and NEF discovery for Edge Computing UC and solutions for NRF configuration; UC on available UPF information Solution for UPF LCM for EC; Solution for SMF configuration for EC UC on PM for EC, UC on FM for EC, UC on CM for EC Add a use case for performance measurements related to end-to-end QoS; Add a solution for edge computing deployment Add use case on PCF and NEF discovery for EC |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 37
OAM&P SIs (5/8)
Study Item | Study on tenancy concept in 5G networks and network slicing management |  | FS_TENANCYC
 |  |  | 810022
Rapporteur | Huawei | Percentage of completion | 20% -> 26%
Target | SA#85 – Sept. 2019 (Previously SA#84 – June 2019) | Main TR | TR 28.804
Summary of progress | The group discussed (but could not agree) pCRs on: Tenancy concept isolation Problem statement and open issues of tenancy concept in 3GPP management system Use case of management capability exposed to tenants related to communication service Use case of 3GPP network as tenant accessing virtual resource environment Add tenancy concept of multiple exposure of same MnS with different management data isolation option Use cases for tenancy concept to access MnS capability Add managed data isolation concept; Add use case for dedicated performance measurement data Add use case for 3GPP network represented as tenant in NFV MANO; Add potential solutions and recommendations One pCR was approved on the following topic: Add tenant types |  | 
Outstanding issues | None. |  | 
Documents | None |  | 

## Slide 38
OAM&P SIs (6/8)
Study Item | Study on management aspects of communication services |  | FS_CSMAN
 |  |  | 810029
Rapporteur | Ericsson | Percentage of completion | 40% -> 70%
Target | SA#85 – Sept. 2019 (Previously SA#84 – June 2019) | Main TR | TR 28.805
Summary of progress | As input to the meetings were 36 contributions amongst which 8 were late and not treated. The treated contributions include: definition, concepts and background, use cases, requirements, solutions and a discussion paper on lifecycle management. discussion paper of functionalities, use cases, requirements and a solution. Good discussion on concept, definitions and terminology, a number of new use cases and few solutions were agreed. The group made good progress in understanding the scope of management of communication services. |  | 
Outstanding issues | None. |  | 
Documents | None |  | 

## Slide 39
OAM&P SIs (7/8)
Study Item | Study on Self-Organizing Networks (SON) for 5G |  |  | FS_SON_5G
 |  |  |  | 810030
Rapporteur | Intel | Percentage of completion |  | 10% -> 40%
Target | SA#86 – Dec. 2019 (Previously SA#84 – June 2019) | Main TR |  | TR 28.861
Summary of progress | The group discussed and approved many pCRs related to the following topics, among others: |  |  | 
 | The TR structure; RACH optimization; ANR optimization; Beam optimization in CCO; E2E service quality optimization; SON in disaggregated RAN; Categories of SON actions; Relation between MDAS and SON; |  | Automatic Radio Network Configuration Data Preparation; Multi-vendor plug and play for NFs; NSI coverage and capacity optimization; Corrections of references, used abbreviations, scope and requirements; TR introduction; Dependency on RAN for ANR, PCI, LB, MRO, RACH optimization, Energy Saving, D-CCO, Trace and MDT. | 
Outstanding issues | None. |  |  | 
Documents | None. |  |  | 

## Slide 40
OAM&P SIs (8/8)
Study Item | Study on non-file-based trace reporting |  | FS_OAM_RTT
 |  |  | 820037
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#84 – June 2019 | Main TR | TR 28.806
Summary of progress | No session. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 41
Maintenance and small enhancement CRs (Charging & OAM&P)
Number | Title
SP-190131 | Rel-11 CRs on TEI (TEI11)
SP-190132 | Rel-12 CRs on TEI (TEI12)
SP-190133 | Rel-14 CRs on TEI (TEI14)
SP-190134 | Rel-16 CRs on TEI (TEI16)
SP-190195 | Rel-15 CRs on TEI (TEI15)

## Slide 42
Charging CRs
Number | Title
SP-190112 | Rel-16 CRs on Charging Enhancement of 5GC interworking with EPC (5GIEPC_CH)
SP-190113 | Rel-15 CRs on Charging for IMS over 5G System Architecture Phase 1 (5GS_Ph1_IMSCH)
SP-190114 | Rel-16 CRs on Network Exposure Charging in 5G System Architecture (5GS_Ph1_NEFCH)
SP-190115 | Rel-15 CRs on Data Charging in 5G System Architecture Phase 1 (5GS_Ph1-DCH)
SP-190116 | Rel-15 CRs on Service Based Interface for 5G Charging (5GS_Ph1-SBI_CH)
SP-190117 | Rel-15 CRs on SMS Charging in 5G System Architecture Phase 1 (5GS_Ph1-SMSCH)
SP-190127 | Rel-16 CRs on Nchf Online and Offline charging services (OFSBI_CH)
SP-190128 | Rel-16 CRs on Charging AMF in 5G System Architecture Phase 1 (5GS_Ph1_AMFCH)
SP-190129 | Rel-16 CRs on Volume Based Charging Aspects for VoLTE (VBCLTE)
SP-190130 | Rel-12 CRs on Short Message Service - Service Center (SMS-SC) Offline Charging (SMS-SC-CH)

## Slide 43
OAM&P CRs
Number | Title
SP-190111 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing (5G_SLICE_ePA)
SP-190119 | Rel-16 CRs on Energy efficiency of 5G (EE_5G)
SP-190120 | Rel-15 CRs on Fault Supervision for 5G networks and network slicing (NETSLICE-FS5G)
SP-190121 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing (NETSLICE-5GNRM)
SP-190122 | Rel-15 CRs on Performance Assurance for 5G networks including network slicing (NETSLICE-ADPM5G)
SP-190123 | Rel-15 CRs on Provisioning of network slicing for 5G networks and services (NETSLICE-PRO_NS)
SP-190124 | Rel-16 CRs on OAM aspects of LTE and WLAN integration (OAM_LTE_WLAN)
SP-190125 | Rel-15 CRs on Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management (OAM_SON_AAS)
SP-190126 | Rel-11 CRs on IRP framework enhancements to support Management of Converged Networks (OAM-FMC-IRP)
SP-190149 | Rel-16 CRs on NRM enhancements

## Slide 44
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 45: OAM&P cooperation
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
  Possible joint meeting in H1 2019
Network Slicing
  Regular LSs exchanges on Network Slicing with GSMA, BBF, MEF, NGMN, ETSI ISG NFV, etc.
ONAP
  SA5 representatives plan to attend a Multi-SDO workshop arranged by ONAP in April

## Slide 46: 2020 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#129 | 10-14 Feb 2020 | Sophia Antipolis | France | EF3 | 
SA5#130 | 20-24 Apr 2020 | TBD | TBD | TBD | 
SA5#131 | 25-29 May 2020 | Vilnius TBC | Lithuania TBC | EF3 | 
SA5#132 | 24-28 Aug 2020 | TBD | N.Am. TBC | NAF3 TBC | 
SA5#133 | 12-16 Oct 2020 | TBD | N.Am. TBC | NAF3 TBC | 
SA5#134 | 16-20 Nov 2020 | TBD | China TBC | CF3 TBC | 

## Slide 47: Thank you!