## Slide 1
3GPP discussion
2019.09.09

## Slide 2
SA Plenary
SA#84 – 1st pass prioritization
SA#85 – Finalization
RAN Plenary
Pre-RAN#85 – Ongoing email discussions (RP-191551)
RAN#85 – Finalization
SA2
SA2#133 – 9.5 TU for Rel-17* (28.5 TU used for maintenance) (14th -18th October)
SA2#134 – 10 TU for Rel-17* (28 TU used for maintenance) (18-22nd November)
Approved Rel-17 W/SIDs require 30, 36 TU respectively
*Per S2-1908590
# Per S2-1908418 (slide 11) 38 TUs per meeting.
Question – What does SA2 do at SA2#133/4 with spare TU’s?
  3 Weeks to SA2#133 tdoc deadline (2 weeks for Chinese delagates [golden week])
Current Status

## Slide 3
SA guidance to SA2
Prioritize Rel-17 SA2 items for 4Q19
  SIDs with RAN dependency
  New SIDs*
  SIDs with proposed end date March 2020
  SIDs supported by cross section of the industry (e.g. at least 2 operators and 2 vendors)
*- These are SIDs that are not
  continuation of Rel-16 work. Rel-16 continuations should wait until their maintenance has stabilized.
Proposal

## Slide 4
RAN/SA dependencies
SA2 side | RAN side
FS_MUSIM | Multi_SIM
FS_5G_ProSe; FS_eV2XARC_Ph2 | Sidelink_enh
FS_5MBS | NR_multicast_broadcast
FS_IIoT | IIoT_URLLC_enh
FS_eLCS_ph2 | Positioning_enh
FYI – SA#85 will complete the list

## Slide 5
Backup