## Slide 1: SA5 Status Report to SA#86 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Maryse Gardella SA5 Vice Chair, Nokia
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Maryse Gardella (Nokia) VC since 08/2019
  Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016

## Slide 3: SA5 calendar and statistics

## Slide 4: 2019 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#123 | 21-25 Jan 2019 | Montreal | Canada | NAF3 | 
SA5#124 | 25 Feb – 1 Mar 2019 | Taipei | Taiwan | ChT | 
SA5#125 | 8-12 Apr 2019 | Newport Beach | USA | NAF3 | SA4, SA6
SA5#125 Ad-hoc | 25-28 June 2019 | Sapporo | Japan | JF3 | SA2, SA3
SA5#126 | 19-23 Aug 2019 | Bruges | Belgium | EF3 | 
SA5#127 | 14-18 October 2019 | Sophia Antipolis | France | ETSI | 
SA5#128 | 18-22 Nov 2019 | Zhuhai | China | CF3 | 

## Slide 5: 2020 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#129 | 24-28 Feb 2020 | Hyderabad | India | IF3 | 
SA5#130 | 20-24 Apr 2020 | Sophia Antipolis | France | EF3 | 
SA5#131 | 25-29 May 2020 | Vilnius | Lithuania | EF3 | 
SA5#132 | 24-28 Aug 2020 | N.Am. (city TBD) | N.Am. | NAF3 | 
SA5#133 | 12-16 Oct 2020 | N.Am. (city TBD) | N.Am. | NAF3 | 
SA5#134 | 16-20 Nov 2020 | China (city TBD) | China | CF3 | 

## Slide 6: Statistics at SA5 level
 | SA5#122 | SA5#123 | SA5#124 | SA5#125 | SA5#125AH | SA5#126 | SA5#127 | SA5#128
Delegates | 49 | 44 | 38 | 56 | 53 | 51 | 57 | 50
Docs at meeting start | 259 | 272 | 236 | 278 | 292 | 511 | 460 | 424
Docs at meeting end | 514 | 478 | 437 | 531 | 501 | 917 | 817 | 803
Agreed CH CRs | 56 | 45 | 40 | 48 | 16 | 90 | 78 | 74
Agreed OAM CRs | 45 | 55 | 40 | 61 | 55 | 125 | 87 | 77
LS in | 11 | 16 | 6 | 17 | 20 | 26 | 21 | 19
LS out | 8 | 6 | 5 | 2 | 2 | 8 | 9 | 14

## Slide 7
 | SA#79 | SA#80 | SA#81 | SA#82 | SA#83 | SA#84 | SA#85 | SA#86
CRs | 43 | 120 | 34 | 201 | 180 | 109 | 286 | 316
TR/TS for information | 1 | 10 | 1 | 2 | 1 | 2 | 5 | 1
TR/TS for approval | 4 | 5 | 13 | 2 | 1 | 0 | 7 | 4
New or updated WIDs | 4 | 5 | 16 | 12 | 5 | 2 | 13 | 10
SA5 exploder | 401 | 406 | 402 | 409 | 406 | 403 | 407 | 410
Statistics at SA level

## Slide 8: Tdoc history

## Slide 9: CR/pCR history

## Slide 10: CR history

## Slide 11: WI history

## Slide 12: CH WIs/SIs

## Slide 13: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
VBCLTE | Volume Based Charging Aspects for VoLTE | 55%->100% | SA#86 (12/2019)
5GS_Ph1_NEFCH | Network Exposure Charging in 5G System Architecture | 60%->100% | SA#86 (12/2019)
5GS_Ph1_AMFCH | Charging AMF in 5G System Architecture Phase 1 | 70%->100% | SA#86 (12/2019)
5GSIMSCH | IMS Charging in 5G System Architecture | 10%->30% | SA#87 (03/2020)
ETSUN | Charging aspects of Enhancing Topology of SMF and UPF in 5G | 0%->70% | SA#87 (03/2020)
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 0%->15% | SA#87 (03/2020)
5GS_NSMCH | Network Slice Management Charging in 5G System | 0%->5% | SA#87 (03/2020)
FS_NETSLICE_CH | Study on Charging Aspects of Network Slicing | 85%->100% | SA#86 (12/2019)

## Slide 14
Charging TSs & TRs
Number | Title | For
SP-191183 | TS 32.256 Charging management; 5G connection and mobility domain charging; Stage 2 | Approval
SP-191184 | TR 32.845 Charging management; Study on charging aspects of network slicing | Approval

## Slide 15
Charging WIDs
Number | Title
SP-191187 | New WID on Charging Access Traffic Steering, Switching and Splitting in 5G system architecture
SP-191188 | New WID on Charging Aspect for 5WWC
SP-191189 | New WID on CHF-controlled quota management

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
VBCLTE | Volume Based Charging Aspects for VoLTE | 55%-> 100% | TS 32.251, TS 32.260, TS 32.299, TS 32.298 | SP-180813 | SA#86 (12/2019) | China Mobile | - | -
VBCLTE
CRs were agreed on introduction of called and callee identification (under VoLTE information) in PS charging (offline and online):
  Stage 2 TS 32.251 and stage 3 Rf and Ro TS 32.299, and ASN.1 PGW CDR TS 32.298
Working Progress

## Slide 17
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_Ph1_NEFCH | Network Exposure Charging in 5G System Architecture | 60%-> 100% | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298 | SP-181070 | SA#86 (12/2019) | Ericsson | - | -
5GS_Ph1_NEFCH
CR were agreed to stage 3 TS 32.291 on Exposure Function Northbound API:
  Specific Data Type and the corresponding detailed attributes data type
  yaml OpenAPI
CR was agreed in TS 32.298 to introduce CHF CDR for exposure function northbound API
Working Progress

## Slide 18
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_Ph1_AMFCH | Charging AMF in 5G System Architecture Phase 1 | 70%-> 100% | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-181071 | SA#86 (12/2019) | Nokia | - | -
5GS_Ph1_AMFCH
pCRs were agreed to TS 32.256 on:
  Introduction of Roaming: inter-PLMN Nchf (New in 5GS) via the Security Edge Protection Proxy (SEPP) specified in TS 23.501
  Completion of Presence Reporting Area (PRA) description (part of location reporting charging)
  Introduction of CDRs generation by CHF for Event Charging with Unit Reservation (ECUR)
  Addition of specific location reporting Charging information description
  Introduction of CHF CDR description for AMF
  Introduction of Message flows for registration charging in Roaming
  Introduce PSCELL in location charging
  Multiple Unit Usage for Event Charging with Unit Reservation (ECUR)
CRs were agreed to stage 3 TS 32.291 Nchf_ConvergedCharging API for AMF charging on:
  Data Model specific types
  OpenAPI yaml file
CR was agreed to stage 3 TS 32.298 introducing AMF CHF CDR (Registration, N2 location, location reporting) ASN.1
Working Progress

## Slide 19
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 10%-> 30% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#87 (03/2020) | T-Mobile US | - | -
5GSIMSCH
CRs were agreed to TS 32.260 introducing:
  IMS charging architecture for service based charging interface with SIP AS/MRFC/S-CSCF IMS-GWF. Use of Nchf by other IMS Nodes is tbc.
  CHF selection for IMS charging (via IMS signaling or local configuration)
  Principle of IMS Nodes using Nchf
  Preliminary description of Triggers list (SIP methods) and corresponding IMS Nodes behavior
A CR was agreed to TS 32.275 (MMTel supplementary services) on message flows for Originating Identification Presentation (OIP) /Originating Identification Restriction (OIR), as a baseline for future flows
A CR was agreed to TS 32.281 (Announcement) on one on message flows for announcement with Nchf
Working Progress

## Slide 20
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ETSUN | Charging aspects of Enhancing Topology of SMF and UPF in 5G | 0%-> 70% | TS 32.255, TS 32.291, TS 32.298 | SP-190880 | SA#87 (03/2020) | China Mobile | - | -
ETSUN
CRs were agreed to TS 32.255 on:
  Introduction charging principle for PDU session served by I-SMF and SMF
  Introduction of a message flow for PDU session establishment with I-SMF inserted
  Message flows for PDU session modification/release with I-SMF inserted, and I-SMF insertion/change/removal
  Introduction of I-SMF triggers ( I-SMF Addition, Removal, Re-allocation) and related actions in SMF
  I-SMF defined as a new situation for "SMF" Serving Network Function Functionality in Charging information description
  Add CDR generation description based on I-SMF triggers
CRs were agreed to stage 3 TS 32.291 Nchf_ConvergedCharging API for SMF charging when I-SMF on:
  I-SMF as a serving NF, I-SMF related triggers type in data model and OpenAPI yaml
CRs were agreed to stage 3 TS 32.298 CHF CDR for SMF on:
  I-SMF as a serving NF, I-SMF related SMF triggers
Working Progress

## Slide 21
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 0%-> 15% | TS32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.201 (New) | SP-190780 | SA#87 (03/2020) | Huawei | - | -
5GS_NSPACH
pCRs were approved for draft TS 28.201 with:
  A Converged charging architecture for "network slice performance and analytics charging" which introduces a new entity composed of two new functional blocks (names still tbc): One for consuming services for the required performance and analytics information and one for consuming CHF Nchf services.
  Preliminary high level charging requirements
  Preliminary list of information relevant to charging for network slice
  Preliminary CHF selection options to be ffs
  Corresponding CHF CDRs generation principle
Working Progress

## Slide 22
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSMCH | Network Slice Management Charging in 5G System | 0%-> 5% | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.202 (New) | SP-190788 | SA#87 (03/2020) | Nokia | - | -
5GS_NSMCH
The set of pCRs to draft TS 28.202 were not pursued:
Scope for Network slice management charging: disagreement from one company.
Architecture considerations Network slice management charging: no consensus could be reached.
Working Progress

## Slide 23
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH | Study on Charging Aspects of Network Slicing | 85%-> 100% | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.202 (New) | SP-181065 | SA#87 (03/2020) | Nokia | - | -
FS_NETSLICE_CH
pCRs to TR 32.845 and study completion:
Clarified charging requirement on capacity covered under performance aspects
Final conclusions pointing on existing per topic conclusion
Working Progress

## Slide 24
  ETSI TC LI
  Exchanges with ETSI TC LI for their Retained Data (RD) specifications, in relation to billing/charging SA5 specifications;
  GSMA
  Exchanges with GSMA NG RILTE for charging aspects of VoWiFi – VoLTE handover
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 25
TEI CRs (Charging & OAM&P)
Number | Title
SP-191157 | Rel-11 CRs on TEI
SP-191158 | Rel-15 CRs on TEI
SP-191159 | Rel-16 CRs on TEI

## Slide 26
Charging CRs (1/2)
Number | Title
SP-191151 | Rel-16 CRs on Charging Enhancement of 5GC interworking with EPC
SP-191153 | Rel-16 CRs on Charging AMF in 5G System Architecture Phase 1
SP-191154 | Rel-16 CRs on Network Exposure Charging in 5G System Architecture
SP-191155 | Rel-15 CRs on Data Charging in 5G System Architecture Phase 1 - Batch 1
SP-191156 | Rel-15 CRs on Data Charging in 5G System Architecture Phase 1 - Batch 2
SP-191160 | Rel-15 CRs on Service Based Interface for 5G Charging Batch 1
SP-191161 | Rel-15 CRs on Service Based Interface for 5G Charging Batch 2

## Slide 27
Charging CRs (2/2)
Number | Title
SP-191162 | Rel-15 CRs on Service Based Interface for 5G Charging Batch 3
SP-191163 | Rel-15 CRs on SMS Charging in 5G System Architecture Phase 1
SP-191164 | Rel-16 CRs on IMS Charging in 5G System Architecture
SP-191167 | Rel-16 CRs on Charging aspects of ETSUN
SP-191177 | Rel-16 CRs on Nchf Online and Offline charging services
SP-191182 | Rel-16 CRs on Volume Based Charging Aspects for VoLTE

## Slide 28
OAM&P TSs & TRs
Number | Title | For
SP-191185 | Presentation of TS 28.311 for Information and approval to SA#86 | Information and approval
SP-191186 | Presentation of TS 28.535 for information to SA#86 | Information
SP-191210 | Presentation of TR 28.861 for approval to SA#86 | Approval

## Slide 29
OAM WID/SIDs
Tdoc | Type | Release | Title | Potential related groups
SP-191211 | New WID | R17 | Network policy management for 5G mobile networks based on NFV scenarios | SA2, ETSI NFV
SP-191192 | New SID | R17 | Network slice management enhancements | SA2, RAN3
SP-191190 | New WID | R16 | Management of MDT in 5G | SA2, RAN3, RAN2
SP-191195 | New WID | R16 | New WID on 5G management capabilities | 
SP-191193 | WID revised | R16 | Revised WID on energy efficiency of 5G | ETSI EE
SP-191194 | WID revised | R16 | Revised WID on network policy management for mobile networks based on NFV scenarios | ETSI NFV
SP-191196 | WID revised | R16 | WI_revised_Management Aspects of 5G Service-Level Agreement | 

## Slide 30: OAM WIs/SIs

## Slide 31: Overview of SA5 OAM ongoing WIs/SIs progress
32 WIs/SIs:
Rel-16:
15 ongoing WIs
5 ongoing SIs
8 finished Rel-16 WIs/Sis
1 preliminary work before SA approval WI
Rel-17:
1 ongoing SI
2 WI wait for SA approval
Rel-17
Rel-16

## Slide 32
MA5SLA/COSLA/MEMTANE/FS_OAM_NPN
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MA5SLA | management aspects of 5G Service-Level Agreement | 0%->20%->60% | TS 28.541 | SP-190789 | SA#87 (3/2020) | CMCC | GSMA, ETSI ZSM | Tbd
COSLA | Closed loop SLS assurance | 0%->20%->45% | TS 28.535/28.536 | SP-190781 | SA#87 (3/2020) | Ericsson | SA2, RAN3, ETSI ZSM | NWDAF, RAN intelligence automation
MEMTANE | enhancement of 3GPP management system for multiple tenant environnent support | 0%->20%->35% | TS 28.531/28.532/28.533/28.541/28.552/28.554 | SP-190786 | SA#87 (3/2020) | Huawei | ETSI ZSM, SA2(potentially) | Tbd
FS_OAM_NPN | Study on non-public networks management | 10%->20%->50% | TR 28.807 | SP-190137 | SA#86 (12/2019) ->SA#87 (3/2020) | Huawei | SA1, SA2, RAN3, 5G-ACIA | NPN
MA5SLA: The group approved the following topics:
Update the serviceprofile to include the GSMA GST attributes (e.g. coverageArea, DelayTolerance, ThptPerSlic, ThptPerUE, maxNumberofConns etc.)
Update the corresponding XML and JSON definitions of ServiceProfile NRM
Living document regarding the GSMA GST analysis which contains the analysis with potential related domains is approved.
Further cooperation with SA2/RAN/GSMA are needed for SLA requirements fulfillment with working progress.
MEMTANE: The group approved the contribution related to the following topics:
concept description for tenant information and Management capability support in multiple tenant environnent
Performance management service enhancement for tenant support
fault management service enhancement for tenant support
COSLA:
Concept of lifecycle of a communication service is approved.
The use cases and requirements related to communication service quality assurance are approved including interaction with core network for service assurance, obtaining resource requirements for a communication service, Communication service assurance for shared resources and Communication service quality assurance and optimization of communication services.
stage 2 work has started with overall solution and information flows between management services and control steps to assure the communication service.
FS_OAM_NPN:
NPN management roles, use cases and potential requirements for management of SNPN and public network integrated NPN.
Management support of RAN sharing between PLMNs and Non-Public Networks and management of CAG, LSs are sent to SA2 and RAN2 for further cooperation.
Working Progress

## Slide 33
IDMS_MN/FS_ANL
IDMS_MN:The following topics are approved
New scenario for Intent driven coverage optimization
Concept of intent driven object
Relationship of Intent Driven MnS and SON are clarified,the Intent Driven MnS can be used to control SON Functions and SON target information can be derived from Intent
New requirements are added for the Intent-CSC, Intent-CSP and Intent-NOP scenarios. New requirements are added for intent lifecycle management (e.g, create/delete/query intent)
The solution for area-based radio network deployment intent
The solution for intent of communication service deployment at edge
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
IDMS_MN | Intent driven management services for mobile network | 45%->50%->55% | TR 28.812/ TS 28.312 | SP-180899 | SA#86 (12/2019) -> SA#87 (03/2020) | Huawei | RAN3, SA2 (potentially) | Realization of intent on RAN or CN side
Working Progress
FS_ANL | Study on levels of autonomous network | 0%->5%->25% | TR 28.810 | SP-190928 | SA#87 (3/2020) | CMCC,Huawei | ETSI ZSM, SA2, RAN3, RAN2 | Tbd
FS_ANL：The following aspects are discussed and agreed
Background and significance for classification of network autonomy level
Investigation on network autonomy level discussion in other SDOs (e.g. GSMA, ITU-T).
Concept of network autonomy and network autonomy level.
Potential dimensions for classification of network autonomy level (workflow and management scope).
Four scenarios (i.e. fault RCA and recovery scenario, NE deployment scenario, coverage optimization scenario, multi-domain/layer/technology orchestration automation) are identified for further study of classification of network autonomy.
An initial framework approach for classification of network autonomy level is identified for further study.

## Slide 34
FS_SON_5G: The group agreed to send TR 28.861 for approval and close the Rel-16 study. The study captured the study for the following SON cases :Self-establishment of non-virtualized NFs, ANR, PCI configuration, LBO, RACH optimization, CCO, SON for AAS-based Deployments, Trace and MDT, MRO and Energy saving.
SON_5G：The group approved the contribution related to the following topics:
  Usecase and requirements, procedure for self-establishment of new NE in network. R16 focus on self-establishment for the gNB in non-split scenario and gNB-DU in split scenario.
  Use cases and requirements: C-SON PCI configuration, D-SON PCI configuration, LBO, establishment of new NF in network, NCR remove blacklisting and whitelisting, cross-slice network resource optimization
  Procedures: C-SON PCI configuration, D-SON PCI configuration, LBO, establishment of new NF in network
  Information to support SON: C-SON PCI configuration, D-SON PCI configuration, LBO, ANR
FS_SON_5G/SON_5G
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_SON_5G | Study on Self-Organizing Networks (SON) for 5G | 80%->85%->100% | TR 28.861 | SP-180827 | SA#86 (12/2019) | Intel | RAN3, RAN2 | SON, RLF report
SON_5G | Self-Organizing Networks (SON) for 5G networks | 0%->15%->30% | TS 28.313/28.544 | SP-190785 | SA#87 (3/2020) | Intel | RAN3, RAN2, SA2 | Tbd

## Slide 35
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eMDAS | Study on Management Data Analytics Service | 0%->5%->20% | TR 28.809 | SP-190930 | SA#89 (9/2020) | Intel,NEC | SA2, RAN3 | NWDAF, RAN intelligence, automation
FS_eMDAS
FS_eMDAS: The discussion evolved around contributions to the TR 28.809 addressing the following aspects
  MDA role in the management loop
  Addressed the following use cases :
    User data congestion
    Coverage-related data analytics
    Network resource usage analytics
    Faults management analytics
    EtE Latency management
    Handover/mobility management
    MDA assisted Energy saving
  MDAS management interaction with NWDAF
  Both incoming LSs (from SA2 and RAN3) regarding user data congestion were discussed and the group decided to postpone the reply to future meeting.
Working Progress

## Slide 36
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
eNRM | NRM enhancements | 40%->80%->90% | TS 28.541 | SP-190140 | SA#87 (03/2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 85%->90%->95% | TS 28.552/28.554 | SP-190247 | SA#86 (12/2019) | Intel,CMCC | SA2, RAN2 | PM
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 10%->10%->50% | TS 32.421/ 32.422/ 28.530/ 28.532/28.533/ 28.540/28.541 | SP-181073 | SA#85 (09/2019) -> SA#87 (03/2020) | Nokia | RAN3, RAN2, SA2 | Trace
OAM_RTT | Streaming trace reporting | 0%->25%->25% | 32.421/32.422/32.423/28.532/28.533 | SP-190782 | SA#87 (3/2020) | Nokia | RAN3, RAN2, SA2 | Trace
QOED | Management of QoE measurement collection | 70%->75%->75% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#86 (12/2019) -> SA#87 (3/2020) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 65%->70%->80% | TS 28.533/28.532/531 | SP-181072 | SA#86 (12/2019) -> SA#87 (3/2020) | Huawei | -- | Service based discovery
5G_SLICE_ePA-KPI | KPI reporting | 0%->15%->60% | TS 28.550/28.554 28.622/28.532 | SP-190881 | SA#87 (3/2020) | ZTE | -- | KPI
5GMDT (preliminary) | Management of MDT in 5G | 0%->20% | TS 32.421/32.422/ 32.423/ 28.532/28.533 | S5-196584 | SA#87 (3/2020) | Ericsson | RAN3, RAN2, SA2 | MDT
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 30%->45%->60% | TR 28.808 | SP-190138 | SA#86 (12/2019) | Thales | SA2,RAN3, RAN1, RAN2 | Satellite modelling
FS_PROTIMP | Study on protocol enhancement for real time communication | 0%->0%->0% | TR 28.823 | SP-180597 | SA#86 (12/2019) | Nokia | -- | --

## Slide 37
eNRM：
For 5G NRM, agreement related to RRMPolicy modelling was agreed.
Beam modelling was finally agreed for both stage 2 and 3. SBA related modelling was almost completed after this meeting.
NRM for new features, such as RIM, AAS, were reviewed and partially agreed.
Align of slice related concept was discussed and will be followed up continuously.
For generic NRM, change proposals related to heartbeat, subscription and notification were agreed.
VNF touchpoint change was agreed and related LS sent to NFV.
  Outstanding issues:
Split modelling in SA5 NRM for non-split gNB deployment is not well understood by RAN2 and RAN3.
The question w.r.t repository of handing of stage 3 code was raised and need further discussion.
5G_SLICE_ePA:
  Measurements related to QoS Flow Setup, Unregistered subscribers measurements for UDM, handover between 5GS and EPS, registration via trusted non-3GPP access, handover between 5GS and EPS via N26 interface, NF service registration and update, NF service discovery, UE policy association, PFD management are agreed.
  KPI Mean number of successful periodic registration updates, successful rate of mobility registration updates of Single Network Slice Instance are agreed.
  New use cases QCI1 E-RAB establishment via Initial Context Setup into A2, extended 5QI 1 QoS Flow Retainability monitoring into A30 are agreed.
Working Progress
eNRM/5G_SLICE_ePA

## Slide 38
TM_SBMA
  Completed changes to TS 32.421 and 32.422 for the service based trace mechanism.
  Outstanding issues: Trace control NRM fragment in TS 28.622 to be defined.
OAM_RTT:
  Completed changes to TS 32.421 and 32.422 for trace configuration and streaming trace reporting description.
  Outstanding issues: define streaming trace reporting MnS in TS 28.532, define streaming trace reporting format in TS 32.423
5GDMS: The group discussed the following
  How MnS consumer can discover resource URI to interact with MnS instance
  Stage 2 and stage 3 definition of MnS discovery service
  URI resource record optional usage in MnS instance discovery
  Concepts of MnS profile meta data and service identifiers
5G_SLICE_ePA-KPI:
  The group agreed on KPI control UC, enhancement of measurement of control related operation, KPI template.
  KPI NRM fragment was discussed and noted.
5GMDT (preliminary work before SA approval):
  The agreed CRs added two new requirements base on corresponding MDT study in RAN2 (Approved running CR R2-1915986 in RAN2#108) and added 5G support in existing MDT requirements.
  MDT support for LTE already exists in relevant specifications. There is no big effort to reach the same level of support for 5G as it is for LTE. With that assumption, there is no risk for this WI to be ready at proposed completion date.
FS_5GSAT_MO:
  use cases are approved regarding multi-RAT load-balancing associated with both a Satellite RAN and a Terrestrial RAN has been introduced with the associated potential requirements, creation of a network slice instance associated with a Satellite RAN and a Terrestrial RAN.
  Solution to allow a network slice instance to be associated with both a Satellite RAN and a Terrestrial RAN has been agreed.
Working Progress
TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/
OAM_RTT/FS_5GSAT_MO

## Slide 39
EE_5G
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EE_5G | Energy efficiency of 5G | 70%->90%->92% | TS 28.310 | SP-180819 | SA#87 (03/2020) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements
Some cleanup has been done wrt. the usage of energy saving mode vs. energySaving state, and wrt. the usage of OAM vs. MnS producer(s).
The WID has been revised to reflect that this WI is now dependent on the Rel-16 WI on SON, in which a SON NRM fragment is to be defined. For ES, it’s likely that some ES-specific attributes will have to be added to this SON NRM fragment. Due to this, the expected completion date has been shifted from Dec. 2019 to March 2020.
A paper on the usage of NWDAF for energy saving purpose in NG-RAN has been discussed. It has been agreed that this discussion should be addressed in the Rel-17 study on enhancement of MDAS.
Working Progress

## Slide 40
ONAP3GPP
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ONAP3GPP | Integration of ONAP and 3GPP 5G management framework | 25%->40% ->65% | TS 28.540/28.622/28.623/28.532 | SP-190139 | SA#87 (03/2020) | Orange, AT&T | ONAP, ETSI ZSM | 3GPP-ONAP Integration
Working Progress
It was agreed to open a new WID to capture the Heartbeat Stage 1 since this new specification will contain more than just ONAP-related management services. Heartbeat stage 1 content for this specification was agreed.
CR to TS 28.532 containing Heartbeat stage 2 and stage 3 was agreed.
Significant progress was made in understanding and agreeing an approach to integrating 3GPP notifications with ONAP VES Common Event Header so that a 3GPP MnS Producer may communicate with the ONAP VES Collector. The endorsed approach de-couples the 3GPP payload specification from the ONAP CEH so that the two organizations may evolve their specifications separately and still maintain compatibility. A corresponding LS to ONAP was created and approved.

## Slide 41
NETPOL
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
NETPOL | Network policy management for mobile networks based on NFV scenarios | 85%->90% ->100% | TS 28.311 | SP-180821 | SA#86 (12/2019) | CMCC | ETSI NFV | Virtualization
The group agreed to send TS 28.311 for approval in SA#86.
Stage 3 XML, SOAP solution set are approved.
Update WID’s scope by adding XML definition, adding SOAP Solution Set of 28.311 are approved.
Working Progress

## Slide 42
OAM&P CRs (1/2)
Number | Title
SP-191149 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing
SP-191150 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing-KPI reporting
SP-191152 | Rel-16 CRs on Discovery of management services in 5G
SP-191165 | Rel-16 CRs on Energy efficiency of 5G
SP-191166 | Rel-16 CRs on NRM enhancements
SP-191168 | Rel-16 CRs on Study on management aspects of communication services
SP-191169 | Rel-16 CRs on Study on non-file-based trace reporting
SP-191170 | Rel-16 CRs on Management Aspects of 5G Service-Level Agreement
SP-191171 | Rel-16 CRs on Enhancement of 3GPP management system for multiple tenant environment support
SP-191172 | Rel-16 CRs on Methodology for 5G management specifications

## Slide 43
OAM&P CRs (2/2)
Number | Title
SP-191173 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing
SP-191174 | Rel-15 CRs on Performance Assurance for 5G networks including network slicing
SP-191175 | Rel-15 CRs on Provisioning of network slicing for 5G networks and services
SP-191176 | Rel-16 CRs on Streaming trace reporting
SP-191178 | Rel-16 CRs on Integration of ONAP and 3GPP 5G management framework
SP-191179 | Rel-16 CRs on Management of QoE measurement collection
SP-191180 | Rel-16 CRs on Self-Organizing Networks (SON) for 5G networks
SP-191181 | Rel-16 CRs on Trace Management in the context of Services Based Management Architecture
SP-191191 | Rel-16 CRs on Management of MDT in 5G
SP-191219 | Rel-15 CRs of General aspects of NETSLICE
SP-191220 | Rel-15 CRs on REST Solution Sets

## Slide 44: OAM&P cooperation with non-3GPP groups
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications on virtualization management related topics.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
GSMA, ETSI ZSM, BBF, MEF, NGMN, ETSI ISG NFV
  Regular LSs exchanges on Network Slicing.
ONAP
  SA5 representatives attended a Multi-SDO workshop arranged by ONAP in April
  LS exchange initiated related to integration of ONAP and 3GPP 5G management frameworks
ORAN
  LSs exchanges on cooperation on Management Services

## Slide 45
Potential Rel-17 work (OAM)
The following aspects are potentially considered in Rel-17 SA5 work and communicate with SA for opinions:
  SLA management
  Autonomous network levels
  Performance assurance
  SON
  Closed loop assurance
  Non-public network management
  Intent driven management
  NRM support
  Enhancement of network slicing
  Energy saving management support
  ONAP-3GPP integration
  Integrated Satellite component management
  Edge Computing management
The following Rel-17 WIs/SIs have been agreed in SA5:
  FS_eMDAS
  FS_NSMEN
  NPM

## Slide 46
Thank you!