## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#87
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to Rel-15 and earlier
  CRs to completed features in Rel-16
  Rel-16 Work Items
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Gilles Teniou (Orange, ETSI)
    Stefan Bruhn (Dolby Laboratories Inc.) was elected at SA4#107. NEW !
      Many thanks to the outgoing vice-chairman, Nikolai Leung (Qualcomm Incorporated, ATIS) !
  Secretary: Ms Jayeeta Saha (MCC Support) NEW !
    Deepest thanks and best wishes to Paolo Usai for his retirement !
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Frédéric Gabin (Ericsson LM, ETSI) – interim NEW! | Gilles Teniou (Orange, ETSI)

## Slide 4: Meetings held since SA#86 - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on DAHOE 16DEC
  3GPP SA4 telco on 5GMS3 16DEC
  3GPP SA4 telco on IVAS 17DEC
  3GPP SA4 telco on 5G_MEDIA_MTSI_ext 18DEC
  3GPP SA4 telco on IVAS 10JAN
SA4 plenary meeting
SA4 EVS SWG Ad-hoc F2F meeting on IVAS_Codec
  3GPP SA4 EVS SWG Ad hoc meeting on IVAS 11-12MAR (CANCELLED)
Meeting | Dates | Venue and Host
SA4#107 | 20 - 24 January 2020 | Host: EF3, Venue: Wrocław, Poland

## Slide 5: Meetings held since SA#86 - 2
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_TyTrac 31JAN
  3GPP SA4 telco on FS_XR5G 5FEB
  3GPP SA4 telco on 5GMS3 6FEB
  3GPP SA4 telco on ITT4RT 11FEB
  3GPP SA4 telco on 5GMS3 13FEB
  3GPP SA4 telco on FS_XR5G 19FEB
  3GPP SA4 telco on RTCPVer 26FEB
  3GPP SA4 telco on HaNTE 3MAR
  3GPP SA4 telco on E_FLUS 12MAR
  3GPP SA4 telco on 5GMS3 12MAR

## Slide 6: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on ITT4RT 20MAR
  3GPP SA4 telco on 5GMS3 27MAR
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#108-e | 26 - 9 April 2020 | E-Meeting Host: ETSI, Venue: Sophia-Antipolis, France
SA4#109-e | tbd25 - 29 May 2020 | E-Meeting Host: Fraunhofer IIS, Venue: Erlangen, Germany
SA4#110 | 24 - 28 August 2020 | Host: NAF3, Venue: TBD
SA4#111 | 9 - 13 November 2020 | Host: IF3, Venue: TBD

## Slide 7: Calendar of future meetings - 2
SA4 plenary meetings (2021)
Meeting | Dates | Venue and Host
SA4#112 | 1 - 5 February 2021 | Host: Dolby, Venue: San Francisco, US
SA4#113 | 12 - 16 April 2021 | Host: TBD, Venue: TBD
SA4#114 | 24 - 28 May 2021 | Host: Samsung, Venue: TBD, Korea
SA4#115 | 23 – 27 August 2021 | Host: TBD, Venue: TBD
SA4#116 | 15 - 19 November 2021 | Host: EF3, Venue: Marbella, Spain NEW!

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
CRs to Rel-15 and earlier features
  1 CR (Cat.F)
Ongoing Work Items
  6 Rel-16 WIs (including 4 reported as completed at this meeting)
  4 Rel-17 WIs
Ongoing Study Items
  4 Study Items (including 3 reported as completed at this meeting)
SA4 documents at SA#87
  Rel-15 CR: 1 Cat. F
  Rel-16 CRs: 21 CRs
  2 new TSs for approval
  1 new TS for information
  3 new TRs for approval,
  1 new WID
  5 new SIDs

## Slide 10: CRs to Rel-15 and earlier
CRs
  TD SP-200105 CR 26.260-0002 rev 1 Correction of sensitivity calculation for immersive audio playback (Release 15)
    Cat. F: Avoids a potential misunderstanding
    The calculation of the sensitivity is specified as a difference between decibel values (acoustic output dB value minus digital input dB value). Hence the word “ratio” is replaced by “difference”. The term “dBFS” is defined. This is important as two different definitions are used in the industry.

## Slide 11: CRs to completed features in Rel-16 - 1
5GMSA (5G Media Streaming Architecture)
  SP-200040 Change Requests (CRs) to TS 26.501 on 5GMSA
    CR 26.501-0009 rev 1 Metric collection parameters (Release 16)
    CR 26.501-0006 rev 1 on Collaboration Scenarios for 5G Media Streaming (Release 16)
    CR 26.501-0007 rev 1 Correction on Provisioning procedures (Clause 5.3) (Release 16)
    CR 26.501-0008 rev 1 Corrections and clarifications for Dynamic Policy Procedures (Release 16)
    CR 26.501-0005 Correction on downlink media streaming establishment (Release 16)
    CR 26.501-0004 rev 1 Triggering conditions for Consumption Reporting (Release 16)
    CR 26.501-0010 on UE-internal interfaces (Release 16)
    CR 26.501-0012 Network Assistance (Release 16)
    CR 26.501-0011 Procedures for Unicast Downlink Streaming with 5GMSd AS interactions (Release 16)
TEI16 (Technical Enhancements and Improvements)
  SP-200103 CR 26.132-0102 Alternative noise field simulation method for terminal testing (Release 16)
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
  SP-200104 Change Request on TS 26.44 on Corrections to Floating-Point Conformance Scripts

## Slide 12: CRs to completed features in Rel-16 - 2
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
  SP-200104 Change Request on TS 26.44 on Corrections to Floating-Point Conformance Scripts
SP-200103 | Change Request to TS 26.132 on Alternative noise field simulation method for terminal testing | SA WG4 | CR pack | Approval | 16.4
SP-200104 | Change Request on TS 26.44 on Corrections to Floating-Point Conformance Scripts | SA WG4 | CR pack | Approval | 16.4
SP-200105 | Change Request to TS 26.260 on Correction of sensitivity calculation for immersive audio playback | SA WG4 | CR pack | Approval | 15

## Slide 13: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity) – completed at SA#86
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed at SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming) – exception requested
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed at SA#84
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) – complete !
CHEM (Coverage and Handoff Enhancements for Multimedia) – completed at SA#85
MC_XMB (MCData File Distribution support over xMB) – completed at SA#84
5GMSA (5G Media streaming architecture) – completed at SA#84
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) – completed at SA#86
VRQoE (VR QoE metrics) – complete !
5GMS3 (5G Media Streaming stage 3) - exception requested
RTCPVer (RTP/RTCP Verification for Real-Time Services) – complete !
DAHOE (Support of Hybrid DASH/HLS over eMBMS) – complete !
ANTeM (Ambient noise test methodology for evaluation of acoustic UE performance) – New and complete !
TEI16 (Technical Enhancements and Improvements Rel-16 )

## Slide 14: E_FLUS (Enhancements to Framework for Live Uplink Streaming)
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values; Specify means to leverage existing interfaces and contribute to evolving 5G interfaces; Specify the necessary control plane functionality to support downstream media distribution; Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs); Define 3GPP media codec profile(s) for FLUS services
Since SA#86, at SA4#107,
  CRs to TS 26.238 were agreed on Uplink streaming removal of deprecated clauses and on NBMP Use in FLUS (Release 16).
  An exception sheet was agreed to complete the feature within Rel-16: Specification of RESTful APIs for the interaction between functional entities including resources, properties and methods, definition of 3GPP media codec profiles, and intended alignment in architecture and stage 3 functionality with the 5GMS3 work item such as network assistance functionality and 3GPP media codec profiles associated with uplink streaming services.
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 85% -> 90% | SA#87 -> SA#88 | SP-200037: CRs to TS 26.238 on E_FLUS for Uplink Streaming and NBMP Use in FLUS SP-200044: E_FLUS exception request
Note: Progress since last SA is shown with blue colour.

## Slide 15: 5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) Completed !
The objective of this Work Item is to specify the media handling aspects of 5G conversational services:
  Recommend support for speech and video adaptation capabilities;
  For 5G NR access, enable support for media handling with NR access, including that for speech and video;
  Define MTSI client profiles with a corresponding set of mandatory codec and potentially other media handling capabilities to address the needs and constraints of different terminal categories (e.g. IoT, wearables) related to different 5G verticals.
Since SA#86, at SA4#107
  Two CRs were agreed that complete the feature: CR to TS 26.114 on Addition of MTSI Data Channel Media (Release 16) and CR to TS 26.223 on Alignment with MTSI on IMS Data Channel Support (Release 16).
  The Work Item summary was endorsed.
WID: SP-190640
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 90% -> 100% Completed ! | SA#87 | SP-200033: CRs to TS 26.114 and 26.223 on Addition and alignment of MTSI Data Channel Support
Note: Progress since last SA is shown with blue colour.

## Slide 16: VRQoE (VR QoE metrics) Completed !
Objectives: add the following VR QoE-related metrics functionality to 3GPP specifications:
  Defined VR metrics observation points within the VR Client Reference Model in TS 26.118.
  Metrics describing the characteristics of the VR device, such as resolution, Field of view (FoV) etc.
  Metrics describing the interaction delay, related to the time between head movements and update of the visible content.
  Extensions to the DASH Metrics configuration and reporting to support the new metrics.
Since SA#86, at SA4#107
  CRs were agreed that complete the work: CR to TS 26.118 on New VR metrics clause (Release 16) and CR to TS 26.234 on PSS VR metrics support (Release 16).
  The Work Item Summary was endorsed
WID: SP-190331
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
VRQoE (VR QoE metrics) | CRs to TS 26.118 and TS 26.247 | 50% -> 100% Completed ! | SA#87 | SP-200038: CRs to TS 26.118 and TS 26.234 on VR metrics PSS VR metrics support
Note: Progress since last SA is shown with blue colour.

## Slide 17: 5GMS3 (5G Media Streaming stage 3)
Objective:
  Based on the 5GMS Architecture specified in TS 26.501, create new 5G Media Streaming (5GMS) stage 3 specifications and update existing ones to come up with a modular but consistent set of specifications enabling deployment of multimedia services.
Since SA#86, at SA4#107 and during several telcos progress was made on
    TS 26.511 5G Media Streaming (5GMS); Speech and audio profiles was progressed to v1.1.0. There is a pending issue on whether support for video format HEVC FullHD is to be mandated or recommended.
    TS 26.512 5G Media Streaming (5GMS); Protocols was progressed and is ready for presentation for information.
    TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles was finalized.
    An exception sheet was agreed to allow for 3 more months to finalize the feature
WID: SP-190464
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 60% -> 70% | SA#87 -> SA#88 | SP-200049: TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles SP-200237: TS 26.512 5G Media Streaming (5GMS); Protocols SP-200045: 5GMS3 exception request
Note: Progress since last SA is shown with blue colour.

## Slide 18: RTCPVer (RTP/RTCP Verification for Real-Time Services) Completed !
Objective: Create a new specification for RTP/RTCP verification of the parts of the RTP/RTCP protocol in IETF RFC 3550 and SRTP/SRTCP in IETF RFC 3711 used by current 3GPP conversational and real-time services
Since SA#86,
  At SA4#107 a telco was scheduled on February 26th, 2020 to further progress TS 26.239.
  During the telco the TS was finalized, an LS was sent to CT1 and a Work Item summary was endorsed, all with SA4 agreement level.
WID: SP-190639
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
RTCPVer (RTP/RTCP Verification for Real-Time Services) | New TS 26.139 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures CRs to TS 26.114, TS 24.380, TS 24.581 and TS 26.281 | 60% -> 100% Completed ! | SA#87 | SP-200047: TS 26.139 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures
Note: Progress since last SA is shown with blue colour.

## Slide 19: DAHOE (Support of Hybrid DASH/HLS over eMBMS) Completed !
Objective:
  ISO MPEG CMAF (Common Media Application Format), uses fragmented MP4 (a.k.a. fMP4) as segment format based on the ISO base media file format, supported both by DASH and HLS. This way the same segments can be referenced both by DASH MPDs and HLS playlists. Such content is referred to as hybrid DASH/HLS service.
  The work item aims to enable the delivery over MBMS of HLS services and hybrid HLS/DASH services
Since SA#86, a set of 3 CRs were agreed that covers all required features:
  To TS 26.346: HLS and hybrid DASH/HLS service in eMBMS
  To TS 26.348: support of HLS and hybrid DASH-HLS service, guidelines for HLS Media Presentation Delivery
  TS 26.347: Support of HLS and hybrid DASH-HLS service (Release 16)
WID: SP-190988
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
DAHOE (Support of Hybrid DASH/HLS over eMBMS) | CRs to TS 26.346, TS 26.347 and TS 26.348 | 00% -> 100% Completed ! | SA#87 | SP-200039: CRs to TS 26.346, TS 26.347 and TS 26.348 on DAHOE
Note: Progress since last SA is shown with blue colour.

## Slide 20: Overview of work progress Rel-16 Work Items - 1
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 85% -> 90% | SA#87 -> SA#88 | SP-200037: CRs to TS 26.238 on E_FLUS for Uplink Streaming and NBMP Use in FLUS SP-200044: E_FLUS exception request
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 90% -> 100% Completed ! | SA#87 | SP-200033: CRs to TS 26.114 and 26.223 on Addition and alignment of MTSI Data Channel Support
VRQoE (VR QoE metrics) | CRs to TS 26.118 and TS 26.247 | 50% -> 100% Completed ! | SA#87 | SP-200038: CRs to TS 26.118 and TS 26.234 on VR metrics PSS VR metrics support
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 60% -> 70% | SA#87 -> SA#88 | SP-200049: TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles SP-200237: TS 26.512 5G Media Streaming (5GMS); Protocols SP-200045: 5GMS3 exception request

## Slide 21: Overview of work progress Rel-16 Work Items - 2
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
RTCPVer (RTP/RTCP Verification for Real-Time Services) | New TS 26.139 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures CRs to TS 26.114, TS 24.380, TS 24.581 and TS 26.281 | 60% -> 100% Completed ! | SA#87 | SP-200047: TS 26.139 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures
DAHOE (Support of Hybrid DASH/HLS over eMBMS) | CRs to TS 26.346, TS 26.347 and TS 26.348 | 00% -> 100% Completed ! | SA#87 | SP-200039: CRs to TS 26.346, TS 26.347 and TS 26.348 on DAHOE

## Slide 22: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
HaNTE (Handsets Featuring Non-Traditional Earpieces)

## Slide 23: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
Since SA#85,
  IVAS-9 v.0.1.0 (Usage Scenarios) was produced by adding a new use case and agreed;
  Several input contributions were discussed on DTX, testing, stereo processing, external renderer; some elements were agreed and noted as agreements (see below in this report) for IVAS-3 Performance Requirements, however, the changes were not felt significant enough to produce a new version;
  IVAS standardization process was discussed to resolve the current deadlock situation, based on input contributions, and proposals A (based on public collaboration) and B (based on phased approach) were derived; details were discussed extensively;
  An ad hoc meeting on IVAS with focus on the standardization process was scheduled 11-12 March but was then cancelled due to overall 3GPP F2F meeting cancellation in Q1/2020.
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 24: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is
  to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. For MTSI, the work is expected to enable scenarios with two-way audio and one-way immersive video, e.g., a remote single user wearing an HMD participating to a conference will send audio and optionally 2D video (e.g., of a presentation, screen sharing and/or a capture of the user itself), but receives stereo or immersive voice/audio and immersive video captured by an omnidirectional camera in a conference room connected to a fixed network.
Since SA#86, at SA4#107, many contributions were received. The ITT4RT Permanent Document - Requirements, Working Assumptions and Potential Solutions (v0.5.1) was revised with agreed inputs. The timeplan was updated.
WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 25% -> 35% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Since SA#86, at SA4#107, discussion papers were noted on End-to-end-tests and testing interfaces.
WID: SP-190040
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 10% -> 15% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: HaNTE (Handsets Featuring Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. Two main objectives are 1) to update 3GPP TS 26.132 with reference to the appropriate version of ITU-T P.64 that addresses HaNTE devices and 2) review performance of HaNTE devices and update requirements in 3GPP TS 26.131 if necessary, to ensure an adequate user experience.
Since SA#86,
  At SA4#107 and subsequent telco a time plan was agreed. A round Robin involving 3 labs was agreed. Devices and test cases are under definition.
WID: SP-191212
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 0->5% | SA#89 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 25% -> 35% | SA#90 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 10% -> 15% | SA#90 | None
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 0->5% | SA#89 | None

## Slide 28: List of SA4 Study Items
Ongoing Study Items
FS_TyTraC (Typical Traffic Characteristics of Media Services) – complete !
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) – complete !
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) – complete !
FS_VR_CoGui (VR Streaming Conformance and Guidelines)

## Slide 29: FS_TyTraC (Typical Traffic Characteristics of Media Services)
Objectives:
  Collect current media centric Third-Party and Operator services characteristics;
  Collect the typical deployment characteristics today, such as bandwidth requirements;
  Provide an overview on technological developments;
  Provide a summary on typical characteristics and requirements for different media services on 3GPP networks;
  Identify the applicability of existing 5QIs for such services and potentially identify requirements for new 5QIs or QoS related parameters.
Since SA#86, at SA4#107 and a subsequent telco, TR 26.925 Typical traffic characteristics of media services on 3GPP networks (Release 16), was progressed with general updates and on cloud gaming. Then it was agreed to be raised to version 2.0.0 to be presented for approval to SA plenary.
WID: SP-180666
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 70% -> 100% | SA#87 | SP-200048: TR 26.925 Typical traffic characteristics of media services on 3GPP networks v2.0.0 (Release 16)
Note: Progress since last SA is shown with blue colour.

## Slide 30: FS_5GXR (Study Item on eXtended Reality (XR) in 5G)
The objective of this Study Item is to investigate the relevance of Augmented and Extended Reality in the context of 3GPP
Since SA#86, at SA4#107 and subsequent telco, the TR 26.928 Extended Reality (XR) in 5G (Release 16), was agreed to be raised to 2.0.0 and be presented for approval at SA plenary.
WID: SP-180667
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 65% -> 100% | SA#87 | SP-200046: TR 26.928 Extended Reality (XR) in 5G v2.0.0 (Release 16)
Note: Progress since last SA is shown with blue colour.

## Slide 31: FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
This work item will investigate the differences between the two systems for noise simulation in handset mode. The goal is to evaluate if a revision of the existing test methodologies in TS 26.132 for speech quality in ambient noise conditions is needed and/or helps to increase reproduction accuracy.
Since SA#86, at SA4#107, the draft TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals (Release 16) was finalized.
New WID ANTeM (Ambient noise test methodology for evaluation of acoustic UE performance) agreed as a result and completed. See New WIDs
WID: SP-180986
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 80% -> 100% | SA#87 | SP-200050: TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals v2.0.0 (Rel-16)
Note: Progress since last SA is shown with blue colour.

## Slide 32: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118
Since SA#86, at SA4#107 the Draft TR 26.999 on Study on VR Streaming Interoperability and Characterization, was progressed to v0.3.0 with inclusion on test sequences and test vectors aspects.
WID: SP-190642
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#87
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 5% -> 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 33: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 70% -> 100% | SA#87 | SP-200048: TR 26.925 Typical traffic characteristics of media services on 3GPP networks v2.0.0 (Release 16)
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 65% -> 100% | SA#87 | SP-200046: TR 26.928 Extended Reality (XR) in 5G v2.0.0 (Release 16)
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 80% -> 100% | SA#87 | SP-200050: TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals v2.0.0 (Rel-16)
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 5% -> 10% | SA#90 | None

## Slide 34: Proposed new WIDs/SIDs
SP-200051 | New WID on Ambient noise test methodology for evaluation of acoustic UE performance (ANTeM) Output: SP-200103 Change Request to TS 26.132 on Alternative noise field simulation method for terminal testing Target completion: SA#87 – Complete ! | SA WG4 | WID new | Approval | 6.1
SP-200052 | Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo) Output: TR 26.9xx Video Codec Characteristics for 5G-based Services and Applications Target completion: SA#90 | SA WG4 | SID new | Approval | 6.1
SP-200053 | Study on the use of NBMP in EFLUS (FS_FLUS_NBMP) Output: CRs to 26.939 on Combined FLUS and NBMP workflow, detailed description of necessary operations, and exemplary use-cases Target completion: SA#90 | SA WG4 | SID new | Approval | 6.1
SP-200054 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) Output: CRs to TR 26.925 on Addition of Traffic Characteristics for various aspects Target completion: SA#91 | SA WG4 | SID new | Approval | 6.1
SP-200055 | Feasibility Study on Multicast Architecture Enhancements for 5GMSA (FS_5GMS_Multicast) Output: TR 26.8xx Multicast delivery in 5GMS Target completion: SA#90 | SA WG4 | SID new | Approval | 6.1
SP-200056 | New SID on Streaming Architecture extensions For Edge processing (FS_EMSA) Output: TR 26.8xx 5G Media Streaming Architecture Extensions Target completion: SA#90 | SA WG4 | SID new | Approval | 6.1

## Slide 35: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 36: Summary of action items
Action Points from SA#86 to SA4:
  None
Action items from SA4 to SA#87:
  Approve all CRs, new WIDs and new TR/TSs
  Approve 2 Exception Sheets

## Slide 37: List of documents to SA#87 - 1
Tdoc | Title | Source | Type | For | Agenda Item
SP-200033 | CRs to TS 26.114 and TS 26.223 on Addition and alignment of MTSI Data Channel Support | SA WG4 | CR pack | Approval | 16.4
SP-200037 | CRs to TS 26.238 on E_FLUS for Uplink Streaming and NBMP Use in FLUS | SA WG4 | CR pack | Approval | 16.4
SP-200038 | CRs to TS 26.118 and TS 26.234 on VR metrics PSS VR metrics support | SA WG4 | CR pack | Approval | 16.4
SP-200039 | CRs to TS 26.346, TS 26.347 and TS 26.348 on DAHOE | SA WG4 | CR pack | Approval | 16.4
SP-200040 | CRs to TS 26.501 on 5GMSA | SA WG4 | CR pack | Approval | 16.4
SP-200044 | E_FLUS exception request | SA WG4 | WI exception request | Approval | 4.4
SP-200045 | 5GMS3 exception request | SA WG4 | WI exception request | Approval | 4.4
SP-200046 | TR 26.928 Extended Reality (XR) in 5G v2.0.0 (Release 16) | SA WG4 | draft TR | Approval | 6.10
SP-200047 | TS 26.239 v2.0.0 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures v2.0.0 (Release 16) | SA WG4 | draft TS | Approval | 6.10
SP-200048 | TR 26.925 Typical traffic characteristics of media services on 3GPP networks v2.0.0 (Release 16) | SA WG4 | draft TR | Approval | 6.10
SP-200049 | TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles, v2.0.0 (Release 16) | SA WG4 | draft TS | Approval | 6.10
SP-200050 | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals v2.0.0 (Rel-16) | SA WG4 | draft TR | Approval | 6.10
SP-200051 | New WID on Ambient noise test methodology for evaluation of acoustic UE performance (ANTeM) | SA WG4 | WID new | Approval | 6.1
SP-200052 | Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo) | SA WG4 | SID new | Approval | 6.1
SP-200053 | Study on the use of NBMP in EFLUS (FS_FLUS_NBMP) | SA WG4 | SID new | Approval | 6.1

## Slide 38: List of documents to SA#87 - 1
Tdoc | Title | Source | Type | For | Agenda Item
SP-200054 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | SA WG4 | SID new | Approval | 6.1
SP-200055 | Feasibility Study on Multicast Architecture Enhancements for 5GMSA (FS_5GMS_Multicast) | SA WG4 | SID new | Approval | 6.1
SP-200056 | New SID on Streaming Architecture extensions For Edge processing (FS_EMSA) | SA WG4 | SID new | Approval | 6.1
SP-200103 | Change Request to TS 26.132 on Alternative noise field simulation method for terminal testing | SA WG4 | CR pack | Approval | 16.4
SP-200104 | Change Request on TS 26.44 on Corrections to Floating-Point Conformance Scripts | SA WG4 | CR pack | Approval | 16.4
SP-200105 | Change Request to TS 26.260 on Correction of sensitivity calculation for immersive audio playback | SA WG4 | CR pack | Approval | 15