## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#94-e

## Slide 2: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#93-e
  SA2#147E: 18 Oct – 22 Oct 2021
  SA2#148E: 15 Nov – 22 Nov 2021
Future SA2 meetings
  SA2#149E: 14 Feb – 25 Feb 2022

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #147-e (18 - 22 October 2021):
379 delegates ‘attended’ (registered) for SA WG2 #147-e
  ~5900 e-mails were sent to the list during the e-meeting
  1051 documents (including revisions), 1047 documents handled including:
    692 CRs (including revisions)
    94 Incoming LSs, of which 24 were postponed
    31 Outgoing LSs Approved
  94 documents postponed
Total CRs agreed: 189 (245, 56 were revised at SA WG2#148-e)
Statistics at SA WG2 #148-e (15 - 22 November 2021):
395 delegates ‘attended’ (registered) for SA WG2 #148-e
  ~5700 e-mails were sent to the list during the e-meeting
  1027 documents (including revisions), 1025 documents handled including:
    746 CRs (including revisions)
    80 Incoming LSs, of which 32 were postponed
    22 Outgoing LSs Approved
  79 documents postponed
Total CRs agreed: 268
980 people registered on the SA WG2 e-mail reflector on 03 December 2021

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 exceptions | 0 | 0 | 0
Rel-18 work | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236

## Slide 11: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#93-e (Category A CRs are not counted):
  Rel-16 (TEI16): 7 CRs (3 CR to TS 23.501, 3 CRs to TS 23.502, 1 CRs to TS 23.503) were agreed.
  Rel-17 (TEI17): 9 CRs (2 CR to TS 23.501, 6 CRs to TS 23.502, 1 CRs to TS 23.503) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#93-e (Category A CRs are not counted) :
  No change.
  RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 3 CRs (1 CR to TS 23.502, 2 CR to TS 23.316) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  FASMO corrections

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing 1 CR to TS 23.501 was agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (1 CR to TS 23.287, 1 CR to TS 23.502) were agreed.
RAN impacts or dependencies:
  Nothing new identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 100 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CRs to TS 23.288 was agreed.
RAN impacts or dependences:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 100 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#93-e(Category A CRs are not counted):
  No Change.
  RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs ( 1 CR to TS 23.501, 1 CR to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 7 CRs (6 CRs to 23.273, 1 CRs to 23.502) were agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (1 CR to 23.401, 1 CR to 23.501) were agreed.
RAN impacts or dependencies:
  None Identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 7 CRs (4 CRs to TS 23.501, 3 CRs to 23.502) were agreed.
RAN impacts or dependencies:
  None
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#93-e(Category A CRs are not counted):
  No change.
RAN impacts and dependencies:
  None Identified.
Next steps:
  FASMO corrections

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#93-e(Category A CRs are not counted):
  No change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#93-e(Category A CRs are not counted):
  No Change.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#93-e(Category A CRs are not counted):
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#93-e(Category A CRs are not counted):
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#93-e(Category A CRs are not counted):
  No Change.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#93-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CR to TS 23.501 was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 34: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/18)
Progress since SA#93-e:
  12 CRs on TS 23.501/502/503 approved during SA2#147,#148
  1 LS out to RAN2/3 and CT1 to inform on final design choice regarding TACs for moving cells.
RAN impacts or dependencies:
  No RAN impact identified.
  Possible NAS timer extension depends on CT1 outcomes.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 99% -> 100% | Sep, 2021 | SP-200445

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 95% -> 100% | Sep, 2021 | SP-201107
Progress since SA#93-e:
  16 CRs for TS 23.548 and 12 CRs for TS 23.501/23.502/23.503 were approved.
  The contentious issue related to the “Editor's note: How to guarantee that the UE uses the EASDF's IP address for the subsequent DSN Query in step 8 is FFS.”, was resolved.
  A LS was sent to RAN5 about the requirement for defining test cases related to the EAS discovery.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/18)

## Slide 37: 2.4) Rel-17 Study/Work (3/18)
Progress since SA#93-e:
  46 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503.
    30 CRs to align and fix TSC, Time Sync functional descriptions, TSCTSF discovery across specs and/or across sections within the same specifications.
    3 CRs related to alignment of PMIC/UMIC configuration based on CT1 response.
    3 CR related to (g)PtP time sync, EN for Time sync parameters based on IEEE LS response.
    1 CR is for alignment with CT3 for IP/ETH PDU Sessions in the context of TSN/TSC
    1 CR to ensure backwards compatibility of Rel-17 UE with Rel-16 network.
    6 CRs to fix editorial re-write/corrections. In addition, 2 CRs for use of inclusive terminologies;
  2 LS sent – 1 LS out to IEEE 1588 WG, SMPTE, 1 LS out to IEEE1588 WG, IEEE 802.1WG for Inclusive terminology
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 98% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 38: 2.4) Rel-17 Study/Work (4/18)
Progress since SA#93-e:
  37 CRs agreed to TS 23.304, 1 CR agreed to TS 23.501 and 2 CRs agreed to TS 23.502 related to the concluded key issues.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance and alignment via coordination with SA3 and RAN2.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 98% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 98% > 99% | Sep, 2021 | SP-201132

## Slide 39: 2.4) Rel-17 Study/Work (5/18)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 95% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 98% -> 100% | Sep, 2021 | SP-200978
Progress since SA#93-e:
  21 CRs on 23.401/23.501/23.502 submitted to SA#94E for approval
  LS OUT to RAN3 (Cc: RAN2) on Paging Cause Indication for Voice Service Supported in RRC Inactive
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 40: 2.4) Rel-17 Study/Work (6/18)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 85% -> 95% | Sep, 2021 | SP-201106
Progress since SA#93-e:
  38 CRs agreed to TS 23.247, 2 CR agreed to TS 23.501 and 3 CRs agreed to TS 23.502 related to the concluded key issues.
  7 LSs were exchanged with RAN2/RAN3/SA4/SA6/CT1.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Maintenance.
  Resolve the open issues that have dependencies with other WGs.

## Slide 41: 2.4) Rel-17 Study/Work (7/18)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 97% -> 99% | Sep, 2021 | SP-200976
Progress since SA#93-e:
  25 CRs were approved.
  Extensive discussion on how to guarantee the service continuity during EPC interwork or inter AMF mobility when a different NSACF is selected during mobility and network slice is congested in the service area of the selected NSACF. Also, the inter NSACF communication for roaming case was also discussed. No conclusion on the two aspects can be reached.
  On KI#7, It was not agreed to send configured NSSAI to NG-RAN.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance and alignment via coordination with other WGs.

## Slide 42: 2.4) Rel-17 Study/Work (8/18)
Progress since SA#93-e:
  38 CRs agreed for 23.288, 2 CRs agreed for 23.501, 2 CRs agreed for 23.502, 4 CRs agreed for 23.503 and 3 LS Response agreed.
  Reply LS sent to SA3 on user consent.
  LS sent to CT3 on Network Slice (Instance) load level related Analytics.
  LS exchange with SA4 on UE Data Collection and Reporting
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 99% -> 100% | Sep, 2021 | SP-201133

## Slide 43: 2.4) Rel-17 Study/Work (9/18)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 95% -> 97% | Sep, 2021 | SP-200980
Progress since SA#93-e:
  4 Liaisons sent to other WGs in 3GPP replying on questions and asking for feedback
  1 Liaison sent to GSMA asking whether a device is required to have/signal separate IMEI for each simultaneous registration towards separate network (PLMN and SNPN)
  24 CRs (23.501, 23.502 and 23.503) agreed and sent to SA for approval
  No conclusions/agreements on following topics (i.e., conclusions expected at the next SA2 meeting):
    UE onboarding architecture (require SA3 progress)
    PCF and UE policies in case of SNPN with CH using AUSF/UDM
    SNPN support of Network Slicing features in Rel-17 and Rel-16
  RAN impacts and dependencies:
    No new RAN impacts or dependencies
Next steps:
  Corrections, answering LSes and alignments with other WGs, and especially complete the UE onboarding work based on SA3 progress

## Slide 44: 2.4) Rel-17 Study/Work (10/18)
Progress since SA#93-e:
  ID_UAS is captured in TS 23.256
  TS 23.256 sent to SA for approval.
  31 CRs (to TS 23.256, TS 23.501, TS 23.502) were approved
    Editorial CRs on various parts of the TS
    A correction addressing the previously contentious issue of network and UE behavior for UUAA when the UE aerial subscription is missing
    CRs addressing UAS NF/USS discovery
    CRs addressing the UUAA revocation
  Reply LS to CT1 on support of ePCO and UUAA in pre-rel. 17 EPS network.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 98% -> 100% | Sep, 2021 | SP-200979

## Slide 45: 2.4) Rel-17 Study/Work (11/18)
Progress since SA#93-e:
  2 CRs agreed to TS 23.287 regarding NR PC5 DRX operations.
  Reply LS on Tx Profile sent to RAN2 in SA2#147E.
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 95% -> 100% | Sep, 2021 | SP-210090

## Slide 46: 2.4) Rel-17 Study/Work (12/18)
Progress since SA#93-e:
  1 CR agreed against TS 23.316, also related to 5WWC Work Item.
  9 CRs agreed against TS 23.501, TS 23.502 and TS 23.503
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 47: 2.4) Rel-17 Study/Work (13/18)
Progress since SA#93-e:
  1 CR agreed against TS 23.502, also related to IIoT Work Item.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 48: 2.4) Rel-17 Study/Work (14/18)
Progress since SA#93-e:
  9 CRs have been approved, includes: Add the Scheduled Location Time, Removal of Editor's Note concerning storage of UE Positioning Capabilities, Store UE positioning capability in failed case, Identification of Position Methods not able to support Local Coordinates, Add timestamp of location estimate, Addition of a Scheduled Location Time, Location Services applicable to SNPN(s), Update AMF functionality for satellite access UE, Editorial changes for eLCS_Ph2.
RAN impacts or dependencies:
    LS in from RAN WGs received, includes: Scheduling Location in Advance, Positioning Reference Units (PRUs) for enhancing positioning performance, determination of location estimates in local co-ordinate, storage of UE Positioning Capabilities, etc.
    LS out to RAN1/2 approved during SA2#148E, “Response LS on Positioning Reference Units (PRUs) for enhancing positioning performance”, to tell RAN that the PRU topic is one objective of Rel-18 eLCS_ph3 SID.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 95% -> 100% | Sep, 2021 | SP-200082

## Slide 49: 2.4) Rel-17 Study/Work (15/18)
Progress since SA#93-e:
  No change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 99% -> 99% | Jun, 2021 | SP-200519

## Slide 50: 2.4) Rel-17 Study/Work (16/18)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI17_GEM | Dynamic management of group-based event monitoring | 100% -> 100% | Jun, 2021 | SP-200455 | 2 CRs (1 CRs to 23.502, 1CRs to 23.682) were approved.
TEI17_DCAMP | Dynamically Changing AM Policies in the 5GC | 100% -> 100% | Jun, 2021 | SP-201032 | 8 CRs (1 CR to 23.501, 3 CRs to 23.502, 4 CRs to 23.503) were approved.
TEI17_NIESGU | N7/N40 Interfaces Enhancements to Support GERAN and UTRAN | 100% -> 100% | Jun, 2021 | SP-200457 | 2 CRs (1 CR to 23.501, 1 CR to 23.502) were approved.
TEI17_IMSGID | IMS Optimization for HSS Group ID in an SBA environment | 100% -> 100% | Mar, 2021 | SP-200452 | 1 CR to 23.228 was approved.
TEI17_N3SLICE | Support of different slices over different Non 3GPP access | 100% -> 100% | Mar, 2021 | SP-200456 | 2 CRs to 23.502 were approved.
Maintenance work on TEI17 mini WIDs.

## Slide 51: 2.4) Rel-17 Study/Work (17/18)
Progress since SA#93-e:
  Total 13 CRs agreed to TS 23.501 and TS 23.502.
  Sending a LS on MINT functionality for Disaster Roaming to ask the feedback from other WGs
  (To: SA3, SA5, CT1, CT4, CT6, RAN2, Cc: SA, CT, RAN)
  Waiting for the feedback from other WGs (e.g. SA3, CT1, etc.) to resolve the editor’s notes.
RAN impacts or dependencies:
  Maintenance and alignment regarding system information extensions for MINT.
Next steps:
  Finalize normative work with the dependencies from other WGs (e.g., SA3, CT1, etc.).
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 50% -> 90% | Dec, 2021 | SP-210582

## Slide 52: 2.4) Rel-17 Study/Work (18/18)
Progress since SA#93-e:
  Normative work is complete.
  7 CRs agreed for TS 23.501, 1 CRs agreed for TS 23.502
  1 LS Response agreed
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 0% -> 100% | Dec, 2021 | SP-211100

## Slide 53: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 54: 2.5) Rel-18 SIDs Status (1/5)
Status of Rel-18 SIDs at SA2#147E & SA2#148E
  Rel-18 study/work items on agenda for the third time.
  Rel-18 study/work items were invited for discussion/agreement.
  25 Rel-18 study item proposals were agreed
  3 Rel-18 study item proposals were endorsed

## Slide 55: 2.5) Rel-18 SIDs Status (2/5)
TD# | SID Title | Source | Outcome
S2-2108154 | Study of Further Architecture Enhancement for UAV and UAM | QUALCOMM, Verizon, AT&T, InterDigital, FirstNet, Futurewei, CMCC, Oppo, Nokia, Nokia Shanghai Bell, T-Mobile, Panasonic, SK Telecom | Agreed
S2-2108178 | New SID: Extensions to the TSC Framework to support DetNet | Ericsson | Agreed
S2-2108157 | New SID on Study on UPF enhancement for control and SBA | China Mobile, AT&T, Vodafone, CATT, Tencent, Deutsche Telekom, SK Telecom, Sandvine, Matrixx | Agreed
S2-2108158 | Study on 5G System Support for AI/ML-based Services | OPPO, Samsung | Agreed
S2-2108160 | Study on System Enabler for Service Function Chaining | Intel | Agreed
S2-2108164 | Study on 5GC enhancement for satellite access Phase 2 | THALES, XIAOMI, NOVAMINT, TNO | Agreed
S2-2108167 | New SID: Study on MPS when access to EPC/5GC is WLAN | Peraton Labs, CISA ECD, Verizon UK Ltd, AT&T, T-Mobile USA | Agreed
S2-2108168 | New SID on Study on Architecture Enhancement to support Ranging based services and sidelink positioning | Xiaomi | Agreed

## Slide 56: 2.5) Rel-18 SIDs Status (3/5)
TD# | SID Title | Source | Outcome
S2-2109323 | New SID: Study on enhanced support of NR RedCap with long eDRX for RRC INACTIVE State. | Ericsson, Deutsche Telekom, Verizon, Xiaomi, Sony, Nokia, Nokia Shanghai Bell, MediaTek, AT&T, Apple, Qualcomm, Vodafone, InterDigital, China Mobile, OPPO, DISH Network. | Agreed
S2-2109353 | New SID: Study on enhanced support of Non-Public Networks phase 2. | Ericsson, Futurewei, Convida Wireless, Charter, China Unicom, ETRI; Cisco, China Mobile, Lenovo, Motorola Mobility, Qualcomm, ZTE, Philips, Intel, MATRIXX Software, SHARP, InterDigital, LG Electronics, NEC, Samsung, OPPO, T-Mobile USA, NICT, DISH Network, vivo, KPN, CableLabs | Agreed
S2-2109354 | New SID on Study on Support of Satellite Backhauling in 5GS . | CATT | Agreed
S2-2109355 | New SID on generic group management, exposure and communication enhancements. | Huawei, HiSilicon, Samsung, CATT, China Mobile, China Telecom, China Unicom, ZTE, Juniper, SK Telecom, KT Corp, LG Uplus, KPN, Siemens, Robert Bosch GmbH, LGE, Spreadtrum Communications, ETRI, CAICT, China Southern Power Grid, CEPRI, CBN, SIA, DISH Network, Volkswagen AG, Quectel | Agreed
S2-2109357 | New SID on Personal IoT Network architecture. | Vivo Mobile Communications Co. Ltd, CATT, China Mobile, China Telecom, Convida Wireless, InterDigital, KPN, OPPO, Philips, Spreadtrum Communications, T-Mobile USA, Tencent, Futurewei, Xiaomi, Inspur, Guangdong Genius, Apple | Agreed
S2-2109362 | New SID: Architectural enhancements for 5G multicast-broadcast services Phase 2. | Huawei, HiSilicon | Agreed
S2-2109324 | New SID: Study on Seamless UE context recovery. | Samsung, NEC, CableLabs, Cisco, InterDigital Inc. | Agreed
S2-2109363 | New SID: new Study on the support for 5WWC, Phase 2. | Nokia, Nokia Shanghai Bell, Huawei, HiSilicon, Deutsche Telekom, Broadcom, Lenovo, Motorola Mobility, Qualcomm, KPN, China Telecom, CableLabs, Charter, Apple | Agreed

## Slide 57: 2.5) Rel-18 SIDs Status (4/5)
TD# | SID Title | Source | Outcome
S2-2109325 | New SID on Study on Architecture Enhancements for Vehicle Mounted Relays . | Qualcomm Incorporated, Sony, InterDigital Inc. AT&T, Verizon UK Ltd, ZTE Corporation, Telstra, vivo Mobile Communications Ltd, Volkswagen AG, Philips International B.V., Xiaomi, SyncTechno Inc., FirstNet, Lenovo/Motorola Mobility, LG Electronics, Rakuten Mobile Inc., Thales, TNO, Apple | Agreed
S2-2108904 | New SID: Study on system architecture for next generation real time communication services. | China Mobile, China Unicom, Huawei, Hisilicon, ZTE, CATT, Vivo, Deutsche Telekom, T-Mobile USA, Ericsson, AT&T | Agreed
S2-2109326 | New SID on Enhancement to the 5GC LoCation Services Phase 3. | CATT, Huawei | Agreed
S2-2108474 | New SID on Study on 5G Timing Resiliency and TSC enhancements . | Nokia, Nokia Shanghai Bell, Verizon, AT&T, Sennheiser, Huawei, HiSilicon, Matrixx, ZTE, China Unicom, Vivo, NTT Docomo, ETRI, Xiaomi, Orange, China Mobile, KDDI, Tencent, T-Mobile USA, Interdigital, Samsung, CATT, Deutsche Telekom, Ericsson, Denso, BMWi, | Agreed
S2-2109360 | New SID on Study on architecture enhancement for XR and media services . | China Mobile, Huawei, Hisilicon, Tencent, Xiaomi | Agreed
S2-2109327 | New SID on enhancement of 5G AM Policy. | China Telecom | Agreed
S2-2109328 | New SID: Study on enhancement of 5G UE Policy. | Intel, Qualcomm Incorporated, OPPO, ZTE, NTT Docomo, vivo, Telecom Italia, China Unicom, Huawei, HiSilicon, Vodafone, CATT, MediaTek, KPN, China Telecom, CMCC, KDDI, Xiaomi, Apple, Verizon UK Ltd, Samsung, Lenovo, Motorola Mobility, LG Electronics, Rakuten Mobile Inc., Ericsson, Convida Wireless, Orange, DISH Network | Agreed
S2-2109329 | New SID on Enhancement of support for Edge Computing in 5G Core network — phase 2 . | Huawei, HiSilicon, Alibaba, China Unicom, Convida Wireless, Intel, Toyota, vivo, Nokia, Nokia Shanghai Bell | Agreed
S2-2109361 | Study on Enablers for Network Automation for 5G - phase 3. | China Mobile, vivo | Agreed

## Slide 58: 2.5) Rel-18 SIDs Status (5/5)
TD# | SID Title | Source | Outcome
S2-2109356 | Study on Enhancement of Network Slicing Phase 3 . | ZTE, LG Electronics, Samsung, Alibaba, Apple, AT&T, CATT, China Telecom, China Unicom, Convida Wireless LLC, Ericsson, Intel, InterDigital, KDDI, Lenovo, Matrixx, MITRE, Motorola Mobility, NEC , Nokia, Nokia Shanghai Bell , NTT Docomo, OPPO, Oracle, Orange, Qualcomm, Sanechips, Sharp, T-Mobile USA, Spreadtrum, Tencent, Verizon UK Ltd, Xiaomi | Endorsed Technically Endorsed with an objection from Huawei on WT#4.
S2-2109359 | New WID on Study on System enhancement for Proximity based Services in 5GS - Phase 2 . | CATT, OPPO | Endorsed Technically Endorsed with an objection from Nokia on WT#4
S2-2109358 | New SID on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | Lenovo, Motorola Mobility, ZTE, Broadcom, Apple, Alibaba, Tencent, China Mobile, Convida Wireless, Deutsche Telekom, Nokia, Nokia Shanghai Bell, Samsung, Interdigital, MATRIXX Software, Cisco Systems, Charter Communications, CableLabs, Comcast, CATT, Intelsat, Vivo, BT, Thales, HPE, Tessares, Telefonica, KPN, Orange, MediaTek Inc., Rogers Communications Canada, Huawei, Xiaomi, Bouygues Telecom, US Cellular, ETRI | Endorsed Technically Endorsed with an objection from Qualcomm on removal of WT#5.2

## Slide 59: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 60: 2.6) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 61: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 62: 3) SA2 Work Planning
Rel-17 work items are 95% – 100% complete. Please see slide#35 - #52 for more details.
  Rel-17 alignment work with CT1 on MINT (Minimization of Service Interruption) is 90% complete.
  Rel-17 alignment work with RAN2 on ARCH_NR_REDCAP (Architecture Enhancement for NR Reduced Capability Devices) is 100% complete.
  CRs related to Rel-17 alignment with other WGs (e.g., UP Integrity Protections, GBA reference points, support for paging early indication, etc) were also agreed.
From SA2#147E onwards, SA2 introduced input document control for Rel-17 work items where maximum of 4 CRs per company (as first author) per Rel-17 agenda item (8.X) were handled. Details and applicable exceptions were described in the e-meeting agenda.
25 Rel-18 study item proposals were agreed. 3 Rel-18 study item proposals were endorsed. Please see slide#55 - #58 for more details.
SA2 Q1 e-meeting plan and Rel-18 TU Budget estimates were endorsed in S2-2107759.
Action to SA#94-e:
  SA#94-e is requested to provide SA2 with prioritized list of Rel-18 study/work items to be handled in Rel-18 timeframe, taking SA2 endorsed Rel-18 TU budget estimates into consideration.

## Slide 63: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 64: 4) Documents for Information and Approval (1/1)
Rel-17 WID(s) related to RAN alignment for Approval
SA-TD | Type | WI Code | Title
SP-211306 | WID REVISED | IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS.

## Slide 65: Contents
1) General aspects (events since SA#93-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 66: 5) Collected Items requiring action from SA
1) Approval of revised Rel-17 alignment WID(s) (Please see slide #64)
  2) SA#94-e is requested to provide SA2 with prioritized list of Rel-18 study/work items to be handled in Rel-18 timeframe, taking SA2 endorsed Rel-18 TU budget estimates into consideration. (Please see slide #62)

## Slide 67: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org