## Slide 1: SA WG6 status report to TSG SA#94-e
Suresh Chitturi
SA6 Chair
SAMSUNG

## Slide 2: SA6 Officials
Chair:
  Mr. Suresh Chitturi Samsung Electronics Co. Ltd / TTA1
Vice-chairs:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS2
  Mr. Jukka Vialen Airbus DS SLC / ETSI3
Secretary:
  Bernt Mattsson (MCC)
1 Re-elected by acclamation in February 2020 – SA6 Chair elections are scheduled in Feb 2022 (SA6#47-e)
2 Re-elected by acclamation in April 2021
3 Re-elected by acclamation in April 2021

## Slide 3
Executive Summary – Q4/2021
Two e-meetings in Q4/2021
  SA6#45-BIS-e, 11th – 19th October
  SA6#46-e, 15th – 23rd November
Rel-17 activities
  ALL work-items declared 100%
  A number of essential corrections in Q4, should reduce significantly in Q1/2022
Rel-18 activities
  Steady progress on approved Rel-18 SID/WIDs (10 SIDs + 3 WIDs)
  4 new SIDs agreed – FS_ADAES, FS_PIRatesAPP, FS_MCSshAC, FS_MCAHGC
  3 new WIDs – eSEAL2, enh4MCPTT, MCOver5GS
Rel-18 work plan and endorsed principles (S6-212437 & S6-212840)
  No formal prioritization, workload manageable (based on TU estimates), further new items are not encouraged
  Studies must be completed latest by June or Sep 2022
  All Rel-18 WIDs/SIDs will be on the agenda, especially during e-meetings

## Slide 4
SA6#45-BIS-e 11-19 October 2021
  Online e-meeting
  4 formal conference calls, 8 informal conference calls
Statistics at SA6#45-BIS-e:
  172 Tdocs initially submitted, 316 Tdocs at end of meeting (~570 including DRAFT revisions)
  93 CRs (including revisions)
    32 agreed (2 for Rel-16, 22 for Rel-17, 8 for Rel-18), 3 merged, 17 postponed
  164 pCRs (including revisions)
    64 approved, 11 merged, 12 postponed
  13 incoming LSs, 3 outgoing LSs
  Time allocation: Rel-16: ~0%; Rel-17:~30%; Rel-18: ~70%
Conference calls (pre-SA6#45-BIS-e)
  2 informal conference calls (5GMARCH– 1, New WID/SIDs – 1)
SA6 meetings -1/2

## Slide 5
SA6#46-e 15 – 23 November 2021
  Online e-meeting
  4 formal conference calls, 9 informal conference calls
Statistics at SA6#46-e:
  183 Tdocs initially submitted, 346 Tdocs at end of meeting (~620 including DRAFT revisions)
  106 CRs (including revisions)
    45 agreed (0 for Rel-16, 31 for Rel-17, 14 for Rel-18), 5 merged, 7 postponed
  182 pCRs (including revisions)
    60 approved, 3 merged, 32 postponed
  12 incoming LSs, 3 outgoing LSs
  Time allocation: Rel-16: ~0%; Rel-17: ~25%; Rel-18: ~75%
Conference calls (pre-SA6#46-e)
  1 informal conference calls ( R18 work planning – 1)
SA6 meetings -2/2

## Slide 6: Number of Tdocs in SA6
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings
Rel-18

## Slide 7
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs
Rel-18

## Slide 8
Future SA6 meetings
Meeting | Date | Location | Remarks
2022 Calendar |  |  | 
SA6#47-e | 14 – 22 February 2022 | Online | 
SA6#48-e | 05 – 14 April 2022 | Online | 
SA6#49-e | 16 – 24 May 2022 | Online | 
SA6#49-BIS | 27 June – 01 July 2022 | Location, TBC | To be converted to e-meeting
SA6#50 | 22 – 26 August 2022 | Europe, TBC | 
SA6#51 | 10 – 14 October 2022 | Asia, TBC | 
SA6#52 | 14 – 18 November 2022 | North America, TBC | 
2023 Calendar |  |  | 
SA6#52-BIS | 16-23 January 2023 | Location, TBC | 
SA6#53 | 27 February – 03 March 2023 | Europe, TBC | 

## Slide 9: Overview: Rel-17 Work Items – 1/2
Work Item | WI Code | WID Approved | SA#93-e | SA#94-e | Target Completion | Remarks
Enhancements to Application Architecture for the Mobile Communication System for Railways Phase 2 | eMONASTERY2 | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
MC services support on IOPS mode of operation | MCIOPS | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
Enhanced Mission Critical Push-to-talk architecture phase 3 | enh3MCPTT | SA#87 (03/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-211524
Enhancements for functional architecture and information flows for Mission Critical Data | eMCData3 | SA#86 (12/2019) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-211523
Architecture for enabling Edge Applications | EDGEAPP | SA#86 (12/2019) | 99% | 100% | SA#90 (12/2020) | CR PACK - SP-211522

## Slide 10: Overview: Rel-17 Work Items – 2/2
Work Item | WI Code | WID Approved | SA#93-e | SA#94-e | Target Completion | Remarks
Enhanced application layer support for V2X services | eV2XAPP | SA#89 (09/2020) | 100% | 100% | SA#92 (06/2021) | None
Application Architecture for MSGin5G Service | 5GMARCH | SA#89 (09/2020) | 90% | 100% | SA#92 (06/2021) | CR PACK - SP-211521
Mission Critical Services over 5GS | MCOver5GS | SA#89 (09/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-211526
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | SA#90 (12/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-211525
Application layer support for Uncrewed Aerial System (UAS) | UASAPP | SA#90 (12/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-211528

## Slide 11: Overview: Rel-18 Studies – 1/3
Study Item | WI Code | SID Approved | SA#93-e | SA#94-e | Target Completion | Remarks
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 87% | 91% | SA#96 (06/2022) | None
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 60% | 85% | SA#94 (12/2021) | None
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | SA#91 (03/2021) | 25% | 55% | SA#96 (06/2022) | Revised SID in SP-211509
Study on application enablement aspects for subscriber-aware NB API access | FS_SNAAPP | SA#92 (06/2021) | 20% | 65% | SA#95 (03/2022) | TR for information in SP-211508
Study on Application Capability Exposure for IoT Platforms | FS_ACE_IOT | SA#92 (06/2021) | 15% | 40% | SA#95 (03/2022) | None

## Slide 12: Overview: Rel-18 Studies – 2/3
Study Item | WI Code | SID Approved | SA#93-e | SA#94-e | Target Completion | Remarks
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | SA#92 (06/2021) | 10% | 45% | SA#96 (06/2022) | Revised SID in SP-211510
Study on 5G-enabled fused location service capability exposure | FS_5GFLS | SA#92 (06/2021) | 20% | 40% | SA#96 (06/2022) | Revised SID in SP-211512
Study on enhanced architecture for UAS Applications | FS_eUASAPP | SA#93 (09/2021) | 0% | 10% | SA#97 (09/2022) | Revised SID in SP-211511
Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | SA#93 (09/2021) | 0% | 30% | SA#96 (06/2022) | None
Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | SA#93 (09/2021) | 0% | 30% | SA#96 (06/2022) | None

## Slide 13: Overview: Rel-18 Studies – 3/3
Study Item | WI Code | SID Approved | SA#93-e | SA#94-e | Target Completion | Remarks
Study on Application Data Analytics Enablement Service | FS_ADAES | New SID | - | 0% | SA#97 (09/2022) | New SID in SP-211513
Study on Application layer support for Personal IoT and Residential Networks | FS_PIRatesAPP | New SID | - | 0% | SA#97 (09/2022) | New SID in SP-211515
Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | New SID | - | 0% | SA#99 (03/2023) | New SID in SP-211514
Study on Mission Critical Ad hoc Group Communications Support for Mission Critical Services | FS_MCAHGC | New SID | - | 0% | SA#97 (09/2022) | New SID in SP-211516

## Slide 14: Overview: Rel-18 Work-Items
Study Item | WI Code | WID Approved | SA#93-e | SA#94-e | Target Completion | Remarks
Mission Critical Services over 5MBS | MCOver5MBS | SA#93 (09/2021) | 0% | 30% | SA#95 (03/2022) | None
Gateway UE function for Mission Critical Communication | MCGWUE | SA#93 (09/2021) | 0% | 50% | SA#96 (06/2022) | None
Application layer support for Factories of the Future (FF) | FFAPP | SA#93 (09/2021) | 0% | 15% | SA#98 (12/2022) | None
Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | New WID | - | 0% | SA#98 (12/2022) | New WID in SP-211518
Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | New WID | - | 0% | SA#99 (03/2023) | New WID in SP-211519
Mission Critical Services over 5GProSe | MCOver5GProSe | New WID | - | 0% | SA#99 (03/2023) | New WID in SP-211517

## Slide 15: For TSG SA information and action

## Slide 16: For TSG SA information and action (1/3)
Action
  CRs for approval – 11 CR packs
    SP-211520 Rel-16 CRs to TS23283 for eMCCI
    SP-211521 Rel-17 CRs to TS23554 and TS23434 for 5GMARCH
    SP-211522 Rel-17 CRs to TS23558 for EDGEAPP
    SP-211523 Rel-17 CRs to TS23282 for eMCData3
    SP-211524 Rel-17 CRs to TS23280 and TS23379 for enh3MCPTT
    SP-211525 Rel-17 CRs to TS23434 for eSEAL
    SP-211526 Rel-17 CRs to TS23289 MCOver5GS
    SP-211527 Rel-17 CRs to TS23283 TEI17
    SP-211528 Rel-17 CRs to TS23255 for UASAPP
    SP-211529 Rel-18 CRs to TS23280, TS23281, TS23282 and TS23379 for MCGWUE
    SP-211530 Rel-18 CRs to TS23289 MCOver5MBS

## Slide 17: For TSG SA information and action (2/3)
Information
  Technical Reports/Specifications
    FS_SNAAPP - Presentation of TR 23.700-95 v1.0.0 for information in SP-211508
Action
  Revised SIDs
    FS_NSCALE - Revised SID for Network Slice Capability Exposure for Application Layer Enablement for approval in SP-211509
    FS_eEDGEAPP - Revised SID on Enhanced architecture for enabling Edge Applications for approval in SP-211510
    FS_eUASAPP - Revised SID on Enhanced architecture for UAS Applications for approval in SP-211511
    FS_5GFLS - Revised SID on 5G-enabled fused location service capability exposure for approval in SP-211512

## Slide 18: For TSG SA information and action (3/3)
Action
  New SIDs
    FS_ADAES - New SID on Application Data Analytics Enablement Service for approval in SP-211513
    FS_MCShAC - New SID on Sharing of administrative configuration between interconnected MC service systems for approval in SP-211514
    FS_PIRatesAPP - New SID on Application layer support for Personal IoT and Residential Networks for approval in SP-211515
    FS_MCAHGC - New SID on Mission Critical ad hoc group communications for approval in SP-211516
  New WIDs
    MCOver5GProSe – New WID on Mission Critical Services over 5GProSe for approval in SP-211517
    eSEAL2 - New WID on Enhanced Service Enabler Architecture Layer for Verticals Phase 2 for approval in SP-211518
    enh4MCPTT – New WID on Enhanced Mission Critical Push-To-Talk architecture phase 4 for approval in SP-211519

## Slide 19: Thank You!