## Slide 1: SA3 Status Report
Suresh Nair, SA3 Chair, Nokia
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chair, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
Overall progress in all SID/WID from SA3#104 ad-hoc and SA3#105
All Rel-17 WIDs/SIDs have been presented for approval/information. Exception sought for three topics:
    Security Aspects of Enhancement of Support for Edge Computing in 5GC (eEDGE_5GC)
    Security aspects of Uncrewed Aerial Systems (ID_UAS)
    Security Aspects of Proximity based services in 5GS ProSe(5G_ProSe)
Completed WIDs: 11 WIDs completed the work (100%), 3 more WIDs 95%+.
Stage 3 work can begin on all feature building block topics
May of the pending issues are related to SA3 specific issues.
Rel-18:1 new Rel-18 study and 3 new work items agreed, 1 study extended to Rel-18
Workshop second week in January 2022
(1 WID already approved at SA#92)

## Slide 3: Summary
Specifications/Reports for approval
SP-211393 | TR 33.881 Study on Non-Seamless WLAN Offload (NSWO) in 5G System (5GS) using 3GPP credentials
SP-211394 | TR 33.851 Study on security for enhanced support of Industrial Internet of Things (IIoT)
SP-211395 | TS 33.522 5G Security Assurance Specification (SCAS); Service Communication Proxy (SECOP)
SP-211396 | TR 33.857 Study on enhanced security support for Non-Public Networks (NPN)
SP-211397 | TR 33.846 Study on authentication enhancements in the 5G System (5GS)
SP-211398 | TR 33.864 Study on the security of Access and Mobility Management Function (AMF) re-allocation
SP-211399 | TR 33.850 Study on security aspects of enhancements for 5G Multicast-Broadcast Services (MBS)
SP-211400 | TR 33.867 Study on user consent for 3GPP services
SP-211401 | TR 33.875 Study on enhanced security aspects of the 5G Service Based Architecture (eSBA) – for information
SP-211402 | TR 33.862 Study on security aspects of the Message Service for MIoT over the 5G System (MSGin5G)
SP-211403 | TR 33.839 Study on security aspects of enhancement of support for edge computing in 5G Core (5GC)
SP-211404 | TR 33.847 Study on security aspects of enhancement for proximity based services in the 5G System (5GS)
SP-211405 | TR 33.866 Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2
SP-211406 | TS 33.256 Security aspects of Uncrewed Aerial Systems (UAS)- for information

## Slide 4: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-17 | Alex Leadbeater (BT) | LI17 | 85% | 87% | Mar 22 |  |  |  | 17
Normative work on Lawful Interception Rel-18 | Alex Leadbeater (BT) | LI18 | 0% | 0% | Mar 23 |  |  |  | 18
Security Assurance Specification for 5G NWDAF | Minpeng Qi (China Mobile) | SCAS_5G_NWDAF | 90% | 90% | Dec 21 |  | SP-200147 | TS 33.521 CRs to TR 33.926 | 17
Security Assurance Specification for Service Communication Proxy | Anja Jerichow (Nokia) | SCAS_5G_SECOP | 70% | 95% | Dec 21 |  | SP-200148 | TS 33.522 CRs to TR 33.926 | 17
Study on security aspects of Unmanned Aerial Systems | Adrian Escott (Qualcomm) | FS_UAS_SEC | 65% | 90% | Dec 21 |  | SP-200352 | TR 33.854 | 17
Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | FS_eEDGE_SEC | 75% | 85% | Dec 21 |  | SP-200347 | TR 33.839 | 17
Study on Security Aspects of Enhancement for Proximity Based Services in 5GS | Wei Zhou (CATT) | FS_5G_ProSe_Sec | 75% | 85% | Dec 21 |  | SP-200350 | TR 33.847 | 17
Study on security for enhanced support of Industrial IoT | Anja Jerichow (Nokia) | FS_IIoT_SEC | 100% |  | Dec 21 |  | SP-201015 | TR 33.851 | 17
Adapting BEST for use in 5G networks | Iko Keesmaat (KPN) | BEST_5G | 85% | 100% | Dec 21 |  | SP-201135 | CRs to tS 33.163 | 17

## Slide 5: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for IMS | Bo Zhang (Huawei) | SCAS_IMS | 90% | 100% | Dec 21 |  | SP-191128 | TS 33.226 CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 90% | 90% | Dec 21 |  | SP-180690 | TR 33.809 | 17
Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) | Feng Gao (China Unicom) | SCAS_5G_N3IWF | 20% | 100% | Dec 21 |  | SP-200146 | TS 33.520 CRs to TR 33.926 | 17
Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services | Longhua Guo (Huawei) | FS_5MBS_SEC | 75% | 85% | Dec 21 |  | SP-200351 | TR 33.850 | 17
Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2 | Xiaoting Huang (China Mobile) | FS_eNA_SEC | 50% | 75% | Dec 21 |  | SP-200722 | TR 33.866 | 17
Study on SECAM and SCAS for 3GPP virtualized network products | Minpeng (China Mobile) | VNP_SECAM_SCAS | 90% | 100% | Dec 21 |  | SP-180696 | TR 33.818 | 17
TLS protocols profiles for AKMA | Adrian Escott (Qualcomm) | AKMA_TLS | 80% | 95% | Dec 21 |  |  |  | 17
Security aspects of Uncrewed Aerial Systems | Adrian Escott (Qualcomm) | ID_UAS | 40% | 50% | Dec 21 | Mar 22 |  |  | 17

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 55% | 60% | Dec 21 |  | SP‑181236 | TR 33.848 | 17
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 85% | 90% | Dec 21 |  | SP-190713 | TR 33.846 | 17
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 75% | 78% | Dec 21 |  | SP-201016 | TR 33.824 | 17
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 80% | 100% | Dec 21 |  | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17
Security Assurance Specification Enhancements for 5G | Rong Wu (Huawei) | eSCAS_5G | 100% |  | Dec 21 |  | SP-200149 | CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519 | 17
Study on enhanced security support for Non-Public Networks | Christine Jost (Ericsson) | FS_eNPN_SEC | 75% | 90% | Dec 21 |  | SP-200620 | TR 33.857 | 17
Study on User Consent for 3GPP services | Rong Wu (Huawei) | FS_UC3S | 50% | 80% | Dec 21 |  | SP-200885 | TR 33.867 | 17
Security Aspects of Proximity based services in 5GS ProSe | Wei Zhou (CATT) | 5G_ProSe | 0% | 45% | Dec 21 | Mar 22 |  | TS 33.503 | 17

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 98% | 98% | Dec 21 |  | SP-190711 | TS 33.535 | 17
Security Assurance Specification for Inter PLMN UP Security | Jin Peng (ZTE) | SCAS_5G_IPUPS | 100% |  | Dec 21 |  | SP-200348 | CRs to TR 33.926 TS 33.513 | 17
Mission critical security enhancements phase 2 | Tim Woodward (Motorola Solutions) | MCXSec2 | 82% | 100% | Dec 21 |  | SP-200718 | CRs to TS 33.180 | 17
Study on security aspects of the MSGin5G Service | Xiaoting Huang (China Mobile) | FS_SEC_5GMSG | 45% | 75% | Dec 21 |  | SP-200878 | TR 33.862 | 17
Study on the security of AMF re-allocation | Vlasios Tsiatsis (Ericsson) | FS_AMFREAL_SEC | 70% | 75% | Dec 21 |  | SP-200721 | TR 33.864 | 17
Study on the security of the system enablers for devices having multiple Universal Subscriber Identity Modules (USIM) | Abhijeet Kolekar (Intel Corporation) | FS_MUSIM_SEC | 96% | 100% | Dec 21 |  | SP-201018 | TR 33.873 | 17
Study on non-seamless WLAN Offload in 5GS using 3GPP credentials | Mavureddi Dhanasekaran, Ranganathan (Nokia) | FS_NSWO_5G | 0% | 70% | Dec 21 |  | SP-210262 | TR 33.881 | 17
Security Aspects of User Consent for 3GPP services | Rong Wu (Huawei) | UC3S_SEC | 0% | 85% | Dec 21 |  |  |  | 

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for Network Slice-Specific Authentication and Authorization Function | Rong Wu (Huawei) | SCAS_5G_NSSAAF | 100% |  | Dec 21 |  | SP-200720 | TS 33.326 CRs to TR 33.926 | 17
Study on enhanced Security Aspects of the 5G Service Based Architecture | Anja Jerichow (Nokia) | FS_eSBA_SEC | 45% | 70% | Dec 21 |  | SP-201129 | TR 33.875 | 17
Study on enhanced security for network slicing Phase 2 | Zander Lei (Huawei) | FS_eNS2_SEC | 15% | 30% | Dec 21 |  | SP-210106 | TR 33.874 | 17
User Plane Integrity Protection for LTE | Tim Evans (Vodafone) | UPIP_SEC_LTE | 85% | 100% | Dec 21 |  | SP-210105 | CRs to TS 33.501, TS 33.401 | 17
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | Pinar Comak (Ericsson) | eCryptPr | 85% | 95% | Dec 21 |  | SP-210107 | CRs to TS 33.141, TS 33.203, TS 33.210, TS 33.220, TS 33.222, TS 33.310, TS 33.328, TS 33.501 | 17
Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | eEDGE_5GC | 30% | 50% | Dec 21 | Mar 22 | 920026 |  | 17
Security Aspects of eNPN | Christine Jost (Ericsson) | eNPN | 50% | 90% | Dec 21 |  |  |  | 17
Security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) | Xiaoting Huang (China Mobile) | eNA_Ph2 | 75% | 90% | Dec 21 |  |  |  | 

## Slide 9: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Suresh Nair(Nokia)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)
Rajavel (for 3rd term) and Minpeng (2nd term), were re-elected by acclamation during SA3#105e, Congratulations !

## Slide 10: Meetings since previous SA
SA3
  SA3#104e Ad-hoc: 27th – 30th September 2021, Online.
  SA3#105e: 8th-19th November 2021, Online.
SA3-LI
  SA3#83-LI-e-b: 01st - 03rd Sep 2021, Online
  SA3#82-LI-e-a: 12th – 16th July 2021, Online.

## Slide 11: Next SA3 and SA3-LI meetings
SA3
  SA3 #106-e 14th - 25th February 2022, Online
  SA3#106Bis-e 04th- 08th April 2022, Online.
SA3-LI
SA3-LI
  SA3#84-LI-e-a: 24th – 28th Jan 2022, Online
  SA3#84-LI-e-b: 2nd – 4th Mar 2022, Online

## Slide 12: SA3 statistics
SA3#104adHoc-e: 27th – 30th September 2021, Online
  Registered 111 delegates
  390 temporary documents
  13 incoming LS
  3 outgoing LS
SA3#105-e: 8th – 19th November 2021, Online
  Registered 194 delegates
  736 temporary documents
  55 incoming LS
  20 outgoing LS

## Slide 13: Document statistics
Chart: Tdocs and CRs
| SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis224 | SA3#85 | SA3#86 | SA3#86 Ad-hoc | SA3#87 | SA3#88 | SA3#88 Ad-hoc | SA3#89 | SA3#90 | SA3#90 Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 Ad-hoc | SA3#93 | SA3#94 | SA3#94 Ad-hoc | SA3#95 | SA3#96 | SA3#96 Ad-hoc | SA3#97 | SA3#98e | SA3#98Bise | SA3#99e | SA3#100e | SA3#100Bise | SA3#101e | SA3#102e | SA3#102Bise | SA3#103e | SA3#104e | SA3#104e Ad-hoc | SA3#105e
Tdocs | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 683 | 550 | 772 | 481 | 235 | 580 | 747 | 493 | 753 | 789 | 532 | 988 | 862 | 390 | 736
CRs | 42 | 52 | 26 | 59 | 17 | 26 | 14 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 110 | 64 | 44 | 54 | 67 | 44 | 67 | 98 | 55 | 61 | 72 | 34 | 149

## Slide 14: Delegate statistics
Number of delegates
Chart: 
| SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 Ad-hoc | SA3#87 | SA3#88 | SA3#88 Ad-hoc | SA3#89 | SA3#90 | SA3#90 Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 Ad-hoc | SA3#93 | SA3#94 | SA3#94 Ad-hoc | SA3#95 | SA3#96 | SA3#96 Ad-hoc | SA3#97 | SA3#98e | SA3#98Bise | SA3#99e | SA3#100e | SA3#100Bise | SA3#101e | SA3#102e | SA3#102Bise | SA3#103e | SA3#104e | SA3#104eAd-hoc | SA3#105e
Delegates | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 97 | 57 | 175 | 92 | 35 | 92 | 117 | 114 | 119 | 135 | 121 | 261 | 155 | 111 | 194

## Slide 15: Status Report on SA3-LI

## Slide 16: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R17 in progress
    100% Complete.
  R18 Work item open.
    0% Complete.
Stage 2 - TS 33.127 & 33.107.
  R17
    100% complete at SA#94e
Stage 3 – TS 33.128 & 33.108.
  R17
    80% complete at SA#94e.

## Slide 17: Lawful Interception (LI) Documents
Packs of agreed CRs submitted to SA#94-e:
  SP-211408 Rel-16
  SP-211409 Rel-17
TR 33.929 v0.0.9, available on portal
  Lawful Interception (LI) implementation guidance
  To be held open into R18.

## Slide 18: SA3-LI Processes Update @SA#94-e
New CR process based on 3GPP Forge Ready for SA Approval.
  Has been approved by both SA3-LI and SA3.
  Details and full CR process contained in SP-211535.
  Approval request has been delayed by 18 months awaiting wider 3GPP forge discussions which have not resulted in a single approach for all groups to date.
3GPP Forge will become the normative repository for all SA3-LI ASN.1 and XML.
  ASN.1 and XML will be deprecated from R16 and R17 33.108/128 versions. TSs will instead include a link to Forge code for that specific version.
SA3-LI CRs to SA Plenary would in future contain a reference link to the 3GPP forge ASN.1 / XML in other comments on the cover page.
  ASN.1 / XML would also be copied into the CR body as per general 3GPP CR processes (See SP-211535 section 3.3) in short term.
  Any updates to CRs would start with a change in the forge (i.e. copy of ASN.1 in MS Word based CR cannot be revised directly).
  In future SA3-LI will request SA to consider removing ASN.1 / XML from MS Word doc CRs entirely with only the Forge link on the coversheet included.
Open Issues for further discussion in SA
  Where should the process in SP-211535 be formally recorded.
    Update to 3GPP working procedures OR SA3 pages within 3GPP website OR SA3-LI provide locally as part of Agenda and other procedures for each meeting?

## Slide 19: Status Report on SA3 Work Items

## Slide 20: Security Aspects of Enhancement of Support for Edge Computing in 5GC (eEDGE_5GC)
WI 50% complete, with exception sheet S3-214509
Draft TS 33.558 in S3-214508
Clauses, Authentication and Authorization between EEC and ECS is to be added.
Authentication and Authorization between EEC and EES is to be added.
Authentication and Authorization between EES and ECS, details of identities in certificates are to be resolved.

## Slide 21: Security aspects of Uncrewed Aerial Systems ( ID_UAS)
WI 50% complete with Exception sheet S3-214523.
TS 33.256 S3-214521
Still to complete some 5GS procedure and adding similar procedures for EPS as are available for 5GS.

## Slide 22: Security Aspects of Proximity based services in 5GS ProSe (5G_ProSe)
WI 45% complete with exception sheet S3-214510
TS 33.503 in S3-214511
User Plane-based security procedure and Control Plane-based security procedure defined for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay are under development.

## Slide 23: Security Aspects of User Consent for 3GPP services (UC3S_SEC)
WI 85% complete
CR to TS 33.501 in S3-214459
Adds Annex X (normative):User consent requirements and mechanisms

## Slide 24: General WI status
  All other Rel-17 WI completion rate 90-100%

## Slide 25: Study on 5G security enhancement against false base stations(FS_5GFBS)
  Study 90% complete, TR 33.809
  RRCResumeRequest protection pending, LS Reply to RAN2 on security protection on RRCResumeRequest message S3-214539 .

## Slide 26: Study on User Plane Integrity Protection (FS_UP_IP_Sec)
  Study complete 100%

## Slide 27: Study on Security Impacts of Virtualisation(FS_SIV)
TR 33.848 studies the consequences of virtualisation on 3GPP architectures, in order to identify threats and subsequent security requirements in S3-214406

## Slide 28: Study on authentication enhancements I n 5GS (FS_AUTH_ENH )
  Study concluded, draft TR 33.846 v0.14.0 Study on authentication enhancements in the 5G System (5GS) in S3-214402 .
  Study is 98% completed.

## Slide 29: Study on security aspects of Unmanned Aerial Systems (FS_UAS_SEC )
UAS study captured in TR33.854.
Study 100% complete.

## Slide 30: Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC (FS_eEDGE_SEC )
draft TR 33.839 in S3-214413
Study complete 90%
  Presented to plenary for approval

## Slide 31: Study on Security Aspects of Enhancement for Proximity Based Services in 5GS (FS_5G_ProSe_Sec )
TR 33.847 in S3-214404
Support secondary authentication and NSSAA aspects need more discussion
Study complete 90% , approval in S3-214409

## Slide 32: Study on security for enhanced support of Industrial IoT(FS_IIoT_SEC)
TR 33.851, study complete 100%
Presented to plenary S3-214199

## Slide 33: Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services (FS_5MBS_SEC )
Study captured in TR33.850 (S3-214368), complete 95%
Presented to plenary for approval S3-214356 .

## Slide 34: Study on enhanced security support for Non-Public Networks (FS_eNPN_SEC)
TR 33.857 v0.9.0 in S3-214362
Study complete 100%

## Slide 35: Study on User Consent for 3GPP services (FS_UC3S )
TR 33.867 v0.9.0 in S3-214364
Study complete 100%
Presented to plenary for approval in S3-214357

## Slide 36: Study on security aspects of the 5GMSG Service (FS_SEC_5GMSG)
Study captured in TR 33.862
Study complete 95%
Presented to plenary for approval in S3-214370

## Slide 37: Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2
Study captured in TR 33.866 (S3-214410 )
Study complete 90%
Presented to plenary for approval in S3-214411

## Slide 38: Study on the security of AMF re-allocation (FS_AMFREAL_SEC)
Study captured in TR 33.864 (S3-214403 )
Study complete 98%
Presented to plenary for approval in S3-214353

## Slide 39: Study on Security for NR Integrated Access and Backhaul(FS_NR_IAB_Sec)
Study captured in TR 33.8xx
Study complete 79%

## Slide 40: Study on enhanced Security Aspects of the 5G Service Based Architecture(FS_eSBA_SEC )
Study captured in TR 33.875 in S3-214369
Study complete 70%, Presented to plenary in S3-214198
From the 9 key issues identified and 10 solutions documented so far, no conclusion was reached for Rel-17. Outstanding issues are:
  - Missing solutions at KI#2, KI#3, and KI#9
  - Refinement of solutions with resolution of editor’s notes
  - Missing details at evaluation of solutions
  - Conclusions with explanation on whether solutions should be adopted or not adopted, i.e., with decision documentation
  SID revised and extended to Rel-18 in S3-214535

## Slide 41: Study on enhanced security for network slicing Phase 2(FS_eNS2_SEC)
Study captured in TR 33.874 in S3-214373
Study complete 60%, WID for normative work agreed in S3-214460 .

## Slide 42: Study on non-seamless WLAN Offload in 5GS using 3GPP credentials(FS_NSWO_5G)
Study captured in TR 33.881 in S3-214405
WID for normative work agreed in S3-214433 along with CR S3-214432
Study complete 98%

## Slide 43: Rel-18 SIDs/WIDs
New SIDs for Rel-18:
  SP-211364 New SID on privacy of identifiers over radio access
  SP-211368 Revised Study on enhanced Security Aspects of the 5G Service Based Architecture
New WIDs for Rel-18:
  SP-211362 New WID on Security Assurance Specification for Management Function (MnF)
  SP-211363 New WID on Mission critical security enhancements phase 3
  SP-211365 New WID on SECAM and SCAS for 3GPP virtualized network products
  Security workshop Rel-18 topics is planned in 2nd week of Jan 2022.

## Slide 44: Thank You!
Suresh Nair
3GPP SA3 Chair
mail: suresh.p.nair@nokia.com
phone: +1 973 978 9038