## Slide 1: SA3 Status Report
Suresh Nair, SA3 Chair, Nokia
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chair, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
Overall progress in all SID/WID from SA3#106e
One Rel-17 feature need exception:
-Security Aspects of Proximity based services in 5GS ProSe(5G_ProSe). (Exception sheet in SP-220191)
Rel-17 WID/SIDs completed:
-TR 33.824 "Study on security aspects of Integrated Access and Backhaul (IAB) for Next Radio (NR)"
-TS 33.558 "Security aspects of enhancement of support for enabling edge applications"
-TS 33.256 "Security aspects of Uncrewed Aerial Systems (UAS)"
Rel-17 SIDs extended to Rel-18
Three SIDs automatically extended to Rel-18 (FS_5GFBS, FS_SIV, FS_eNS2_SEC).
Rel-18: SA3 had two Rel-18 workshop sessions, Jan 13&20, 2022.
  Discussed about 30 proposals.
SA3#106 had similar number of Rel-18 SID proposals.
Only 8 proposals (3WIDs+ 5 SIDs) were agreed.

## Slide 3: Rel-17 PRoSe: Exception
Pending issues in TS 33.503
  Control Plane based security procedure for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay.
  A new Prose anchor function may be defined for storage of 5G PRUK keys.
  Details on the security of UE-to-NW relay discovery procedures
  Details on the CP based secondary authentication procedures
  Remaining Editor's notes

## Slide 4: Summary
Specifications/Reports for approval
Exception:
SP-220191 Work Item Exception for 5G_ProSe Security Aspects
SP-220188 | TR 33.824 "Study on security aspects of Integrated Access and Backhaul (IAB) for Next Radio (NR)"
SP-220189 | TS 33.558 "Security aspects of enhancement of support for enabling edge applications"
SP-220190 | TS 33.256 "Security aspects of Uncrewed Aerial Systems (UAS)"

## Slide 5: SA3 Agreements/ Approval with ’disagreement’s
SBA Security: CR S3-220589 (Rel-15) , S3-220590 (Rel-16), S3-220591 (Rel-17) : Clarification CR on separate handling of N32-c and N32-f, to correct misalignment with CT4, pending since Rel-15. In show of hands 8 companies supported CR, while 2 companies didn’t agree with CR. 1 company wanted to mark their sustained objection.
NSWO Authentication Service (Rel-17): CR for Update of NSWO authentication procedure and SBA service operations (S3 220266) was not agreed. In show of hands, 5 Companies opposed the CR while 2 companies supported the CR. Current agreement to stay with existing Authentication services.
PRoSe Control Plane Solution (Rel-17): Storage of PRoSe keys PRUK/PRUKID, whether to store it? Where to Store, Store it in existing NF (e.g. UDM) or in a new NF etc are unresolved, leading to extension of the PRoSe feature.
EDGE EES-EEC authentication (Rel-17): Current working assumption decided by show of hands, "TLS authentication methods shall be used. Details of TLS authentication methods (e.g. client certificate, AKMA, GBA based TLS authentication) is out of scope of the current document. " ​

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-17 | Alex Leadbeater (BT) | LI17 | 87% | 98% | Mar 2022 | Jun 22 |  |  | 17
Normative work on Lawful Interception Rel-18 | Alex Leadbeater (BT) | LI18 | 0% | 0% | Mar 2023 |  |  |  | 18
Security Assurance Specification for 5G NWDAF | Minpeng Qi (China Mobile) | SCAS_5G_NWDAF | 90% | 90% | Mar 2022 | Jun 22 | SP-200147 | TS 33.521 CRs to TR 33.926 | 17
Security Assurance Specification for Service Communication Proxy | Anja Jerichow (Nokia) | SCAS_5G_SECOP | 70% | 95% | Mar 2022 | Jun 22 | SP-200148 | TS 33.522 CRs to TR 33.926 | 17
Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | FS_eEDGE_SEC | 85% | 100% | Mar 2022 | Complete | SP-200347 | TR 33.839 | 17
Study on Security Aspects of Enhancement for Proximity Based Services in 5GS | Wei Zhou (CATT) | FS_5G_ProSe_Sec | 75% | 85% | Mar 2022 | Jun 22 | SP-200350 | TR 33.847 | 17

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 90% | 90% | Mar 2022 | Extended to Rel-18 | SP-180690 | TR 33.809 | 17
Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services | Longhua Guo (Huawei) | FS_5MBS_SEC | 85% | 100% | Mar 2022 | Complete | SP-200351 | TR 33.850 | 17
Security Aspects of Enhancements for 5G Multicast-Broadcast Services (Rel-17) | Longhua Guo (Huawei | 5MBS_SEC | 90% | 95% | Mar 2022 | Jun 22 | SP-210420 | RC to TS 33.501 | 17
Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2 | Xiaoting Huang (China Mobile) | FS_eNA_SEC | 75% | 100% | Mar 2022 | Complete | SP-200722 | TR 33.866 | 17
TLS protocols profiles for AKMA | Adrian Escott (Qualcomm) | AKMA_TLS | 95% | 95% | Mar 2022 | Jun 22 | SP-210424 | CRs to TS 33.222 | 17
Security aspects of Uncrewed Aerial Systems | Adrian Escott (Qualcomm) | ID_UAS | 50% | 100% | Mar 2022 | Complete | SP-210425 | TS 33.256 | 17

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 60% | 62% | Mar 22 | Extended to Rel-18 | SP‑181236 | TR 33.848 | 17
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 90% | 100% | Mar 2022 | Complete | SP-190713 | TR 33.846 | 17
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 78% | 100% | Mar 22 | Complete | SP-201016 | TR 33.824 | 17
Study on enhanced security support for Non-Public Networks | Christine Jost (Ericsson) | FS_eNPN_SEC | 75% | 90% | Mar 22 | Jun 22 | SP-200620 | TR 33.857 | 17
Study on User Consent for 3GPP services | Rong Wu (Huawei) | FS_UC3S | 85% | 95% | Mar 22 | Jun 22 | SP-200885 | TR 33.867 | 17
Security Aspects of Proximity based services in 5GS ProSe | Wei Zhou (CATT) | 5G_ProSe | 45% | 65% | Mar 22 | Jun 22 | SP-211120 | TS 33.503 | 17

## Slide 9: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 98% | 100% | Mar 22 | Complete | SP-190711 | TS 33.535 | 17
Study on security aspects of the MSGin5G Service | Xiaoting Huang (China Mobile) | FS_SEC_5GMSG | 75% | 100% | Dec 21 | Complete | SP-200878 | TR 33.862 | 17
Study on the security of AMF re-allocation | Vlasios Tsiatsis (Ericsson) | FS_AMFREAL_SEC | 75% | 100% | Dec 21 | Complete | SP-200721 | TR 33.864 | 17
Study on non-seamless WLAN Offload in 5GS using 3GPP credentials | Mavureddi Dhanasekaran, Ranganathan (Nokia) | FS_NSWO_5G | 70% | 100% | Mar 22 | Complete | SP-210262 | TR 33.881 | 17
Security Aspects of User Consent for 3GPP services | Rong Wu (Huawei) | UC3S_SEC | 85% | 95% | Mar 22 | Jun 22 | SP-210836 | CRs to TS 33.501 | 17
security aspects of the MSGin5G Service | Xiaoting Huang (China Mobile) | SEC_5GMSG | 90% | 100% | Mar 22 | Complete | SP-210835 | CRs to TS 33.501 | 17

## Slide 10: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on enhanced security for network slicing Phase 2 | Zander Lei (Huawei) | FS_eNS2_SEC | 30% | 80% | Mar 22 | Extended to Rel-18 | SP-210106 | TR 33.874 | 17
Enhanced Security for Network Slicing Phase 2 | Zander Lei (Huawei) | eNS2_SEC | 20% | 70% | Mar 22 | Extended to Rel-18 | SP-211361 | CRs to TS 33.501 | 
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | Pinar Comak (Ericsson) | eCryptPr | 95% | 100% | Mar 22 | Complete | SP-210107 | CRs to TS 33.141, TS 33.203, TS 33.210, TS 33.220, TS 33.222, TS 33.310, TS 33.328, TS 33.501 | 17
Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | eEDGE_5GC | 50% | 100% | Mar 22 | Complete | SP-210423 | TS 33.558 | 17
Security Aspects of eNPN | Christine Jost (Ericsson) | eNPN | 90% | 95% | Mar 22 | Jun 22 | SP-210422 | CRs to TS 33.501 | 17
Security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) | Chang Liu (China Mobile) | eNA_Ph2 | 90% | 100% | Mar 22 | Complete | SP-210837 | CR to TS 33.501 | 17

## Slide 11: Summary (Rel-18)
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for Management Function (MnF) | Noamen Ben Henda (Huawei) | SCAS_5G_MF | 0% | 10% | Sep 2022 | Sep 2022 | SP-211362 | TS 33.526 | 18
Study of privacy of identifiers over radio access | Alec Brusilovsky (InterDigital) | FS_ID_PRVC | 0% | 5% | Sep 2022 | Sep 2022 | SP-211364 | TR 33.870 | 18
Study on Standardising Automated Certificate Management in SBA | German Peinado (Nokia) | FS_ACM_SBA | 0% | 5% | Sep 2022 | Sep 2022 | SP-210419 | TR 33.876 | 18
Study on enhanced Security Aspects of the 5G Service Based Architecture | Anja Jerichow (Nokia) | FS_eSBA_SEC | 70% | 70% | Sep 2022 | Sep 2022 | SP-201129 | TR 33.875 | 18

## Slide 12: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Suresh Nair(Nokia)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 13: Meetings since previous SA
SA3
  SA3#106e: 14th-25th February 2022, Online.
SA3-LI
  SA3#84-LI-e-a 24th – 28th Jan 2022, Online.
  SA3#84-LI-e-b 2nd – 4th March 2022, Online.

## Slide 14: Next SA3 and SA3-LI meetings
SA3
  SA3#107-e 16th- 20th May 2022, Online.
SA3-LI
  SA3#85-LI-e: 25th – 29th Apr 2022, Online

## Slide 15: SA3 statistics
SA3#106-e: 14th – 25th February 2022, Online
  Registered 171 delegates
  586 temporary documents
  47 incoming LS
  16 outgoing LS

## Slide 16: Document statistics
Chart: SA3 Statistics –Tdocs and CRs
| SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis224 | SA3#85 | SA3#86 | SA3#86 Ad-hoc | SA3#87 | SA3#88 | SA3#88 Ad-hoc | SA3#89 | SA3#90 | SA3#90 Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 Ad-hoc | SA3#93 | SA3#94 | SA3#94 Ad-hoc | SA3#95 | SA3#96 | SA3#96 Ad-hoc | SA3#97 | SA3#98e | SA3#98Bise | SA3#99e | SA3#100e | SA3#100Bise | SA3#101e | SA3#102e | SA3#102Bise | SA3#103e | SA3#104e | SA3#104e Ad-hoc | SA3#105e | SA3#106e
Tdocs | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 683 | 550 | 772 | 481 | 235 | 580 | 747 | 493 | 753 | 789 | 532 | 988 | 862 | 390 | 736 | 586
CRs | 52 | 26 | 59 | 17 | 26 | 14 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 110 | 64 | 44 | 54 | 67 | 44 | 67 | 98 | 55 | 61 | 72 | 34 | 149 | 182

## Slide 17: Delegate statistics
Chart: 
| SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 Ad-hoc | SA3#87 | SA3#88 | SA3#88 Ad-hoc | SA3#89 | SA3#90 | SA3#90 Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 Ad-hoc | SA3#93 | SA3#94 | SA3#94 Ad-hoc | SA3#95 | SA3#96 | SA3#96 Ad-hoc | SA3#97 | SA3#98e | SA3#98Bise | SA3#99e | SA3#100e | SA3#100Bise | SA3#101e | SA3#102e | SA3#102Bise | SA3#103e | SA3#104e | SA3#104eAd-hoc | SA3#105e | SA3#106e
Delegates | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 97 | 57 | 175 | 92 | 35 | 92 | 117 | 114 | 119 | 135 | 121 | 261 | 155 | 111 | 194 | 171

## Slide 18: Status Report on SA3-LI

## Slide 19: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R17 in progress
    100% Complete.
  R18 Work item open.
    0% Complete.
Stage 2 - TS 33.127 & 33.107.
  R17
    100% complete at SA#95e
  R18 Work item open.
    0% Complete.
Stage 3 – TS 33.128 & 33.108.
  R17
    95% complete at SA#95e.
  R18 Work item open.
    0% Complete.
TR 33.929 Implementation Guidance
  Extended into R18.

## Slide 20: Lawful Interception (LI) Documents
Packs of agreed CRs submitted to SA#95-e:
  SP-220257 Rel-16
  SP-220258 Rel-17

## Slide 21: SA3-LI Processes Update @SA#95-e
SA3-LI 3GPP Forge Ready Live.
  As detailed in SP-211535 and endorsed at SA#94e, SA3-LI have moved to live use of 3GPP forge for all ASN.1 and XML handling.
  Tdoc CRs continue to be submitted to SA with forge used as normative source for tdoc content and update.
  Processes working as expect with no issues experienced.
SA3-LI continuing to track discussions on more general use of 3GPP forge for Open APIs.
  As endorsed through SP-211535, SA3-LI is not using a single flat repository for ASN.1 and XML handling.
  SA3-LI Forge structure is based on 3GPP release, specification and version number.
  This reflects expectations of Law enforcement for receiving and decoding received ASN.1 and XML in their systems.
  This also aligns with ETSI TC LI Forge usage on which 3GPP standards rely.
Proposals to revise ASN.1 and XML CR approval processes to rely more heavy on 3GPP forge only, on hold pending wider 3GPP forge usage discussions in SA, CT and RAN.

## Slide 22: Status Report on SA3 Work Items

## Slide 23: Security Aspects of Proximity based services in 5GS ProSe (5G_ProSe)
WI 65% complete, extension (SP-220191) sought for one more quarter
TR 33.503 pending issues
privacy of PRUK ID is FFS.
Further details on the needs and usage of 5GPRUK ID are FFS
How the SUPI of the 5G ProSe remote UE is obtained by SMF is FFS
how SMF obtains the 5G ProSe remote UE’s subscription info is FFS.
It is FFS how to support secondary authentication when roaming
the description of integrity protection needs to be added
integrity protection of DCR message or a part of DCR message needs to be added

## Slide 24: Study on Security Aspects of Enhancement for Proximity Based Services in 5GS (5G_ProSe_Sec )
TR 33.847 Current Status
  17 key issues, 44 solutions.
  Conclusions reached for all 17 Key issues in the TR.

## Slide 25: Study on 5G security enhancement against false base stations(FS_5GFBS)
  Study 90% complete, TR 33.809
  7 Key issues and 27 solutions
  No agreements on the solutions yet.
  RRCResumeRequest protection pending, LS Reply from RAN2 (S3-220047) and RAN3 (S3-220037) on security protection on RRCResumeRequest message received.

## Slide 26: Study on Security Impacts of Virtualisation(FS_SIV)
TR 33.848 studies the consequences of virtualisation on 3GPP architectures, in order to identify threats and subsequent security requirements in
  30 Key issues
  7 Solutions
  No conclusions yet

## Slide 27: Study on enhanced Security Aspects of the 5G Service Based Architecture(FS_eSBA_SEC )
Study captured in TR 33.875, Study complete 70%, extended to Rel-18
From the 9 key issues identified and 10 solutions documented so far, no conclusion was reached for Rel-17. Outstanding issues are:
  - Missing solutions at KI#2, KI#3, and KI#9
  - Refinement of solutions with resolution of editor’s notes
  - Missing details at evaluation of solutions
  - Conclusions with explanation on whether solutions should be adopted or not adopted, i.e., with decision documentation

## Slide 28: Study on enhanced security for network slicing Phase 2(FS_eNS2_SEC)
Study captured in TR 33.874
3 Key Issues
  privacy issue on broadcasting slice information
  DoS to NSAC procedure
  AF authentication and authorization
Solutions
  1 Solution
Conclusion
  Conclusion for KI#1 and KI#3.

## Slide 29: New Rel-18 SIDs/WIDs
New SIDs for Rel-18:
  SP-220196 New Study on enhancement of AKMA
  SP-220198 New Study of Security aspect of home network triggered primary authentication
  SP-220199 New Study on security aspects of enablers for Network Automation for 5G - phase 3
  SP-220201 New Study on Security Enhancement of support for Edge Computing — phase 2
  SP-220202 New Study on Security Aspects of Proximity Based Services in 5GS Phase 2
New WIDs for Rel-18:
  SP-211362 New WID on Security Assurance Specification for Management Function (MnF)
  SP-211363 New WID on Mission critical security enhancements phase 3
  SP-211365 New WID on SECAM and SCAS for 3GPP virtualized network products

## Slide 30: SA3 Calendar for 2022
SA3#106-e-Bis 2022-04-04 2022-04-08 Online -> Cancelled
SA3#107-e 2022‑05‑16 2022‑05‑20 Online
SA3#107-Bis 2022-06-27 2022-07-01 Bath, GB  Online
SA3#108 2022-08-22 2022-08-26 Gothenberg, Sweden
SA3#108 Bis 2022-10-10 2022-10-14 China, CN -> Online
SA3#109 2022-11-14 2022-11-18 USA -> Pending

## Slide 31: Thank You!
Suresh Nair
3GPP SA3 Chair
mail: suresh.p.nair@nokia.com
phone: +1 973 978 9038