## Slide 1
6G study planning
SA1 Chair + 6G rapporteurs
S1-250987 - 3GPP TSG-SA WG1 Meeting #109, Athens, Greece, 17-21 February 2025
© 3GPP 2025

## Slide 2
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop IMT-2030 use cases
SA1 6G Study
Rel-20 - 6G st.
2025
Release 20 SA1 timeline
SA1#109 Feb
presentations
SID(s) agreement
6G SID definition
TSG Workshop on 6G SA1 input expected
Stage-1 6G study is meant to end in Mar 2026, but:
  Which will be the last meeting that accepts new use cases?
  When will we start consolidation?

## Slide 3: 6G study - planning
Option A
SA1#110 May 2025 - Fukuoka
SA1#111 Aug 2025 – Gothenburg
  Last meeting for Use Cases
SA1#112 Nov 2025 – Dallas
  Start consolidation
SA1#113 Feb 2026 - India
Option B
SA1#110 May 2025 - Fukuoka
SA1#111 Aug 2025 – Gothenburg
SA1#112 Nov 2025 – Dallas
  Last meeting for Use Cases
  Start consolidation
SA1#113 Feb 2026 - India

## Slide 4
Thank you