## Slide 1: LPHAP Status Update <Low Power High Accuracy Positioning>
Yuan Wang
Huawei
LPHAP Rapporteur
3GPP TSG-SA WG1 Meeting #94e
Electronic Meeting, 10 - 20 May 2021
Notes: 1

## Slide 2: LPHAP Progress
Progress made at this meeting
  Adding LPHAP requirements into 22.104
  Clarification of LPHAP requirements in 22.261
  Alignment of positioning power consumption aspects between 22.261 and 22.104.
Work/Study Item Completion: 100%
Controversial issues
  N/A
Notes: 1

## Slide 3: LPHAP Planning
Planning for subsequent meetings
  N/A
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  N/A
Telephone conference
  N/A
Notes: 1

## Slide 5: LPHAP Completion Date
Current expected completion dates:
  SA#92, Q2/2021
Have these dates been changed at this meeting? <N>
  N/A
Notes: 1

## Slide 6: LPHAP History
This WI has been approved at SA1#93e
This WI has been completed at SA1#94e
History of completion rates
  SA1#93e：40%
  SA1#94e：100%
Notes: 1