## Slide 1: FS_RAILSS Status Report Study on Supporting of Railway Smart Station Services
Andrew Min-gyu Han
Hansung University
850044 FS_RAILSS Rapporteur
3GPP TSG-SA WG1 Meeting SA1#99-e
Electronic Meeting, 22 August – 1 September 2022
Notes: 1

## Slide 2: FS_RAILSS Progress
Progress made at this meeting
  5 use cases proposed and 2 are approved
  1 UC has been enhanced
  Consolidated requirements, conclusion and recommendations sections were approved
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: FS_RAILSS Planning
Planning for subsequent meetings
  N/A
Notes: 1

## Slide 4: Work plan between meetings
N/A
Notes: 1

## Slide 5: FS_RAILSS Completion Date
Current expected completion dates:
  For information: SA#97-e (09/2022)
  For approval: SA#97-e (09/2022)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_RAILSS History
This WI has been approved at SA#85
  Approved WID is in tdoc SP-190838
History of completion rates
  SA1#88-1 (08/2019): 0%
  SA1#92-2 (11/2020): 15%
  SA1#93-3 (03/2021): 30%
  SA1#95-4 (09/2021): 40%
  SA1#96-5 (11/2021): 45%
  SA1#98-6 (05/2022): 75%
  SA1#99-7 (08/2022): 100%
Notes: 1