## Slide 1: FS_ID_UAS_SA2 Status Report
Stefano Faccin
Qualcomm Incorporated

## Slide 2: FS_ID_UAS_SA2 Status at SA#87
Progress since SA#86:
  FS_ID_UAS_SA2 TR 23.754 v0.1.0 is available here.
  Total 3 TUs requested for Study Phase in 2020. 1 TU is used and 2 TUs are remaining.
  Key Issue (7), architectural assumptions and requirements, and reference architecture have been agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  After SA2#137e (Feb.): Organize CC to work on merging solutions
  SA2#138 (Apr.): Process additional solutions. Start initial evaluation, if time permit. No new key issues.
  SA2#139 (May): Solution clean-up, complete evaluation and conclusions. Submit TR 23.754 to SA#87 plenary for information.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 0% > 25% | Jun, 20 | SP-181114

## Slide 3: FS_ID_UAS_SA2 status after SA2#136AH (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 0% > 25% | Jun, 20 | SP-181114
General
  FS_ID_UAS_SA2 TR 23.754 v0.1.0 is available here.
  Total TUs requested for Study Phase in 2020 is 3. 1 TU is used and 2 TUs are remaining.
  Key Issue, architectural assumptions and requirements, and reference architecture have been agreed.
Key Issue 1 (UAV identification) :
  No contributions focused on this KI could be handled due to lack of time
  Next Steps: SA2#137 to handle solutions
Key Issue 2 (UAV authorization by UTM)
  No contributions focused on this KI could be handled due to lack of time
Key Issue 3 ( UAV Controller identification and authorization/authentication):
  No contributions focused on this KI could be handled due to lack of time
Key Issue 4 (UAV and UAV Controller tracking):
  One (partial) solution was added to the TR

## Slide 4: FS_ID_UAS_SA2 status after SA2#136AH (2/2)
Key Issue 5 (UAV authorization revocation and (re)authorization failures):
  No contributions focused on this KI could be handled due to lack of time
Key Issue 6 (UAV Controller and UAV association):
  No contributions focused on this KI could be handled due to lack of time
Key Issue 7 (User Plane Connectivity for UAVs)
  No contributions focused on this KI could be handled due to lack of time
RAN impacts and dependencies:
  None
Contentious Issue:
  None yet
Focus for the Next Meeting (SA2#137):
  Process new solutions
Overall Plan:
  Focus on processing solution and not adopting new key issues at next meeting, to allow May meeting to complete solutions, evaluations and conclusions.