## Slide 1: FS_REDCAP_Ph2, NR_REDCAP_Ph2 Status Report
Qian Chen
Ericsson

## Slide 2: FS_REDCAP_Ph2, NR_REDCAP_Ph2 status after SA2#157 (1/2)
  General:
  Total 6 papers are agreed, including:
    2 normative CRs for 23.501 (S2-2307734/S2-2307735)
    3 normative CRs for 23.502(S2-2307731/S2-2307732/S2-2307732)
    1 LS response (S2-2307730) to RAN3
  Total TUs planed for normative work is 1 TU. Additional 0.5TU is used
  The WID is 100% complete.
  RAN impacts and dependencies:
  None
  Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100 % | September, 22 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 98%->100% | June, 23 | SP-230171

## Slide 3: FS_REDCAP_Ph2, NR_REDCAP_Ph2 status after SA2#157 (2/2)
Focus for the Next Meeting:
  None, unless there is furhter incoming LS or maintenance F category CR.
Overall Plan:
  100% progress on the study
    SA2#149E Feb(0.5 TU): TR skeleton; Agreement on scope, architecture assumptions and requirements, key issues; solution proposals
    SA2#150E Apr(0.5 TU): Solution proposals/updates; initial evaluation
    SA2#151E May(0.5 TU): Evaluations; solution update; initial conclusion; TR for information
    SA2#152E Aug(0.5 TU): Evaluations; conclusions; WID approval; TR for approval
  100% progress on the normative work
    SA2#153E Oct(0.5 TU): Start of the normative work
    SA2#155 Feb (0.5 TU): Solving remaining issues -> changed to SA2#154AHE Jan (0.5 TU)
    SA2#156 Apr (0.25 TU): solving remaining issues, e.g. including new LSs from CT4 and RAN2.
    SA2#157 May (0.25): solving remaining issues related to RAN WGs responses.

## Slide 4
Progress since SA#99
  Total 13 papers are agreed, including:
    5 normative CRs from SA2#156e(S2-2305618/ S2-2305620/S2-2305621/S2-2305625/S2-2305626)
    5 normative CRs from SA2#157 (S2-2307731/S2-2307732/S2-2307732/S2-2307734/S2-2307735)
      S2-2307731/S2-2307732/S2-2307734 are revisions of S2-235618/S2-2305620/S2-2305625
    3 LSs (S2-2305617/S2-2305619/S2-2307730) to CT4/RAN3/RAN2 for further information exchanges
  Normative work is 100% complete
  Total TUs planed for study and normative work is 3 TUs and it used 3.5 TUs
  RAN impacts and dependencies:
  None
  Next steps:
  None, unless there is further incoming LS or maintenance F category CR.
FS_REDCAP_Ph2, NR_REDCAP_Ph2 status at SA#100
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100 % | September, 22 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 95%->100% | June, 23 | SP-230171