## Slide 1: FS_NG_RTC_Ph2 SI Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2
Total 11.5 TUs
  6 TUs for Study Phase and 5.5 TUs for Normative Work
  4.5 TUs have been used after #161, 1.5 TUs are left for next 2 meetings till #163 for study phase
FS_NG_RTC_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #159 | Oct. 2023 | 1 | 1 | TR skeleton, scope and achitectural assumptions were agreed; 5 Key Issues were agreed.
SA2 #160 | Nov. 2023 | 1.5 | 1.5 | All 8 KIs were agreed; Started discussions on solutions.
SA2 #160AH-e | Jan. 2024 | 1 | 1 | Discussions on solutions
SA2 #161 | Feb 2024 | 1 | 1 | Discussions on solutions;
SA2 #162 | Apr 2024 | 1 | 1 | Discussions on solutions; Last meeting for new solution proposals; Start discussion on evaluation and conclusion;
SA2 #163 | May 2024 | 0.5 | 0.5 | Complete evaluations and conclusions; Send TR for approval or for information.
 |  | 5.5 | 5.5 | TBD
 | Total | 11.5 | 11.5 | 

## Slide 3: FS_NG_RTC_ph2 status after SA2#160AHE
General
  33 contributions were submitted to #160AHE and 30 contributions were handled
  Achievements:
    Updates to KI#1, KI#6 and KI#8 were agreed
    Solution 1 was updated and 16 new solutions were agreed and captured
      KI#1: 5 solutions
      KI#2: 2 solutions
      KI#3: 2 solutions
    No progress on KI#5 on PS data off since SA2 is still waiting for reply from SA1
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  Continue to bring new solutions and update captured solutions in SA2#161
  Sending TR for information if possible
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 15%->30% | June, 2024 | 1010030
      KI#4: 4 solutions
      KI#6: 3 solutions
      KI#8: 1 solutions

## Slide 4: FS_NG_RTC_ph2 status after SA2#161
General
  42 contributions were submitted to #161 and 13 contributions were handled
  Achievements:
    10 new solutions were agreed and documented
      KI#2: 1 solution
      KI#6: 3 solutions
      KI#7: 1 solutions
      KI#8: 5 solutions
    No progress on KI#5 on PS data off since SA2 is still waiting for reply from SA1
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  New solutions for KI#5 and unhandled solutions from #161 is allowed to be submitted
  Update solutions and start evaluation and conclusion
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 30%->45% | June, 2024 | 1010030

## Slide 5: FS_NG_RTC_ph2 status at SA#103
General
  TR 23.700-77 v0.4.0 is available
  75 contributions were submitted to #160AHE and #161 and 43 contributions were handled
  Achievements:
    27 solutions were agreed and documented in the TR
      KI#1: 6 solution
      KI#2: 3 solutions
      KI#3: 2 solutions
      KI#4: 4 solutions
    No progress on KI#5 on PS data off since SA2 is still waiting for reply from SA1
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  New solutions for KI#5 and unhandled solutions from #161 is allowed to be submitted
  Update solutions and start evaluation and conclusion
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 15%->45% | June, 2024 | 1010030
      KI#6: 6 solutions
      KI#7: 1 solutions
      KI#8: 6 solutions