## Slide 1: VMR_Ph2 Status Report
Sony, Qualcomm Incorporated
S2-2504428

## Slide 2
Progress in SA2#168:
  8 CRs to TS 23.501 and TS 23.502 were agreed,
    Updates to: Principles, Configuration of MWAB-gNB, PWS references and documentation, Additional ULI support.
  1 CRs to TS 23.273 agreed.
    Updates to: 5GC-MT-LR procedure involving MWAB (figure update).
  3 LS replies
    to SA5: Answers on OAM configurations of the MWAB-gNB
    to CT1: Confirmation on PWS description in TS 23.501 and TS 23.502
    to RAN3: Confirmation of support of additional ULI for NTN backhaul
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues:
  None
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status after SA2#168

## Slide 3: Annex
Status report for SA2#167 and for SA#107

## Slide 4
Progress in SA2#166-adhoc and SA2#167:
  10 CRs to TS 23.501 were agreed,
    Updates to: Additional ULI support, AMF determination of UE served by a MWAB, Impact of MWAB mobility, UE mobility served by MWAB, QoS handling of Xn traffic, Regulatory service via MWAB.
  TS 23.273: 1 CRs agreed.
    Updates to: Location services when roaming, and Privacy check for MWAB.
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues:
  None
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status after SA2#167

## Slide 5
Progress since SA#106:
  11 CRs to TS 23.501 and TS 23.273 were agreed.
  Updates to: Additional ULI support, AMF determination of UE served by a MWAB, Impact of MWAB mobility, UE mobility served by MWAB, QoS handling of Xn traffic, Regulatory service via MWAB, Location services when roaming, and Privacy check for MWAB.
Impacts and dependencies on other WGs:
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Next steps:
  Other Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
VMR_Ph2 status at SA#107