## Slide 1: FS_5GSAT_Ph4_ARC Status Report Study on integration of satellite components in the 5G architecture Phase 4
Hucheng Wang (CATT),
Relja Djapic (TNO)

## Slide 2
FS_5GSAT_Ph4_ARC status after SA#108
Progress since SA#108
  In SA2#170 meeting, 2 LS out and 10 pCRs are approved, including:
    1 LS out is replied to SA4 with regard to assumptions for ULBC
    1 LS out is approved to RAN2, SA4, CT1, SA3, SA1, RAN1 for issues related to support of IMS voice over NB-IoT NTN connected to EPC
    1 pCR for TR Skeleton Update is approved
    9 pCRs for KI#2 (IMS enhancement for GEO NB-IoT NTN access) are approved
  RAN impacts and dependencies
  Yes, KI#1 and KI#3 have RAN impact, KI#2 may have dependency on RAN conclusion.
Contentious issues
  None
Next Step
  Continuing solution discussion.
  Start solution evaluation for KI#1
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070011 | Study on Integration of satellite components in the 5G architecture Phase 4 | FS_5GSAT_Ph4_ARC | 12/12/2025 | 30 | SP-250400 | 60 | In progress

## Slide 3
Progress since SA2#170
  1 LS out is replied to SA4 with regard to assumptions for ULBC;
  1 LS out is approved to RAN2, SA4, CT1, SA3, SA1, RAN1 for issues related to support of IMS voice over NB-IoT NTN connected to EPC
  1 pCR for TR Skeleton Update is approved
  9 pCRs for KI#2 (IMS enhancement for GEO NB-IoT NTN access) are approved
  RAN impacts and dependencies
  Yes, KI#1 and KI#3 have RAN impact, KI#2 may have dependency on RAN conclusion.
Contentious issues
  None
Next Step
  Continuing solution discussion.
  Start solution evaluation.
FS_5GSAT_Ph4_ARC status after SA2#170
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070011 | Study on Integration of satellite components in the 5G architecture Phase 4 | FS_5GSAT_Ph4_ARC | 12/12/2025 | 30 | SP-250400 | 60 | In progress

## Slide 4
5GSAT_Ph3_ARCH status after SA2#168
Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#168 | Apr. 2025 | 1 | 1 | 1 TU for TR scope, TR skeleton, Assumption, KI definition. Start solution discussion
SA2#169 | May. 2025 | 2 | 2 | Last chance for KI update, continue solution discussion Conclude KI#5
SA2#170 | Aug. 2025 | 1.5 | 1.5 | continue solution discussion
SA2#171 | Qct. 2025 | 1 |  | Last meeting for new solution (solutions for KI#3 and 4 focusing on general aspects will be prioritized) Solution evaluation and try to conclude topics with common understanding
SA2#172 | Nov. 2025 | 1 |  | Last meeting for solution update Conclude the study (feedback from RAN WGs, SA4, CT1, SA3, SA1 need to be considered) Submit WI to SA2 for Approval.
SA2#173 | Feb. 2026 | 2 |  | Normative work starts
SA2#174 | Apr. 2026 | 2 |  | 
SA2#175 | May. 2026 | 1.5 |  | 
SA2#176 | Aug. 2026 | 1 |  | 
Total TU’s |  | 13 | 4.5 |