Source:	Qualcomm Incorporated (Rapporteur)

Title:	FS_5GVideo: Permanent document on Open Issues, v0.1.1

Agenda Item:	11.7

# Revision history

| Version | Date | Meeting | Subject/Comment |
| --- | --- | --- | --- |
| 0.0.1 | 2021-04-09 | SA4#113e | Initial Document |
| 0.1.0 | 2021-04-14 | SA4#113e | Status after SA4#113e |
| 0.1.1 | 2021-05-03 | S44#113p | Status before SA4#113p (1) |

# Contents

Revision history 1

Contents 1

1	Introduction 2

2	References 2

3	Metrics 2

4	Reference Sequences 3

5	Configurations Anchors 3

6	Anchors 4

7	Verification Anchors 5

8	Configuration Tests 5

9	Tests 6

10	Verification Tests 7

11	Characterization 7

12	Software 7

13	Online Repository 7

14	Other Issues 8

# 1	Introduction

During SA4#107 the New Study Item on “Feasibility Study on 5G Video Codec Characteristics” in S4-200309 was agreed and afterwards approved in by SA plenary #87 in SP-200052.

The objective of the objectives of the study item are primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs.

The concrete objectives are as follows:

- Collect a subset of relevant scenarios for video codecs in 5G-based services and applications, including video formats (resolution, frame rates, color space, etc.), encoding and decoding requirements, adaptive streaming requirements, predominantly based on scenarios defined for 5G media streaming as well as for TR 26.925 and TR 26.928.

- Collect relevant and exemplary test conditions and material for such scenarios, including test sequences.

- Define performance metrics for such scenarios with focus on objective performance metrics.

- Collect relevant interoperability functionalities and enabling elements for video codecs in different 5G services such as MTSI and Telepresence (i.e. RTP based conversational communications), or 5G media streaming (e.g. based on DASH/CMAF) supporting the identified scenarios.

- Collect relevant criteria and key performance indicators for the integration of video codecs in 5G processing platforms, taking into account factors such as encoding and decoding complexity in the context of the defined scenarios.

- Characterize the existing codecs H.264/AVC and H.265/HEVC in the context of the above scenarios and document the findings in a consistent manner.

- Identify gaps and deficiencies of existing codecs in such use cases and derive requirements for potential new codecs.

- Collect initial information on how new codecs under development in ISO/IEC SC29 WG11 (MPEG)/JVET (in particular including VVC and EVC) may meet the above criteria based on the characterization results provided for example by ISO/IEC SC29 WG11 (MPEG)/JVET.

The latest version of TR26.955 [1] is available in S4-210555 in version 1.1.0. This document collects the status of the work and identifies the open points.

# 2	References

- 3GPP TR 26.955, "5G Video Codec Characteristics"

# 3	Metrics

Table 3-1 summarizes the identified open issues on Metrics

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113-3-1 | We need to complete the metrics for Adaptive Streaming metrics based on the initial discussions in S4-210577 | Thomas, others |
| S4-113-3-2 | HDR metrics are not yet implemented in the script | Qualcomm |
| S4-113-3-3 | Do we need the HDR static metadata or any other information for the metrics computation? If no other information is received, we do not use this? | Dmytro |
| S4-113-3-4 | We need to identify the usage of 8 bit sequences for 10 bit codecs whether the 8 bit metrics or the 10 bit metrics apply | Everyone |

# 4	Reference Sequences

The reference sequences for the anchor generation are provided below.

- Pink: reference sequences are missing

- Yellow: reference sequences are selected, but not yet frozen.

- Green: Reference Sequences are frozen

| Scenario | Clause | JM configurations | Notes |
| --- | --- | --- | --- |
| Full HD Streaming | 6.2.7 | Reference sequences are still missing. We expect that we re-use 4K-TV sequences | Input needed |
| 4K-TV | 6.3.7 | Selected and all uploaded annotated. Final decision will be taken during SA4#114-e. | If no comments, they will be agreed at May 4 telco. |
| Screen Content | 6.4.7 | All sequences uploaded and agreed. | none |
| Social Sharing | 6.5.7 | Selected and all uploaded annotated. Final decision will be taken during SA4#114-e. | If no comments, they will be agreed at May 4 telco. |
| Gaming | 6.6.7 | All sequences uploaded and agreed. | none |

Table 4-1 summarizes the open issues on Reference Sequences.

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113-4-1 | Is park joy an 8 or 10 bit sequences? For now it is a 10 bit sequence that is generated from ./ffmpeg.exe -i .\y4m\park_joy_2160p50.y4m -vcodec rawvideo -pix_fmt yuv420p park-joy.yuv If no updates are received, this will be kept as 8 bit | Lukasz |
| S4-113-4-2 | For each of the HDR sequences we need to check if and of those have assigned HDR static metadata. If no information is provided, no metadata will be assigned Life-Untouched; Annex C.3.2.3.1. Meridian; Annex C.3.2.3.2. Sol-Levante; Annex C.3.2.3.3. Cosmos; Annex C.3.2.3.4. Elevator; Annex C.3.2.3.5. Sparks; Annex C.3.2.3.6. Nocturne; Annex C.3.2.3.7. | Lukasz |
| S4-113-4-3 | Uploading of the following sequences is not yet done: - Life-Untouched | Thomas (in progress) |
| S4-113-4-4 | The generation of each of the video sequences needs to be added to the json file. | Thomas (started) |
| S4-113-4-5 | The following information is added to the json - videoFullRangeFlag - chromaSampleLocType - hdrStaticMetadata - masterDisplay - maxCLL - maxFALL This information still needs to be added to the Technical report. Create a pCR for this. | Thomas |
| S4-113-4-6 | Reference Sequences for Full HD streaming have not yet been selected. See the discussion and agreements in S4-210577 that still need to be implemented. | Thomas, others |

# 5	Configurations Anchors

The configuration files for the anchor generation are provided below.

- Pink: configurations are missing

- Yellow: configurations are available, but not yet frozen. Comments still welcome

- Green: Configurations are frozen

| Scenario | Clause | General constraints | JM configurations | HM configurations | Notes |
| --- | --- | --- | --- | --- | --- |
| Full HD Streaming | 6.2 | GOP structures 16 IDR = 1 sec (closest to 16) | S1-JM-0X | S1-HM-0X | Initial discussion in S4-210557 |
| 4K-TV | 6.3 | GOP structures 16 IDR = 1 sec (closest to 16) | No Anchors | HM_UHD_SDR_cfg_encoder_randomaccess_main10 HM_UHD_HDR_encoder_randomaccess_main10_HDR_YCbCr Included in TR 26.955 attachments. |  |
| Screen Content | 6.4 | Low-delay P | S3-JM-01, S3-JM-02 S3-JM-03, S3-JM-04 Included in TR 26.955 attachments. | S3-HM-01, S3-HM-02 S3-SCC-01, S3-SCC-02 Included in TR 26.955 attachments. | JM configurations will be agreed during May 4 telco. |
| Social Sharing | 6.5 | Missing | S4-JM-0X | S4-HM-0X |  |
| Gaming | 6.6 | Low-Delay with B GOP structures 16 IDR = 1 sec (closest to 16) | S5-JM-0X | S5-HM-01, S5-HM-02 S5-SCC-01, S5-SCC-02 Included in TR 26.955 attachments. |  |

Table 5-1 summarizes the open issues on Configurations.

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113-5-1 | Implement the configurations for HM for 4K-TV in a consistent manner into the TR | Thomas |
| S4-113-5-2 | Document the used configuration files for Screen content scenario for HM and JM | Thomas/Gaelle |
| S4-113-5-3 | Document the used configuration files for Gaming scenario for HM | Thomas/Gaelle |
| S4-113-5-4 | Development and integration of configurations files for 4k-TV for HM | Thomas |
| S4-113-5-5 | Development of configuration files for social sharing JM and HM | <open> |
| S4-113-5-6 | Development of configuration files for Full HD JM and HM | <open> |
| S4-113-5-7 | Align the JM anchors for Gaming with HM configs | <open> |

# 6	Anchors and Metrics

- Pink: anchors definitions are missing

- Yellow: anchors defined, but open for comments

- Cyan: anchor definition frozen, but not yet produced

- Green: anchors available

| Scenario | Clause | JM anchors | HM anchors | Notes |
| --- | --- | --- | --- | --- |
| Full HD Streaming | 6.2.8 | missing | missing |  |
| 4K-TV | 6.3.8 | No Anchors | Defined. |  |
| Screen Content | 6.4.8 | defined | HEVC anchor streams are provided according to the key system here: https://dash-large-files.akamaized.net/WAVE/3GPP/5GVideo/Anchors/Scenario-3 S3-A65-265. S3-A66-265. S3-A67-265. S3-A68-265. |  |
| Social Messaging | 6.5.8 | Missing | Missing |  |
| Gaming | 6.6.8 | Missing | HEVC anchor streams are provided according to the key system here: https://dash-large-files.akamaized.net/WAVE/3GPP/5GVideo/Anchors/Scenario-5 |  |

Table 6-1 summarizes the open issues on Configurations.

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113p-6-1 | Create the scripts based on anchor.csv and reference.csv | Qualcomm (started, prio 1) |
| S4-113p-6-2 | Identify the available and missing anchors | Qualcomm |
| S4-113p-6-3 | Verify the metadata | Qualcomm |

# 7	Verification Anchors

- Pink: verification missing

- Yellow: verification assigned to someone

- Green: verification done

| Scenario | Clause | JM anchors | HM anchors | Notes |
| --- | --- | --- | --- | --- |
| Full HD Streaming | 6.2 | missing | missing |  |
| 4K-TV | 6.3 | No anchors | missing |  |
| Screen Content | 6.4 | missing | missing |  |
| Social Messaging | 6.5 | Missing | Missing |  |
| Gaming | 6.6 | missing | missing |  |

Table 7-1 summarizes the open issues on Configurations.

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113p-7-1 | Create the scripts based on anchor.csv and reference.csv | Qualcomm (started prio 2) |
| S4-113p-7-2 | Identify the verified and non-verified anchors | Qualcomm |
| S4-113p-7-3 | Start verification as agreed | Qualcomm |

# 8	Configuration Tests

The configuration files for the anchor generation are provided below.

- Pink: configurations are missing

- Yellow: configurations are available, but not yet frozen. Comments still welcome

- Green: Configurations are frozen

| Scenario | Clause | General constraints | ETM configurations | VTM configurations | Notes |
| --- | --- | --- | --- | --- | --- |
| Full HD Streaming | 6.2 | GOP structures 16 IDR = 1 sec (closest to 16) | S1-ETM-0X | S1-VTM-0X |  |
| 4K-TV | 6.3 | GOP structures 16 IDR = 1 sec (closest to 16) | S2-ETM-0X | S2-VTM-0X |  |
| Screen Content | 6.4 | Low-delay P | S3-ETM-0X | S3-VTM-0x, with x = 1, …, 8 | Check with Gaelle on details Anchors are already generated |
| Social Sharing | 6.5 | Missing | S4-ETM-0X | S4-ETM-0X |  |
| Gaming | 6.6 | Low-Delay with B GOP structures 16 IDR = 1 sec (closest to 16) | S5-ETM-0X | S5-VTM-0x, with x = 1, …, 8 | Check with Gaelle on details Anchors are already generated |

# 9	Tests

- Pink: test definitions are missing

- Yellow: tests defined, but open for comments

- Cyan: test definition frozen, but not yet produced

- Green: tests available

| Scenario | Clause | ETM Tests | VTM Tests | Notes |
| --- | --- | --- | --- | --- |
| Full HD Streaming | 6.2 | missing | missing |  |
| 4K-TV | 6.3 | missing | missing |  |
| Screen Content | 6.4 | missing | VVC test streams are provided according to the key system here: https://dash-large-files.akamaized.net/WAVE/3GPP/5GVideo/Tests/VTM/Scenario-3 S3-A65-265. S3-A66-265. S3-A67-265. S3-A68-265. |  |
| Social Messaging | 6.5 | Missing | Missing |  |
| Gaming | 6.6 | Missing | VVC test streams are provided according to the key system here: https://dash-large-files.akamaized.net/WAVE/3GPP/5GVideo/Tests/VTM/Scenario-5 |  |

# 10	Verification Tests

- Pink: verification missing

- Yellow: verification assigned to someone

- Green: verification done

| Scenario | Clause | ETM Tests | VTM Tests | Notes |
| --- | --- | --- | --- | --- |
| Full HD Streaming | 6.2 | missing | missing |  |
| 4K-TV | 6.3 | missing | missing |  |
| Screen Content | 6.4 | missing | missing |  |
| Social Messaging | 6.5 | Missing | Missing |  |
| Gaming | 6.6 | missing | missing |  |

# 11	Characterization

Table 11-1 summarizes the open issues on Characterization.

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113p-11-1 | Port the BD-Rate function from excel to scripts | Qualcomm (started prio 3) |
| S4-113p-11-2 | Develop consistent reporting scheme | Qualcomm |
| S4-113p-11-3 | Develop consistent graphical representation | Qualcomm |

# 12	Software

https://github.com/haudiobe/5GVideo.git

see above actions that relate to the software.

# 13	Online Repository

https://dash-large-files.akamaized.net/WAVE/3GPP/5GVideo/

CSV of all Files are provided here:

https://dash-large-files.akamaized.net/WAVE/3GPP/5GVideo/ReferenceSequences/sequences.csv

All reference sequences are documented.

Table 13-1 summarizes the open issues on Online Repository.

| Number | Issue | Responsible |
| --- | --- | --- |
| S4-113p-13-1 | Bugfixes for .cfg – unnecessary space included | Thomas (in progress) |
| S4-113p-13-2 | Upload Life-Untouched | Thomas (in progress) |
| S4-113p-13-3 | Move configs to scenario | Thomas (in progress) |

# 14	Other Issues

Dr. Thomas Stockhammer (Qualcomm Incorporated), tsto@qti.qualcomm.com