Agenda item: 	4.6

Source: 	Qualcomm Incorporated

Title: 	[FS_5GVideo] Considerations on Time Plan

Document for	Discussion and Agreement

# Summary

The time plan from SA4#115e in S4-211040 plans as follows:

| 3GPP SA4 Video SWG Telco (Oct 26, 2021, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress anchors and anchor metrics - Review verification results - Review available characterization of HEVC vs. AVC - Initiate the characterization of new codecs - Submission deadline Oct 25, 16:30 CEST. |
| --- | --- |
| SA4#116-e (10 – 19 November 2021) | - Complete anchors and anchor metrics - Complete verification - Complete the characterization of new codecs - Document the results - Document the conclusions - Agree on TR26.955v2.0.0 |
| SA#94-e (December 15 - 17 2021) | - Present TR26.955v2.0.0 for approval |

According to S4aV210805, significant progress was made during the last few AHG telcos to progress the work and to complete the documentation in the TR.

We expect that during this telco and during SA4#116e, a significant amount anchor and test results will be provided. This data needs to be

- Reviewed

- Uploaded to the online repository

Beyond this, still significant number of issues are pending, mostly

- Verification of anchors

- Verification of tests

- Characterization of tests

- Gap analysis

- Conclusions

We believe that in particular the verification aspect requires more time before gap analysis and conclusions can be drawn.

Based on this, it is proposed to document at SA4#116e all anchor and test results and use the remaining time until SA4#117e for

- Verification

- Characterization

- Drafting of conclusions

# Proposal

It is proposed to:

- document at SA4#116e all anchor and test results

- extend the work item until SA4#117e for verification and characterization

- Complete the work item with proper conclusions at SA4#117e

If agreed, an updated work plan will be submitted for SA4#117e.