Status of the Work Items as on the closing plenary of  SA4#111-e

| 3GPP SA4 WI/SI Status Update |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name | WI_Code | WI_ID | Release | Impact on other 3GPP WGs except SA4 | Target Completion Date | Completion %age till SA4#110-e | Completion %age till SA4#111-e | Specify whether Stage2 / Stage 3 | Name of the Rapporteur | Comments |
| Extension for headset interface tests of UE | HInT | 880012 | Rel-17 | None | 10-Sep-21 | 10% | 25% | Stage 3 | Jan Reimes, Stéphane Ragot | test specifications |
| Support of Immersive Teleconferencing and Telepresence for Remote Terminals | ITT4RT | 820003 | Rel-17 | None | 18-Dec-20 | 50% | 55% | Stage 3 | Ozgur Oyman, Igor Curcio |  |
| Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 830005 | Rel-17 |  | 04-Dec-22 | 15% | 20% | Stage 3 | Stéphane Ragot, Stefan Bruhn |  |
| Handsets Featuring Non-Traditional Earpieces | HaNTE | 860012 | Rel-17 |  | 15-Sep-20 | 35% |  | Stage 3 |  |  |
| EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 770024 | Rel-18 |  | 11-Jun-21 | 27% |  |  |  |  |
| Operation Points for 8K VR 360 Video over 5G | 8K_VR_5G | 890009 | Rel-17 | None | 12-Mar-21 | 0% | 25% | Stage 3 | Ozgur Oyman |  |
| Study on 5G Glass-type AR/MR Devices | FS_5GSTAR | 880011 | Rel-17 | None | 11-Jun-21 | 5% | 10% | Stage 2 | Hakju Ryan Lee |  |
| Study on Multicast Architecture Enhancements for 5G Media Streaming | FS_5GMS_Multicast | 870014 | Rel-17 |  | 17-Dec-20 | 10% | 20% | Stage 2 | Peng Tan |  |
| Study on VR Streaming Conformance and Guidelines | FS_VR_CoGui | 850004 | Rel-17 | None | 21-Jun-21 | 10% | 20% | Stage 3 | Igor Curcio |  |
| Study on 5G Video Codec Characteristics | FS_5GVideo | 870011 | Rel-17 |  | 17-Dec-20 | 30% | 45% | Stage 3 | Thomas Stockhammer |  |
| Study on the use of NBMP in FLUS | FS_FLUS_NBMP | 870012 | Rel-17 |  | 11-Dec-20 | 20% |  |  |  |  |
| Study on Streaming Architecture extensions For Edge processing | FS_EMSA | 870015 | Rel-17 |  | 17-Dec-20 | 25% | 30% | Stage 2 | Imed Bouazizi |  |
| Study on Typical Traffic Characteristics for XR Services and other Media | FS_XRTraffic | 870013 | Rel-17 |  | 18-Jun-20 | 25% | 40% | Stage 3 | Thomas Stockhammer |  |

* Currently the Stage 3 Release Freeze has been planned to be shifted from Sep '21 (ASN.1 freeze: Dec.21) to Mar '22 (ASN.1 freeze: Sep.22) [RP-202111]

* In Bold are the WIs