# 3GPP TSG SA WG5 (Telecom Management) Meeting #109	S5-165023

# 29 August - 2 September 2016, San Francisco (US)	revision of S5-16xabc

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.2

3GPP Work Plan status

Percentage of completion: 50%? (previously 40%)

Estimated completion date: SA#75 – Mar. 2017? (if change: previous SA#74 - Dec. 2016)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

15 contributions have been addressed during the sessions, and the discussed topics include:

- Use cases and requirements on MOI creation

- Discussion of relationship between VNF termination and MO deletion

- Procedure flows of MOI creating, VNF instantiation and termination

- Discussion paper of NRM support

- Skeleton, introduction and scope of TS28.513

Outstanding issues:

Minutes

The RG session was held Q3/Q4 on 30, August.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-165098 | pCR 28.510 Add MOI deletion requirement NN: In the requirement, corresponding to is not good, propose to use pointing to or related. C: pointing to likes a solution. HW: what’s the issue of corresponding? E: related to seems better NN: MOs and Managed Objects shall be changed to MOIs Conclusion: revised to 165252 | ZTE Corporation |
| S5-165099 | pCR 28.510 Add traceabilities of MOI configuration requirements DCM: according to the agreed action, 5.4.3 should be moved to 28.500. NN: it seems a legacy use case. E: application apart. Need to a note below the first use case. Conclusion: revised to 165253 | ZTE Corporation |
| S5-165101 | draft TS 28.513 skeleton C: Annex A/B should be removed. The protocol section should be added. Conclusion: revised to 165254 | ZTE Corporation |
| S5-165102 | pCR TS 28.513 Add introduction and scope Conclusion: agreed | ZTE Corporation |
| S5-165105 | Discussion paper- enhancement of NRM to support the VNF DCM: Why Add attribute vnfInstanceId for all the functional IOCs inheriting from IOC ManagedFunction, not add once in MF? NN: because of scope issue NN: Why do you add attribute in MF, not ME? It should be ME to be used to map with VNF. NN: I agree with proposal 1, but No.3 should be ME, and No.4 is not needed. E: Proposal No. 1&2 are not needed, Z: No. 1&2 just propose to add related description to mention they support visualised network E: then cannot say extend, it should be enhance the description Conclusion: revised to 165255 | ZTE Corporation |
| S5-165175 | Relation between NRM class and VNF/VNFC (implemented in VNFM) NN: In the rational, what kind of 3GPP node you are talking about? MF or ME? E: it’s MF NN: it is not function deploys as VNF, it’s ME NN: why do we need to mode SIOC? C: same question Conclusion: revised to 165256 | Ericsson Inc. |
| S5-165151 | pCR TS 28.510 Align the usage of term on non-application Conclusion: revised to 165257 | Huawei Technologies |
| S5-165152 | pCR TS 28.510 Modify use case of MO creation after VNF instantiation with VNF instance identifier NN: comment to begin when Step 2, related with solution, can be a point to MANO side node E: comment to pre-condition Z: the original UC is still valid, propose to add a new UC, not modify the old one Z: ask the original intention of the modification to the UC Conclusion: revised to 165258 | Huawei Technologies |
| S5-165153 | pCR TS 28.510 Adding the requirement and use case for createMO with trigger of VNF instantiation E: is the title triggered by EM? E: Role, just the name is needed DCM: step7, should the notification include the instantiation? Conclusion: revised to 165259 | Huawei Technologies |
| S5-165166 | pCR TS 28.510 add the relationship between VNF termination and MO deletion NN: MOI deletion has no dependency with VNF termination Conclusion: revised to 165260 | Intel Corporation (UK) Ltd |
| S5-165100 | pCR draft TS 28.511 Add procedure of creating MOI(s) after a VNF is instantiated NN: S1, step1, it is not message, it is notification. And one VNF -> a VNF DCM: it should be message E: step 4, it’s response, not notify Conclusion: revised to 165261 | ZTE Corporation |
| S5-165154 | pCR TS 28.511 Adding procedure flow for createMO with trigger of VNF instantiation NN: step 3, 4 can be on other order E: this is basic CM, how about bulk CM Conclusion: revised to 165262 | Huawei Technologies |
| S5-165168 | pCR TS 28.511 add CM procedures for the VNF instantiation E: can be merged with 154 Conclusion: the first procedure merged with 154 to 165262, the second one revised to 165263 | Intel Corporation (UK) Ltd |
| S5-165169 | pCR TS 28.511 add CM procedures for the VNF termination Conclusion: 4.y.1 withdrawn, 4.y.2 revised to 165264 | Intel Corporation (UK) Ltd |
| S5-165103 | Presentation TS 28.510 to SA for information Conclusion: keep open, revisit during OAM plenary | ZTE Corporation |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |