## Slide 1: Release-17 Time Plan Proposal for OAM SA5#131e, 25 May – 3 June, 2020
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON

## Slide 2: Background
Rel-17 release schedule was discussed in SA and RAN plenary in Dec. 2019 , Rel-16 and Rel-17 release schedule were updated in SA#87E (Mar.2020).
We need to align the SA5 work plan with the overall 3GPP release schedule.
This tdoc uses the following references:
  SA#85: TSG SA Chair’s Report to TSG RAN (RP-191626)
  SA#86: TSG SA Chair’s Report to TSG RAN (RP-192370)
  SA#86 3GPP Newcomer Orientation.pdf
  Release 17 package for RAN (RP-193216)
  3GPP Work Plan review at Plenary #86 (SP-191380)
  Work Plan review at TSG SA#87e (SP-200222)

## Slide 3
Ref: SA#86 3GPP Newcomer Orientation.pdf

## Slide 4: Detailed view of SA5 OAM dependency with other groups
SA1
Requirements
SA2
Architecture
SA3
Security
SA4
Media
SA5 OAM
Stage 3
SA6
Apps/MC
RAN
Radio Access
CT – Protocols & Coding
Stage 1
Stage 2
Stage 3
time
SA5 OAM
Stage 1
SA5 OAM
Stage 2
ORAN
ONAP
GSMA
ETSI ZSM

## Slide 5
Ref: SP-200222

## Slide 6
Ref: SP-200222

## Slide 7: SA5 Leaders recommendation for Release plan (OAM) (1)
SA5 OAM Rel-16 plan
  Stage2/stage 3 freeze: Jun.2020
SA5 OAM Rel-17 plan (for discussion)
  Closure of WI/SI proposal: no new Rel-17 WI/SI is recommended after SA5 #130->SA5#132.
  Stage 1 freeze: Sep.2020 -> Dec.2020
  Stage 2 freeze: Mar.2021 -> Jun.2021
  Stage 3(CT related): Mar.2021-> Jun.2021
  Stage 3(others): Jun.2021->Sep.2021
SA5 Rel-18 plan (TBD)
SA Rel-17 plan:
  Stage 1: Dec 2019 (no change)
  Stage 2 freeze:
  Sep.2020-> Dec.2020
  Stage 3 freeze:
  Jun.2021-> Sep.2021
  Code freeze:
  Sep.2021->Dec.2021
RAN Rel-17 plan:
  Stage 3 freeze:
  Jun.2021->Sep.2021
  ASN.1 freeze:
  Sep.2021
CT Rel-17 plan:
  Stage 3 freeze: Jun.2021-> Sep.2021

## Slide 8: SA5 Leaders recommendation for Release plan (OAM) (2)
#127
#128
#129
#131
SA5 OAM time plan
SA5 Rel-16 timeplan:
Jun 2020 (SA5#131e) SA5 stage 2+3 freeze
SA5 Rel-17 OAM timeplan:
Oct 2019 (SA5#127) : start the discussion of R17 WIs/Sis
Closure of WI/SI proposal: no new Rel-17 WI/SI is recommended after SA5 #132
stage1 freeze: Dec 2020 (SA5#134)
  Stage 2 freeze: Jun.2021 (SA5#137)
  Stage 3(CT related) freeze: Mar.2021(SA5#137)
  Stage 3(other): Jun.2021 (SA5#138)
#132
#130
#133
#134
R16
stage 1 freeze
Rel-16
Schedule
Rel-17
Planning
R17
stage 1 freeze
Rel-17
Schedule
(preliminary)
R17
Initial input
#138
R17
stage 2 freeze
#137
R17
stage 3 freeze （CT related）
R16
stage 2+3 freeze
R17
stage 3 freeze

## Slide 9: Thank you!

## Slide 10: Change History
SA5 #129e | S5-201349 SA5 Rel-17 time plan proposal for OAM
SA5# 131e | S5-203021 Rel-17 time plan proposal for OAM