## Slide 1: Exec Report SA5#130e and SA5#131e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-202022 | LS Out to SA2 and SA5 on making PSCELL ID available at the SGW of EPC | ETSI TC LI | Postponed | 

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo

## Slide 4: Charging (CH) WIs/SIs

## Slide 5: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%->30% | Postponed to Rel-17
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 30%->60% | SA#87 (03/2020) => Rel-16 E.R (Exception request)
5GS_NSMCH | Network Slice Management Charging in 5G System | 5%->50% | SA#87 (03/2020) => Rel-16 E.R
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 15%-> 70% | SA#87 (03/2020) => Rel-16 E.R
5WWC | Charging Aspect for 5WWC | 35%-> 100% | SA#87 (03/2020) Completed for SA#88
CHFCQM | CHF-controlled quota management | 50%-> 100% | SA#87 (03/2020) Completed for SA#88

## Slide 6
New Charging SIDs/WIDs
Number | Title | Source
-S5-203471 | New SID Study on charging aspects of Edge Computing | Intel Corporation (UK) Ltd

## Slide 7
Charging Exception requests
Number | Title
S5-203464 | Rel-16 WI Exception for Network Slice performance and Analytics Charging in 5GS
S5-203467 | Rel-16 WI Exception for Network Slice Management Charging in 5GS
S5-203470 | Rel-16 WI Exception for Charging Access Traffic Steering, Switching and Splitting in 5G system architecture

## Slide 8
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 30% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#87 (03/2020) | T-Mobile US | - | -
5GSIMSCH (Rel-17)
(Not included in the e-meeting Agenda )
Working Progress

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 30%-> 60% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.201 (New) | SP-190780 | SA#87 (03/2020) | Huawei | - | -
5GS_NSPACH
pCRs were approved for draft TS 28.201 with:
  Finalization of charging requirements and key performance and analytics high level charging information.
  CHF selection via NRF or per configuration.
  Default Triggers definition for Nchf.
  Introduction of 2 set of Message flows separate from PEC Nchf flow to CHF, for :
    "Network Slice data analytics subscription from NWDAF".
    "Network slice performance and analytics subscription using MnS".
  Introduction of Charging Data Request/Response structure which includes the “subscriber identifier”.
  Introduction of Network slice performance and analytics CHF CDR description
  Introduction of preliminary structure for NSPA Charging Information
  Bns Reference point to the Billing system.
Draft TS 28.201 (email approval S5-203466) sent for information (S5-203465)
Exception request (S5-203464)
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSMCH | Network Slice Management Charging in 5G System | 5%-> 50% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.202 (New) | SP-190788 | SA#87 (03/2020) | Nokia | - | -
5GS_NSMCH
Working Progress
pCRs were approved for draft TS 28.202 with:
  Introduction of 2 options of "Network Slice Management converged charging architecture“: one with embedded CTF and one with a new function (temporary name is CSIF).
  Introduction of charging principles and requirements (Network Slice Instance (NSI) Creation/Modification/Termination).
  CHF selection via NRF or per configuration.
  Introduction of Message flows for PEC Nchf flow to CHF:
    Option with embedded CTF
    Option with CSIF consuming MnS Provisioning.
  Introduction of Network slice Management CHF CDR description and CDRs generation by CHF
  Introduction of Charging Data Request/Response structure which includes the “subscriber identifier”.
  Introduction of preliminary structure for NS Management Charging information
Draft TS 28.202 (email approval S5-203469) sent for information (S5-203468)
Exception request (S5-203467)

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 15%-> 70% (E.R) | TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-191187 | SA#87 (03/2020) | Nokia | - | -
ATSSS
CRs were agreed to TS 32.255 on:
  Introduction of ATSSS architectures (including the Hybrid Access architecture of 5G-RG) reference and charging requirements
  Introduction of ATSSS flows for:
    Roaming Home Routed Network/UE requested (over 3GPP access or non-3GPP access)
    EPS interworking
    Hybrid access NG-RAN and W-5GAN
    Hybrid access EPC and W-5GAN
  CDR generation handling based on ATSSS triggers
  New ATSSS specific charging information in “PDU Session Charging Information”: New MA PDU session information and new specific information related to additional access (ULI and RAT Type)
  Introduction of ATSSS specific charging information in detailed messages
Exception request (S5-203470)
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5WWC | Charging Aspect for 5WWC | 35%-> 100% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | SP-191188 | SA#87 (03/2020) | Huawei | - | -
5WWC
CRs were agreed to TS 32.255 on:
  Clarify the SUPI and PEI extensions for wireline access (GLI, GCI) are applicable for supporting wireline access scenarios (5G-RG and FN-RG).
  Introduction of Message flows for 5G RG handover of a PDU Session from/to 3GPP access to/from W-5GAN access
  Introduction of Message flows for Trusted Non-3GPP access network: PDU session establishment/modification/release.
Stage 3 CR to TS 32.291 was agreed to extend the Supi with GLI and GCI as supported values for wireline access .
Stage 3 CR to TS 32.298 was agreed to extend the SubscriptionID for supporting 5G BRG and 5G CRG via IMSI type and GLI or GCI via NAI type.
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHFCQM | CHF-controlled quota management | 50%-> 100% | TS 32.255, TS 32.290, TS 32.291 | SP-191189 | SA#87 (03/2020) | Amdocs | - | -
CHFCQM
CRs agreed to TS 32.290:
  Introduction of CHF-controlled quota management mechanism description for suspend/resume quota management for a given Rating Group
  Introduction of a message flow for Session based charging (SCUR) with switch between quota managed and not quota managed controlled by CHF using appropriate responses to NF consumers
CR agreed to TS 32.255 adding “Supported Features” in Charging Data Request/Response.
Stage 3 CR agreed to TS 32.291 adding CHFCQM as supported feature in ChargingDataRequest/Response.
Working Progress

## Slide 14
Charging TSs & TRs to be sent to SA#88
Number | Title | For
S5-203465 | TS 28.201 “Charging management; Network slice performance and analytics charging in the 5G System (5GS); Stage 2” | Information
S5-203468 | TS 28.202 “Charging management; Network slice management charging in the 5G System (5GS); Stage 2” | Information

## Slide 15: Charging CRs
Maintenance and Rel-16 small Enhancements

## Slide 16: Thank you!