## Slide 1: Exec Report SA5#132e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-204017 | Resubmitted LS Out to SA2 and SA5 on making PSCELL ID available at the SGW of EPC | ETSI TC LI | Postponed | 

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-204593 | LSout on New function for Network Slice PA and Management Charging | SA2 | CT3 | 

## Slide 4: Charging (CH) WIs/SIs

## Slide 5: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%->30% | SA#92(12/2021) (Rel-17)
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 60%->100% | SA#87 (03/2020) => Rel-16 E.R (Exception request)
5GS_NSMCH | Network Slice Management Charging in 5G System | 50%->100% | SA#87 (03/2020) => Rel-16 E.R
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 70%-> 100% | SA#87 (03/2020) => Rel-16 E.R
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 0% | SA#91 (03/2021)

## Slide 6
New Charging SIDs/WIDs
Number | Title | Source
S5-204607 | New WID on charging enhancement for URLLC | Huawei
S5-204657 | New SID on charging aspects of 5GS CIoT | Huawei
S5-204591 | New SID on charging aspects of Proximity-based Services in 5GC | CATT
S5-204592 | New WID on N40 Interface Enhancements to Support GERAN and UTRAN | China Mobile Com. Corporation

## Slide 7
Charging Exception requests
Number | Title

## Slide 8
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 60%-> 100% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.201 (New) | SP-190780 | SA#87 (03/2020) | Huawei | - | -
5GS_NSPACH
pCRs were approved for draft TS 28.201 with:
  Final name for the New Charging Enablement Function (CEF) : consumer of PM MnS, NWDAF service and CHF service.
  Final architecture with CHF, CEF, MnS Producer and NWDAF for performance and analytics charging
  Charging Data Request/Response structure with:
    “Tenant Identifier”
    umbrella NSPA Charging Information with S-NSSAI
    NSPA Container Information for multiple reporting
  Network slice performance and analytics CHF CDR description
Stage 3 CRs:
  On TS 32.298 for NSPA (NS performance and analytics) charging parameter CDRs description and ASN.1
  On TS 32.291 for NSPA charging attribute for Nchf_convergedchargingservice and corresponding OpenAPI
Draft TS 28.201 (email approvalS5-204603) sent for approval (S5-204604)
Agreed CRs:
Working Progress

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSMCH | Network Slice Management Charging in 5G System | 50%-> 100% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.202 (New) | SP-190788 | SA#87 (03/2020) | Nokia | - | -
5GS_NSMCH
Working Progress
pCRs were approved for draft TS 28.202 with:
  new Charging Enablement Function (CEF) name consideration
  Final architectures with CHF and MnS Producer for Network Slice Management charging:
    Charging Trigger Function (CTF) based: MnS Producer (CTF) is a consumer CHF service
    Charging Enablement Function (CEF) based: CEF is a consumer of Provisioning MnS and CHF service
  Charging Data Request/Response structure with:
    “Tenant Identifier” and “MnS Consumer Identifier”
    NSM Charging Information with a list of “Service profile Charging Information“
  Network slice Management CHF CDR description
Stage 3 CRs:
  On TS 32.298 for NSM (NS Management) charging parameter CDRs description and ASN.1
  On TS 32.291 for NSM charging attribute for Nchf_convergedchargingservice and corresponding OpenAPI
Draft TS 28.202 (email approval S5-204613) sent for approval (S5-204614)

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 70%-> 100% (E.R) | TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-191187 | SA#87 (03/2020) | Nokia | - | -
ATSSS
CR was agreed to TS 32.255 on:
  Completion of triggers for ATSSS (considering the additional access)
Stage 3 CRs:
  On TS 32.298 for full set of ATSSS charging parameter CDRs description and ASN.1
  On TS 32.291 for full set of ATSSS charging attribute in PDUsessionInformation and PDUContainerInformation for Nchf_convergedchargingservice and corresponding OpenAPI
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 30% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#92 (06/2021) | Ericsson | - | -
5GSIMSCH (Rel-17)
(Not input)
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 0% | TR 28.815 | SP-200467 | SA#91 (03/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCR agreed to TS 28.815 for structure of the content
Draft TS 28.815 (email approval S5-204645)
Working Progress

## Slide 13
Charging TSs & TRs to be sent to SA#89
Number | Title | For
S5-204604 | TS 28.201 “Charging management; Network slice performance and analytics charging in the 5G System (5GS); Stage 2” | Approval
S5-204614 | TS 28.202 “Charging management; Network slice management charging in the 5G System (5GS); Stage 2” | Approval

## Slide 14: Charging CRs
Maintenance and Rel-16 small Enhancements

## Slide 15: Thank you!