## Slide 1: Release-18 Time Plan Proposal for OAM SA5#141e, 17 – 25 Jan, 2022
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, 3GPP SA5 Chair (Ericsson)

## Slide 2: Background
Rel-18 release schedule was discussed in SA and RAN plenary in Dec. 2021.
We need to align the SA5 work plan with the overall 3GPP release schedule.
This tdoc uses the following references:
  SA#94e: 3GPP Work Plan review at Plenary #94e (SP-211555)
  SA#86 3GPP Newcomer Orientation.pdf

## Slide 3
Ref: SA#86 3GPP Newcomer Orientation.pdf

## Slide 4: Detailed view of SA5 OAM relation with other groups
SA1
Requirements
SA2
Architecture
SA3
Security
SA4
Media
SA5 OAM
Stage 3
SA6
Apps/MC
RAN
Radio Access
CT – Protocols & Coding
Stage 1
Stage 2
Stage 3
time
SA5 OAM
Stage 1
SA5 OAM
Stage 2
O-RAN
ONAP
GSMA GST
ETSI ZSM
1
2
1. SA1 Management requirements refer to SA5 specifications.
2. Take GSMA GST deliverables as input
3. Align the MnS with ZSM
4. ONAP reuses SA5 MnS
5. Collaboration with SA2 on architecture and CN management
6. Collaboration with SA4 on QoE
7. O-RAN reuse SA5 MnS
8. Provide inputs to CT
9. Collaboration with RAN on RAN management
10. Collaboration with SA6 on exposure and edge computing
11. Collaboration with SA3 on security aspects
3
4
5
6
7
8
9
Note: To be updated with working progress in Rel-18
10
11

## Slide 5: Background information from SA#94e (1)
Ref: SA#94e SP-211555

## Slide 6: Background information from SA#94e (2)
Ref: SA#94e SP-211555

## Slide 7: Background information from SA#94e (3)
Ref: SA#94e SP-211555

## Slide 8: Consideration on SA5 OAM time planning
1. We should strictly follow the 3GPP release timelines (especially to align the stage 3 freeze date).
2. For the CT related features, we need to provide inputs to CT as early as possible.
3. Management aspects which have no CN/RAN dependency or which needs to influence CN/RAN should be addressed as early as possible.
4. Avoid exception requests as much as possible, in case the work could not be completed according to the time plan, either narrow down the scope of the work, or postpone the work to next release.

## Slide 9
Release 18 timeline – figure with SA5 OAM
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
103
2023
Note: starting dates are indicative
RAN1
104
2024
RAN Completion (RAN2, RAN3, RAN4 core)
Stage 2 (SA2, SA6,…)
Content def. RAN4
Rel-18 Content def.
Stage 1 (SA1)
Stage 3 (CT & SA)
ASN.1 & Open APIs
RAN4 performance
Now
Prio
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
Studies (SA5 OAM)
SA5 OAM Rel-18 Timeline
SA5 OAM Rel-19 Timeline
Rel-19 planning
Start of Rel-19

## Slide 10: Release 18 timelines – with SA5 OAM text
Release 18 Freezes and other milestones, sorted by dates :
  Sept 2021 (TSG#93): Stage 1: 80% normative work; SA Workshop; joint SA/RAN/CT meeting
  Dec 2021 (TSG#94):
    Stage 1: 100% normative work
    RAN/SA/CT joint meeting on Rel-18 content
    SA2 Work Items prioritization
    RAN Content Definition
  Mar 2022 (TSG#95): RAN4-lead WIDs specified
  June 2022 (#96), Sept 2022 (#97) and Dec 2022 (#98): no specific deadline defined yet
  Mar 2023 (TSG#99): Stage 2 Functional work Freeze
  June 2023 (TSG#100): no specific deadline defined yet
  Sep 2023 (TSG#101): RAN1 Freeze
  Dec 2023 (TSG#102): Freeze of:
    Stage 3 (CT&SA)
    RAN2, RAN3, RAN4 Core
  Mar 2024 (TSG#103): “coding freeze”. Freeze of:
    ASN-1; Open APIs
  June 2024 (TSG#104): RAN4 Freeze
TODAY
SA5 OAM Release 18 Freezes and other milestones, sorted by dates :
  Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
  Sept 2022 (#97) and Dec 2022 (#98): SA5 SID concluded and Rel-18 WID started if needed
  Mar 2023 (TSG#99): Stage 1 work freeze
  Sep 2023 (TSG#101): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
  Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3 (RAN related)
Start of R18
Support of SA2, provide inputs to CT
Support of RAN

## Slide 11: Leaders’ recommendation for SA5 OAM time planning for endorsement
SA5 OAM Release 18 planning：
Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
Sept 2022 (#97) and Dec 2022 (#98): SA5 SID concluded and Rel-18 WID started if needed
Mar 2023 (TSG#99): Stage 1 work freeze
Sep 2023 (TSG#101): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3 (RAN related)
SA5 OAM Release 19 planning：
After Jun 2023 (TSG#100): start of Rel-19 planning
Sep 2023 (TSG#101): Start of Rel-19
Note:
We should strictly follow the 3GPP release timelines (especially to align the stage 3 freeze date).
For the CT related features, we need to provide inputs to CT as early as possible.
Management aspects which have no CN/RAN dependency or which needs to influence CN/RAN should be addressed as early as possible.
Avoid exception requests as much as possible, in case the work could not be completed according to the time plan, either narrow down the scope of the work, or postpone the work to next release.

## Slide 12: Thank you!

## Slide 13: Change History
SA5 #141e | S5-221173 SA5 Rel-18 time plan proposal for OAM