# 3GPP TSG SA WG5 (Telecom Management) Meeting #142e                    	           S5-222563d2

# E-meeting, 4-12 April 2022

# Source:	Alibaba

# Title:	Rel-18 WoP FS_NSCE

# Document for:	Information

Agenda Item:	6.1

| Item | WoP description |
| --- | --- |
| Intelligence and Automation |  |
| X | Study on Network Slice Management Capability Exposure ( FS_NSCE ) (Alibaba)(SP-220350) |
| WoP# X.1 （SA5#142e/143e） | 1. Identify use cases and requirements regarding exposure of management capabilities and management services to externals, e.g. verticals and service providers. 2. Conduct an analysis to determine gaps in existing specifications and studies (such as FS_MNSAC) based on the identified requirements (see bullet point one). |
| WoP# X.2 （SA5#142e/143e） | 3. Propose mechanisms needed for specifying and handling rules for exposure of management capabilities and management services to external MnS consumer, if not covered by existing specification and studies such as FS_MNSAC. |
| WoP# X.3 （SA5#143e/144e） | 4. Propose mechanisms needed for specifying and handling rules for exposure of management capabilities and management services to external MnS consumer, if not covered by existing specification and studies such as FS_MNSAC. |
| WoP# X.4 （SA5#144e/145e） | 5. Propose mechanisms needed for specifying and handling rules for exposure of management capabilities and management services to external MnS consumer, if not covered by existing specification and studies such as FS_MNSAC. 6. Derive recommendation for a normative work. |
| WoP# X.5 （SA5#146e） | 7. Derive recommendation for a normative work. 8. Concludes this study and suggest for WID. |
|  | Plan to close the study and start work item if needed in SA5#146. |