## Slide 1: SA5 OAM&P Exec Report SA5#146bis-e, 16 – 19 January, 2023 E-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-231010 | Proposed way forward for the Rel-18 work on EE | Huawei | 
S5-231011 | Revised WID Rel-18 Work Item on 5G energy efficiency phase 2 | Huawei | 
S5-231032 | Rel-18&Rel-19 time plan proposal for OAM | SA5 Vice Chair (Huawei) | 
S5-231082 | Discussion paper on Using Forge-Git as the primary storage for Code | Ericsson | CT
S5-231148 | Discussion paper on KPI, KQI, QoE | Nokia | 
S5-231149 | 3GPP Rel-18 work on EE | Huawei | All 3GPP TSGs and WGs
S5-231150 | Clarifying multilevel attribute properties | Ericsson | 
S5-231195 | DP WF for normative specifications development of AI/ML management | NEC, Intel | 
S5-231196 | DP AIML collaboration with other 3GPP groups | Huawei | RAN1/RAN3/SA2/SA1
Agreement for wayforward for Rel-18 WID preparation:
1. Normative work related to a new agreed WID will not be started before the corresponding study is concluded.
2. Anyone could propose to add new objectives to the agreed WID with the progress of study from SA5 #147 or later.
3. In SA5#146bis-e, the agreed WID will only contain the objectives which could be agreed by the group with the current agreement of study progress.
Way forward for using forge as primary storage for code:
Try to agree on this proposal with the OpenAPI Task Force group, to have a joint proposal to the SA#99 plenary.

## Slide 3
Revised / New Rel-18 Study / Work Items agreed
Tdoc | Type | Release | Title | Source | Potential related groups
S5-231198 | SID revised | Rel-18 | Updated Study on alignment with ETSI MEC for Edge computing management | Samsung | SA6, ETSI MEC
S5-231199 | WID new | Rel-18 | New Rel-18 WID AI/ML management | Intel, NEC | RAN3, SA2, ETSI ZSM
S5-231200 | WID new | Rel-18 | Rel-18 WID on Intent driven Management Service for mobile network phase 2 | Huawei, Ericsson | SA2, RAN3, ETSI ZSM, TM Forum

## Slide 4: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
27 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
28 | Enhancement of Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
new | AI/ML management (for SA approval) | Intel, NEC | AIML_MGMT | S5-231199
new | Intent driven Management Service for mobile network phase 2 (for SA approval) | Huawei, Ericsson | IDMS_MN_ph2 | S5-231200
Management Architecture and Mechanisms |  |  |  | 
29 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
30 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
31 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
32 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
33 | Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
34 | Access control on management service | Nokia | MSAC | SP-210859
35 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
36 | New WID on methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
37 | Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
Support of New Services |  |  |  | 
38 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Rel-18 OAM&P Studies |  |  |  | 
Support of New Services |  |  |  | 
20 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147/S5-231198
Altogether 40 WIs/Sis, including 23 ongoing Sis and 12 ongoing Wis, 2 WI is waiting for SA approval, 3 studies are finished.

## Slide 5: Leaders’ recommendation for SA5 OAM time planning (S5-231032)
SA5 OAM Release 18 planning：
Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
Mar 2023 (SA#99) and Jun 2023(SA#100): SA5 SID concluded and Rel-18 WID started if needed
Sep 2023 (TSG#101): Stage 1 work freeze
Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
Mar 2024 (TSG#103): Stage 2 Functional work Freeze and stage 3 (RAN related)
SA5 OAM Release 19 planning：
June 2023 SA Rel-19 workshop: Provide SA5 relevant Rel-19 inputs/planning to Jun SA workshop
Sep 2023 (TSG#101): Submit Rel-19 1st package following 3GPP timelines
Dec 2023 (TSG#102): Submit Rel-19 final package following 3GPP timelines
Note:
We should strictly follow the 3GPP release timelines (especially to align the stage 3 freeze date).
For the CT related features, we need to provide inputs to CT as early as possible.
Management aspects which have no CN/RAN dependency or which needs to influence CN/RAN should be addressed as early as possible.
Avoid exception requests as much as possible, in case the work could not be completed according to the time plan, either narrow down the scope of the work, or postpone the work to next release.

## Slide 6
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
Release 18 timeline– figure with SA5 OAM (S5-231032)
Studies (SA5 OAM)
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
SA5 OAM Rel-18 Timeline

## Slide 7
TSG#93-e
SA1 Stage 1 80%
100%
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN4
content def.
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
RAN Rel-19 workshop
SA Rel-19
Workshop (TBC)
Note: Other Rel-19 milestones/timelines to be specified (latest June 2023 for SA/CT)
SA St.2 Content approval
Rel-19 planning
Release 19 timeline– figure with SA5 OAM (S5-231032)
SA Rel-19 workshop
1st package
final package
SA5 OAM Rel-19 Timeline

## Slide 8
List of submitted Cross WI/SI topics
The following topics are addressed in the meeting:
[SA5#146bis-e], 6.1.1-DP, Group#1 (S5-231048/S5-231013) DP on async LCM operations and async network slice provisioning
[SA5#146bis-e], 6.1.1-DP, Group#2 (S5-231014/S5-231102/S5-231103/S5-231104/S5-231031) DP on intent driven management for network slicing
[SA5#146bis-e], 6.1.1-DP, Group#3 (S5-231015/S5-231027/S5-231028) DP on Restructuring of TS 28.622
[SA5#146bis-e], 6.1.1-DP, Group#4 (S5-231019/S5-231043/S5-231081) DP Service Management and KPI, KQI, QoE
[SA5#146bis-e], 6.1.1-DP, Group#5 (S5-231040/S5-231026) DP on way forward for mulitple data collection mechanisms
[SA5#146bis-e], 6.1.1-DP, Group#6 (S5-231025/S5-231030/S5-231085/S5-231106) DP on Consolidation of alarm related definitions way forward of FS_FSEV and predicted alarms and Stateless Alert
[SA5#146bis-e], 6.1.1-DP, S5-231012 3GPP Rel-18 work on EE
[SA5#146bis-e], 6.1.1-DP, S5-231039 DP on naming convention of MnS using CRUD operation with certain NRM
[SA5#146bis-e], 6.1.1-DP, S5-231044 DP on interoperability support using SBMA
[SA5#146bis-e], 6.1.1-DP, S5-231046 Rel-18 WISI analysis proposal
[SA5#146bis-e], 6.1.1-DP, S5-231053 Discussion paper on relation between FS_NSCE, MSAC, NPN and NSOEU
[SA5#146bis-e], 6.1.1-DP, S5-231086 DP on way forward of FS_DCSA
[SA5#146bis-e], 6.1.1-DP, S5-231087 DP on wayforward of autononous network levels
[SA5#146bis-e], 6.1.1-DP, S5-231088 DP on ANL relation with other autonomy features
[SA5#146bis-e], 6.1.1-DP, S5-231105 Clarifying multilevel attribute properties
[SA5#146bis-e], 6.1.1-DP, S5-231141 DP on Enhancement of Subscriber and Equipment Trace

## Slide 9
List of submitted Rel-18 WIs
The following new Wis/SIs are addressed in the meeting:
Intelligence and Automation email thread TITLE list:
[SA5#146bis-e], 6.2.1-IA, GROUP#1 (S5-231016/S5-231022) New WID on intent-driven management
[SA5#146bis-e], 6.2.1-IA, GROUP#2 (S5-231023/S5-231140/S5-231142) New WID AI/ML management
[SA5#146bis-e], 6.2.1-IA, S5-231029 New WID on measurement data collection to support RAN intelligence
[SA5#146bis-e], 6.2.1-IA, S5-231089 New WID on autonomous network levels phase 2
[SA5#146bis-e], 6.2.1-IA, S5-231090 New Rel-18 WID on Enhancement of the Management Aspects related to NWDAF
Management Architecture and Mechanisms email thread TITLE list:
[SA5#146bis-e], 6.2.2-MAM, GROUP#1 (S5-231021/S5-231047) New WID on enhance SBMA
[SA5#146bis-e], 6.2.2-MAM, GROUP#2 (S5-231049/S5-231050) Updated WID on enhanced edge computing management
[SA5#146bis-e], 6.2.2-MAM, GROUP#3 (S5-231080/S5-231079) New WID on Management Aspects of NTN Enhancement
[SA5#146bis-e], 6.2.2-MAM, S5-231024 New WID on SBMA enabler enhancements
[SA5#146bis-e], 6.2.2-MAM, S5-231083 New WID on Management Aspect of 5GLAN
[SA5#146bis-e], 6.2.2-MAM, S5-231107 New Rel-18 WID on Management Aspects of URLLC
[SA5#146bis-e], 6.2.2-MAM, S5-231108 New Rel-18 WID on Management Aspects of 5G Network Sharing Phase2
[SA5#146bis-e], 6.2.2-MAM, S5-231110 New WID on Management of cloud-native Virtualized Network Functions
[SA5#146bis-e], 6.2.2-MAM, S5-231137 Updated Rel-18 WID Enhancement of Management of Trace/MDT phase 2
Support of New Services email thread TITLE list:
[SA5#146bis-e], 6.2.3-SNS, GROUP#1 (S5-231010/S5-231011) Revised WID Rel-18 Work Item on 5G energy efficiency phase 2
[SA5#146bis-e], 6.2.3-SNS, GROUP#2 (S5-231051/S5-231052) New WID on enhanced management of non-public networks
[SA5#146bis-e], 6.2.3-SNS, S5-231041 New SID on management aspects of Digital Twin Network
[SA5#146bis-e], 6.2.3-SNS, S5-231045 New WID on network slice management capability exposure
[SA5#146bis-e], 6.2.3-SNS, S5-231091 New Work Item on Network and Service Operations for Energy Utilities

## Slide 10: Thank you!