## Slide 1: SA5 OAM&P Exec Report SA5#149, 22 – 26 June, 2023 Berlin, Germany
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | Reply In
S5-233831 | Reply LS on 3GPP work on Energy Efficiency | C1-232650 | Noted | 
S5-233832 | Reply LS on 3GPP work on Energy Efficiency | C3-231470 | Noted | 
S5-233833 | Withdrawal of ETSI GS NFV-MAN 001 | ETSI ISG NFV | Noted | 
S5-233834 | Reply LS on Approval of eQoE CRs for NR | R2-2304401 | Postponed | 
S5-233835 | LS on the feasibility of introducing assistance information for handling of QoE reporting during RAN overload | R3-232047 | Postponed | 
S5-233836 | Reply LS on introduction of a new attribute ""Only Resource Coordination"" to support source coordination between LTE and NR SA | R3-232051 | Replied to | S5-234839
S5-233837 | LS on MDT measurements collection in MR-DC | R3-232070 | Postponed | 
S5-233838 | LS on collecting QoE measurements per MBS service area and MBS session ID | R3-232079 | Postponed | 
S5-233839 | LS for improved KPIs involving end-to-end data volume transfer time analytics | S2-2304067 | Postponed | 
S5-233841 | LS on OAM input data for QoS Sustainability Analytics | S2-2306095 | Postponed | 
S5-233842 | LS on initiation of new work item ITU-T Y.REOUPF: ""Resource efficiency optimization for managing user plane function in IMT-2020 networks and beyond"" | ITU-T SG13 | Noted | 
S5-233843 | LS on Y.3159 ""Framework for classifying network slice level in future networks including IMT-2020"" | ITU-T SG13 | Replied to | S5-234651
S5-233844 | LS on Information and request of advice on the SG13 plan to initiate a new work item on ""Requirements and framework of network function enhancements of IMT-2020 networks and beyond from the energy efficiency perspective, | ITU-T SG13 | Replied to | S5-234547
S5-233845 | ZSM work on AI enablers and intent-driven autonomous networks | ETSI ZSM | Postponed | 

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | Reply In
S5-233847 | LS on the consent of draft new Recommendation ITU-T Y.3183 (ex. ITU-T Y.ML-IMT2020-VNS): ""Framework for network slicing management assisted by machine learning leveraging QoE feedback from verticals"" | ITU-T SG13 | Postponed | 
S5-233848 | Reply LS on secured and trusted access to the serving PLMN OAM server by a MBSR | S3-231400 | Noted | 
S5-233849 | LS on NCR Solutions | R3-225253 | Postponed | 
S5-233850 | LS on O-RAN – Transport Network Slicing Enhancement IM/DM TS28.541 | O-RAN | Replied to | S5-234824
S5-233851 | LS on new Recommendation ITU-T Y.3160 (ex.Y.SLOA-arch) “Architectural framework of end-to-end service level objective guarantee for future networks including IMT-2020”. | ITU-T | Noted | 
S5-233852 | LS to SA5 on E2E Network Slicing Requirements | GSMA | Noted | 
S5-234338 | LS on initiation of draft new Recommendation ITU-T Y.IMT2020-MEVE-req-frame “Future networks including IMT-2020: requirements and framework for measurement of effectiveness and value evaluation of autonomous networks” | ITU-T SG13 | Postponed | 
S5-234441 | Information on ETSI EE monitoring standard and support from 3GPP SA5 | ETSI TC EE | Replied to | S5-234594
S5-234442 | LS on ITU FG AN Build-a-thon 2023 | ITU-T | Noted | 
S5-234493 | LS on O-RAN - Transport Network Slicing Enhancement IM/DM TS28.541 (O-RAN_WG9_S-2023005; to: SA5; cc: SA, RAN; contact: Telefonica) | O-RAN WG9 | Replied to | S5-234824
S5-234506 | LS about status of FEAT24 “VNF-OAM” development by ETSI NFV (ETSI_ISG_NFV(23)000099; to: SA5; cc: -; contact: ZTE) | ETSI ISG NFV | Postponed | 
S5-234663 | Reply to S5-233276 and S5-233277 on enhanced intent driven management services for mobile networks (ETSI ISG ZSM(23)000104r1; to: SA5; cc: -; contact: Nokia) | ETSI ISG ZSM | Replied to | S5-234697

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
NGMN/GSMA/O-RAN/ITU-T/ETSI NFV |  |  |  | 
S5-234452 | Reply LS to C4-225411 = S5-233195 on Enhancement on Charging Identifier Uniqueness Mechanism (to: CT4; cc: CT3; contact: Ericsson) | CT4 | CT3 | C4-225411 = S5-233195
S5-234453 | Reply LS to GSMA LS S5-233853 on Slice based (wholesale) differentiation and charging in roaming (to: GSMA NG ENSWI; cc: GSMA WAS, GSMA IDS, GSMA NRG, SA, SA2; contact: MATRIXX Software) | GSMA NG ENSWI | GSMA WAS, GSMA IDS, GSMA NRG, SA, SA2 | S5-233853
S5-234547 | Reply LS to ITU-T SG13 LS S5-233844 on Information and request of advice on the SG13 plan to initiate a new work item on "Requirements and framework of network function enhancements of IMT-2020 networks and beyond from the energy efficiency perspective" (to: ITU-T Q20/13; cc: SA1, ITU-T SG5, ITU-T SG11, ETSI NFV, NGMN; contact: Huawei) | ITU-T Q20/13 | SA1, ITU-T SG5, ITU-T SG11, ETSI NFV, NGMN | S5-233844
S5-234594 | Reply LS to ETSI TC EE(23)000005 = S5-234441 on Information on ETSI EE monitoring standard and support from 3GPP SA5 (to: ETSI TC EE WG2; cc: ITU-T SG5 Q6, NGMN Green Future Networks; contact: Huawei) | ETSI TC EE | ITU-T SG5 Q6, NGMN Green Future Networks | ETSI TC EE(23)000005 = S5-23444
S5-234651 | Reply LS to ITU-T SG13-LS80 = S5-233843 on Y.3159 "Framework for classifying network slice level in future networks includin"g IMT-2020" (to: ITU-T SG13/Q21; cc: SA2, GSMA; contact: BT) | ITU-T SG13/Q21 | SA2, GSMA | ITU-T SG13-LS80 = S5-233843
S5-234824 | Reply LS to O-RAN_WG9_S-2022003 =S5-233850 and O-RAN_WG9_S-2023005 = S5-234493 on O-RAN – Transport Network Slicing Enhancement IM/DM TS28.541 (to: cc: SA, SA3, RAN; contact: Ericsson) | O-RAN WG9 | SA, SA3, RAN | S5-233850, S5-234493
S5-234697 | Reply to ETSI ISG ZSM(23)000104r1 = S5-234663 on enhanced intent driven management services for mobile networks (to: ETSI ISG ZSM; cc: -, contact: Huawei) | ETSI ISG ZSM | - | ETSI ISG ZSM(23)000104r1 = S5-234663
RAN2/RAN3/SA1/SA2/SA4/SA6 |  |  |  | 
S5-234776 | LS on Security for AI ML trustworthiness management (to: SA3; cc: -; contact: Nokia) | SA3 | - | -
S5-234839 | Reply LS to R3-232051 = S5-233836 on introduction of a new attribute "Only Resource Coordination" to support source coordination between LTE and NR SA (to:RAN3; cc: -; contact: China Telecom) | RAN3 | - | R3-232051 = S5-233836

## Slide 5
New Rel-18 Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
Intelligence and Automation |  |  |  |  | 
Management Architecture and Mechanisms |  |  |  |  | 
S5-234501 | WID new | Rel-18 | New Rel-18 WID on Management Aspect of 5G Network Sharing Phase2 | China Unicom, Ericsson, Huawei, ZTE, CMCC, China Telecom, AsiaInfo | 
S5-234806 | WID new | Rel-18 | New Rel-18 WID on Management Aspects of URLLC | China Unicom | 
Support of New Services |  |  |  |  | 
S5-234825 | WID new | Rel-18 | New Work Item on Network and Service Operations for Energy Utilities | Samsung, EUTC, EDF, BMWK, Deutsche Telekom, Huawei, Ericsson, NOVAMINT, Vodafone, China Mobile | 

## Slide 6
Revised Rel-18 Study / Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-233944 | WID revised | Rel-18 | Revised WID on Management of Trace/MDT phase 2 | Nokia, Nokia Shanghai Bell | 
S5-234498 | SID revised | Rel-18 | Revised SID on Management of TraceMDT Phase 2 | Nokia, Nokia Shanghai Bell | 
S5-234499 | WID revised | Rel-18 | Revised WID on Service Based Management Architecture(SBMA) Phase 2 | Nokia, Nokia Shanghai Bell | 
S5-234500 | WID revised | Rel-18 | Updated WID on enhanced Edge Computing Management | Samsung, Huawei | 
S5-234800 | SID revised | Rel-18 | Revised SID: Study on Basic SBMA enabler enhancements | Nokia | 

## Slide 7
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-234062 | Rel-18 & Rel-19 time plan proposal for OAM | SA5 Vice chair (Huawei),SA5 Chair | TSG SA
S5-234365 | Discussion Paper: Technical Specification for Services | Nokia | 
S5-234494 | Discussion paper on Using Forge-Git as the primary storage for Code | Ericsson Hungary Ltd | 
S5-234496 | Service Management | Ericsson | 
S5-234507 | DP on FM restructuring of TS 28-545 | Ericsson Hungary Ltd | 
S5-234656 | Discussion on ML Entity modelling | Nokia, Nokia Shanghai Bell | 
S5-234823 | SA5 Collection of Rel-19 potential topics for SA workshop preparation | SA5 Vice chair (Huawei) | TSG SA

## Slide 8
OAM General Topics information
Forge related:
S5‑234494 Discussion paper on Using Forge-Git as the primary storage for Code
Rel-18&Rel-19 time plan
S5‑234062 Rel-18 & Rel-19 time plan proposal for OAM
Latest WoP:
S5‑233812 Collection of Rel-18 3GPP SA5 OAM WoP

## Slide 9: Incoming LSs (SA5 level)
Tdoc | Title | Source | Decision | Reply In
S5‑233851 | LS on new Recommendation ITU-T Y.3160 (ex.Y.SLOA-arch) “Architectural framework of end-to-end service level objective guarantee for future networks including IMT-2020”. | ITU-T | noted | 

## Slide 10: Outgoing LSs (SA5 level)
Tdoc | Title | To | Cc | ReplyTo
S5‑234776 | LSout on Security for AI ML trustworthiness management | SA3 | - | 

## Slide 11: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Altogether 49 WIs/SIs, including 7 ongoing SIs and 17 ongoing WIs, 4 new WIDs are waiting for SA approval, 19 studies are finished, 2 work items are finished.
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | (finished) Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | (finished) Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | (finished) Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | (finished) Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | (finished) Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | (finished) Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (finished) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | (finished) Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | (finished) Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | (finished) Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (finished)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | (finished) Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | (finished) Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | (finished) Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | (finished) Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
2 | Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
3 | AI/ML management | Intel, NEC | AIML_MGMT | SP-230335
4 | Intent driven Management Service for Mobile Network phase 2 | Huawei, Ericsson | IDMS_MN_ph2 | SP-230180
Management Architecture and Mechanisms |  |  |  | 
5 | Service based management architecture | Huawei, Ericsson, Nokia | eSBMA | SP-230174
6 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
7 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
8 | Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
9 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
10 | (finished) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
11 | Additional NRM features phase 2 | Nokia | AdNRM_ph2 | SP-220351
12 | Management Aspects related to NWDAF | China telecom | MANWDAF | SP-230181
13 | Enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
14 | Management Aspect of 5GLAN | China Mobile Com. Corporation | 5GLAN_Mgt | SP-230175
15 | Management Aspects of NTN | China Unicom,CATT | OAM_NTN | SP-230183
16 | (finished) methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
New | Management of cloud-native Virtualized Network Functions (for SA approval) | China Mobile,Huawei,AsiaInfo | MCVNF | S5-233557
New | Management Aspect of 5G Network Sharing Phase2 (for SA approval) | China Unicom, Ericsson | MANS_ph2 | S5‑234501
New | Management Aspects of URLLC (for SA approval) | China Unicom | URLLC_Mgt | S5‑234806
Support of New Services |  |  |  | 
17 | Access control for management service | Nokia | MSAC | SP-210859
18 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
19 | Management of non-public networks phase 2 | Huawei | OAM_NPN_Ph2 | SP-230184
New | Network and Service Operations for Energy Utilities (for SA approval) | Samsung | NSOEU | S5-234825

## Slide 12: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 0% | SP-230335 | 20% |  | SA2, RAN3 | 0->20% | 28.105; 28.552; 32.425; 28.554; 28.541 | Yao, Yizhi, Intel Hassan Al-kanani, NEC
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 ->SA#102 (Dec 2024) | 60% | SP-211449 | 60% |  |  | 0->15->35->45->55->60->60% | 28.531; 28.541 | Robert Petersen, Ericsson
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 0% | SP-230180 | 40% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->40% | 28.312 | Xu Ruiyue, Huawei Mark Scott, Ericsson
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 15% | SP-220981 | 25% |  | SA2,RAN3,RAN2 | 0->5->15->25% | 28.104; 28.552; 32.425; 28.554; 28.541; 28.622; 28.623; 28.533 | Yao, Yizhi, Intel Hassan, NEC
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 ->SA#103(Mar 2024) | 65% | SP-220351 | 80% |  |  | 0->5->7->10 -> 30->55->65->80% |  | Sean Sun, Nokia
940030 | Self-Configuration of RAN NEs | RANSC | 2023/12/12 | 50% | SP-211431 | 55% |  |  | 0->5->5->5->45->50->55% | 28.313; ; 28.317 | Hu, Yaxi, China Mobile Xu Ruiyue, Huawei
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 | 0% | SP-221163 |  |  | SA2,RAN2,RAN3 | Not started | 28.621; 28.622; 28.623; 32.421; 32.422; 32.423 | Swaminathan, Sivaramakrishnan, Nokia
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 30% | SP-211441 | 35% |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30->35% | 28.310; 28.552; 28.554; 28.541 | Cornily Jean-Michel, Orange
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 60% | SP-220690 | 70% |  | RAN2/RAN3/SA4/CT1/CT4 | 0 -> 5->15->50->60% | 28.552; 32.425; 28.554; 28.550 | Chen, Xiumin, China Telecom Yao, Yizhi, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 100% | SP-200193 |  |  |  | 95->95->70->95 ->100% | 28.307; 28.308; 28.309; 28.404; 28.405; 28.406; 28.622; 28.623; 28.533 | Bagher Zadeh, Ericsson
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 | 50% |  |  | 0->5->10->20-> 35->50->50% | 28.541; 28.538; 28.552; 28.554; 28.531; 28.532 | Deepanshu Gautam , Samsung
930010 | Access control for management service | MSAC | 2023/12/12 | 69% | SP-210859 | 72% |  | SA3 | 67->67->67%->68->69->72% | 28.533; 28.540; 28.622; 28.623; 28.532; | Jing Ping, Nokia
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 |  |  |  | 85->85 ->85%->90% | 28.531; 28.541 | Deepanshu Gautam , Samsung
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 |  |  |  | Not started | 32.404; 28.622; 28.623; 32.300; 28.532; 28.545; 28.532; 28.532; 28.532; 28.158; 28.532 ; 28.111 | Lan Zou, Huawei Robert Peterson, Ericsson Pollakowski,Nokia
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 0% | SP-230181 | 50% |  |  | 0->50% | 28.541; 28.552; 28.554 | Niu, Yuxia, China Telecom
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 0% | SP-230175 | 45% |  | SA2 | 0->45% | 28.541; 28.552; 28.554 | Yushuang Hu, CMCC
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  |  |  | 95->100% | 32.156; 32.160 | Lengyel, Balázs, Ericsson
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 |  |  |  | Not started | 28.541; 28.552; 28.554; 28.658 | Sun Mingrui, China Unicom
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 0% | SP-230184 | 10% |  | SA1, SA2, RAN3 | 0->10% | 28.557; 28.541; 28.531; 28.533; 28.552 | ZHANG, Kai, Huawei

## Slide 13: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#149:
The correction of self-configuration management requirements from mandatory to optional has been discussed and agreed. The topic for configuration data handling has been discussed but no agreement was achieved due to Nokia's objection, which needs further discussion.
Impacts and dependencies on other WGs:
None identified
Next steps:
The MnS definition and procedure for RANSC management
The concept, use case and requirement for configuration data handling
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN NEs | RANSC | 2023/12/12 | 50% | SP-211431 | 55% |  |  | 0->5->5->5->45->50->55% | 28.313; ; 28.317 | Hu, Yaxi, China Mobile Xu Ruiyue, Huawei
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 15% | SP-220981 | 25% |  | SA2,RAN3,RAN2 | 0->5->15->25% | 28.104; 28.552; 32.425; 28.554; 28.541; 28.622; 28.623; 28.533 | Yao, Yizhi, Intel Hassan, NEC
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 0% | SP-230335 | 20% |  | SA2, RAN3 | 0->20% | 28.105; 28.552; 32.425; 28.554; 28.541 | Yao, Yizhi, Intel Hassan Al-kanani, NEC
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 0% | SP-230180 | 40% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->40% | 28.312 | Xu Ruiyue, Huawei Mark Scott, Ericsson
eMDAS_Ph2：
Progress since SA5#149: Several topics were addressed at SA5#149, including;
Definition of recommended non-3GPP actions,
Enhancing MDARequest to support indefinite analytics,
Predictions of performance measurements,
Filtering MDA recommendations,
Analytics relationship to control loop,
Add information elements for service experience analysis,
Add information elements for MDA assisted fault management,
MDA capablity for resource utilization analysis,
MDA assisted virtual resource status analysis in CN domain
The discussion led to the approval of the following documents as input to the Draft CR:
Enhancing MDARequest to support indefinite analytics,
Data definitions for predictions of performance measurements,
Add information elements for service experience analysis,
Add use case and requirements for MDA capablity related to resource utilization analysis,
Impacts and dependencies on other WGs:
SA2
Next steps:
Continue the work according to the objectives
AI/ML management：
Progress since SA5#149:
An unexpected high number of contributions were received at SA5#149. Very fruitful discussions were made on various use cases, requirements and NRMs for each phase of the AI/ML operational workflow, which lead to the agreement of the contributions related to the following topics as inputs to the Draft CR:
Restructure of stage 1 and stage 2 of the TS 28.105
Modelling of MLEntity
Add terms related to ML training
Correction to the Scope
Add AI/ML workflow
Add UC and requirements for ML entity joint training
Add UC, requirements, and NRMs for ML validation
Enhance the ML training to include re-training
Add use case and requirements for managing the capabilities of ML Entities
Add use case and requirements for AI/ML inference performance evaluation
Add use case and requirements for AI/ML inference performance measurements selection
Add use case and requirements for AI/ML training performance management
Add use case and requirements for update of ML Entities
Add use case, requirements, and NRMs for ML Testing
Add use case and requirements for joint testing of multiple ML entities
Impacts and dependencies on other WGs:
  SA2, RAN3
Next steps: Continue the work according to the objectives
IDMS_MN_ph2：
Progress since SA5#149:
Following scenarios are discussed and agreed: Intent driven approach for RAN energy saving, Intent driven approach for radio capacity assurance, intent driven approach for 5GC network delivering and intent driven approach for E2E network optimization.
Following generic capabilities are discussed and agreed: Intent report, intent handling capability obtaining, intent feasibility check
The solution (information model) for 5GC network delivering is discussed and agreed
Following generic capabilities are discussed without agreement: intent confliction, intent drive closed loop, intent driven SON orchestration, intent test and Mapping Intents to ML capabilities
Impacts and dependencies on other WGs; SA2, RAN3
Next steps:
  Solution (information model) for above agreed new scenarios and new generic capabilities

## Slide 14: Rel-18 WI - Management Architecture and Mechanisms (1/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 |  |  |  | Not started | 32.404; 28.622; 28.623; 32.300; 28.532; 28.545; 28.532; 28.532; 28.532; 28.158; 28.532 ; 28.111 | Lan Zou, Huawei Robert Peterson, Ericsson Pollakowski,Nokia
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 ->SA#102 (Dec 2024) | 60% | SP-211449 | 60% |  |  | 0->15->35->45->55->60->60% | 28.531; 28.541 | Robert Petersen, Ericsson
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 | 90% |  |  | 85->85 ->85%->90% | 28.531; 28.541 | Deepanshu Gautam , Samsung
eNETSLICE_PRO:
Progress since SA5#149:
  Add NetworkSliceController and NetworkSliceSubnetController IOCs to support asynchronous LCM operations
  Add stage 3 for data type AvailabilityStatus
  Update Procedure of Network Slice Instance Allocation to support asynchronous operations
  Update Procedure of Network Slice Instance Deallocation to support asynchronous operations
  Update Procedure of Network Slice Instance Modification to support asynchronous operations
  Update Procedure of Network Slice Subnet Instance Allocation to support asynchronous operations
  Update Procedure of network slice subnet instance deallocation to support asynchronous operations
  Update Procedure of Network Slice Subnet Instance Modification to support asynchronous operations
Impacts and dependencies on other WGs:
Next steps
eSBMA：
Progress since SA5#149:
  WI is not in the agenda of SA5#149.
Impacts and dependencies on other WGs:
Next steps:
NSRULE：
Progress since SA5#149:
  No progress has been made this meeting.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Explore alternative solutions

## Slide 15: Rel-18 WI - Management Architecture and Mechanisms (2/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 | 0% | SP-221163 |  |  | SA2,RAN2,RAN3 | Not started | 28.621; 28.622; 28.623; 32.421; 32.422; 32.423 | Swaminathan, Sivaramakrishnan, Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 60% | SP-220690 | 70% |  | RAN2/RAN3/SA4/CT1/CT4 | 0 -> 5->15->50->60% | 28.552; 32.425; 28.554; 28.550 | Chen, Xiumin, China Telecom
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 100% | SP-200193 |  |  |  | 95->95->70->95 ->100% | 28.307; 28.308; 28.309; 28.404; 28.405; 28.406; 28.622; 28.623; 28.533 | Bagher Zadeh, Ericsson
PM_KPI_5G_Ph3：
Progress since SA5#149:
  16 contributions about some R18 new measurement/KPI and streaming format enhancing, etc. are discussed. 6 CRs (regarding to new performance measurements of further enhancement on MIMO Layers Coverage Map \ATSSS support\CLI support) were agreed.
  Impacts and dependencies on other WGs:
  Measurements for RAN depends on the progress in RAN WGs. Some LSs may be involved.
Impacts and dependencies on other WGs:
Next steps:
  Continue the work per the WoPs
5GMDT_Ph2：
Progress since SA5#149:
  WI is not in the agenda of SA5#149.
Impacts and dependencies on other WGs:
Next steps:

## Slide 16: Rel-18 WI - Management Architecture and Mechanisms (3/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 ->SA#103(Mar 2024) | 65% | SP-220351 | 80% |  |  | 0->5->7->10 -> 30->55->65->80% |  | Sean Sun, Nokia
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 0% | SP-230181 | 50% |  |  | 0->50% | 28.541; 28.552; 28.554 | Niu, Yuxia, China Telecom
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 | 50% |  |  | 0->5->10->20-> 35->50->50% | 28.541; 28.538; 28.552; 28.554; 28.531; 28.532 | Deepanshu Gautam , Samsung
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 0% | SP-230175 | 45% |  | SA2 | 0->45% | 28.541; 28.552; 28.554 | Yushuang Hu, CMCC
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 |  |  |  | Not started | 28.541; 28.552; 28.554; 28.658 | Sun Mingrui, China Unicom
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  |  |  | 95->100% | 32.156; 32.160 | Lengyel, Balázs, Ericsson
eECM：
Progress since SA5#149:
  S5‑233945 Correct the wrong and missing clauses of reference
Impacts and dependencies on other WGs:
Next steps
MANWDAF：
Progress since SA5#149:
S5 234144 Rel-18 CR 28.552 Add use case of measurements related to the coordination between multiple NWDAFs
S5 234679 Rel-18 CR 28.552 Add measurements related to the coordination between multiple NWDAFs
S5 234680 Rel-18 CR 28 552 Add performance measurement related with number of notifications for NWDAF data collection
S5 234681 Rel-18 CR 28 552 Add performance measurement related with number of subscriptions for NWDAF data collection
S5 234682 Rel-18 CR 28 552 Add use case of the performance measurement for NWDAF data collection
S5 234683 Add use case of time consumption of NWDAF providing analytcis service information
S5 234684 Rel-18 CR 28.552 Add time consumption of NWDAF providing analytcis service information
S5 234685 Rel-18 CR 28.552 Add use case of measurements related to the NWDAF service provisioning
S5 234686 Rel-18 CR 28.552 Add measurements related to the NWDAF service provisioning
S5 234687 Rel-18 CR 28.552 Add use case of measurements related to the NWDAF service failure
S5 234688 Rel-18 CR 28.552 Add measurements related to the NWDAF service failure
Impacts and dependencies on other WGs:
Next steps:
  Continue the work per WoP.
5GLAN_Mgt：
Progress:
  The enhancements of new PM, related KPIs and attributes at the VN group level are approved
Impacts and dependencies on other WGs:
Next steps:
  The enhanced NRM to support the management of 5G LAN-type services; rest of PM, KPIs and attributes related 5G LAN-type services.
OAM_NTN：
Progress since SA5#149:
  WI is not in the agenda of SA5#149.
Impacts and dependencies on other WGs:
Next steps:
AdNRM_ph2：
Progress since SA5#149:
First phase of NRM enhancement for NRF agreed. NRM enhancement for CHF, MFAF, DCCF agreed.
The long-standing issue of EP_Transport finally got agreed with 6 co-sign companies.
TS structure proposal for generic NRM Fragment discussed but not agreed
  Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Next step is for phase 2 of NRF enhancement, and remaining Core NF NRM enhancement

## Slide 17: Rel-18 WI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
930010 | Access control for management service | MSAC | 2023/12/12 | 69% | SP-210859 | 72% |  | SA3 | 67->67->67%->68->69->72% | 28.533; 28.540; 28.622; 28.623; 28.532; | Jing Ping, Nokia
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 0% | SP-230184 | 10% |  | SA1, SA2, RAN3 | 0->10% | 28.557; 28.541; 28.531; 28.533; 28.552 | ZHANG, Kai, Huawei
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 30% | SP-211441 | 35% |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30->35% | 28.310; 28.552; 28.554; 28.541 | Cornily Jean-Michel, Orange
MSAC：
Progress since SA5#149:
  Initial design of stage 2 of Role based access control agreed and approved
  Approved Input to Draft CRs(S5-234716) co-signed with Deutsche Telekom, Telefonica, Huawei
  New Baseline Draft CR – S5-234845 approval ongoing with consolidation of previously approved baseline Draft CRs(S5-233137 )
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Complete Stage 2 and Stage 3 of Management Service Access control
  Add use cases and requirements for management service access control if required
OAM_NPN_Ph2:
Progress:
  The group agreed the use case and requirements for NPN fault management and the use case and requirements for management of NPN service customer.
Impacts and dependencies on other WGs
Next steps:
  continue discussion
EE5GPLUS_Ph2:
Progress since SA5#149:
  The living document collecting information on other 3GPP WGs work on EE has been updated based on replies from CT1 and CT3
Impacts and dependencies on other WGs:
  SA2, RAN WGs
Next steps:
  Push agreed outcomes from the study into EE5GPLUS_Ph2

## Slide 18: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#100 (Jun.2023)->->SA#102(Dec 2023) | 75% | SP-211446 | 75% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA->75%->75% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#102 (Dec.2023)->->SA#103(Mar 2024) | 60% | SP-211445 | 60% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60% with WA->60% | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#100(June 2023) | 100% | SP-211450 |  |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98->100% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) -> SA#101 (Sep 2023) | 70% | SP-220278 | 85% |  |  | 0->10->20->35-> 40->50->60->70->85% | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#100(June 2023) | 100% | SP-211443 |  |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95->100% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#100(June 2023) | 100% | SP-211435 |  |  | SA2 | 0->5->30->60-> 65->75->95->100% | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#100 (Jun 2023) ->SA#103(Mar 2024) | 30% | SP-220153 | 30% |  |  | 0->10->10->15 ->20%->20->30->30->30% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 100% | SP-220488 |  |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 19: Rel-18 SI - Intelligence and Automation (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#100 (Jun.2023) ->SA#102(Dec 2023) | 75% | SP-211446 | 75% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA->75%->75% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#102 (Dec.2023)->->SA#103(Mar 2024) | 60% | SP-211445 | 60% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60% with WA->60% | 28.909 | China Mobile, Huawei
FS_eANL：
Progress since SA5#149:
  Key issues including management of ANL, attribution to individual MnS and some use cases e.g. RAN UE throughput optimization, RAN energy saving are discussed but no agreement is achieved.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential solution for KI #6-1 and #6.2, discuss management of ANL, make conclusion and recommendation.
FS_ANLEVA：
Progress since SA5#149:
  Potential KEI for fault management, potential solution for NRM fragment for autonomous network evaluation are discussed but no agreement is achieved.
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential KEI for fault management and potential solution for NRM fragment for autonomous network evaluationL, make conclusion and recommendation.

## Slide 20: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
  This study is completed.
FS_NETSLICE_IDMS：
Progress since SA5#149:
  The group enhanced the understanding of the benefits of fulfilling network slicing requirements using intent expectation, an expectation example has been documented, and a new use case description was added..
Impacts and dependencies on other WGs:
  not identified
Next steps:
  Complete solution descriptions, conclusions and recommendations.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#100 (Jun 2023) | 100% | SP-211450 |  |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98->100% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) -> SA#101 (Sep 2023) | 70% | SP-220278 | 85% |  |  | 0->10->20->35-> 40->50->60->70->85% | 28.836 | Huawei, Ericsson

## Slide 21: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
This study is completed.
FS_MANWDAF：
This study is completed.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#100(June 2023) | 100% | SP-211443 |  |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#100(June 2023) | 100% | SP-211435 |  |  | SA2 | 0->5->30->60-> 65->75->95->100% | 28.864 | China Telecom

## Slide 22: Rel-18 SI - Intelligence and Automation (4/4)
FS_MEDACO_RAN：
  This study is completed.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#100 (Jun 2023) ->SA#103(Mar 2024) | 30% | SP-220153 | 30% |  |  | 0->10->10->15 ->20%->20->30->30->30% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 100% | SP-220488 |  |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile
FS_FSEV：
Progress since SA5#149:
  All the 4 contributions were noted. The following aspects were discussed: Failure prediction enhancement, performance error analysis, root cause analysis and fault recovery related enhancement.
Impacts and dependencies on other WGs:
  None
Next steps:
  Use cases and requirements of fault related analysis and predictions may be submitted.
  DP on potential new topics and way forward on FS_FSEV study.

## Slide 23: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#100(Jun 2023) | 85% | SP-211451 | 100% |  |  | 45->50->60->65->75%->80%->85->100% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#100(Jun 2023) | 85% | SP-220145 | 100% |  |  | 0->5->10->15->25->35 ->70->100% | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#100(June 2023) | 80% | SP-220146 | 100% |  |  | 0->10->15->15->40->60->62->80->100% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 100% | SP-220324 |  |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#100(June 2023) | 100% | SP-220150 |  |  |  | 0->0->5->15-> 30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#100(Jun 2023) | 94% | SP-220151 | 100% |  |  | 0->10->30->40-> 75->90->94->100% | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#100(Jun 2023) | 70% | SP-220152 | 100% |  |  | 0->10->15->20->25->35->60% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#100(Jun 2023) | 99% | SP-220490 | 100% |  |  | 0->20->30->75->95->100% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 15% | SP-220842 | 25% |  |  | 0->5->10->15->25% |  | Nokia
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 24: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#100(Jun 2023) | 85% | SP-211451 | 100% |  |  | 45->50->60->65->75%->80%->85->100% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#100(Jun 2023) | 85% | SP-220145 | 100% |  |  | 0->5->10->15->25->35 ->70->100% | 28.831 | Nokia
FS_eSBMA：
Progress since SA5#149: the following topics are agreed.
S5‑234843 pCR TR 28.925 Add conclusion and recommendation for issue#9 Improvement on the management function description
S5‑234509 pCR TR 28.925 Update solution and add conclusion and recommendation for issue#12 illustration of using MnS in management reference model in TS 32.101
S5‑234510 pCR TR 28.925 Update solution and add conclusion and recommendation for issue#13 Analysis on IRP specification needs to support SBMA
S5‑234277 Conclusion for issue 2
S5‑234512 pCR 28.925 Issue description for 28.621
S5‑234513 pCR 28.925 Solution description for 28.621
S5‑234514 pCR 28.925 Conclusion for 28.621
S5‑234515 pCR 28.925 Issue description for 28.622
S5‑234516 pCR 28.925 Solution description for 28.622
S5‑234517 pCR 28.925 Conclusion for 28.622
S5‑234518 pCR 28.925 Issues for 28.623
S5‑234519 pCR 28.925 Solution description for 28.623
S5‑234520 pCR 28.925 Conclusion for 28.623
S5‑234274 Removal of Editor’s note in 28.925-0a0
S5‑234521 pCR TR 28.925 Add overview for management service features supported by CRUD operations in SBMA
S5‑234511 pCR TR 28.925 Add conclusion and recommendation for issue#6 software management feature in SBMA for 5G
Impacts and dependencies on other WGs:
  Not identified
Next steps:
FS_eSBMAe：
Progress since SA5#149:
  A new key issue proposing to remove the RPC style solution for notification subscriptions was agreed. Numerous enhancements to existing solutions were agreed as well. The study was closed. The TR is sent to SA for information and approval..
Impacts and dependencies on other WGs:
Next steps:

## Slide 25: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#100(June 2023) | 80% | SP-220146 | 100% |  |  | 0->10->15->15->40->60->62->80->100% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 100% | SP-220324 |  |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
FS_URLLC_Mgt：
Progress since SA5#149:
  All issues and solutions are recommended and concluded in this meeting.
  Corresponding WI is approved.
  Impacts and dependencies on other WGs:
Next steps:
  Waiting for the presentation on SA#100
  Start the following normative phase.
FS_5GLAN_Mgt：
  The study is completed.

## Slide 26: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#100(June 2023) | 100% | SP-220150 |  |  |  | 0->0->5->15-> 30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#100(June 2023) | 94% | SP-220151 | 100% |  |  | 0->10->30->40-> 75->90->94->100% | 28.835 | China Unicom
FS_MCVNF：
This study is completed.
FS_MANS_ph2：
Progress since SA5#149:
  All issues and solutions are recommended and concluded in this meeting
  Corresponding WI is approved.
Impacts and dependencies on other WGs:
Next steps:
  Waiting for the presentation on SA#100
  Start the following normative phase

## Slide 27: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#100(Jun 2023) | 70% | SP-220152 | 100% |  |  | 0->10->15->20->25->35->60% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#100(June 2023) | 95% | SP-220490 | 100% |  |  | 0->20->30->75->95->100% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 15% | SP-220842 | 25% |  |  | 0->5->10->15->25% |  | Nokia
FS_5GMDT_Ph2：
Progress since SA5#149:
  All the key issues have been concluded and this study is proposed to be closed.
Impacts and dependencies on other WGs:
  Next steps:
  Waiting for the presentation on SA#100
  Starting the normative phase
FS_IoT_NTN：
Progress since SA5#149:
  Update use case and potential solutions and make some clean up
Impacts and dependencies on other WGs:
  None
Next steps:
  for information and approval
FS_MADCOL_ph2：
Progress since SA5#149:
  New issue on external data management and initial part of the solution has been agreed for the same.
Impacts and dependencies on other WGs:
  Not identified
Next steps:

## Slide 28: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 100% | SP-220152 |  | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 100% |  | SA, SA2, RAN WGs | 0->10->10->15->25->50->50->100% | 28.913 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#100(Jun 2023) | 95% | SP-211622 | 100% |  |  | 0->10->15->35->45->55->79->100% | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#100(June 2023) ->SA#103(Mar 2024) | 55% | SP-211433 | 55% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35->55->55% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#100(June 2023) ->SA#103(Mar 2024) | 45% | SP-211442 | 60% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45->60% | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | SA#100(June 2023) | 98% | SP-220350 | 100% |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92>98->100% | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#100(June 2023) | 70% | SP-220147 | 100% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70->100% | 28.903 | Huawei

## Slide 29: Rel-18 SI - Support of New Services (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 100% | SP-220152 |  | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#100(Jun 2023) | 95% | SP-211622 | 100% |  |  | 0->10->15->35->45->55->79->95% | 28.829 | Samsung
910026 | Study on network slice management capability exposure | FS_NSCE | SA#100(Jun 2023) | 98% | SP-220350 | 100% |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92->98->100% | 28.824 | Alibaba
FS_OAM_eNPN：
Progress since SA5#149:
  The group agreed to send the TR 28.907 for SA Approval and close the SI.
Impacts and dependencies on other WGs:
  RAN3/2
Next steps:
  The group agreed a new normative WID for NPN phase 2.
FS_NSCE：
Progress since SA5#149:
  This study is completed.
Impacts and dependencies on other WGs:
  None
Next steps:
FS_NSOEU：
Progress since SA5#149:
  Clean up and corrections of TR 28.829
  Addition of two solutions
  Addition of two conclusions
Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 30: Rel-18 SI - Support of New Services (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 100% |  | RAN WGs | 0->10->10->15->25->50->50->100% | 28.913 | Huawei
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#100(June 2023) | 70% | SP-220147 | 100% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70->100% | 28.903 | Huawei
FS_EE5G_Ph2：
Progress since SA5#149:
  One potential solution to Key Issue #1 has been introduced in the TR
  Two potential solutions to Key Issue #6 have been introduced in the TR
  A conclusion and a recommendation for Key Issue #6 have been introduced in the TR
  Impacts and dependencies on other WGs:
  RAN WGs
  Next steps
  Continue the work in the context of the Rel-18 Work Item EE5GPLUS_Ph2
FS_MEC_ECM：
Progress since SA5#149:
  Adding solutions for EDN sharing, Federated EAS resource reservation management, Federated EAS termination and Querying Available Edge Services
  Complete conclusion and recommendation for all the key issues studied in this report
Impacts and dependencies on other WGs:
  None
Next steps:
  Start working in the normative phase in eECM based on the conclusion and recommendation from this report

## Slide 31: Rel-18 SI - Support of New Services (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#100(June 2023) ->SA#103(Mar 2024) | 55% | SP-211433 | 55% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#100(June 2023) ->SA#103(Mar 2024) | 45% | SP-211442 | 60% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45->60% | 28.865 | Huawei
FS_KQI_5G：
Progress since SA5#149:
  No pCR is agreed in SA5#149
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  KQI for video uploading;
  Definition for remote control,
  KQI for cloud VR.
FS_DCSA：
Progress since SA5#149:
  4 contributions were approved in SA5#149, including the following aspects:
    Report of achievable reliability information;
    Add descriptions on reliability analysis, synchronization analysis and TSN related analysis
Impacts and dependencies on other WGs:
  No impacts and dependencies on SA/RAN/CT
Next steps:
  Solutions for reliability analysis, high accuracy position analysis, network function provisioning related to DCSA will be discussed.

## Slide 32: List of latest DraftCRs
Tdoc# | Title | Source Company | Rapporteur | Agenda | Latest approved DraftCR from previous meeting(s) | Approved Input(s) to DraftCR at this meeting
S5-234845 | DraftCR 28.533 on Access control for management service | Nokia, Deutsche Telekom | Nokia | 6.6.1.3 | S5-233137 | S5-234716
S5-234846 | 3.Draft CR eMDAS_Ph2 – TS28.104; Further enhancements into the Management Data Analytics (Phase 2). | NEC | Intel, NEC | 6.4.2.1 | S5-233174 (SA5#147) | -S5-234583 -S5-234584 -S5-234818
S5-234847 | Draft CR AIML_MGMT – TS28.105; Enhancements for AI-ML management. | Intel | Intel, NEC | 6.4.3.1 | N/A | S5‑234827 S5‑234597 S5‑234828 S5‑234649 S5‑234653 S5‑234822 S5‑234829 S5‑234657 S5‑234658 S5‑234820 S5‑234821 S5‑234833 S5‑234807 S5‑234819 S5‑234659 S5‑234350

## Slide 33: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
149.1 | action item to update SA5 TS 28.552/554 according to SA2 proposals. (S5-233841) | Rel-18 | All | Open | SA5#150
149.2 | action item to check whether there is overlap with SA5.(S5-233847) | Rel-18 | All | Open | SA5#150
149.3 | action item to check whether there is overlap with SA5.(S5-234338) | Rel-18 | All | Open | SA5#150
149.4 | action item to update the references to NFV MAN.(S5-233833) | Rel-18 | All | Open | SA5#150
149.5 | Ensure the TS assignment for WID S5-234825 is aligned with the proposal agreed in S5-234365 | Rel-18 | Scott Probasco, Erik Guttman, Leaders | Open | SA5#150

## Slide 34: TRs / TSs to be sent to SA#100
Tdoc | Title | Source | Sent for
S5-233918 | Presentation sheet of TR 28.837 for SA Approval | Nokia, Nokia Shanghai Bell | Approval
S5-233957 | Presentation sheet of TR 28.841 for Approval | China Unicom | Approval
S5-234066 | Presentation of Report to TSG: TR 28.829, Version 2.0.0 | Samsung | Approval
S5-234127 | Presentation sheet of TR 28.903 for SA Approval | Huawei | Approval
S5-234194 | Presentation of TR 28.839 for information | Huawei | Information
S5-234208 | Presentation of TR 28.843 for information | Huawei | Information
S5-234250 | Presentation sheet for TR 28.831 | Nokia, Nokia Shanghai Bell | Information and Approval
S5-234252 | Presentation of TR 28.864 to TSG for approval | China Telecommunications | Approval
S5-234301 | Presentation of TR 28.913 to TSG SA for Information and Approval | Huawei | Information and Approval
S5-234378 | Presentation sheet of TR 28.835 for Approval | China Unicom | Approval
S5-234385 | Presentation Sheet of TR 28.832 for SA Approval | China Unicom | Approval
S5-234631 | Presentation of TR 28.839 for information | Huawei | Information
S5-234643 | Presentation of TR 28.843 for information | Huawei | Information
S5-234838 | Presentation of TR 28.836 v1.0.0 for information | Ericsson | Information
S5-234840 | Presentation sheet of TR 28.835 for Approval | China Unicom | Approval
S5-234841 | Presentation Sheet of TR 28.832 for SA Approval | China Unicom | Approval
S5-234842 | Presentation of TR 28.913 to TSG SA for Information and Approval | Huawei | Information and Approval
S5-234844 | Presentation of Report to TSG for approval: TR 28.829, Version 2.0.0 | Samsung | Approval
S5-234644 | TR 28.824 v1.0.0 Presentation sheet for Information and Approval | Alibaba | Information and Approval

## Slide 35: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source

## Slide 36: Rapporteur calls (draft plan after SA5#149)
Rapporteur calls | DateTime | Potential Topics
#149.1 | 29 June 13:00 ~15:00 UTC | Open
#149.2 | 3 August 13:00 ~15:00 UTC | Open
Latest update on the rapporteur call agenda in : https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23147

## Slide 37: Thank you!

## Slide 38: Leaders’ recommendation for SA5 OAM time planning in S5‑232763 Rel-18&Rel-19 time plan proposal for OAM (Endorsed)
SA5 OAM Release 18 planning：
Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
Mar 2023 (SA#99) and Jun 2023(SA#100): SA5 SID concluded and Rel-18 WID started if needed
Sep 2023 (TSG#101): Stage 1 work freeze
Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to SA2 and CT
Mar 2024 (TSG#103): Stage 2 Functional work Freeze and stage 3 (RAN related)
SA5 OAM Release 19 planning：
June 2023 SA Rel-19 workshop: Provide SA5 relevant Rel-19 inputs/planning to Jun SA workshop
Sep 2023 (TSG#101): Submit Rel-19 1st package following 3GPP timelines
Dec 2023 (TSG#102): Submit Rel-19 final package following 3GPP timelines
Note:
We should strictly follow the 3GPP release timelines (especially to align the stage 3 freeze date).
For the CT related features, we need to provide inputs to CT as early as possible.
Management aspects which have no CN/RAN dependency or which needs to influence CN/RAN should be addressed as early as possible.
Avoid exception requests as much as possible, and in case the work could not be completed according to the time plan, either narrow down the scope of the work, or postpone the work to next release.

## Slide 39
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
Release 18 timeline– figure with SA5 OAM
Studies (SA5 OAM)
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
SA5 OAM Rel-18 Timeline
Ref: S5-232763 updated

## Slide 40
Release 18 Freezes and other milestones, sorted by dates :
  Sept 2021 (TSG#93): Stage 1: 80% normative work; SA Workshop; joint SA/RAN/CT meeting
  Dec 2021 (TSG#94):
    Stage 1: 100% normative work
    RAN/SA/CT joint meeting on Rel-18 content; SA2 Work Items prioritization; RAN Content Definition
  Mar 2022 (TSG#95): RAN4-lead WIDs specified
  June 2022 (#96) till March 2023 (#99): no specific deadline
  June 2023 (TSG#100): Stage 2 Functional work (SA2 and SA6) Freeze
  Sep 2023 (TSG#101):
    RAN1 freeze before maintenance
    Freeze for SA3
  Dec 2023 (TSG#102):
    RAN1 freeze after maintenance
    RAN2, RAN3, RAN4Core freeze before maintenance
  Mar 2024 (TSG#103):
    RAN2, RAN3, RAN4Core freeze maintenance
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze
    (also first review of ASN.1)
  June 2024 (TSG#104):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs
Now
Release 18 timelines – with SA5 OAM text
SA5 OAM Release 18 Freezes and other milestones, sorted by dates :
  Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
  Mar 2023 (TSG#99) and Jun 2023(TSG#100): SA5 SID concluded and Rel-18 WID started if needed
  Sep 2023 (TSG#101): Stage 1 work freeze
  Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
  Mar 2024 (TSG#103): Stage 2 Functional work Freeze and stage 3 (RAN related)
Updated at SA5#146bis-e
Support of SA2, provide inputs to CT
Support of RAN
Now
Ref: updated of S5-232763 according to SA#99 inputs

## Slide 41
TSG#93-e
SA1 Stage 1 80%
100%
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN4
content def.
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
RAN Rel-19 workshop
SA Rel-19
Workshop (TBC)
Note: Other Rel-19 milestones/timelines to be specified (latest June 2023 for SA/CT)
SA St.2 Content approval
Rel-19 planning
Release 19 timeline– figure with SA5 OAM
SA Rel-19 workshop
SA stage2
1st package
SA stage2
final package
SA5 OAM Rel-19 planning
SA5 will collect the potential work area and provide inputs to SA workshop in Jun, September and December based on group agreement.

## Slide 42
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
NEW at TSG#99 - Working assumption for SA, endorsed for RAN
100%
SA1 Stage 1 80%
Release 19 timeline– figure with SA5 OAM (considering of sync with SA1/SA2/SA6/RAN/CT)
Studies (SA5 OAM)
Stage 1 (Standalone OAM –part 2/SA5 RAN related OAM)
Stage 2 Functional and stage 3 work (standalone OAM part 2/RAN related OAM)
SA5 OAM Rel-19 Timeline
SA5#151~152:New Rel-19 SIDs
SA5#155~156:New WIDs
package 2
Studies (SA5 OAM)
Stage 1 (Standalone OAM-part 1/SA2/SA6 related OAM)
Stage 2 Functional work (SA2/6 related OAM) and CT related stage3 work, Stage2/stage3 for standalone OAM-part1
Categorization of SA5 work:
Standalone OAM (part 1 and part 2)
  Part1: work related to Rel-18 study with no Rel-18 WI and other potential high priority WIs.
  Part2: other potential rel-19 SIs/WIs.
SA1 related OAM
SA2/6 related OAM
RAN/CT related OAM
Key sync periods and potential sync consideration:
① Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) follow SA1 discussion with DP
② Oct (SA5#151) ~Dec.2023 (SA5#152/TSG#102): Rel-19 SIs discussion time window. All SIs are to be ready in TSG#102.
③ Jan (SA5#153) ~Jun. 2024 (SA5#155/TSG#104): WID package 1(Standalone OAM part1 and SA2/SA6 related OAM) discussion time window. Standalone OAM part 1 and SA2/SA6 related Wis should be ready in TSG#104, to be able to sync with SA2/SA6 discussion.
④ Jun (SA5#155)~Sep. 2024 (SA5#156/TSG#105): WID package 2 (standalone OAM part 2 and RAN/CT related OAM) discussion time window. Standalone OAM part 2 and RAN related SIs are to be ready in TSG#105, to be able to sync with RAN/CT.
⑤Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) potential sync time window with SA1(6 months).
⑥ Apr (SA5#154)~Dec,2024 (SA5#158): potential sync time window with SA2/SA6(9 months).
⑦Oct,2024(SA5#157)~Sep,2025 (TSG#109): potential sync time window with RAN/CT (12 months).
②
⑥ 9 months SA2/6 sync
⑦ 12 months RAN/CT sync
Work item 15 months
Studies 6 months
SA5#150~152:Follow SA1 discussion with DP
①
④
⑤ 6 months SA1 sync
Studies (SA5 OAM) (standalone OAM-part2)
③
SA5#153~155: New WIDs package 1

## Slide 43
OAM General Topics (Rel-18 prioritization and Work Package)
Info about WoP:
  We need to start the Rel-18 work at SA5#142e – all SA-approved Rel-18 WI/SIs should be on the agenda.
  Definition of the complete set of WoPs for each Rel-18 WID/SID should be proposed by the work item rapporteurs as input contributions to SA5#142e and agreed there, which means that the WoPs can and should then be used as basis for selection of subsets of the WoPs on the agenda for SA5#143e.
  Therefore we need some other less formal way of reducing the agenda for SA5#142e, if we want that – like a leaders recommendation of what to focus on, e.g. initial skeleton proposals and/or DPs. Maybe this will come natural anyway for a first Rel-18 meeting, so we did not decide on any such leaders recommendation yet (but I still ask everyone to consider that, to avoid a huge overload of Rel-18 contributions at the same time as we need to finish the Rel-17 work items with approved exceptions as well as the earlier Rel-17 studies that continue into Rel-18).
  The WoPs shall in no way modify the content or meaning of the objectives in the approved WID/SIDs – they are only allowed to identify clearly defined subsets of the objectives, typically one WoP per “main bullet” in the WID/SID Objectives, or in some cases subsets of a bullet if it’s clearly separable.
  The SA5#142e-agreed complete set of WoPs for each Rel-18 WID/SID should be documented as an “SA5-local WID/SID update with WoPs” (no need to send them to SA for approval).
  Then we ask the rapporteurs to propose a subset of all agreed WoPs to be recommended to the leaders to be put on the agenda for next meeting, which means that contributions to the next meeting (143e) are only allowed to address the selected WoPs. We don’t spend time on this selection during the meeting, as the agreed WoPs are not known until the end of the meeting but also to save time for the tdoc discussions and conclusions in the meeting.
  We will add the selection of subsets of WoPs to the real meeting agenda as “level 4 (or 5)” agenda item (e.g. 6.3.4.1 for WoP no. 1 in agenda 6.4.3) so that this has to be used for tdoc agenda allocation in 3GU. This is possible in 3GU according to Mirko. The next meeting’s draft agenda shall be sent out for email review asap after the meeting, and then it will be decided by the leaders after any comments have been considered. Thus the WoP selection for SA5#143e should be known soon after SA5#142e finished, for everyone to be able to plan and prepare contributions for SA5#143e as early as possible.
  This also means that the leaders have “full control” to decide about the WoP selection in the agenda for next meeting (like we always have for the agenda), and it is not possible to contribute to any other WoPs than the selected ones.
  This also has the big advantage that we can follow the “statistics of number of tdocs for every WoP” at every meeting to see an indication of the progress for each WoP and at the end of the release check if all objectives (WoPs) have been addressed with some contributions (and how many were agreed).
Latest version of WoP is captured in S5‑232012 Collection of Rel-18 3GPP SA5 OAM WoPs
  We ask every rapporteur to provide proposal to update the WoP if needed, the latest version will be updated in S5-226xyz.