## Slide 1: FRMCS Future Railway Mobile Communication System Stage 1 Status
Martin Oettl
Nokia
Rapporteur
3GPP TSG-SA WG6 Meeting #16
Dali, China
Notes: 1

## Slide 2: FS_FRMCS (stage 1) Study on Future Railway Mobile Communication System
TR 22.889
  Approved at SA#75 (03/2017)
  SP-170165
  No contentious issues
Study item completion
  Today: 80%
  Next meeting: 95%
  In two meetings: 100%
Focus next SA1#78 meeting
  Requirements Consolidation
  Gap Analysis
Notes: 1

## Slide 3: MONASTERY (stage 1) Mobile Communication System for Railways
Work item
  WID approved at SA#75 (SP-170163)
  Mobile Communication System for Railways
  Acronym: MONASTERY
Impacted specifications
  New TS 22.283 (Service requirements for Mobile Communication System for Railways)
  TS 22.179, TS 22.280 , TS 22.281 , TS 22.281
Work item completion
  Sent for one step approved to SA#76 (06/2017)
Notes: 1