## Slide 1: FRMCS / MONASTARY Railway Communication Stage 1 Status
Martin Öttl
Nokia
Rapporteur
3GPP TSG-SA WG6 Meeting #17
Prag, Czech
Notes: 1

## Slide 2: FS_FRMCS (stage 1) Study on Future Railway Mobile Communication System
TR 22.889
  Approved at SA#75 (03/2017)
  SP-170165
  No contentious issues
Study item completion
  After last meeting: 80%
  May (this week) meeting: 100%
  August meeting: Functions not covered by normative Rel-15 CRs will be removed from the TR.
Focus next SA1#78 meeting
  Requirements Consolidation
  Gap Analysis
Notes: 1

## Slide 3: MONASTERY (stage 1) Mobile Communication System for Railways
Work item
  WID approved at SA#75 (SP-170163)
  Mobile Communication System for Railways
  Acronym: MONASTERY
Impacted specifications
  TS 22.179, TS 22.280
  Note: Other specifications listed in the WID will not be modified in this release.
Work item completion
  Sent for one step approved to SA#76 (06/2017)
  SA1 plans to send an LS at the end of their May meeting to SA6 containing the agreed CRs. The CRs shows Rel-15 additions – no other functions shall be part of Rel-15!
Notes: 1

## Slide 4: Railway Communication (stage 1) Transition from Rel-15 to Rel-16
  Outlook
  Functions not covered by Rel-15 in stage 1 will be removed from Rel-15 TR 22.889.
  This removal will be done SA1’s August meeting after the Rel-16 version of TR 22.889 is created (in order not to loose any material).
  A new stage 1 study or work item is planned for Rel-16 covering at least all those functions which did not become normative in Rel-15.
Notes: 1