## Slide 1: SA6#57 Work Plan Review
Alan Soloway (Qualcomm)
SA6 Chair

## Slide 2: Rel-19 Planning

## Slide 3: Rel-19 Planning
SA6 Rel-19 SI/WIs - TUs |  |  |  |  |  | 
Sl.No. | Tdoc # | Title | Source | TUs (SID) | TUs (WID) | Total TUs
1 | SP-230692 | New WID on sharing of administrative configuration between interconnected MC service systems (MCShAC) | Andreas Flander, BDBOS | 0 | 6 | 6
2 | SP-230780 | New WID on Railways specific Enhancements to Mission Critical Services (FRMCS_Ph5) | Oettl, Martin, Nokia | 0 | 8 | 8
3 | SP-230781 | Application Architecture for MSGin5G Service Phase 3 (5GMARCH_Ph3) | Liu, Yue, China Mobile | 0 | 5 | 5
4 | SP-230778 | Study on enhanced application layer support for location services (FS_eLSAPP) | Liping Wu, CATT | 5 | 3 | 8
5 | SP-230779 | Study on Service aspects for supporting the eMMTel Service (FS_eMMTelAPP) | Liu, Yue, China Mobile | 6 | 4 | 10
6 | S6-232541 | Revised WID for Enhanced Mission Critical Architecture for Rel-19 | Motorola Solutions UK Ltd. (Karthik Murugesan) | 0 | 8 | 8
7 | S6-232779 | New WID on Application Architecture for UAS applications Phase 3 | InterDigital (Atle Monrad) | 0 | 5 | 5
8 | S6-232773 | New SID on application enablement for Localized Mobile Metaverse Services | Samsung (Sapan Shah) | 10 | 9 | 
9 | S6-232774 | New WID on architecture for enabling Edge Applications Phase 3 | Samsung (Hyesung Kim) | 0 | 9 | 9
10 | S6-232603 | SID Study on application layer support for Factories of the Future phase2 | ZTE Corporation (Weixiang Shao) | 5 | 5 | 
11 | S6-232775 | New SID on Application enabler for XR Services | China Mobile (Suzhou) Software (Shaowen Zheng) | 5 | 5 | 
12 | S6-232776 | New Study on application enablement for Satellite access enabled 5G Services | Samsung (Basavaraj (Basu) Pattan) | 9 | 9 | 
13 | S6-232777 | New SID for study on Sensing enabler for vertical applications | Huawei, Hisilicon (Yajie Hu) | 10 | 6 | 
14 | S6-232778 | Study on application layer support for AI/ML services | Lenovo (Emmanouil Pateromichelakis) | 6 | 4 | 10
15 | S6-232607 | New WID on further enhancements on SEALDD | Huawei, Hisilicon, (Cuili Ge) | 0 | 8 | 8
16 | S6-232781 | Guidelines for CAPIF Usage | NTT DOCOMO INC. (Junpei Uoshima) | 3 | 0 | 3
17 | S6-232538 | Study on application layer support for ATSSS | Lenovo (Emmanouil Pateromichelakis) | 4 | 2 | 
 |  |  |  | 63 | 96 | 80

## Slide 4: Rel-19 Tracking

## Slide 5: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA6#56 | SA6#57 | Target Completion | Remarks
Study on enhanced application layer support for location services | FS_eLSAPP | SA#100 (06/2023) | 15% | 20% | SA#104 (06/2024) | 
Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | SA#100 (06/2023) | 10% | 15% | SA#105 (09/2024) | 
Study on application layer support for AI/ML services | FS_AIMLAPP | SA#101 (09/2023) | NA | 20% | SA#105 (09/2024) | 

## Slide 6: Overview: Rel-19 Work-Items (1/2)
Work Item | WI Code | WID Approved | SA6#56 | SA6#57 | Target Completion | Remarks
enhMC – Enhanced Mission Critical Architecture for Rel-19 | enhMC | SA#100 (06/2023) | 5% | 20% | SA#106 (12/2024) | 
MCShAC – Sharing of administrative configuration between interconnected MC service systems | MCShAC | SA#100 (06/2023) | 5% | 20% | SA#106 (12/2024) | 
FRMCS_Ph5 – Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | SA#100 (06/2023) | 10% | 20% | SA#106 (12/2024) | 
5GMARCH_Ph3 – Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | SA#100 (06/2023) | 0% | 20% | SA#105 (09/2024) | 
Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | SA#96 (062022) | 65% | 75% | SA#100 (06/2023) | 

## Slide 7: Overview: Rel-19 Work-Items (2/2)
Work Item | WI Code | WID Approved | SA6#56 | SA6#57 | Target Completion | Remarks
Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | SA#101 (09/2023) | NA | 10% | SA#106 (12/2024) | 
Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | SA#101 (09/2023) | NA | 20% | SA#106 (12/2024) | 
Guidelines for CAPIF Usage | CAPIF_EXT | SA#101 (09/2023) | NA | 5% | SA#105 (09/2024) | 
SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | SA#101 (09/2023) | NA | 20% | SA#106 (12/2024) | 
Technical Enhancements and Improvements for Release 19 | TEI19 | NA | NA | NA |  | 

## Slide 8: Rel-19 Tracking (against allocated TUs)
Study/Work Item | SID TUs Allocated | SID TUs Used | WID TUs Allocated | WID TUs Used
FS_eLSAPP |  |  |  | 
FS_eMMTelAPP |  |  |  | 
FS_AIMLAPP |  |  |  | 
enhMC |  |  |  | 
MCShAC |  |  |  | 
FRMCS_Ph5 |  |  |  | 
5GMARCH |  |  |  | 
EDGEAPP_EXT |  |  |  | 
EDGEAPP_Ph3 |  |  |  | 
UASAPP_Ph3 |  |  |  | 
CAPIF_EXT |  |  |  | 
SEALDD_Ph2 |  |  |  | 
TEI19 |  |  |  | 

## Slide 9: Meeting Planning

## Slide 10: 2024 plan for ordinary F2F meetings
Jan/February WGs: F2F in Europe
March TSGs: F2F in Maastricht/NL
April WGs: F2F in China
May WGs: F2F RAN in Japan, SA in Korea, CT in India
June TSGs: F2F in China
August WGs: F2F in Maastricht/NL
September TSGs: F2F in Melbourne/AUS
October WGs: F2F RAN in China, SA in India, CT in China
November WGs: F2F in Orlando/US
December TSGs: F2F in Europe

## Slide 11: 2025 plan for ordinary F2F meetings
Feb 17-21 CT WGs, SA WGs, RAN WGs: F2F in Europe
March 10-14 TSGs: F2F in Korea
April 7-11 CT1/3/4, SA2/3/4/5/6, RAN1/2/3/4 WGs: F2F in Europe
May 19-23 RAN and CT WGs: F2F in [China – TBC in Dec/2023]
May 19-23 SA WGs: F2F in Japan
June 9-13 TSGs: F2F in [China – TBC in Dec/2023]
August 25-29 CT WGs, SA WGs: F2F in Europe
August 25-29 RAN WGs: F2F in [India – TBC in Dec/2023]
September 15-19 TSGs: F2F in Europe
Oct 13- 17 RAN1/2/3/4 WGs: F2F in Europe
Oct 13-17 SA2/3/4/5/6 and CT1/3/4 WGs: F2F in [China – TBC in Dec/2023]
November 17-21 CT WGs, SA WGs, RAN WGs: F2F in [NA – TBC in Dec/2023]
Dec 8-12 TSGs: F2F in [NA – TBC in Dec/2023]

## Slide 12: 2025 plan – points to note (1/2)
3GPP is addressing cost pressures and CO2 emission targets by putting a hard cap on F2F meetings considerably reducing the overall number of F2F meetings compared to pre-Covid
Number of F2F meetings has a strict cap of 6 for the following groups: SA2, SA3, SA5, SA6, CT1, CT3, CT4, RAN1/2/3/4
Number of F2F meetings has a strict cap of 4 for the following groups: SA1, SA4, CT6, RAN5
WGs are encouraged to have less F2F meetings than the designated cap, and are requested to provide feedback to MHPG by TSG#102 in Dec/2023.

## Slide 13: 2025 plan – points to note (2/2)
In case hosting offers are received from individual companies or other organizations, these offers would need to be worked into the overall plan. I.e., these offers would NOT entail additional F2F meetings.
E-meetings (ordinary or ad-hoc) on top of the strict cap are not expected to be needed. Any exceptional need will have to be discussed and decided by the parent TSG.
Some locations for 2025 are noted as “TBC” for now. MHPG plans to finalize these by December/2023.

## Slide 14: Remote access
2024 onwards:
1-way GTW/Teams will be provided for all F2F TSG and WG meetings.
Assuming all meeting locations are well accessible to all IMs (e.g. visa, etc…).
Need for remote access to be periodically re-evaluated.
For 1-way remote access OPs are expected to provide the necessary infrastructure, even though it is understood that IT glitches may occur and 1-way remote access might not always be available.

## Slide 15: SA6 Chair Election

## Slide 16: SA6 Chair Election
Current Chair Term
Schedule
  An election will be scheduled for SA6#59 (February 2024)
My Announcement
SOLOWAY, Alan | Qualcomm Incorporated | ATIS | 2022-02-22 | Elected at SA6#47-e

## Slide 17: SA6 Chair Election
Current Chair Term
Schedule
  An election will be scheduled for SA6#59 (February 2024)
My Announcement
SOLOWAY, Alan | Qualcomm Incorporated | ATIS | 2022-02-22 | Elected at SA6#47-e
  I will not be running for a second term 

## Slide 18: Post SA6#57 and Pre-SA6#58

## Slide 19: Conference calls and other items
Rapporteurs to make the draft TRs/TSs available within one week
All documents must be uploaded within 48 hours of the meeting close
Pre-SA6#58 conference calls (Dates are TBD)
  MCGWUE – 1 session (1.5 hours)
  EDGEAPP – 1 session (1 hour)
  AIMLAPP – 1 session (1 hour)
  New Rel-19 SIDs – 1 session (1 hour)
  Exclude holidays
    Dussehra Festival (October 14-25)

## Slide 20: Thank You!