Title:	Progress of CAMEL work, changes to Work plan status

Source:	CN2 Chairman

This estimate is CN2 chair's personal view. Completion rate a rough estimate on consumed CN2 meeting time compared to required meeting time. “Complete” means that functionality is in the spec, corrections may/will be needed after March 2002 CN plenary.

| TDoc # / Agenda | # Title | 3GPP release | Notes of progress |
| --- | --- | --- | --- |
|  | CAP over IP | REL-4 | CN2 work is completed. |
|  | CAMEL4 / Stage 1 | #### REL-5 | Not a CN2 issue. |
|  | CAMEL4 / Interactions with Optimal Routing | #### REL-5 | Complete. |
|  | CAMEL4 / Call Party Handling | #### REL-5 | Increase completion rate to indicate "on schedule". |
|  | CAMEL4 / Mid call procedure for MO and MT calls | #### REL-5 | Increase completion rate to indicate "on schedule". |
|  | CAMEL4 / CAMEL for IMS | #### REL-5 | Skeleton of Stage 2 (23.278) done, 50% completed. Totally 30% completed. |
|  | CAMEL4 / CAMEL control over MT SMS | #### REL-5 | Complete. |
|  | CAMEL4 / Inclusion of flexible tone injection | #### REL-5 | Decrease completion rate to indicate "on schedule". |
|  | CAMEL4 / Charging notification to the CSE | #### REL-5 | No progress, no-one to present the CRs. Completion rate around 20%. |
|  | Enhancements of dialled services | #### REL-5 | No progress, no-one to present the CRs. Completion rate around 10%. |
|  | Provision of location information of called subscriber (Alerting phase) | #### REL-5 | Complete. |
|  | Notification of GPRS mobility management to CSE | #### REL-5 | Some progress. Increase completion rate to indicate "on schedule". |
|  | Inclusion of ODB data in the CSE-HLR interface. | #### REL-5 | Some progress. Increase completion rate to indicate "on schedule". |
|  | Location information during an ongoing call (Handover DP) | #### REL-5 | No progress. Completion rate around 50%. |
|  | GPRS AnyTimeInterrogation | #### REL-5 | Some progress. Increase completion rate to indicate "on schedule". |

- Since the initiator of the Enhanced Dialled Services and Charging Notification to the CSE has not participated latest meetings (CN2#20 and CN2#21), these functionalities have not progressed. Therefore, removal of them from CAMEL4/Rel-5 should be considered by the CN plenary. Siemens has indicated that they may want to progress the Charging Notification to the CSE feature – Siemens will study their view on this.